## Slide 1: SA-RAN Release 16 Focus Areas Decisions
Erik Guttman
Chairman of 3GPP SA
Samsung Electronics Co., Ltd.

## Slide 2: Rel-16 focus area determination plan
Wednesday
  Resolve SA1 WID on cyberCAV discussion (in AI 5)
  Consider all input documents (in AI 5.2)
  Consider possible initial decisions on essential features (especially for system-wide aspects), Check RAN vs. SA focus areas, and cross-TSG impacts (AI 5.2)
  Meet jointly with RAN
Thursday
  SIDs and WIDs (AI 18, 19)
  Discuss all other features (beyond system area), possibly identifying (AI 5.2)
  Consider SA2 prioritization in this context (AI 7.2)
Friday
  Conclude on ‘advice to SA2’
  Group essential features into ‘focus areas,’ refine outbound messages.

## Slide 3: Rel-16 Features
‘System-level’ and ‘non-system-level’ depending on whether there are (possible) RAN aspects.
Coordination aspects
  Coordination between RAN WG and SA WG activities is expected to largely be done by companies themselves, to save time in WGs on preparation of LSs.
  We invite contributions to TSGs where coordination does not proceed well.

## Slide 4: SA System-wide aspects (summary 1/2)
WID | Title | Support | Notes
FS_eNA | Study of enablers for Network Automation for 5G | 21 +1m | May have RAN impacts: alignment by RAN WG?
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | 24 +1m | May have RAN impacts: alignment by RAN WG?
FS_ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 17 +3m | May have RAN impacts: alignment by RAN WG?
FS_5WWC | Study on the Wireless and Wireline Convergence for the 5G system architecture | 15 +3m | May have RAN impacts: alignment by RAN WG?
FS_eV2XARC | Study on architecture enhancements for 3GPP support of advanced V2X services | 23 +2m | Expected to have cross-TSG impacts, concurrent work: Coordination needed
FS_eLCS | Study on Enhancement to the 5GC Location Services | 17 +3m | Expected to have cross-TSG impacts, concurrent work: Coordination needed
FS_LLC_Mob | Study on EPC support for Mobility with Low Latency Communication | 4 | May have RAN impacts: alignment by RAN WG?
FS_PARLOS_SA2 | Study on Stage 2 for PARLOS | 2 | Unknown – if impacts: alignment by RAN WG?
FS_5G_SRVCC | Study for single radio voice continuity from 5GS to 3G | 5 +3m | Expected to have cross-TSG impacts, concurrent work: Coordination needed

## Slide 5: SA System-wide aspects (summary 2/2)
WID | Title | Support | Notes
FS_eNS | Study on Enhancement of Network Slicing | 21 +2m | May have RAN impacts: alignment by RAN WG?
FS_5G_URLLC | Study on enhancement of URLLC supporting in 5GC | 28 | Expected to have cross-TSG impacts, concurrent work: Coordination needed
FS_EPS_URACE | Study on enhancement of systems using EPS for Ultra Reliability and Availability using commodity equipment | 3 | Expected to have cross-TSG impacts, concurrent work: Coordination needed
FS_5GSAT_ARCH | Study on Architecture aspects of using satellite access in 5G | 37 | Expected to have cross-TSG impacts, concurrent work: Coordination needed
FS_FLADN | Study on supporting Flexible Local Area Data Network | 4 +1m | May have RAN impacts: alignment by RAN WG?
FS_Vertical_LAN | Study on Enhancement support of Vertical and LAN Service | 18 +2m | Expected to have cross-TSG impacts, concurrent work: Coordination needed
FS_RACS | Study on optimization on UE radio capability signalling | 6 +3m | Expected to have cross-TSG impacts, concurrent work: Coordination needed. Who has primary responsibility?

## Slide 6: RAN focus vs. SA focus, cross-TSG impacts
RAN | SA2 / SA1 | Impacts and commitments
NR V2X | FS_eV2XARC (+QoS_MON) | Coordinate
NR-U | FS_Vertical_LAN? Reuse of USOS? | SA2: align as needed?
Non-terrestrial Networks (NTN) | FS_5GSAT_ARCH (+5GSAT) | Coordinate
UE Positioning | FS_eLCS (+5G_HYPOS) | Coordinate
NBIoT, LTE-M | FS_CIoT_5G | Coordinate
enTV gap analysis | Reuse of Rel-14 enTV? | SA2: align as needed?
eURLCC | FS_5G_URLLC, FS_EPS_URACE, FS_Vertical_LAN (+cyberCAV, +5GLAN) | Coordinate
UE Capabilities | FS_RACS | (1) Who leads? (2) Coordinate

## Slide 7: SA focus vs. RAN focus, cross-TSG impacts
SA2 / SA1 | Name | RAN | Impacts and commitments
FS_eNA | Study of enablers for Network Automation for 5G | None | Impacts unknown. RAN align if needed.
FS_ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | None | Impacts unknown. RAN align if needed.
FS_5GWWC | Study on the Wireless and Wireline Convergence for the 5G system architecture | None | Impacts if any to RAN3: Align as needed.
FS_LLC_Mob | Study on EPC support for Mobility with Low Latency Communication | None | Impacts unknown. RAN align if needed.
FS_PARLOS_SA2 | Feasibility Study on Provision of Access to Local Operator Services | None | Impacts unknown. RAN align if needed.
FS_5G_SRVCC | Study for single radio voice continuity from 5GS to 3G | None | Impacts to RAN WGs, align as needed.
FS_eNS | Study on Enhancement of Network Slicing | None | Impacts unknown. RAN align if needed.
FS_FLADN | Study on supporting Flexible Local Area Data Network | None | Impacts unknown. RAN align if needed.

## Slide 8: System-wide Aspects (Adjust this slice as decisions reached in SA)
SA | RAN | GAPS?
FS_eV2XARC, QoS_MON | NR V2X | No – coordination needed.
FS_CIoT_5G | NBIoT, LTE-M | No – coordination needed.
FS_5G_URLLC, FS_EPS_URACE, FS_Vertical_LAN, cyberCAV, 5GLAN, QoS_MON | eURLLC | No – coordination needed.
FS_5GSAT_ARCH, 5GSAT | NTN | No – coordination needed.
FS_eLCS, 5G_HYPOS | 5G Positioning | No – coordination needed.
FS_RACS | UE Capabilities | No – coordination needed.
{FS_eNA, FS_ATSSS, FS_LLC_Mob, FS_PARLOS_SA2, FS_eNS, FS_FLADN} | - | Maybe
FS_5G_SRVCC | - | R2, R3 Alignment needed
FS_5GWWC | - | R3 Alignment needed
- | enTV gap analysis | Unlikely
- | NR-U | Maybe

## Slide 9: Cross TSG actions
Align as needed
  It is proposed to proceed ‘business as usual’ between WGs and TSGs for these features.
  Cross-TSG impacts should be identified as soon as possible. Late impacts will endanger the Rel-16 schedule.
Coordination
  These topics require tight coordination.
  Impacts and schedule adjustments need to be reviewed by TSGs.
  It is proposed to give rapporteurs a task for TSG#81 to create a coordination plan.

## Slide 10
Non-System-Level Features (no RAN coordination aspect)

## Slide 11: Potential Essential Rel-16 Features (Non-System-Level, SA2-led items or SA1-led features targeting SA2[?])
WID | Name | Support | Notes
FS_ENTRADE | Study on encrypted traffic detection and verification | 2 | 
FS_eIMS5G | Study on Enhanced IMS to 5GC Integration | 7 + 1m | 
FS_ETSUN | Study on Enhancing Topology of SMF and UPF in 5G Networks | 13 + 1m | 
FS_eSBA | Study on Enhancements to the Service-Based 5G System Architecture | 17 +1m | 
FS_AAI_LTE_NR | Study on Application Awareness Interworking between LTE and NR | 1 +1m | 
FS_NG_RTC | Study on system architecture for next generation real time communication services | 0 | 
FS_UDIM | Study on User Data Interworking and Migration | 2 | 
xBDT | 5GS Transfer of Policies for Background Data Transfer, PDBT | 3 | 
MuD | Multiple User Identities | 2 | 
UIA | User Identities and Authentication | 2 | 
MOBRT | Inter-RAT Mobility requirement for realtime service | 0 |