## Slide 1
Frank Mademann, SA2 Chairman (Huawei)
Maurice Pope, SA2 Support (MCC)
TSG SA WG2 Report and Questions for Advice at TSG SA#82 (agenda item 7.2)

## Slide 2: Contents
1) General aspects (events since SA#81, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work and Work
  2.3) Rel-16 and later Work
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
Explicit requests for TSG SA are highlighted in RED

## Slide 3: Contents
1) General aspects (events since SA#81, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/8)
SA2 meetings held since SA#81
  SA2#129: Oct 2018, Dongguan, CN
  SA2#129bis: Nov 2018, West Palm Beach, US
Future SA2 meetings
  SA2#130: Jan 2019, Kochi, India
  SA2#131: Feb 2019, Tenerife, Spain

## Slide 5: 1) General Aspects (2/8)
SA2 WG Officials
  Chairman: Frank Mademann (Huawei)
  Vice Chairmen: Puneet Jain (Intel), Krisztian Kiss (Apple)
  Secretary: Maurice Pope (MCC)
Parallel sessions held in the last plenary cycle
  Many thanks to Maurice Pope and the parallel session chairs Puneet Jain, Krisztian Kiss, LaeYoung Kim, Irfan Ali, Ming Ai, Shabnam Sultana and Mirko Schramm for their outstanding support!

## Slide 6: 1) General Aspects (3/8)
No changes in SA2 leadership, elected during SA2#121 before SA#76.

## Slide 7: 1) General Aspects (4/8)
Statistics at SA WG2 #129:
165 delegates ‘attended’ (checked-in) SA WG2 #129
  1512 documents, 1319 handled (including revisions), including
    478 CRs (including revisions)
    64 Incoming LSs, of which 15 were postponed
    36 Outgoing LSs Approved
  193 Tdocs postponed / not handled
Total CRs agreed: 120 (+18 revised at SA WG2#129BIS)
Statistics at SA WG2 #129BIS:
191 delegates ‘attended’ (checked-in) SA WG2 #129BIS
  1646 documents, 1431 Tdocs handled (including revisions), including
    376 CRs (including revisions)
    80 Incoming LSs, of which 23 were postponed
    32 Outgoing LSs Approved
  159 Tdocs postponed / not handled
Total CRs agreed: 115
937 people registered on the SA WG2 e-mail reflector on 07 December 2018

## Slide 8: 1) General Aspects (5/8)
Chart: SA2 meeting attendance
| 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107 | 108 | 109 | 110 | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis
attended | 157 | 139 | 133 | 162 | 135 | 142 | 139 | 173 | 181 | 165 | 158 | 153 | 189 | 146 | 133 | 145 | 142 | 144 | 195 | 159 | 175 | 182 | 113 | 137 | 200 | 137 | 107 | 157 | 168 | 169 | 143 | 157 | 233 | 182 | 175 | 191 | 188 | 156 | 154 | 156 | 222 | 196 | 174 | 149 | 140 | 152 | 149 | 165 | 191

## Slide 9: 1) General Aspects (6/8) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| #118bis Jan | #119 Feb | #120 Mar | #121 May | #122 Jun | #122bis Aug | #123 Oct | #124 Nov | #125 Jan | #126 Feb | #127 Apr | #127bis May | #128 Jul | #128bis Aug | #129 Oct | #129bis Nov
maintenance | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5
R15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5
R15 other | 2.5 | 8.5 | 12.3 | 11.5 | 8.3 | 6.3 | 4 | 3
R16 studies | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9
R15 exceptions | 1 | 1.3 | 1 | 0.2

## Slide 10: 1) General Aspects (7/8) Document Handling / Meeting
Number of Tdocs
Rel-12
Rel-11
Rel-13
Rel-14
Rel-15
Rel-16
Chart: 
| 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 101b | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis
#approved/endorsed/merged (total) | 210 | 209 | 154 | 207 | 192 | 148 | 166 | 140 | 144 | 108 | 117 | 115 | 134 | 147 | 170 | 168 | 165 | 134 | 123 | 56 | 145 | 150 | 130 | 212 | 198 | 162 | 162 | 168 | 161 | 61 | 151 | 175 | 180 | 87 | 86 | 224 | 278 | 317 | 158 | 210 | 151 | 224 | 269 | 264 | 311 | 368 | 67 | 414 | 467 | 399 | 516 | 483 | 434 | 364 | 423 | 427 | 503
#not handled, postponed | 199 | 170 | 90 | 98 | 101 | 140 | 97 | 132 | 151 | 77 | 149 | 91 | 138 | 144 | 124 | 101 | 131 | 117 | 23 | 3 | 49 | 63 | 72 | 70 | 66 | 73 | 74 | 65 | 27 | 34 | 145 | 112 | 120 | 35 | 120 | 90 | 53 | 52 | 166 | 108 | 122 | 178 | 254 | 254 | 188 | 200 | 2 | 148 | 85 | 176 | 154 | 186 | 189 | 170 | 185 | 188 | 160
#noted | 170 | 150 | 135 | 165 | 185 | 179 | 137 | 157 | 137 | 120 | 139 | 155 | 131 | 123 | 121 | 110 | 165 | 172 | 141 | 62 | 95 | 137 | 143 | 143 | 143 | 141 | 120 | 77 | 65 | 38 | 103 | 78 | 124 | 43 | 112 | 137 | 119 | 131 | 70 | 97 | 95 | 101 | 138 | 142 | 119 | 109 | 7 | 163 | 137 | 142 | 137 | 132 | 183 | 113 | 90 | 132 | 158

## Slide 11: 1) General Aspects (8/8) SA2 Agreed CRs by Release / Meeting
Rel-12
Rel-11
Rel-14
Number of CRs
Rel-13
Note: for 5GS (draft) TSs agreed pCRs and for #125 also agreed/endorsed draft CRs are shown
Rel-15
Rel-16
Chart: 
| 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis
r10 CR | 52 | 41 | 54 | 38 | 38 | 21 | 21 | 17 | 3 | 3 | 9 | 1 | 6 | 2 | 3 | 3 | 4 | 0 | 0 | 2 | 3 | 6 | 3 | 1 | 3 | 1 | 0 | 1 | 1 | 1
r11 CR | 2 | 3 | 12 | 16 | 7 | 31 | 26 | 23 | 105 | 71 | 53 | 45 | 18 | 27 | 20 | 20 | 19 | 17 | 10 | 7 | 4 | 5 | 5 | 0 | 6 | 3 | 1 | 1 | 1
r12 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39 | 35 | 34 | 21 | 11 | 10 | 9 | 1 | 9 | 3 | 3 | 3 | 1
r13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10 | 19 | 13 | 14 | 6 | 9 | 56 | 25 | 58 | 73 | 41 | 11 | 35 | 29 | 25 | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1 | 1
r14 CR | 4 | 21 | 69 | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5
r15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182
r15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102
r16 CR | 2 | 3

## Slide 12: Contents
1) General aspects (events since SA#81, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 13: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: 5 CRs on PS_data_off, 1 CR on CUPS, 1 CR CIoT_Ext

## Slide 14: Contents
1) General aspects (events since SA#81, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 15: 2.2) Rel-15 Maintenance and Work (1/2)
WI | Work Item | WP | CRs approved
VoWLAN | Complementary Features for Voice services over WLAN | 100% | 
ProSe_WLAN_DD_Stage2 | Inclusion of WLAN direct discovery technologies as an alternative for ProSe direct discovery | 100% | 
NAPS | Northbound APIs for SCEF – SCS/AS Interworking | 100% | 1
eVoLP | enhanced VoLTE performance | 100% | 
USOS | Unlicensed spectrum offloading system enhancements | 100% | 
EDCE5 | EPC enhancements to support 5G New Radio via Dual Connectivity | 100% | 2
PS_Data_Off_Phase2 | PS Data Off Feature Phase 2 | 100% | 
EPS_URLLC | EPC support for E-UTRAN Ultra Reliable Low Latency Comm. | 100% | 
TEI15 | Maintenance for pre-Rel-15 features in Rel-15 |  | 
TEI15 | Rel-15 Cat B/C alignments with other WGs or specifically required (one of those with objections) |  | 9

## Slide 16: 2.2) Rel-15 Maintenance and Work (2/2)
Progress since SA#81
  CRs agreed for TS 23.501 (36+31 CRs), TS 23.502 (44+50 CRs), TS 23.503 (11+13 CRs)
  5 CRs agreed for TS 23.167
  A few items are postponed, specifically also related to LSs that came in just before the meeting.
  Maintenance effort is decreasing. See SA2 work planning sheet.
Next steps:
  Essential corrections, resolving remaining issues, further aligning with the work from other WGs
WI | Work Item | WP |  | 
5GS_Ph1 | 5G System – Phase 1 | 100% |  | 

## Slide 17: Contents
1) General aspects (events since SA#81, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 18: 2.3) Rel-16 and later Work and Maint. (1/24)
WI | Work Item | WP |  | 
PARLOS_SA2 | System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 0 > 0% |  | 
Progress since SA#81
  Not worked on as not prioritized by TSG SA for Q4
RAN impacts or dependencies
  addition of RLOS broadcast information, addition of RRC establishment cause for RLOS for congestion control and MME selection. LS to RAN, RAN2/3 (S2-1813345)
Next steps:
  Conduct normative work

## Slide 19: 2.3) Rel-16 and later Work and Maint. (2/24)
WI | Work Item | WP |  | 
FS_5WWC | Study on the Wireless and Wireline Convergence for the 5G system architecture | 60 > 100% |  | 
Progress since SA#81
  Solution for Trusted Access Network has been concluded
  Key Issues for Wireline access network concluded considering requirements from BBF
  TR 23.793 solution is assumed to be applicable to UE simultaneously connected to Trusted Access network and 3GPP network and to RG simultaneously connected to 3GPP and Wireline Access network
  Solution for 3GPP device and Non-3GPP capable device behind RG connecting to 5GC has been concluded
  Scenarios and solutions concluded for Hybrid-Fiber Coaxial (HFC) wireline access network
  TR sent for approval. WI approved by WG.
RAN impact/dependency
  None identified
Next steps:
  Conduct normative work

## Slide 20
Progress since SA#81
  All Key Issues have been addressed
  ATSSS solution framework finalized, incl. application layer (via MPTCP) and transport layer (via ATSSS) multi-access support for 3GPP and non-3GPP accesses serving the same PLMN
  TR is provided for approval. WID provided for approval.
RAN impacts or dependencies
  None identified
Next steps
  Conduct normative work.
  As part of the normative work possibly endorse particular IETF draft(s) for traffic switching and splitting. Candidate IETF draft(s) are work in progress, expected by end of Rel-16.
2.3) Rel-16 and later Work and Maint. (3/24)
WI | Work Item | WP |  | 
FS_ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 70 > 100% |  | 

## Slide 21: 2.3) Rel-16 and later Work and Maint. (4/24)
WI | Work Item | WP |  | 
FS_eV2XARC | Study on architecture enhancements for 3GPP support of advanced V2X services (FS_eV2XARC) | 58 > 88% |  | 
Progress since SA#81
  Most key issues were concluded.
  Some key issues and aspects such as KI#15 (Enhancements to assist Application Adjustment) are not concluded.
  TR 23.786 provided for information. WID provided for approval.
RAN impacts or dependencies
  RAN: NR PC5 unicast/groupcast/broadcast (e.g. PC5 Signalling for unicast, PC5 QoS), Combinations of Uu QoS characteristics values – Two LSs ask RAN1/2 for feedback
  SA3: PC5 unicast and groupcast security protection – One LS sent to SA3
Next steps
  Finalize study by concluding remaining issues.
  Conduct normative work.

## Slide 22: 2.3) Rel-16 and later Work and Maint. (5/24)
WI | Work Item | WP |  | 
FS_eNA | Study of enablers for Network Automation for 5G | 50 > 90% |  | 
Progress since SA#81
  KI#1~9 and KI#12 are concluded
  KI#14 conclusion deferred to 2019 Q1 due to RAN3/SA5 dependency
  New solutions for KI#12, KI#13 and KI#14 are captured in TR
  KI#10 KI#11 is deprioritized and not worked on in R16.
  Regarding KI 13: no normative work in Rel-16
  TR provided for approval. WID provided for approval.
RAN impacts or dependences:
  KI#14 has dependency on RAN3 and waits for RAN3 feedback
Next steps:
  Conduct normative work
  Conclude on KI#14 in coordination with RAN3/SA5

## Slide 23
WI | Work Item | WP |  | 
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | 70 > 95% |  | 
Progress since SA#81
  All but one key issue concluded (awaiting RAN2 response)
  TR provided for approval. Work item provided for approval.
RAN impacts or dependencies (detailed in S2-1813400 to TSG RAN and RAN2/3)
  Extended DRX in CM-IDLE and CM-CONNECTED with RRC_INACTIVE (latter with sleep cycles up to NAS/SMS retransmission timers); EDT support; Inter-UE QoS for DoNAS; restriction of use of Enhanced Coverage; delivery of Expected UE behavior to the RAN; SIB indicators of supported CIoT features; indicators of UE supported features in RRC
Next steps
  Conduct normative work
  Conclude on the remaining key issue once RAN2 reply has been received
2.3) Rel-16 and later Work and Maint. (6/24)

## Slide 24: 2.3) Rel-16 and later Work and Maint. (7/24)
WI | Work Item | WP |  | 
FS_ETSUN | Study on Enhancing Topology of SMF and UPF in 5G Networks | 66 > 100% |  | 
Progress since SA#81
  Study work completed
  TR provided for approval
  WID provided for approval
RAN impacts or dependencies
  None identified
Next steps:
  Conduct normative work

## Slide 25: 2.3) Rel-16 and later Work and Maint. (8/24)
WI | Work Item | WP |  | 
FS_eLCS | Study on Enhancement to Service Based Architecture for Location Services | 55 > 100% |  | 
Progress since SA#81:
  Study concluded on:
    11 key issues resulting in normative work in Rel-16 and their related solutions
    5 key issues do not need normative work in Rel-16
  TR provided for approval. WID provided for approval.
RAN dependencies (as also in the status report on Positioning)
  Introducing location management functionality into NG-RAN is needed for KI#3; Introduce or not is left for RAN WGs decision;
  Solution for location service exposure to NG-RAN is selected; this is conditional on RAN agreement on support of NG-RAN as an internal LCS Client;
  RAN Positioning Architecture is under RAN2 study; alignment/coordination may be needed
Next steps:
  Conduct normative work

## Slide 26: 2.3) Rel-16 and later Work and Maint. (9/24)
WI | Work Item | WP |  | 
5G-SRVCC | Single radio voice continuity from 5GS to 3G | 0 > 0% |  | 
Progress since SA#81
  Not worked on as not prioritized by TSG SA for Q4
RAN impacts or dependencies
  NG-RAN support by measurements for SRVCC from 5GS to 3G
Next steps:
  Conducting related normative work depending on TSG SA decision

## Slide 27: 2.3) Rel-16 and later Work and Maint. (10/24)
WI | Work Item | WP |  | 
FS_RACS | Study on optimisations on UE radio capability signalling | 40 > 70% |  | 
Progress since SA#81
  Interim conclusions agreed for all key issues
    KI1: How are the UE radio capabilities identified?
    KI2: Where are the UE radio capabilities stored?
    KI3: How are the UE radio capabilities managed?
  LSs informing RAN WGs about SA2 interim conclusions and SA3 asking about security aspects of one of the solutions
  TR is provided for information
RAN impacts or dependencies
  Cross-TSG aspects are detailed in the related status report in SP-181131
Next steps:
  Study continues in Q1/19 to reach final conclusions subject to RAN and SA3 feedback

## Slide 28: 2.3) Rel-16 and later Work and Maint. (11/24)
WI | Work Item | WP |  | 
FS_Vertical_LAN | Study on 5GS Enhanced support of Vertical and LAN Services | 25 > 88% |  | 
Progress since SA#81
  Concluded Non-Public Network (NPN) aspect, 5G-LAN aspects, Integration of 5GS within TSN and principles for QoS enhancements to support Time Sensitive communication
  LSs to RAN WGs on NPN (S2-1813393) and on TSN (S2-1813392)
  Conclusion on Key Issue #3.2 (Supporting TSN Time Synchronization) depends on impact and scalability analysis from RAN1/2
  TR provided for approval. WID provided for approval.
RAN impacts or dependencies (following items may lead to impacts/dependencies)
  As described in the status report on URLLC and in LSs to RAN/RAN WGs
Next steps
  Finalize study by concluding the remaining issue.
  Conduct normative work.

## Slide 29: 2.3) Rel-16 and later Work and Maint. (12/24)
WI | Work Item | WP |  | 
FS_5G_URLLC | Study on enhancement of URLLC supporting in 5GC | 60 > 85% |  | 
Progress since SA#81
  Included one new key issue, several new solutions and evaluations of solutions in the TR.
  Concluded the study with the following open key issues (KI)
    KI#2: Supporting low latency and low jitter during handover; RAN feedback requested.
    KI#4: QoS Monitoring to Assist URLLC Service; RAN feedback requested.
    KI#6: Division of E2E PDB (Packet Delay Budget)
    KI#7: Automated GBR service recovery
  TR23.725 provided for approval. WID provided for approval.
RAN impacts or dependencies (following items may lead to impacts/dependencies)
  As described in the status report on URLLC and in LS to RAN/RAN WGs (S2-1813333)
Next steps
  Finalize study by concluding remaining issues.
  Conduct normative work.

## Slide 30: 2.3) Rel-16 and later Work and Maint. (13/24)
WI | Work Item | WP |  | 
FS_eSBA | Study on Enhancements to the Service-Based 5G System Architecture | 60 > 100% |  | 
Progress since SA#81
  New solutions proposed for the 7 key issues
  Principles, evaluations and conclusions based on the solutions
  Key issue 1, 3, 4 will lead to normative work in stage 2. Key issue 2 is concluded to not continue in R16. Key issue 5 may have stage 3 work but no stage 2 normative work. Key issue 6&7 are inherent to other key issue without dedicated work on them.
  TR is provided for approval. WID provided for approval.
RAN impacts or dependencies
  None identified
Next steps:
  Conduct normative work

## Slide 31: 2.3) Rel-16 and later Work and Maint. (14/24)
WI | Work Item | WP |  | 
FS_eNS | Study on Enhancement of Network Slicing | 50 > 85% |  | 
Progress since SA#81
  KI#2 & KI#3 are concluded
  KI#1 to be concluded in 1Q2019 with the request to reserve for 1 TU
  LS sent to SA3 and CT1 for review to evaluate the proposed solution for the KI#3
  TR provided for approval. WID provided for approval.
RAN impacts or dependencies
  None identified
Next steps:
  Conduct normative work
  Conclude on KI#1

## Slide 32: 2.3) Rel-16 and later Work and Maint. (15/24)
WI | Work Item | WP |  | 
FS_UDICoM | Study on User data interworking, Coexistence and Migration | 30 > 80% |  | 
Progress since SA#81
  Collection of key issues completed
  6 solutions documented
  Some solution evaluation included
  SID updated, timeline extended to March 2019
  TR provided for information
RAN impacts or dependencies
  None identified
Next steps:
  Conclude study in Q1

## Slide 33: 2.3) Rel-16 and later Work and Maint. (16/24)
WI | Work Item | WP |  | 
FS_5GSAT_ARCH | Study on architecture aspects for using satellite access in 5G | 15 > 35% |  | 
Progress since SA#81
  4 Key issues added (QoS with for Satellite Access, QoS with Satellite Back Backhaul, Multi-connectivity)
  2 solution descriptions initiated: Position-based and fixed TA Satellite Access, New RAT type satellite
  SID update to extend the timeline to Sep 2019
RAN impacts or dependencies:
  To be confirmed: Mobility Management and Multi connectivity
Next steps:
  Continue the study

## Slide 34: 2.3) Rel-16 and later Work and Maint. (17/24)
WI | Work Item | WP |  | 
FS_ENTRADE | Study on encrypted traffic detection and verification | 70 > 70% |  | 
Progress since SA#81
  No work conducted as not determined as focus area by TSG SA
  SID updated to reduce the scope and extending the timeline to June 2019.
Next steps:
  To be determined by TSG SA

## Slide 35: 2.3) Rel-16 and later Work and Maint. (18/24)
WI | Work Item | WP |  | 
xBDT | 5GS Transfer of Policies for Background Data Transfer | 0 > 0% |  | 
Progress since SA#81
  No work conducted as not determined as focus area by TSG SA
  WID updated to extend the timeline to June 2019
Next steps:
  To be determined by TSG SA

## Slide 36: 2.3) Rel-16 and later Work and Maint. (19/24)
WI | Work Item | WP |  | 
FS_eIMS5G | Study on Enhanced IMS to 5GC Integration | 40 > 40% |  | 
Progress since SA#81
  No work conducted as not determined as focus area by TSG SA
Next steps:
  To be determined by TSG SA

## Slide 37: 2.3) Rel-16 and later Work and Maint. (20/24)
WI | Work Item | WP |  | 
FS_LLC_Mob | Study on EPC support for Mobility with Low Latency Communication | 75 > 75% |  | 
Progress since SA#81
  No work conducted as not determined as focus area by TSG SA
RAN impacts or dependencies
  None identified
Next steps:
  To be determined by TSG SA

## Slide 38: 2.3) Rel-16 and later Work and Maint. (21/24)
WI | Work Item | WP |  | 
FS_AAI_LTE_NR | Study on Application Awareness Interworking between LTE and NR | 30 > 30% |  | 
Progress since SA#81
  No work conducted as not determined as focus area by TSG SA
Next steps:
  To be determined by TSG SA

## Slide 39: 2.3) Rel-16 and later Work and Maint. (22/24)
WI | Work Item | WP |  | 
FS_EPS_URACE | Study on enhancement of systems using EPS for Ultra Reliability and Availability using commodity equipment | 10 > 10% |  | 
Progress since SA#81
  No work conducted as not determined as focus area by TSG SA
RAN impacts or dependencies
  High availability by redundant transmission in UP between UE/RAN and CN (may impact cell reselection and handover target selection)
  Notification control for GBR bearers
Next steps:
  To be determined by TSG SA

## Slide 40: 2.3) Rel-16 and later Work and Maint. (23/24)
WI | Work Item | WP |  | 
TEI16 | Technical Enhancements and Improvements Rel-16 | n.a. |  | 
Progress since SA#81
  No TEI16 topics worked on during Q4
  Consideration of TEI16 proposal for EPS SPID/RFSP extension endorsed by SA2
  Consideration of TEI16 proposal for EPC Dedicated Bearers for Ethernet endorsed by SA2
Next steps:
  Conduct TEI16 work depending on TSG SA budget/prioritisation considerations

## Slide 41: 2.3) Rel-16 and later Work and Maint. (24/24)
WI | Work Item | WP | CRs approved
TEI16 | Maintenance for pre-Rel-16 features in Rel-16 specs only |  | 3

## Slide 42: Contents
1) General aspects (events since SA#81, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 43: 2.4) New and Updated WIDs/SIDs and Exceptions
New and revised SID:
  SP-181110, SID REVISED on UDICOM, FS_UDICoM
  SP-181111, SID REVISED FS_ENTRADE
  SP-181112, SID REVISED on architecture aspects for using satellite access in 5G
  SP-181114, SID NEW on supporting UAS Connectivity, Identification, and Tracking
  SP-181115, SID NEW on system enablers for multi-SIM devices
New and revised WID:
  SP-181113, WID REVISED for xBDT
  SP-181116, WID NEW on Enhancing Topology of SMF and UPF in 5G Networks
  SP-181117, WID NEW for 5G Wireless Wireline Convergence
  SP-181118, WID NEW on Cellular IoT support and evolution for the 5G System
  SP-181119, WID NEW on Enhancement to the 5GC LoCation Services
  SP-181120, WID NEW on Enhanced support of Vertical and LAN Services
  SP-181121, WID NEW on Architecture enh. for 3GPP support of advanced V2X services
  SP-181122, WID NEW for 5G URLLC
  SP-181123, WID NEW on enablers for network automation for 5G
  SP-181124, WID NEW on ATSSS support in the 5G system architecture
  SP-181125, WID NEW on Enhancements to the Service-Based 5G System Architecture
  SP-181126, WID NEW on Enhancement of Network Slicing

## Slide 44: Contents
1) General aspects (events since SA#81, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF and External SDO Normative Reference Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 45: 2.5) IETF and External SDO Normative Reference Update (1/1)
none

## Slide 46: Contents
1) General aspects (events since SA#81, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 47: Contents
1) General aspects (events since SA#81, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 48: 4) Documents for Information and Approval
Presentation for Information
  SP-181099, Presentation of TR 23.732 for information, FS_UDICoM
  SP-181101, Presentation of TR 23.743 for information, FS_RACS
  SP-181104, Presentation of TR 23.786 for information, FS_eV2XARC
For Approval
  SP-181097, Presentation of TR 23.726 for approval, FS_ETSUN
  SP-181098, Presentation of TR 23.793 for approval, FS_ATSSS
  SP-181100, Presentation of TR 23.716 for approval, FS_5WWC
  SP-181102, Presentation of TR 23.731 for approval, FS_eLCS
  SP-181103, Presentation of TR 23.740 for approval, FS_eNS
  SP-181105, Presentation of TR 23.734 for information and approval, FS_Vertical_LAN
  SP-181106, Presentation of TR 23.725 for approval, FS_5G_URLLC
  SP-181107, Presentation of TR 23.742 for approval, FS_eSBA
  SP-181108, Presentation of TR 23.791 for approval, FS_eNA
  SP-181109, Presentation of TR 23.724 for approval, FS_CIoT_5G

## Slide 49: Contents
1) General aspects (events since SA#81, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 50: 5) Collected Items requiring action from SA
    Approval of proposed/updated WIDs
    Approval of provided TRs

## Slide 51
Thank You!

## Slide 52
Annex: SA2 work planning sheet