## Slide 1: 3GPP TSG-SA meeting #82 SP-181203 Sorrento, Italy, December 12th – 14th, 2018 Agenda Item: 5 Source: Ericsson Title: Time schedule for Release 17 Document for: Discussion, Decision

## Slide 2: 1. Discussion
TSG-SA #81 discussed the time schedule of Release 17. It was agreed to discuss further in next SA plenary to identify the time frame for Rel-17. This contribution discusses the time schedule for Rel-17 and makes a proposal. TSG-SA #81 meeting report suggests a joint SA and RAN discussion in Sorrento.
Generally speaking, the pace of development of new technologies has been increasing over the 20 years of 3GPP. It is expected that the pace of innovation and use of technology in the society will not slow down. 3GPP technologies will, in particular with 5G, address new market segments. We already see an increased interest in number of verticals joining and contributing with their use-cases and requirements in 3GPP. It is expected that the Rel-15 and Rel-16 of the 5G System will support a large part of the capabilities that those verticals will need.
It is also expected that it is not typically large complex features missing that takes long time to specify but rather a large number of smaller features and enhancement to Rel-15 and Rel-16 features that will be needed for the following near-term releases. Due to this Ericsson believe that we will better meet such demand by targeting short release circles. Maybe 3GPP even should consider targeting 12 months releases, as actually was used in the old days with yearly releases, to be quicker to the market.
In some cases, it may also be clear that there is a need for long time to develop a new feature and for those cases the work could be done over two releases. Actually, this also speak in favour of a short release circle to not make it too long.
The picture below is illustrating the release schedule where Rel-17 release circle is 15 months. The proposal here is to agree a target date. Target dates can be adjusted in future plenaries if needed. The target date for completion of Rel-17 stage 3 is suggested to be March 2021. This means target date for stage 2 (for e.g. SA2) is set to September 2020. Furthermore that the stage 2 study items has a general target to complete 6 months earlier, where it is expected that the target content of the release is agreed.

## Slide 3: 3GPP Release plan
RAN Work Item 5G Phase 1
RAN Work Items Release 16
2017
2018
2019
2020
2021
 Ericsson AB | February 2016
Rel-14
Rel-16
Rel-15
Rel-17
SA
RAN
ASN.1
Stage 3 CT Work Item with study phase
CT Work Items Release 16
CT
Early drop
Rel-15
Late drop
Arch Study Items
Arch Study Items
Architecture Stage 2 5G Phase 1
Arch Study Items
Architecture Stage 2 Release 17
Architecture Stage 2 Release 16
CT Work Items Release 17
RAN Work Items Release 17
SA1 Stage 1 5G Phase 1
SA1 Stage 1 Release 16
SA1 Stage 1 Release 18
Arch Study Items
Arch. Stage 2 Release 18
SA1 Stage 1 Release 17

## Slide 4: 2. Proposal
SA#81 also discussed to move the target date for Stage 1 completion earlier. It was said that one issue is that the stage 1 completion for Rel-16 is in December 2018 while the Rel-16 prioritization was done 6 months earlier. This in fact leads to that stage 1 has less influence on stage 2 work of that release.
SA1 has adopted ways of working where a TR is used to document basically all proposals, use cases and potential stage 1 requirements. This is to allow the community to study the proposals. In that process potential stage 1 requirements are documented for each use case. However, it is first in the normative work late in the release that real consensus decisions are made on what use-cases and stage 1 requirements that is of common interest and can be agreed. Due to this the stage 1 completion needs to be moved earlier. One important point in time to influence is the scoping of new stage 2 study items and the early phase of stage 2 where the key issues are formulated. Normative stage 1 input at that time can be useful.
It can also be noted that SA1 has already started work on Rel-17 study items in Q3 and Q4 this year. This document proposed to set the target date for Rel-17 Stage 1 completion to September 2019.
Ericsson proposes that the release schedule of Rel-17 has the following target dates based on a 15 months release circle:
Stage 1 target date September 2019
Stage 2 target date September 2020
Stage 3 target date March 2021
ASN.1 target date June 2021