## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#83
Frédéric Gabin
SA4 Chairman, Ericsson LM
(Agenda Item 7.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to Rel-15 and earlier
  Rel-16 Work Items
  Rel-17 Work Items
  Study Items
Proposed new WIDs/SIDs
Summary of action items
List of documents to SA

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chairman: Frédéric Gabin (Ericsson LM, ETSI)
  Vice Chairmen:
    Nikolai Leung (Qualcomm Incorporated, ATIS)
    Gilles Teniou (ORANGE, ETSI)
  Secretary: Paolo Usai (MCC Support)
Sub Working Groups and their Chairmen
Enhanced Voice Service (EVS) SWG | Multicast-Broadcast-Streaming (MBS) SWG | Multimedia Telephony Service for IMS (MTSI) SWG | Speech Quality (SQ) SWG | Video SWG
Imre Varga (: Qualcomm CDMA Technologies, ETSI) | Frédéric Gabin (Ericsson LM, ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Paolo Usai (ETSI) | Gilles Teniou (Orange, ETSI)

## Slide 4: Meetings held since SA#82
SWG conference calls (2 hours each)
  3GPP SA4 telco on 5G_MEDIA_MTSI 14DEC
  3GPP SA4 telco on VRStream 17DEC
  3GPP SA4 telco on E2E_DELAY 18DEC
  3GPP SA4 telco on E-FLUS 20DEC
  3GPP SA4 telco on CHEM 10JAN
  3GPP SA4 telco on 5G_MEDIA_MTSI 15JAN
  3GPP SA4 telco on E-FLUS 17JAN
SA4 plenary meetings
Meeting | Dates | Venue and Host
SA4#102 | 28th January - 1st February 2019 | Host: EF3 , Venue: Bruges, Belgium

## Slide 5: Meetings held since SA#82
SWG conference calls (2 hours each)
  3GPP SA4 telco on TyTrac 18FEB
  3GPP SA4 telco on IVAS 19FEB
  3GPP SA4 telco on 5GMSA 20FEB
  3GPP SA4 telco on E-FLUS 25FEB
  3GPP SA4 telco on FS_XR5G 28FEB
  3GPP SA4 telco on CHEM 4MAR
  3GPP SA4 telco on FS_XR5G 5MAR
  3GPP SA4 telco on 5GMSA 14MAR
  3GPP SA4 telco on FS_XR5G 14MAR
  3GPP SA4 MTSI telco on New SID 18MAR

## Slide 6: Calendar of future meetings - 1
SWG conference calls (2 hours each)
  3GPP SA4 MTSI telco on New SID 25MAR
  3GPP SA4 telco on 5G_MEDIA_MTSI_ext 28MAR
SA4 plenary meetings (2019)
Workshop on “Immersive media meets 5G” Ecosystem & Standards
  Jointly organized with VR-Industry Forum and Advanced Imaging Society
  15th-16th April 2019, Location Sony Pictures Entertainment, Culver City, CA, USA
Meeting | Dates | Venue and Host
SA4#103 | 8 - 12 April 2019 | Host: NAF3, Venue: Newport Beach, CA USA
SA4#104 | 1 - 5 July 2019 | Host: Apple, Venue: Cork, Ireland
SA4#105 | 12 - 16 August 2019 | Host: EF3, Venue: Ljubljana, Slovenia
SA4#106 | 21 - 25 October 2019 | Host: Samsung, Venue: Korea

## Slide 7: Calendar of future meetings - 2
SA4 plenary meetings (2020)
Meeting | Dates | Venue and Host
SA4#107 | 20 - 24 January 2020 | Host: EF3, Venue: Wroclaw, Poland (NEW!)
SA4#108 | 6 - 9 April 2020 | Host: ETSI, Venue: Sophia-Antipolis, France
SA4#109 | 25 - 29 May 2020 | Host: FHg IIS, Venue: Erlangen, Germany (NEW!)
SA4#110 | 24 - 28 August 2020 | Host: NAF3, Venue: TBD (NEW!)
SA4#111 | 9 - 13 November 2020 | Host: IF3, Venue: TBD (NEW!)

## Slide 8: SA4 meeting statistics
Chart: 
| SA4#81 | SA4#82 | SA4#83 | SA4#84 | SA4#85 | SA4#86 | SA4#87 | SA4#88 | SA4#89 | SA4#90 | SA4#91 | SA4#92 | SA4#93 | SA4#94 | SA4#95 | SA4#96 | SA4#97 | SA4#98 | SA4#99 | SA4#100 | SA4#101 | SA4#102
Number of Tdocs | 284 | 255 | 338 | 288 | 340 | 347 | 313 | 257 | 298 | 261 | 244 | 242 | 269 | 245 | 334 | 313 | 321 | 317 | 364 | 226 | 300 | 272
Number of participants | 59 | 52 | 56 | 57 | 51 | 50 | 61 | 52 | 55 | 47 | 39 | 49 | 54 | 50 | 57 | 49 | 65 | 59 | 61 | 51 | 61 | 57
Chart: 
| SA4#81 | SA4#82 | SA4#83 | SA4#84 | SA4#85 | SA4#86 | SA4#87 | SA4#88 | SA4#89 | SA4#90 | SA4#91 | SA4#92 | SA4#93 | SA4#94 | SA4#95 | SA4#96 | SA4#97 | SA4#98 | SA4#99 | SA4#100 | SA4#101 | SA4#102
Number of incoming LSs | 19 | 17 | 9 | 13 | 9 | 12 | 14 | 13 | 12 | 12 | 16 | 18 | 25 | 8 | 20 | 15 | 23 | 11 | 20 | 18 | 10 | 12
Number of outgoing LSs | 6 | 11 | 7 | 5 | 9 | 11 | 9 | 12 | 10 | 9 | 6 | 13 | 10 | 6 | 9 | 9 | 14 | 13 | 8 | 7 | 15 | 8

## Slide 9: SA4 progress highlights
CRs to Rel-15 and earlier features
  Rel-12: 2 CRs (2 Cat F and mirror CRs)
  Rel-13: 1 CR (1 Cat F and mirror CR)
  Rel-15: 1 CR (1 Cat F and 1 mirror CR)
Ongoing Work Items
  9 Rel-16 WIs (2 completed)
  2 Rel-17 WIs
Ongoing Study Items
  5 Rel-16 SIs
SA4 documents at SA#83
  Total number of CRs:
    Rel-12: 2 CRs (Cat F)
    Rel-13: 3 CRs (Cat F and Cat A)
    Rel-14: 3 CRs (Cat A)
    Rel-15: 5 CRs (Cat F and Cat A)
    Rel-16: 24 CRs (Cat F and Cat A)
  1 new TS for information
  1 new WID
  1 new SID.
Congratulations to Gilles Teniou (Orange, ETSI) who received the 3GPP 2018 excellence award.

## Slide 10: CRs to Rel-15 and earlier
CRs
  Rel-12: 2 CRs (2 Cat F and mirror CRs)
    Correction of EVS SID update: The SID update rate description does not specify properly that the default operation is the fixed update rate of 8 frames. Description of the default update rate for EVS SID frames is added.
  Rel-13: 1 CR (1 Cat F and mirror CRs)
    Correction to MTSI network preference management object tree for EVS
  Rel-15: 1 CR (1 Cat F and 1 mirror CR)
Tdoc | Title | Source | Type | For | Agenda item #
SP-190031 | CRs to TS 26.114, TS 26.445 and TS 26. 449 (Release 12 to Release 16) (EVS_Codec) | SA WG4 | CR pack | Approval | 12
SP-190032 | CRs to TS 26.114 on ECN Support in NR (Release 15 & Release 16) (5G_MTSI_Codecs) | SA WG4 | CR pack | Approval | 15D

## Slide 11: List of SA4 Work Items for Rel-16
Rel-16 Work Items
CAPIF4xMB (New WID on Usage of CAPIF for xMB API) – completed at SA#82
SerInter (Service Interactivity)
Alt_FX_EVS (Alternative EVS implementation using updated fixed-point basic operators) – completed !
E_FLUS (Enhancements to Framework for Live Uplink Streaming)
HLG_HDR (Hybrid Log Gamma High Dynamic Range) – completed at SA#81
E2E_DELAY (Media Handling Aspects of RAN Delay Budget Reporting in MTSI)
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services)
CHEM (Coverage and Handoff Enhancements for Multimedia)
MC_XMB (MCData File Distribution support over xMB)
5GMSA (5G Media streaming architecture)
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact)
TEI16 (Technical Enhancements and Improvements Rel-16 )

## Slide 12: SerInter (Service Interactivity)
The objective of the work item is to :
  Enable delivery of notifications to interactivity applications,
  Define the means for the BM-SC to signal, and the MBMS client to unambiguously identify, interactivity-related content items
  Support the measurement and reporting of interactivity-related usage by the user/device
At SA4#102, CRs on TS 26.346 and 26.347 were agreed to ensure alignment with the concept that more than one MBMS User Service may need to be acquired by an MBMS Application to produce a complete end-user service.
WID: SP-170796
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
SerInter (Service Interactivity) | CRs to TSs 26.346, 26.247, 26.347 | 60% -> 70% | SA#84 | SP-190035 CRs to TS 26.346 and TS 26.347 on Service Interactivity (Release 16) (SerInter)
Note: Progress since last SA is shown with blue colour.

## Slide 13: Alt_FX_EVS (Alternative EVS implementation using updated fixed-point basic operators) – completed!
The objective of the work item is to develop and standardize an alternative fixed-point implementation of EVS using the extended set of fixed-point basic operators defined in TR 26.973.
At SA4#102 the work was completed:
  Several CRs were agreed to different specifications to include a reference to TS 26.452 alternative fixed-point implementation of EVS.
  CRs to TS 26.444 and TR 26.952 were agreed to provide test sequences and characterization results of the alternative fixed-point implementation of EVS.
  One Rel-16 CR was agreed to correct the source code of the alternative fixed-point implementation, and the corresponding source code is available.
WID: SP-180286
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
Alt_FX_EVS (Alternative EVS implementation using updated fixed-point basic operators) | TS 26.452 | 90% -> 100% | SA#83 | SP-190036 CRs to TS 26.103, TS 26.114, TS 26.179, TS 26.223, TS 26.444, TS 26.446, TS 26.447, TS 26.448, TS 26.449, TS 26.450, TS 26.452, TS 26.453, TS 26.454 & TR 26.952 on Alternative EVS implementation using updated fixed-point basic operators (Release 16) (Alt_FX_EVS) – completed!
Note: Progress since last SA is shown with blue colour.

## Slide 14: E_FLUS (Enhancements to Framework for Live Uplink Streaming)
The objective of the work item is to enhance the Framework for Live Uplink Streaming:
  Recommend new QoS features including new QCI/5QI values; Specify means to leverage existing interfaces and contribute to evolving 5G interfaces; Specify the necessary control plane functionality to support downstream media distribution; Define or leverage definitions of network-based media processing functions (e.g., video stitching, media transcoding and content reformatting), and enablers (e.g. network APIs); Define 3GPP media codec profile(s) for FLUS services
At SA4#102,
  Extended time plan until SA4#105 to complete the required work
  Agreed to three draft CRs to update the Permanent Document for input into the TR (S4-190179): changes include ANBR-based boost functionality and Uplink Network Assistance, on media production use cases, updated FLUS architecture diagram.
  Agreed to align E-FLUS architecture to SA2 and 5GMSA. Scheduled a joint teleconference with the MBS SWG for that purpose.
WID: SP-180285
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
E_FLUS (Enhancements to Framework for Live Uplink Streaming) | CRs to TS 26.238 CRs to TR 26.939 | 40% -> 45% | SA#83 -> SA#84 | E_FLUS
Note: Progress since last SA is shown with blue colour.

## Slide 15: E2E_DELAY (Media Handling Aspects of RAN Delay Budget Reporting in MTSI)
The objective of this Work Item is to specify the media handling aspects of RAN delay budget reporting in MTSI
At SA4#102,
  A CR to TS 26.114 was agreed to Include the new IANA registration value. In addition, add further recommendations on the use of Delay Budget Information (DBI) signaling.
  To complete the work, LSs were sent to CT WGs (about IMS core network entities capability to support RTCP-FB) and RAN2 (on configurations)
WID: SP-180662
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
E2E_DELAY (Media Handling Aspects of RAN Delay Budget Reporting in MTSI) | CRs to TS 26.114 | 75% -> 85% | SA#83 -> SA#84 | SP-190034 CR to TS 26.114 on DBI Signaling Recommendations (Release 16) (E2E_DELAY)
Note: Progress since last SA is shown with blue colour.

## Slide 16: 5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services)
The objective of this Work Item is to specify the media handling aspects of 5G conversational services:
  Recommend support for speech and video adaptation capabilities;
  For 5G NR access, enable support for media handling with NR access, including that for speech and video;
  Define MTSI client profiles with a corresponding set of mandatory codec and potentially other media handling capabilities to address the needs and constraints of different terminal categories (e.g. IoT, wearables) related to different 5G verticals.
At SA4#102, a draft CR to TS 26.114 was prepared to enable SDP-based signalling of ANBR capabilities based on the newly defined ‘anbr’ SDP attribute. This draft CR was sent to SA2 via LS for questions on P-CSCF behavior with regards to the ‘anbr’ SDP attribute.
WID: SP-180663
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services) | CRs to TS 26.114 | 35% -> 50% | SA#85 | None
Note: Progress since last SA is shown with blue colour.

## Slide 17: CHEM (Coverage and Handoff Enhancements for Multimedia)
The objective of this Work Item is to specify several features toward enhancing coverage and hand-off performance for VoLTE and general multimedia services:
  Specify UE adaptation capability indication;
  Specify Maximum Packet Loss Rate (MaxPLR) operating points for different codecs;
  Specify signalling of maximum end-to-end PLR and DL/UL PLR values.
At SA4#102, 2 CRs to TS 26.114 on Coverage and Handoff Enhancements for Media (CHEM) and on SDP Examples for Coverage and Handoff Enhancements for Media (CHEM) were prepared. SA4 chose to design the feature with the understanding that the PCRF/PCF should be able to track the maxe2e-PLR attribute values in both the SDP offer and SDP answer to assign QoS parameters. An LS was sent to CT3 to clarify this behavior. The CRs were therefore postponed until SA4#103.
WID: SP-180664
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
CHEM (Coverage and Handoff Enhancements for Multimedia) | CRs to TS 26.114 | 70% -> 80% | SA#83 -> SA#84 | none
Note: Progress since last SA is shown with blue colour.

## Slide 18: MC_XMB (MCData File Distribution support over xMB)
A first objective of this work item is to extend xMB by
  Adding pre-emption procedure and parameter
  Adding an additional format for Geographical definition which is optional for usage,
  Studying what FEC information or file repair server information is needed to be added and adding the necessary extension to xMB
  Studying TMGI Exposure and adding the necessary extension to xMB.
A second objective is to add any necessary guideline according to the context of the first objective
At SA4#102, 2 CRs were agreed on new MBMS announcement profile for mission critical services. It was agreed to prepare a joint session with co-located SA6 meeting to discuss guideline and profile1c.
WID: SP-180665
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
MC_XMB (MCData File Distribution support over xMB) | CRs to TS 26.348 | 80% ->90% | SA#83 -> SA#84 | SP-190033 CRs to TS 26.346 and TS 26.348 on MCData File Distribution support over xMB (Release 16) (MC_XMB)
Note: Progress since last SA is shown with blue colour.

## Slide 19: 5GMSA (5G Media streaming architecture)
The main objective is to create a new 5G Media Streaming (5GMSA) architecture specification which supports:
  MNO and 3rd party Media Downlink Streaming Services; MNO and 3rd party Media Uplink Streaming Services; Corresponding UE functions and APIs; Backwards compatibility for EUTRAN deployments (with and without MBMS); Usage of 5G specific features such as network slicing and edge computing.
  The new 5G Media Streaming architecture should be functionally decomposed into independent components enabling different deployments with various degrees of integration between 5G MNOs and Content Providers
At SA4#102, the 5GMSA Permanent Document on list of functionalities - v0.1, and the Skeleton TS 26.501 5G Media Streaming (5GMS); General description and architecture v0.1.0 was produced and agreed as basis for further work. V1.0.0 was produced at a subsequent telco with power. It includes Media Streaming General Service Architecture in Standalone – Non-Roaming for both downlink and uplink streaming as well UE media functions.
WID: SP-181250
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
5GMSA (5G Media streaming architecture) | New TS 26.501 5G Media Streaming (5GMS); general description and architecture | 0%->25%->50% | SA#84 | SP-190037 Draft TS 26.501 5G Media Streaming (5GMS); General description and architecture (Release 16) v. 1.0.0 (5GMSA) - for information
Note: Progress since last SA is shown with blue colour.

## Slide 20: EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact)
The objective of this Work Item is to specify a mandatory conformance process (including tool and test vectors) of EVS floating-point code for non bit-exact implementations.
At SA4#102, The initial project plan was agreed. The source code for the Maximum Loudness Difference (MLD) tool and some further decoder results were provided.
WID: SP-180983
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact) | CR to 26.444 on inclusion of the conformance process for floating-point code in Clause 7 | 0% ->25% | SA#85 | None
Note: Progress since last SA is shown with blue colour.

## Slide 21: TEI16 (Technical Enhancements and Improvements Rel-16 )
SP-190038 CRs to TS 26.114 & TS 26.132 on Technical Enhancements and Improvements Rel-16 (Release 16) (TEI16)
  CR to 26.114: Clarification on b=AS with evs-mode-switch parameter
  CR to 26.132: Use of default EVS SID update for testing
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
TEI16 (Technical Enhancements and Improvements Rel-16) | n/a | n/a | n/a | SP-190038 CRs to TS 26.114 & TS 26.132 on Technical Enhancements and Improvements Rel-16 (Release 16) (TEI16)
Note: Progress since last SA is shown with blue colour.

## Slide 22: Overview of work progress Rel-16 Work Items - 1
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
SerInter (Service Interactivity) | CRs to TSs 26.346, 26.247, 26.347 | 60% -> 70% | SA#84 | SP-190035 CRs to TS 26.346 and TS 26.347 on Service Interactivity (Release 16) (SerInter)
Alt_FX_EVS (Alternative EVS implementation using updated fixed-point basic operators) | TS 26.452 | 90% -> 100% | SA#83 | SP-190036 CRs to TS 26.103, TS 26.114, TS 26.179, TS 26.223, TS 26.444, TS 26.446, TS 26.447, TS 26.448, TS 26.449, TS 26.450, TS 26.452, TS 26.453, TS 26.454 & TR 26.952 on Alternative EVS implementation using updated fixed-point basic operators (Release 16) (Alt_FX_EVS) – completed!
E_FLUS (Enhancements to Framework for Live Uplink Streaming) | CRs to TS 26.238 CRs to TR 26.939 | 40% -> 45% | SA#83 -> SA#84 | E_FLUS
E2E_DELAY (Media Handling Aspects of RAN Delay Budget Reporting in MTSI) | CRs to TS 26.114 | 75% -> 85% | SA#83 -> SA#84 | SP-190034 CR to TS 26.114 on DBI Signaling Recommendations (Release 16) (E2E_DELAY)
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services) | CRs to TS 26.114 | 35% -> 50% | SA#85 | None

## Slide 23: Overview of work progress Rel-16 Work Items - 2
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
CHEM (Coverage and Handoff Enhancements for Multimedia) | CRs to TS 26.114 | 70% -> 80% | SA#83 -> SA#84 | none
MC_XMB (MCData File Distribution support over xMB) | CRs to TS 26.348 | 80% ->90% | SA#83 -> SA#84 | SP-190033 CRs to TS 26.346 and TS 26.348 on MCData File Distribution support over xMB (Release 16) (MC_XMB)
5GMSA (5G Media streaming architecture) | New TS 26.501 5G Media Streaming (5GMS); general description and architecture | 0% ->25% | SA#84 | SP-190037 Draft TS 26.501 5G Media Streaming (5GMS); General description and architecture (Release 16) v. 1.0.0 (5GMSA) - for information
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact) | CR to 26.444 on inclusion of the conformance process for floating-point code in Clause 7 | 0% ->25% | SA#85 | None
TEI16 (Technical Enhancements and Improvements Rel-16) | n/a | n/a | n/a | SP-190038 CRs to TS 26.114 & TS 26.132 on Technical Enhancements and Improvements Rel-16 (Release 16) (TEI16)

## Slide 24: List of SA4 Work Items for Rel-17
Rel-17 Work Items
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)

## Slide 25: IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918
At SA4#102,
  S4-190247 IVAS codec development overview (IVAS-1), v. 0.0.3 agreed
  S4-190246 IVAS Permanent document IVAS-2: IVAS Project Plan, v0.0.5 agreed with new completion date moved beyond Rel-16 completion date.
  S4-190248 IVAS Design Constraints (IVAS-4), v0.0.7 agreed. Offline work will take place until the next meeting to progress the text on spatial audio format with metadata.
  An Editor (Mr. Lasse Laaksonen, Nokia) was assigned for a new P-doc on usage scenarios (IVAS-9).
WID: SP-170611
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 20% -> 25% | SA#86 -> SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 26: ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
The objective of this Work Item is to specify VR support in MTSI in TS 26.114 and IMS-based Telepresence in TS 26.223 to enable support of an immersive experience for remote terminals joining teleconferencing and telepresence sessions. For MTSI, the work is expected to enable scenarios with two-way audio and one-way immersive video, e.g., a remote single user wearing an HMD participating to a conference will send audio and optionally 2D video (e.g., of a presentation, screen sharing and/or a capture of the user itself), but receives stereo or immersive voice/audio and immersive video captured by an omnidirectional camera in a conference room connected to a fixed network.
At SA4#102, the Skeleton Permanent Document and time plan were agreed.
WID: SP-180985
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 0% -> 5% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 27: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 20% -> 25% | SA#86 -> SA#90 | None
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 20% -> 5% | SA#90 | None

## Slide 28: List of SA4 Study Items
Ongoing Study Items
FS_QoE_VR (QoE metrics for VR)
FS_mV2X (V2X Media Handling and Interaction)
FS_TyTraC (Typical Traffic Characteristics of Media Services)
FS_XR5G (Study Item on eXtended Reality (XR) in 5G)
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance)

## Slide 29: FS_QoE_VR (QoE metrics for VR)
The objective of this Study Item is to investigate the QoE parameters and metrics which may need to be reported by the client to the network for evaluation of VR user experience.
At SA4#102 TR 26.929 QoE parameters and metrics relevant to the Virtual Reality user experience (Release 16), v. 0.7.0 was agreed as basis for further work. Additions related to interaction metrics, metric calculation examples, weighted QR regions, and draft conclusions.
WID: SP-170614
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
QoE metrics for VR (FS_QoE_VR) | TR 26.929 | 45% -> 55% | SA#83 -> SA#84 | None
Note: Progress since last SA is shown with blue colour.

## Slide 30: FS_mV2X (V2X Media Handling and Interaction)
The overall objective of this work item is to analyse the use cases of Video data sharing for assisted and improved automated driving (VaD) explained in TR 22.886 and their requirements in TS 22.186 in detail, to clarify the operation of advanced driving using networked visual information. The required procedures for media capture, compression, and transmission are investigated. We also study the possibility of using other types of media-related information 3GPP services can supply to vehicles, such as voice, audio, image, or graphics.
At SA4#102, the draft TR 26.985 Vehicle-to-everything (V2X); Media handling and interaction (Release 16), v. 0.8.6. Additions include video adaptation (SCReAM (RFC8298) “Self-Clocked Rate Adaptation for Multimedia”) and draft conclusions.
WID: SP-170810
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
FS_mV2X (V2X Media Handling and Interaction) | TR 26.985 | 60% -> 70% | SA#85 | None
Note: Progress since last SA is shown with blue colour.

## Slide 31: FS_TyTraC (Typical Traffic Characteristics of Media Services)
Objectives:
  Collect current media centric Third-Party and Operator services characteristics;
  Collect the typical deployment characteristics today, such as bandwidth requirements;
  Provide an overview on technological developments;
  Provide a summary on typical characteristics and requirements for different media services on 3GPP networks;
  Identify the applicability of existing 5QIs for such services and potentially identify requirements for new 5QIs or QoS related parameters.
At SA4#102, TR 26.925 Typical traffic characteristics of media services on 3GPP networks, v. 0.2.0 was agreed as basis for future work. Additions include Editorial fixes, Professional production content bitrates, Typical traffic characteristics of Live uplink production professional content bitrates, Technology Developments and Information Collection.
FS_TyTraC: Template for Media Service Information Collection: S4-181521 and online: https://goo.gl/forms/3GeCpv2J6tIWn3O12
WID: SP-180666
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
FS_TyTraC (Typical Traffic Characteristics of Media Services) | TR 26.925 | 30% -> 45% | SA#86 | None
Note: Progress since last SA is shown with blue colour.

## Slide 32: FS_XR5G (Study Item on eXtended Reality (XR) in 5G)
The objective of this Study Item is to investigate the relevance of Augmented and Extended Reality in the context of 3GPP
At SA4#102
  Permanent document on XR5G, v0.3.2 containing use cases and their respective evaluations was revised thanks to many inputs and review comments. It was agreed as basis for further work. 3 telcos were scheduled to further improve the use case descriptions and evaluations.
  Draft TR 26.928 Extended Reality (XR) in 5G (Release 16), v0.3.0 was produced. Additions include XR delivery categories,
WID: SP-180667
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
FS_XR5G (Study Item on eXtended Reality (XR) in 5G) | TR 26.985 | 25% -> 35% | SA#86 | None
Note: Progress since last SA is shown with blue colour.

## Slide 33: FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance)
This work item will investigate the differences between the two systems for noise simulation in handset mode. The goal is to evaluate if a revision of the existing test methodologies in TS 26.132 for speech quality in ambient noise conditions is needed and/or helps to increase reproduction accuracy.
At SA4#102 TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals (Release 16) V0.1.0 was agreed as basis for further work. It includes a number of reported results on Ambient Noise Testing in Hands-free Mode.
WID: SP-180986
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance) | TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals | 0% -> 10% | SA#86 | None
Note: Progress since last SA is shown with blue colour.

## Slide 34: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#83
QoE metrics for VR (FS_QoE_VR) | TR 26.929 | 45% -> 55% | SA#83 -> SA#84 | None
FS_mV2X (V2X Media Handling and Interaction) | TR 26.985 | 60% -> 70% | SA#85 | None
FS_TyTraC (Typical Traffic Characteristics of Media Services) | TR 26.925 | 30% -> 45% | SA#86 | None
FS_XR5G (Study Item on eXtended Reality (XR) in 5G) | TR 26.985 | 25% -> 35% | SA#86 | None
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance) | TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals | 0% -> 10% | SA#86 | None

## Slide 35: Proposed new WIDs
New WID on Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS) - SP-190040
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface.
Expected output: New TS 26.xyz on Terminal audio quality performance requirements for immersive audio services
Target completion: SA#90 (Rel-17)

## Slide 36: Proposed new SID
New SID on UEs Supporting Handset Mode with Non-Traditional Earpieces (FS_HaNTE) - SP-190041
UEs supporting handset mode communication without a traditional earpiece to produce sound are becoming available in the market, and 3GPP specs may require updates to allow for their testing. The objectives of this study are:
  1. Conduct acoustic measurements according to 3GPP TS 26.131 and 26.132 on UEs featuring non-traditional earpieces.
  2. Conduct user studies on UEs featuring non-traditional earpieces.
  3. Based on 1. and 2., determine whether current 3GPP test methods and test equipment are suitable for UEs featuring non-traditional earpieces.
Expected output: new TR 26.8xx on UEs Supporting Handset Mode with Non-Traditional Earpieces
Target completion: SA#85

## Slide 37: Dependencies on IETF drafts in SA4
No new dependency introduced
No dependency removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments
draft-ietf-payload-flexible-fec-scheme | 26.114 | 0333R1 | Muhammed Coban (mcoban@qti.qualcomm.com), Qualcomm Incorporated | VTRI_EXT (Rel-13) | 
draft-ietf-clue-framework | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-datachannel | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-signalling | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-data-model-schema | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-protocol | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-rtp-mapping | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sctp-sdp | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-data-channel-sdpneg | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sdp-simulcast | 26.223 | - | Bo Burman (bo.burman@ericsson.com), Ericsson LM | IMS_TELEP_S4 (Rel-13) | 
 | 26.114 | 0385R1 |  | MMCMH_Enh (Rel-14) | 
draft-ietf-mmusic-rid | 26.114 | 0385R1 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | MMCMH_Enh (Rel-14) | 

## Slide 38: Summary of action items
Action Points from SA#82 to SA4:
  None
Action items from SA4 to SA#83:
  Approve all 37 CRs
  Approve 1 new WID and 1 new SID.

## Slide 39: List of documents to SA#82
Tdoc | Title | Source | Type | For | Agenda Item
SP-190014 | LS from SA WG4: LS on Collection of Slice Related Data Analytics from UEs | SA WG4 | LS in | Information | 17B.1
SP-190030 | SA WG4 Status Report at TSG SA#83 | SA WG4 Chairman | report | Presentation | 7.4
SP-190031 | CRs to TS 26.114, TS 26.445 and TS 26. 449 (Release 12 to Release 16) (EVS_Codec) | SA WG4 | CR pack | Approval | 12
SP-190032 | CRs to TS 26.114 on ECN Support in NR (Release 15 & Release 16) (5G_MTSI_Codecs) | SA WG4 | CR pack | Approval | 15D
SP-190033 | CRs to TS 26.346 and TS 26.348 on MCData File Distribution support over xMB (Release 16) (MC_XMB) | SA WG4 | CR pack | Approval | 16D.1
SP-190034 | CR to TS 26.114 on DBI Signaling Recommendations (Release 16) (E2E_DELAY) | SA WG4 | CR pack | Approval | 16D.6
SP-190035 | CRs to TS 26.346 and TS 26.347 on Service Interactivity (Release 16) (SerInter) | SA WG4 | CR pack | Approval | 16D.7
SP-190036 | CRs to TS 26.103, TS 26.114, TS 26.179, TS 26.223, TS 26.444, TS 26.446, TS 26.447, TS 26.448, TS 26.449, TS 26.450, TS 26.452, TS 26.453, TS 26.454 & TR 26.952 on Alternative EVS implementation using updated fixed-point basic operators (Release 16) (Alt_FX_EVS) | SA WG4 | CR pack | Approval | 16D.9
SP-190037 | Draft TS 26.501 5G Media Streaming (5GMS); General description and architecture (Release 16) v. 1.0.0 (5GMSA) | SA WG4 | draft TS | Information | 16D.12
SP-190038 | CRs to TS 26.114 & TS 26.132 on Technical Enhancements and Improvements Rel-16 (Release 16) (TEI16) | SA WG4 | CR pack | Approval | 16G.1
SP-190039 | CR to TR 26.919 on ECN Support in NR (Release 16) (FS_5G_MEDIA_MTSI) | SA WG4 | CR pack | Approval | 17G.1
SP-190040 | New WID on Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS) | SA WG4 | WID new | Approval | 18
SP-190041 | New SID on UEs Supporting Handset Mode with Non-Traditional Earpieces (FS_HaNTE) | SA WG4 | SID new | Approval | 19

## Slide 40
Annex 1: List of some key abbreviations in the SA4 area

## Slide 41
ABNF Augmented BNF (Backus-Naur Form)
AMR Adaptive Multi Rate (– Narrowband)
AMR-NB Adaptive Multi Rate – Narrowband
AMR-WB Adaptive Multi Rate – Wideband
API Application Programming Interface
APN Access Point Name
AVC Advanced Video Coding
AVP Audio-Visual Profile
AVPF Audio-Visual Profile with Feedback
CEN Comité Européen de Normalisation (European Committee for Standardization)
CL Cross-check Laboratory
CLUE ControLling mUltiple streams for tElepresence
CMR Codec Mode Request
CRC Cyclic Redundancy Check
CTM Cellular Text Telephone Modem
DANE DASH-Aware Network Element
DASH Dynamic Adaptive Streaming over HTTP
DDF Device Description Framework
DTMF Dual-tone multi-frequency
DTX Discontinuous Transmission
ECN Explicit Congestion Notification
eCall Emergency call from a vehicle, supplemented with a minimum set of emergency related data (MSD)
EEP Equal Error Protection
EPS Evolved Packet System
EVS Enhanced Voice Service
FB Fullband (up to 20 kHz)
FDT File Delivery Table
FEC Forward Error Correction
FER Frame Erasure Ratio
FLUTE File deLivery over Unidirectional Transport
GAL Global Analysis Laboratory
HDR High Dynamic Range
HEVC High Efficiency Video Coding
HLG Hybrid Log Gamma
HMD Head Mounted Display
HRTF Head-Related Transfer Function
HTML5 Hypertext Markup Language version 5
HTTP Hypertext Transfer Protocol
HDTV High Definition Television
IVS In Vehicle System, or Improved Video Service
JBM Jitter Buffer Management
LL Listening Laboratory
PD Permanent Document. These are used in SA4 to collect key agreements along the work. They are provided as Tdocs with PD version number associated (in the Tdoc Title with v. 1.0 indicating finalized document) and editor appointed.
PSAP Public Service Answering Point
PSNR Peak Signal-to-Noise Ratio
PSS Packet Switched Streaming
QCI QoS Class Identifier
QoE Quality of Experience
QoS Quality of Service
RTCP Real-time Transport Control Protocol
RTP Real-time Transport Protocol
RTSP Real Time Streaming Protocol
SAND Server and Network Assisted DASH
SDP Session Description Protocol
SDTV Standard Definition Television
SFR Syndicated Feed Reception
SID Silence Descriptor
SHVC Scalable High Efficiency Video Coding
SQ Speech Quality (SA4 SWG)
SRVCC Single Radio – Voice Call Continuity
SS Surround Sound
STMR Sidetone Masking Rating
SVC Scalable Video Coding
SVG Scalable Vector Graphics
SWB Super Wideband (up to 16 kHz)
TG Timed Graphics
TFO Tandem Free Operation
TMMBR Temporary Maximum Media Bit-rate Request
UAProf User Agent Profile
VR Virtual Reality
WB Wideband (up to 8 kHz)
XML eXtensible Markup Language
XR eXtended Reality
MANOVA Multivariate Analysis of Variance
MBS Multicast-Broadcast-Streaming (SA4 SWG)
MCPTT Mission Critical Push To Talk over LTE
MPD Media Presentation Description
MPEG Moving Picture Experts Group (of ISO/IEC)
MSD Minimum Set of Data
MTSI Multimedia Telephony Service for IMS
MVC Multi-view Video Coding
NB Narrowband (up to 4 kHz)