## Slide 1: 3GPP TSG-SA meeting #83 SP-190210 Shenzhen, China, March 20th – 22th, 2019 Agenda Item: 5.3 Source: Ericsson Title: Time schedule for Release 17 Document for: Discussion, Decision

## Slide 2: 1. Discussion
TSG-SA #82 discussed the time schedule of Release 17. It was agreed to discuss further in next SA plenary to identify the time frame for Rel-17. This contribution discusses the time schedule for Rel-17 and makes a proposal on targets dates. These are seen as targets dates that may be adjusted at a later point such as during the Rel-17 scoping at TSG#86 in December.
Generally speaking, the pace of development of new technologies has been increasing over the 20 years of 3GPP. It is expected that the pace of innovation and use of technology in the society will not slow down. 3GPP technologies will, in particular with 5G, address new market segments. We already see an increased interest in number of verticals joining and contributing with their use-cases and requirements in 3GPP. It is expected that the Rel-15 and Rel-16 of the 5G System will support a large part of the capabilities that those verticals will need.
It is also expected that it is not typically large complex features missing that takes long time to specify but rather a large number of smaller features and enhancement to the Rel-15 and Rel-16 features that will be needed for the following near-term releases. Due to this Ericsson believe that we will better meet such demand by targeting shorter release cycles.
In some cases, it may also be clear that there is a need for long time to develop a new feature and for those cases the work could be done over two releases. Actually, this also speak in favour of a short release cycle to not make it too long.
TSG-CT#82 discussed that the regular 6 months for stage 3 specification after stage 2 freeze is not enough. With the substantial increase of 5GC interface specifications in CT WGs it would be more realistic to plan for 9 months.
TSG-RAN#82 agreed to move the Rel-16 stage 3 completion, for RAN2 and RAN 3 specification, 3 months to March 2020 (ASN.1 in June 2020). As a consequence of this, we need to align the CT stage 3 completion accordingly – as usual. It can be noted that this will also give CT the 3 more months requested given that the SA2 stage 2 freeze date remains in June 2019.

## Slide 3: 3GPP Release plan Proposal
 Ericsson AB | February 2016
SA
RAN
CT
RAN Work Item 5G Phase 1
2017
2018
2019
2020
2021
Rel-14
Rel-16
Rel-15
Rel-17
Stage 3 CT Work Item with study phase
CT Work Items Release 16
Early drop
Rel-15
Late drop
Arch Study Items
Arch Study Items
Architecture Stage 2 5G Phase 1
Arch Study Items
Architecture Stage 2 Release 17
Architecture Stage 2 Release 16
CT Work Items Release 17
ASN.1
SA1 Stage 1 5G Phase 1
SA1 Stage 1 Release 16
SA1 Stage 1 Release 18
Arch Study Items
SA1 Stage 1 Release 17
RAN Work Items Release 16
RAN Work Items Release 17
Arch. Stage 2 Release 18

## Slide 4
TSG-SA#82 agreed principles for Rel-17 in SP-181248:
It is expected that the 3GPP wide coordination to determine the focus areas of Rel-17 will be at TSG#86 (December 2019). [Blue line in the picture]
The target date for stage 1 completion is December 2019, with all normative work results to be at or more than 80 % completion by Sept 2019.
The target for stage 3 completion of CT specifications will have a coordinated stage 3 target date with RAN. This is primarily for aspects that has dependencies with RAN protocol specifications that are subject to follow on ASN.1 coding. Other CT specifications that are independent with RAN have an additional 3 months to complete the stage 3 work of the release.
Given all this information and a general principle of initial target dates based on a 15 months release cycle we end up in the following target dates for Rel-17:
Stage 1 target date December 2019 (all normative work results to be at or more than 80 % completion by Sept 2019)
Stage 2 target date September 2020
Stage 3 target date June 2021
ASN.1 target date September 2021
Again such initial release plan for Rel-17 is providing target dates that may be adjusted at a later plenary meeting. It is expected that the 3GPP wide coordination at TSG#86 in December, which is intended to determine the focus areas of Rel-17, is a good time to more accurately set the Rel-17 completion date. At that time much more knowledge will be available based on the progress in various WGs.