## Slide 1: TSG SA Report to TSG RAN 84
Georg Mayer 3GPP TSG SA Chairman
3GPP TSG RAN Meeting #84 RP-191493 (was 0790)
03-07 June 2019, Newport Beach, USA SP-190528 (was 0392)

## Slide 2: Current Schedule Overview (SA/CT)
SA#84
Q2/2019
SA#85
Q3/2019
SA#86
Q4/2019
SA#87
Q1/2020
SA#88
Q2/2020
SA#89
Q3/2020
SA#90
Q4/2020
SA#91
Q1/2021
R16 stage 2
freeze
R16 stage 3
freeze
R16 code
freeze
R17 stage 1
freeze
R17 stage 2
freeze
R17 stage 3
freeze
R17
stage 1
>= 80%
SA#92
Q2/2021
RAN/SA
Rel-17
day
RAN
Rel-17
day
Rel-17 Schedule
(preliminary)
Rel-17
timeline
fix
Rel-16 Schedule
R18
stage 1
Initial input
Rel-18
(unknown)
Rel-17 Planning
exceptions
start/ongoing:
S1 normative
S2 studies
SA#93
Q3/2021
R17 code
freeze

## Slide 3: SA-RAN Rel-16 Coordination (SP-180581, SA#80)
SA Area | Name | RAN Area | Action
FS_5G_URLLC, FS_Vertical_LAN, cyberCAV | Enhancement of URLLC supporting in 5G, 5GS Enhanced support of Vertical and LAN Services | eURLLC, NR-U, Industrial IoT? | Coordination needed
FS_eV2XARC | Architecture enhancements for support of advanced V2X services | NR V2X | Coordination needed SA#84 status report: SP-190394
FS_eLCS, 5G_HYPOS | Study on Enhancement to the 5GC location services, New WID on 5G positioning services | NR Positioning | Coordination needed
FS_RACS | UE capability signalling optimization | UE Capabilities | Coordination needed SA#84 status report: SP-190511
FS_5GSAT_ARCH | Study on using Satellite Access in 5G | NTN | Coordination needed
FS_eNA | Enablers for Network Automation Architecture for 5G | RAN-centric Data Connection? | Alignment as needed
FS_5WWC | Study on the Wireless and Wireline Convergence Enhancement for the 5G system architecture | None | Alignment as needed
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | NBIoT, LTE-M | Alignment as needed
* Captured in WIDs

## Slide 4: SA Documents for Your Attention
SA1 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_84/Docs/SP-190294.zip
SA2 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_84/Docs/SP-190395.zip
SA3 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_84/Docs/SP-190347.zip
SA4 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_84/Docs/SP-190329.zip
SA5 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_84/Docs/SP-190515.zip
SA6 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_84/Docs/SP-190468.zip
Agenda Item 5 – Cross-TSG Coordination
  Disc: RAN Rel-16 alignment work in SA WG2 – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_84/Docs/SP-190509.zip
Agenda Item 7 – Release Planning

## Slide 5: Hello! Please Respond!
SA2 LS to RAN, RAN2, RAN3 on PARLOS RAN impacts (R3-191995/S2-1904892) and Reply LS on PARLOS RAN impacts (R2-1902569/S2-1904864)
  http://www.3gpp.org/ftp/tsg_ran/TSG_RAN/TSGR_84/LSin/RP-191404.zip
  ACTION: SA2 asks RAN, RAN2, RAN3 whether they consider feasible to add an indicator for RLOS in RRC msg.5 “RRCConnectionSetupComplete”.
  Please respond during RAN#84, so that the CR (attached to LS) can be approved.
SA5 LS to RAN3 (cc RAN2) on Data activity reporting
  http://www.3gpp.org/ftp/tsg_sa/WG5_TM/TSGS5_125/Docs/S5-193391.zip
  ACTION: SA5 asks RAN3 to ensure that DRB retainability measurements are possible also for a 3-split scenario. SA5 asks RAN3 to consider if it is possible to report the data activity at release and the accumulated session time per QoS flow for a 3-split scenario.
  Please respond so that SA5 receives the response early in Q3/2019

## Slide 6: Thank You!
Georg Mayer
3GPP SA Chairman
mail: georg.mayer@huawei.com
phone: +43 699 1900 5758