## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#85
Frédéric Gabin
SA4 Chairman, Ericsson LM
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to Rel-15 and earlier
  Rel-16 Work Items
  Rel-17 Work Items
  Study Items
Proposed new WIDs/SIDs
Summary of action items
List of documents to SA

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chairman: Frédéric Gabin (Ericsson LM, ETSI)
  Vice Chairmen:
    Nikolai Leung (Qualcomm Incorporated, ATIS)
    Gilles Teniou (Orange, ETSI)
  Secretary: Paolo Usai (MCC Support)
Sub Working Groups and their Chairmen
Enhanced Voice Service (EVS) SWG | Multicast-Broadcast-Streaming (MBS) SWG | Multimedia Telephony Service for IMS (MTSI) SWG | Speech Quality (SQ) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) | Frédéric Gabin (Ericsson LM, ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Paolo Usai (ETSI) | Gilles Teniou (Orange, ETSI)

## Slide 4: Meetings held since SA#84
SWG conference calls (2 hours each)
  3GPP SA4 Telco on ITT4RT 11JUN
  3GPP Telco EVS SWG on IVAS 13JUN
  3GPP SA4 MTSI SWG Telco #8 on E-FLUS 20JUN
SA4 plenary meetings
SWG conference calls (2 hours each)
  3GPP SA4 telco on ITT4RT 6SEP
  3GPP SA4 telco on E_FLUS 9SEP
  3GPP SA4 telco on 5GMSA&5GMS3 11SEP
  3GPP SA4 telco on 5G_MEDIA_MTSI_ext 13SEP
Meeting | Dates | Venue and Host
SA4#104 | 1 - 5 July 2019 | Host: Apple, Venue: Cork, Ireland
SA4#105 | 12 - 16 August 2019 | Host: EF3, Venue: Ljubljana, Slovenia

## Slide 5: Calendar of future meetings - 1
SWG conference calls (2 hours each)
  3GPP SA4 telco on FS_AnTEM 17SEP
  3GPP SA4 telco on ATIAS 19SEP
  3GPP SA4 telco on FS_5GXR 19SEP
  3GPP SA4 telco on FS_TyTrac 23SEP
  3GPP SA4 telco on 5GMSA&5GMS3 25SEP
  3GPP SA4 telco on EVS_FCNBE 26SEP
  3GPP SA4 telco on IVAS 27SEP
  3GPP SA4 telco on E_FLUS 1OCT
  3GPP SA4 telco on VRQoE 1OCT
  3GPP SA4 telco on 5GMSA&5GMS3 9OCT
3GPP SA4 Ad hoc meetings AH meeting
  3GPP SA WG4 EVS Ad-hoc on IVAS (20 October 2019, Host: Samsung Electronics Co., Ltd, Venue: Busan, Korea).
  3GPP SA4 MBS SWG Ad-hoc on 5GMS3 (12-14 November 2019, Host: KPN, Venue: Rotterdam, The Netherlands)

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2019)
SA4 plenary meetings (2020)
Meeting | Dates | Venue and Host
SA4#107 | 20 - 24 January 2020 | Host: EF3, Venue: Wrocław, Poland
SA4#108 | 6 - 9 April 2020 | Host: ETSI, Venue: Sophia-Antipolis, France
SA4#109 | 25 - 29 May 2020 | Host: Fraunhofer IIS, Venue: Erlangen, Germany
SA4#110 | 24 - 28 August 2020 | Host: NAF3, Venue: TBD
SA4#111 | 9 - 13 November 2020 | Host: IF3, Venue: TBD
Meeting | Dates | Venue and Host
SA4#106 | 21 - 25 October 2019 | Host: Samsung, Venue: Busan, Korea

## Slide 7: SA4 meeting statistics

## Slide 8: SA4 progress highlights
CRs to Rel-15 and earlier features
  Rel-13: 1 CR (1 Cat. F and mirror CRs)
  Rel-14: 3 CRs (3 Cat. F and mirror CRs)
  Rel-15: 1 CR (1 Cat. F)
Ongoing Work Items
  6 Rel-16 WIs (including 1 reported as completed at this meeting)
  3 Rel-17 WIs
Ongoing Study Items
  5 Rel-16 SIs (including 1 reported as completed at this meeting)
SA4 documents at SA#85
  Report from April 2019 Workshop on ”Immersive media & 5G”
  CRs:
    Rel-13: 1 CR (Cat. F)
    Rel-14: 4 CRs (Cat. A & F)
    Rel-15: 5 CRs (Cat. A & F)
    Rel-16: 23 CRs (Cat. A & B & D & F)
  1 new TR for approval,
  2 new TRs for information,
  1 new WID,
  2 revised WID,
  1 new SID.

## Slide 9: CRs to Rel-15 and earlier
CRs
  Rel-13: 1 CR (1 Cat. F and mirror CRs)
  Rel-14: 3 CRs (3 Cat. F and mirror CRs)
  Rel-15: 1 CR (1 Cat. F)
Tdoc | Title | Source | Type | For | Agenda item #
SP-190646 | CRs to TS 26.114 on Updating reference to RFC 8627 (Release 13 to Release 16) (VTRI_EXT) | SA WG4 | CR pack | Approval | 13
SP-190647 | CRs to TS 26.114 on ANBR implementation issues (Release 14 to Release 16) (LTE_VoLTE_ViLTE_enh-S4) | SA WG4 | CR pack | Approval | 14
SP-190648 | CRs to TS 26.131 & TS 26.132 on Clarification of WLAN delay requirements and jitter-loss delay profiles (Release 14 to Release 15) (EXT_UED) | SA WG4 | CR pack | Approval | 14
SP-190649 | CR to TS 26.118 on Correction of figure references (Release 15) (VRStream) | SA WG4 | CR pack | Approval | 15

## Slide 10: CRs to completed features in Rel-16
Rel-16: 2 CRs (2 Cat. F) to 5G Media Streaming Architecture (5GMSA)
  Clarification of configuration updates when not streaming media data
  Correction of Architecture, Unicast Streaming Procedure, QoE metrics reporting, Consumption reporting and Session Handling for 5GMS
Tdoc | Title | Source | Type | For | Agenda item #
SP-190654 | CRs to TS 26.501 on 5G Media Streaming Architecture (Release 16) (5GMSA) | SA WG4 | CR pack | Approval | 16.4

## Slide 11: List of SA4 Work Items for Rel-16
Rel-16 Work Items
CAPIF4xMB (New WID on Usage of CAPIF for xMB API) – completed at SA#82
SerInter (Service Interactivity)
Alt_FX_EVS (Alternative EVS implementation using updated fixed-point basic operators) – completed at SA#83
E_FLUS (Enhancements to Framework for Live Uplink Streaming)
HLG_HDR (Hybrid Log Gamma High Dynamic Range) – completed at SA#81
E2E_DELAY (Media Handling Aspects of RAN Delay Budget Reporting in MTSI) – completed at SA#84
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services)
CHEM (Coverage and Handoff Enhancements for Multimedia) – completed !
MC_XMB (MCData File Distribution support over xMB) – completed at SA#84
5GMSA (5G Media streaming architecture) – completed at SA#84
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact)
TEI16 (Technical Enhancements and Improvements Rel-16 )

## Slide 12: SerInter (Service Interactivity)
The objective of the work item is to :
  Enable delivery of notifications to interactivity applications,
  Define the means for the BM-SC to signal, and the MBMS client to unambiguously identify, interactivity-related content items
  Support the measurement and reporting of interactivity-related usage by the user/device
No progress at SA4#104 and SA4#105. At SA4#105, the time plan was updated to delay completion until December 2019, leaving enough time to complete the dependencies on DASH-IF API work.
WID: SP-190330
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
SerInter (Service Interactivity) | CRs to TSs 26.346, 26.247, 26.347 | 80% | SA#85 -> SA#86 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 13: E_FLUS (Enhancements to Framework for Live Uplink Streaming)
The objective of the work item is to enhance the Framework for Live Uplink Streaming:
  Recommend new QoS features including new QCI/5QI values; Specify means to leverage existing interfaces and contribute to evolving 5G interfaces; Specify the necessary control plane functionality to support downstream media distribution; Define or leverage definitions of network-based media processing functions (e.g., video stitching, media transcoding and content reformatting), and enablers (e.g. network APIs); Define 3GPP media codec profile(s) for FLUS services
Since SA#84
  Addition of FLUS Remote Control Procedures
  Improvements to Drone-Mounted Camera Architecture
  Addition of Fisheye Omnidirectional Video and Media Production use cases and other Use Case improvements
WID: SP-180285
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
E_FLUS (Enhancements to Framework for Live Uplink Streaming) | CRs to TS 26.238 CRs to TR 26.939 | 55% -> 75% | SA#85 -> SA#86 | SP-190651: CRs to TS 26.238 & TR 26.939 on Enhancements to Framework for Live Uplink Streaming (Release 16) (E_FLUS)
Note: Progress since last SA is shown with blue colour.

## Slide 14: 5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services)
The objective of this Work Item is to specify the media handling aspects of 5G conversational services:
  Recommend support for speech and video adaptation capabilities;
  For 5G NR access, enable support for media handling with NR access, including that for speech and video;
  Define MTSI client profiles with a corresponding set of mandatory codec and potentially other media handling capabilities to address the needs and constraints of different terminal categories (e.g. IoT, wearables) related to different 5G verticals.
Since SA#84,
  Agreed additions to TS 26.114: Interfacing MTSI client with 3GPP L2, Updates on ANBR Capability Signaling, SDP Attributes' Mux Category, Support of NR, 5G Real-Time Interactions.
  Revised WID on "Media Handling Extensions for 5G Conversational Services" for the addition of generic and flexible data channel support for IMS-based multimedia telephony.
WID: SP-180663
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services) | CRs to TS 26.114 | 75% -> 80% | SA#85 -> SA#86 | SP-190650: CRs to TS 26.114 & TS 26.131 & TS 26.132 & TR 26.919 on Media Handling Extensions for 5G Conversational Services (Release 16) (5G_MEDIA_MTSI_ext et al) SP-190640 Revised WID on "Media Handling Extensions for 5G Conversational Services" (5G_MEDIA_MTSI_ext)
Note: Progress since last SA is shown with blue colour.

## Slide 15: CHEM (Coverage and Handoff Enhancements for Multimedia) – completed !
The objective of this Work Item is to specify several features toward enhancing coverage and hand-off performance for VoLTE and general multimedia services:
  Specify UE adaptation capability indication;
  Specify Maximum Packet Loss Rate (MaxPLR) operating points for different codecs;
  Specify signalling of maximum end-to-end PLR and DL/UL PLR values.
Since SA#84, agreed additions were:
  Addition of Coverage and Handoff Enhancements for Multimedia, appropriate Management Objects, SDP Examples and other updates.
  Impact to TR 26.959 was added to the WID to document additional recommendations, including guidelines that may be used by SA2 and CT3 to determine the PLR thresholds to use in MTSI sessions.
  The CHEM feature is now complete.
WID: SP-180664
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
CHEM (Coverage and Handoff Enhancements for Multimedia) | CRs to TS 26.114 | 90% -> 100% | SA#85 | SP-190652: CRs to TS 26.114 & TR 26.959 on Coverage and Handoff Enhancements for Multimedia (Release 16) (CHEM) SP-190641: Revised WID on “Coverage and Handoff Enhancements for Multimedia” (CHEM)
Note: Progress since last SA is shown with blue colour.

## Slide 16: EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact)
The objective of this Work Item is to specify a mandatory conformance process (including tool and test vectors) of EVS floating-point code for non bit-exact implementations.
Since SA#84
  Comments on the speech database to be used for the MOS-LQO tests were addressed. A new rapporteur was appointed.
  Verification results for the proposed conformance procedure were reported. Remaining actions focus on validation to be performed by two companies, addition of thresholds for the MO-LQO test and final clean-up of the proposed draft CR.
  The time plan was updated to reflect that completion is shifted by one meeting cycle.
  A telco is planned to review results for the MOS-LQO test; Review additional testing for code detection (depending on contribution) and agree on Draft CR to TS 26.444.
WID: SP-180983
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact) | CR to 26.444 on inclusion of the conformance process for floating-point code in Clause 7 | 50% ->80% | SA#85 -> SA#86 | None
Note: Progress since last SA is shown with blue colour.

## Slide 17: VRQoE (VR QoE metrics)
Objectives: add the following VR QoE-related metrics functionality to 3GPP specifications:
    Defined VR metrics observation points within the VR Client Reference Model in TS 26.118.
    Metrics describing the characteristics of the VR device, such as resolution, Field of view (FoV) etc.
    Metrics describing the interaction delay, related to the time between head movements and update of the visible content.
    Extensions to the DASH Metrics configuration and reporting to support the new metrics.
Since SA#84
  Reviewed two different proposals for the definition of QoE metrics for VR device capability and latency measurement in the viewport dependent context. An attempt to merge those proposals was also considered and we agreed to take it as the basis for further analysis. We will have a telco planned so as to address this topic before the next SA4 meeting.
WID: SP-190331.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
VRQoE (VR QoE metrics) | CRs to TS 26.118 and TS 26.247 | 0% -> 25% | SA#86 | None
Note: Progress since last SA is shown with blue colour.

## Slide 18: 5GMS3 (5G Media Streaming stage 3)
Objective:
  Based on the 5GMS Architecture specified in TS 26.501, create new 5G Media Streaming (5GMS) stage 3 specifications and update existing ones to come up with a modular but consistent set of specifications enabling deployment of multimedia services.
Since SA#84
  Packet Switch Streaming (PSS) and EVS speech and audio operation points and decoding capabilities were added to new TS 26.117;
  Device Media Capabilities, DASH-based Ingest were added to new TS 26.511;
  Consumption Reporting API, Two way communication on API, Media Session Establishment including Interactions with policy control were added to TS 25.512.
  The 5GMS3 Time plan now contains 3 telcos and a 3 days long F2F Ad hoc meeting in November.
WID: SP-190464
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
5GMS3 (5G Media Streaming stage 3) | CRs to TS 26.234 and TS 26.247 New TSs 26.511, 26.512 and 26.117 | 0% -> 25% | SA#86 | None
Note: Progress since last SA is shown with blue colour.

## Slide 19: Overview of work progress Rel-16 Work Items - 1
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
SerInter (Service Interactivity) | CRs to TSs 26.346, 26.247, 26.347 | 80% | SA#85 -> SA#86 | n/a
E_FLUS (Enhancements to Framework for Live Uplink Streaming) | CRs to TS 26.238 CRs to TR 26.939 | 55% -> 75% | SA#85 -> SA#86 | SP-190651: CRs to TS 26.238 & TR 26.939 on Enhancements to Framework for Live Uplink Streaming (Release 16) (E_FLUS)
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services) | CRs to TS 26.114 | 75% -> 80% | SA#85 -> SA#86 | SP-190650: CRs to TS 26.114 & TS 26.131 & TS 26.132 & TR 26.919 on Media Handling Extensions for 5G Conversational Services (Release 16) (5G_MEDIA_MTSI_ext et al) SP-190640 Revised WID on "Media Handling Extensions for 5G Conversational Services" (5G_MEDIA_MTSI_ext)
CHEM (Coverage and Handoff Enhancements for Multimedia) | CRs to TS 26.114 | 90% -> 100% | SA#85 | SP-190652: CRs to TS 26.114 & TR 26.959 on Coverage and Handoff Enhancements for Multimedia (Release 16) (CHEM) SP-190641: Revised WID on “Coverage and Handoff Enhancements for Multimedia” (CHEM)

## Slide 20: Overview of work progress Rel-16 Work Items - 2
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact) | CR to 26.444 on inclusion of the conformance process for floating-point code in Clause 7 | 50% ->80% | SA#85 -> SA#86 | None
VRQoE (VR QoE metrics) | CRs to TS 26.118 and TS 26.247 | 0% -> 25% | SA#86 | None
5GMS3 (5G Media Streaming stage 3) | CRs to TS 26.234 and TS 26.247 New TSs 26.511, 26.512 and 26.117 | 0% -> 25% | SA#86 | None

## Slide 21: List of SA4 Work Items for Rel-17
Rel-17 Work Items
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)

## Slide 22: IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918
Since SA#84,
  Agreed working assumptions on the need for a qualification phase; on using floating-point code for candidates and run in-house tests;
  Design constraints and work item priorities and IVAS design constraints (IVAS-4) updated and agreed as basis for further work.;
  IVAS performance requirements (IVAS-3) draft produced and updated with reference codecs;
  Testing and processing for testing proposals were also discussed and a working draft document is available for discussions;
  Conferencing usage scenario was added to IVAS-9 (usage scenario descriptions).
  3GPP SA WG4 EVS Ad-hoc on IVAS (20 October 2019, Host: Samsung Electronics Co., Ltd, Venue: Busan, Korea).
WID: SP-170611
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 30% -> 26% | SA#90 -> SA#92 | None
Note: Progress since last SA is shown with blue colour.

## Slide 23: ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
The objective of this Work Item is
  to specify VR support in MTSI in TS 26.114 and IMS-based Telepresence in TS 26.223 to enable support of an immersive experience for remote terminals joining teleconferencing and telepresence sessions. For MTSI, the work is expected to enable scenarios with two-way audio and one-way immersive video, e.g., a remote single user wearing an HMD participating to a conference will send audio and optionally 2D video (e.g., of a presentation, screen sharing and/or a capture of the user itself), but receives stereo or immersive voice/audio and immersive video captured by an omnidirectional camera in a conference room connected to a fixed network.
Since SA#84, several additions were made to the permanent document on:
  Main use case updated to address multiple rooms for VR conferencing with additional technical aspects such as overlays and MRF/MCU-based media processing; Additional requirement on viewport-dependent processing; Considerations on Potential Solution for Viewport-Dependent Processing with RTP/RTCP-based formats for viewport information signaling; Considerations on Potential Solution for Carriage of Immersive Metadata with a new SDP attribute defined to negotiate 360 video capabilities; Corrections to Example Signaling Flows and Media Processing Procedures; General clarifications and clean-up
WID: SP-180985
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 10% -> 20% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 24: ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface.
Since SA#84 there was no progress on this work item.
WID: SP-190040
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 5% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 25: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 30% -> 26% | SA#90 -> SA#92 | None
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 10% -> 20% | SA#90 | None
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 5% | SA#90 | None

## Slide 26: List of SA4 Study Items
Ongoing Study Items
FS_mV2X (V2X Media Handling and Interaction)
FS_TyTraC (Typical Traffic Characteristics of Media Services)
FS_5GXR (Study Item on eXtended Reality (XR) in 5G)
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance)
FS_HaNTE (UEs Supporting Handset Mode with Non-Traditional Earpieces)

## Slide 27: FS_mV2X (V2X Media Handling and Interaction)
The overall objective of this work item is to analyse the use cases of Video data sharing for assisted and improved automated driving (VaD) explained in TR 22.886 and their requirements in TS 22.186 in detail, to clarify the operation of advanced driving using networked visual information. The required procedures for media capture, compression, and transmission are investigated. We also study the possibility of using other types of media-related information 3GPP services can supply to vehicles, such as voice, audio, image, or graphics.
Since SA#84:
  Agreed TR update to include video bitrate, framerate, and resolution considerations
  Agreed to send a LS to 5GAA WG1 asking for guidance on mV2X use cases
  Reviewed the ITU-T Focus Group on Vehicular Multimedia (FG-VM) call for proposals
WID: SP-170810
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
FS_mV2X (V2X Media Handling and Interaction) | TR 26.985 Vehicle-to-everything (V2X) media handling and interaction | 80% -> 90% | SA#85 -> SA#86 | None
Note: Progress since last SA is shown with blue colour.

## Slide 28: FS_TyTraC (Typical Traffic Characteristics of Media Services)
Objectives:
  Collect current media centric Third-Party and Operator services characteristics;
  Collect the typical deployment characteristics today, such as bandwidth requirements;
  Provide an overview on technological developments;
  Provide a summary on typical characteristics and requirements for different media services on 3GPP networks;
  Identify the applicability of existing 5QIs for such services and potentially identify requirements for new 5QIs or QoS related parameters.
Since SA#84, TR 26.925 v0.6.0 Typical traffic characteristics of media services on 3GPP networks (Release 16) was agreed as basis for further work with additions on MPEG-5 Essential Video Coding (EVC), Video codec efficiency, 8K television services, Cloud Gaming bitrates, resolutions and framerates as well as information on XR/AR/VR bitrates. A telco is planned before SA4#106 to progress the TR.
FS_TyTraC: Template for Media Service Information Collection: S4-181521 and online: https://goo.gl/forms/3GeCpv2J6tIWn3O12
WID: SP-180666
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
FS_TyTraC (Typical Traffic Characteristics of Media Services) | TR 26.925 Typical traffic characteristics of media services on 3GPP networks | 50% -> 60% | SA#86 -> SA#87 | None
Note: Progress since last SA is shown with blue colour.

## Slide 29: FS_5GXR (Study Item on eXtended Reality (XR) in 5G)
The objective of this Study Item is to investigate the relevance of Augmented and Extended Reality in the context of 3GPP
Since SA#84,
  Additional information was added to the permanent document on findings from the April 2019 “Immersive media and 5G” workshop, ongoing standardization activities including the ETSI ISG ARF, bitrates and latencies for a lightweight XR display connected to a remote device acting as a server, following SA1 NCIS use case, key technologies regarding different form factors of XR devices and their limitations/requirements on power consumption that may impact the media formats, XR architectures on split rendering and shared processing updates.
  TR 26.928 updates on use cases for shared spatial data, XR online gaming, including the 5G online gaming party, and XR multimedia streaming with the inclusion of Immersive 6DOF streaming with social interaction. Updates on XR distributed computing architecture and a set of architectures for device only rendering, network rendering, split rendering, including the time warping case. The use cases in the annex of the TR have been analyzed in detail and clustered into a reduced number of categories; each of them being illustrated with a functional block scheme.
  TR 26.928 is presented to SA for information
WID: SP-180667
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
FS_5GXR (Study Item on eXtended Reality (XR) in 5G) | TR 26.928 Extended Reality (XR) in 5G | 45% -> 60% | SA#86 -> SA#87 | SP-190644 : Draft TR 26.928 eXtended Reality (XR) in 5G (Release 16) v. 1.0.0 (FS_5GXR)
Note: Progress since last SA is shown with blue colour.

## Slide 30: FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance)
This work item will investigate the differences between the two systems for noise simulation in handset mode. The goal is to evaluate if a revision of the existing test methodologies in TS 26.132 for speech quality in ambient noise conditions is needed and/or helps to increase reproduction accuracy.
Since SA#84
  The status for the round robin test with evaluation of noise-field simulations methods and reproducibility across different labs was presented. Four mobile phones were provided by CTIA, resulting in 9 different devices.
  Additional investigations of noise field simulations and descriptions of the rooms used in the round-robin test and additional results for one of the experiments were included in the draft TR 26.921.
  TR 26.921 is presented for information
WID: SP-180986
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance) | TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals | 10% -> 70% | SA#86 | SP-190643: Draft TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals (Release 16) v. 1.0.0 (FS_ANTeM)
Note: Progress since last SA is shown with blue colour.

## Slide 31: FS_HaNTE (UEs Supporting Handset Mode with Non-Traditional Earpieces)
UEs supporting handset mode communication without a traditional earpiece to produce sound are becoming available in the market, and 3GPP specs may require updates to allow for their testing. The objectives of this study are to conduct acoustic measurements and user studies on UEs featuring non-traditional earpieces and determine whether current 3GPP test methods and test equipment are suitable.
Since SA#84 several tests results were reviewed and documented on various aspects like the suitability of HATS for loudness measurements, the impact of the supporting pins of the handset positioners, the loudness measures at different locations of a device and the RFR and RLR variations around an assumed Manufacturer Ear Cap Reference Point (MECRP).
The TR now includes agreed conclusions. TR 26.801 is presented for one-step approval as the Study Item is complete and UEs with non-traditional earpieces are observed in the market already.
WID: SP-190041
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
FS_HaNTE (UEs Supporting Handset Mode with Non-Traditional Earpieces) | TR 26.801 UEs Supporting Handset Mode with Non-Traditional Earpieces | 10% -> 100% | SA#85 | SP-190645: Draft TR 26.801 User Equipment (UE) supporting handset mode with non-traditional earpieces (Release 16) v. 1.0.0 (FS_HaNTE)
Note: Progress since last SA is shown with blue colour.

## Slide 32: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#85
FS_mV2X (V2X Media Handling and Interaction) | TR 26.985 Vehicle-to-everything (V2X) media handling and interaction | 80% -> 90% | SA#85 -> SA#86 | None
FS_TyTraC (Typical Traffic Characteristics of Media Services) | TR 26.925 Typical traffic characteristics of media services on 3GPP networks | 50% -> 60% | SA#86 -> SA#87 | None
FS_5GXR (Study Item on eXtended Reality (XR) in 5G) | TR 26.928 Extended Reality (XR) in 5G | 45% -> 60% | SA#86 -> SA#87 | SP-190644 : Draft TR 26.928 eXtended Reality (XR) in 5G (Release 16) v. 1.0.0 (FS_5GXR)
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance) | TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals | 10% -> 70% | SA#86 | SP-190643: Draft TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals (Release 16) v. 1.0.0 (FS_ANTeM)
FS_HaNTE (UEs Supporting Handset Mode with Non-Traditional Earpieces) | TR 26.801 UEs Supporting Handset Mode with Non-Traditional Earpieces | 10% -> 100% | SA#85 | SP-190645: Draft TR 26.801 User Equipment (UE) supporting handset mode with non-traditional earpieces (Release 16) v. 1.0.0 (FS_HaNTE)

## Slide 33: Proposed new WID
New WID on “RTP/RTCP Verification for Real-Time Services” (RTCPVer)
  Since the information content in RTP/RTCP is often neither fundamental for the user-level experience nor explicitly tested today, there’s a risk that automation, performance tuning efforts, and the application using the RTP/RTCP stack will work with incorrect data, potentially making wrong decisions that could result in worse rather than better performance.
  Objective: Create a new specification for RTP/RTCP verification of the parts of the RTP/RTCP protocol in IETF RFC 3550 and SRTP/SRTCP in IETF RFC 3711 used by current 3GPP conversational and real-time services.
Target completion: SA#87
WID: SP-190639

## Slide 34: Proposed new SID
New SID on Feasibility Study on VR Streaming Conformance and Guidelines (FS_VR_CoGui)
  TS 26.118 includes several VR media profiles for video and a single media profile for audio with different configuration options. The specification focuses primarily on interoperability requirements for VR360 applications, but does neither address content generation guidelines nor performance characterization of the solutions.
  Objective: provide content generation and usage guidelines for the technologies defined in TS 26.118.
Target completion: SA#88
WID: SP-190642

## Slide 35: Dependencies on IETF drafts in SA4
No new dependency introduced
1 dependency removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments
draft-ietf-payload-flexible-fec-scheme | 26.114 | 0333R1 | Muhammed Coban (mcoban@qti.qualcomm.com), Qualcomm Incorporated | VTRI_EXT (Rel-13) | SP-190646
draft-ietf-clue-framework | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-datachannel | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-signalling | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-data-model-schema | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-protocol | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-rtp-mapping | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sctp-sdp | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-data-channel-sdpneg | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sdp-simulcast | 26.223 | - | Bo Burman (bo.burman@ericsson.com), Ericsson LM | IMS_TELEP_S4 (Rel-13) | 
 | 26.114 | 0385R1 |  | MMCMH_Enh (Rel-14) | 
draft-ietf-mmusic-rid | 26.114 | 0385R1 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | MMCMH_Enh (Rel-14) | 

## Slide 36: Summary of action items
Action Points from SA#84 to SA4:
  None
Action items from SA4 to SA#85:
  Approve all CRs
  Approve 1 new WIDs, 2 revised WID and 1 new SID
  Approve 1 new TR

## Slide 37: List of documents to SA#85 - 1
Tdoc | Title | Source | Type | For | Agenda Item
SP-190597 | LS from SA WG4: LS on C-V2X Sensor Sharing of Media and Object Information | SA WG4 | LS in | Information | 2.2
SP-190637 | SA WG4 Status Report at TSG SA#85 | SA WG4 Chairman | report | Presentation | 4.4
SP-190638 | Immersive media & 5G - Key takeaways from the Ecosystem & Standards workshop (April 2019) (FS_5GXR) | SA WG4 | report | Information | 4.4
SP-190639 | New WID on “RTP/RTCP Verification for Real-Time Services” (RTCPVer) | SA WG4 | WID new | Approval | 6.1
SP-190640 | Revised WID on "Media Handling Extensions for 5G Conversational Services" (5G_MEDIA_MTSI_ext) | SA WG4 | WID revised | Approval | 6.1
SP-190641 | Revised WID on “Coverage and Handoff Enhancements for Multimedia” (CHEM) | SA WG4 | WID revised | Approval | 6.1
SP-190642 | New SID on “VR Streaming Conformance and Guidelines” (FS_VR_CoGui) | SA WG4 | SID new | Approval | 6.2
SP-190643 | Draft TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals (Release 16) v. 1.0.0 (FS_ANTeM) | SA WG4 | draft TR | Information | 6.6
SP-190644 | Draft TR 26.928 eXtended Reality (XR) in 5G (Release 16) v. 1.0.0 (FS_5GXR) | SA WG4 | draft TR | Information | 6.6
SP-190645 | Draft TR 26.801 User Equipment (UE) supporting handset mode with non-traditional earpieces (Release 16) v. 1.0.0 (FS_HaNTE) | SA WG4 | draft TR | Approval | 6.7
SP-190646 | CRs to TS 26.114 on Updating reference to RFC 8627 (Release 13 to Release 16) (VTRI_EXT) | SA WG4 | CR pack | Approval | 13
SP-190647 | CRs to TS 26.114 on ANBR implementation issues (Release 14 to Release 16) (LTE_VoLTE_ViLTE_enh-S4) | SA WG4 | CR pack | Approval | 14
SP-190648 | CRs to TS 26.131 & TS 26.132 on Clarification of WLAN delay requirements and jitter-loss delay profiles (Release 14 to Release 15) (EXT_UED) | SA WG4 | CR pack | Approval | 14
SP-190649 | CR to TS 26.118 on Correction of figure references (Release 15) (VRStream) | SA WG4 | CR pack | Approval | 15

## Slide 38: List of documents to SA#85 - 2
Tdoc | Title | Source | Type | For | Agenda Item
SP-190650 | CRs to TS 26.114 & TS 26.131 & TS 26.132 & TR 26.919 on Media Handling Extensions for 5G Conversational Services (Release 16) (5G_MEDIA_MTSI_ext et al) | SA WG4 | CR pack | Approval | 16.4
SP-190651 | CRs to TS 26.238 & TR 26.939 on Enhancements to Framework for Live Uplink Streaming (Release 16) (E_FLUS) | SA WG4 | CR pack | Approval | 16.4
SP-190652 | CRs to TS 26.114 & TR 26.959 on Coverage and Handoff Enhancements for Multimedia (Release 16) (CHEM) | SA WG4 | CR pack | Approval | 16.4
SP-190653 | CRs to TR 26.929 on QoE metrics for VR (Release 16) (FS_QoE_VR) | SA WG4 | CR pack | Approval | 16.4
SP-190654 | CRs to TS 26.501 on 5G Media Streaming Architecture (Release 16) (5GMSA) | SA WG4 | CR pack | Approval | 16.4

## Slide 39
Annex 1: List of some key abbreviations in the SA4 area

## Slide 40
ABNF Augmented BNF (Backus-Naur Form)
AMR Adaptive Multi Rate (– Narrowband)
AMR-NB Adaptive Multi Rate – Narrowband
AMR-WB Adaptive Multi Rate – Wideband
API Application Programming Interface
APN Access Point Name
AVC Advanced Video Coding
AVP Audio-Visual Profile
AVPF Audio-Visual Profile with Feedback
CEN Comité Européen de Normalisation (European Committee for Standardization)
CL Cross-check Laboratory
CLUE ControLling mUltiple streams for tElepresence
CMR Codec Mode Request
CRC Cyclic Redundancy Check
CTM Cellular Text Telephone Modem
DANE DASH-Aware Network Element
DASH Dynamic Adaptive Streaming over HTTP
DDF Device Description Framework
DTMF Dual-tone multi-frequency
DTX Discontinuous Transmission
ECN Explicit Congestion Notification
eCall Emergency call from a vehicle, supplemented with a minimum set of emergency related data (MSD)
EPS Evolved Packet System
EVS Enhanced Voice Service
FB Fullband (up to 20 kHz)
FDT File Delivery Table
FEC Forward Error Correction
FER Frame Erasure Ratio
FLUTE File deLivery over Unidirectional Transport
GAL Global Analysis Laboratory
HDR High Dynamic Range
HEVC High Efficiency Video Coding
HLG Hybrid Log Gamma
HMD Head Mounted Display
HRTF Head-Related Transfer Function
HTML5 Hypertext Markup Language version 5
HTTP Hypertext Transfer Protocol
HDTV High Definition Television
IVS In Vehicle System, or Improved Video Service
JBM Jitter Buffer Management
LL Listening Laboratory
PD Permanent Document. These are used in SA4 to collect key agreements along the work. They are provided as Tdocs with PD version number associated (in the Tdoc Title with v. 1.0 indicating finalized document) and editor appointed.
PSAP Public Service Answering Point
PSNR Peak Signal-to-Noise Ratio
PSS Packet Switched Streaming
QCI QoS Class Identifier
QoE Quality of Experience
QoS Quality of Service
RFR Receive Frequency Response
RLR Receive Loudness Rating
RTCP Real-time Transport Control Protocol
RTP Real-time Transport Protocol
RTSP Real Time Streaming Protocol
SAND Server and Network Assisted DASH
SDP Session Description Protocol
SDTV Standard Definition Television
SID Silence Descriptor
SQ Speech Quality (SA4 SWG)
SRVCC Single Radio – Voice Call Continuity
STMR Sidetone Masking Rating
SVG Scalable Vector Graphics
SWB Super Wideband (up to 16 kHz)
TFO Tandem Free Operation
TMMBR Temporary Maximum Media Bit-rate Request
UAProf User Agent Profile
VR Virtual Reality
WB Wideband (up to 8 kHz)
XML eXtensible Markup Language
XR eXtended Reality
MANOVA Multivariate Analysis of Variance
MBS Multicast-Broadcast-Streaming (SA4 SWG)
MCPTT Mission Critical Push To Talk over LTE
MPD Media Presentation Description
MPEG Moving Picture Experts Group (of ISO/IEC)
MRF/MCU Multimedia Resource Function / Multi Conference Unit
MSD Minimum Set of Data
MTSI Multimedia Telephony Service for IMS
MVC Multi-view Video Coding
NB Narrowband (up to 4 kHz)