## Slide 1: SA3 Status Report
Noamen Ben Henda, SA3 Chairman, Ericsson
Mirko Cano Soveri, SA3 Secretary, MCC
Alex Leadbeater, SA3-LI Chairman, BT
Carmine Rizzo, SA3-LI Secretary, MCC

## Slide 2: News!
Potential vice chairs election in SA3#97 (November)
  Two candidates announced in SA3#96
    Rajavelsamy Rajadurai (Samsung)
    Minpeng Qi (China Mobile)
  Good luck!
Completed Rel-16 work items
  Security Assurance Specification for 5G (SCAS_5G)
    8 remaining specifications sent for approval
  Security aspects of single radio voice continuity from 5GS to UTRAN (5GS_UTRAN_SEC)
    Re-16 CR to TS 33.501 sent for approval

## Slide 3: Summary
Specifications sent for approval
  TS 33.512 “5G Security Assurance Specification (SCAS) Access and Mobility management Function (AMF)” in SP-190691
  TS 33.513 “5G Security Assurance Specification (SCAS); User Plane Function (UPF)” in SP-190692
  TS 33.514 “Security Assurance Specification (SCAS) for the UDM network product class” in SP-190693
  TS 33.515 “Security Assurance Specification (SCAS) for the Session Management Function(SMF) network product class” in SP-190694
  TS 33.516 “5G Security Assurance Specification (SCAS) Authentication Server Function (AUSF)” in SP-190695
  TS 33.517 “5G Security Assurance Specification (SCAS) for the Security Edge Protection Proxy (SEPP) network product class” in SP-190702
  TS 33.518 “5G Security Assurance Specification (SCAS) for the Network Repository Function (NRF) network product class” in SP-190696
  TS 33.519 “Security Assurance Specification (SCAS) for the Network Exposure Function (NEF) network product class” in SP-190697
  TR 33.807 “Study on the security of the wireless and wireline convergence for the 5G system architecture” in SP-190701
  TR 33.814 “Study on the security of the enhancement to the 5GC Location Services” in SP-190698
  TR 33.815 “Study on Security Aspects of PARLOS” in SP-190690
  TR 33.825 “Study on the Security for 5G URLLC” in SP-190699

## Slide 4: Summary
Specifications sent for information
  TR 33.835; Study on authentication and key management for applications based on 3GPP credential in 5G in SP-190700
WIDs and SIDs for approval
  WID on evolution of Cellular IoT security for the 5G System in SP-190704
  WID on Security of the Wireless and Wireline Convergence for the 5G system architecture in SP-190705
  Revision of SRVCC WID in SP-190703
  New WID on Security aspects of enhancements to the Service-Based 5G System Architecture in SP-190706
  New WID on security of the enhancement to the 5GC location services in SP-19070
  New WID on Authentication and Key Management for Applications based on 3GPP credential in 5G in SP-190711
  New WID on Integration of GBA into 5GC in SP-190714
  New WID on Security aspects of SEAL in SP-190709
  New WID on Security for NR Integrated Access and Backhaul in SP-190710
  New WID on Security aspects of Enhanced Network Slicing in SP-190712
  New SID on Study on storage and transport of 5GC security parameters for ARPF authentication in SP-190708
  Revision of Authentication enhancements in 5GS SID in SP-190713

## Slide 5: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Normative work on Lawful Interception Rel-16 | Alex Leadbeater (BT) | LI16 | 10% | 40% | Mar 20 |  |  |  | 16
Security Assurance Specification for 5G | Marcus Wong (Huawei) | SCAS_5G | 75% | 100% | Sep 19 |  | SP-180689 | TS 33.511, TS 33.512, TS 33.513, TS 33.514, TS 33.515, TS 33.516,TS 33.517, TS 33.518, TS 33.519 CRs to 33.216, 33.926 | 16
Study on authentication and key management for applications based on 3GPP credential in 5G IoT | Jin Peng (China Mobile) | FS_AKMA | 60% | 70% | Sep 19 | Dec 19 | SP-180443 | TR 33.835 | 16
Study on evolution of Cellular IoT security for the 5G System | Henrik Normann (Ericsson) | FS_CIoT_sec_5G | 80% | 90% | Sep 19 | Dec 19 | SP-180440 | TR 33.861 | 16
eMCSec R16 security | Tim Woodward (Motorola) | MCXSec | 45% | 45% | Sep 19 | Dec 19 | SP-180439 | CRs to TS 33.180 | 16
New Study on Security Aspects of the 5G Service Based Architecture | Christine Jost (Ericsson) | FS_SBA-Sec | 75% | 80% | Sep 19 | Dec 19 | SP-180441 | TR 33.855 | 15  16
Security of URLLC for 5GS | Rong,Wu (Huawei) | 5G_URLLC_SEC |  | 30% | Dec 19 |  | SP-190351 | CRs to 33.501 | 16
Security for 5GS Enhanced support of Vertical and LAN Services | Jerichow, Anja | Vertical_LAN_SEC |  | 30% | Dec 19 |  | SP-190352 | CRs to 33.501 | 16

## Slide 6: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Study on the security of the Wireless and Wireline Convergence for the 5G system architecture | He Li (Huawei) | FS_5WWC_SEC | 75% | 100% | Sep 19 |  | SP-180438 | TR 33.807 | 16
Study on Security Aspects of PARLOS | Greg Schumacher (Sprint) | FS_PARLOS_Sec | 60% | 100% | Sep 19 |  | SP-180442 | TR 33.815 | 16
Study on 5G security enhancements against false base stations | Ivy Guo (Apple) | FS_5GFBS | 65% | 66% | Sep 19 | Dec 19 | SP-180690 | TR 33.809 | 16
Study on the Security of the enhancement to the 5GC Location Services | Wei Zhou (CATT) | FS_eLCS_Sec | 80% | 100% | Dec 19 |  | SP-180694 | TR 33.814 | 16
Study on the security of URLLC for 5GS | Rong Wu (Huawei) | FS_5G URLLC_SEC | 80% | 100% | Sep 19 |  | SP-180695 | TR 33.825 | 16
Study on Security for 5GS Enhanced support of Vertical and LAN Services | Jerichow Anja (Nokia) | FS_Vertical_LAN_SEC | 75% | 78% | Sep 19 | Dec 19 | SP-180697 | TR 33.819 | 16
Study on Security aspects of Enhancement of Network Slicing | Suresh Nair (Nokia) | FS_eNS_SEC | 75% | 80% | Sep 19 | Dec 19 | SP-180692 | TR 33.813 | 16
New SID on SECAM and SCAS for 3GPP virtualized network products | Minpeng Qi (China Mobile) | FS_VNP_SECAM_SCAS | 20% | 30% | Sep 19 | Dec 19 | SP-180696 | TR 33.818 | 16

## Slide 7: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
User Plane Integrity Protection | Tim Evans (Vodafone) | FS_UP_IP_Sec | 25% | 50% | Sep 19 | Dec 19 | SP-181035 | TR 33.853 | 16
Study on Security Impacts of Virtualisation | Alex Leadbeater (BT) | FS_SIV | 10% | 12% | Sep 19 | Dec 19 | SP‑181236 | TR 33.848 | 16
Security aspects of single radio voice continuity from 5GS to UTRAN | Feng Gao (China Unicom) | 5GS_UTRAN_SEC | 20% | 100% | Dec 2019 |  | SP-181037 | CRs to 33.501 | 16
Study on LTKUP Detailed solutions | Tim Evans (Vodafone) | FS_LTKUP_Detail | 60% | 60% | Sep 19 | Dec 19 | SP-181038 | TR 33.935 | 16
Study on authentication enhancements in 5GS | Vlasios Tsiatsis (Ericsson) | FS_AUTH_ENH | 5% | 15% | Sep 19 | Dec 19 | SP-181155 | TR 33.846 | 16
Enhancements for Security aspects of Common API Framework | Rajavelsamy Rajadurai (Samsung) | eCAPIF-Sec | 30% | 90% | Sep 19 | Dec 19 | SP-190107 | CRs to TS 33.122 | 16
Study on Security for NR Integrated Access and Backhaul | Rajavelsamy Rajadurai (Samsung) | FS_NR_IAB_Sec | 20% | 50% | Sep 19 | Dec 19 | SP-190106 | TR 33.824 | 16
Study on Security Aspects of 3GPP support for Advanced V2X Services | Joonwoong Kim (LGE) | FS_eV2X_Sec | 20% | 60% | Sep 19 | Dec 19 | SP-190108 | TR 33.836 | 16
KDF negotiation for 5GS security – phase2 | Ahmda Muhanna (Huawei) | FS_5GS_KDF | Stopped |  |  |  |  | TR 33.808 | 16

## Slide 8: 3GPP SA3 and SA3-LI officials
SA3 Officials
  Chair: Noamen Ben Henda (Ericsson)
  Vice-chairs:
    Alf Zugenmaier (NTT DOCOMO)
    Adrian Escott (Qualcomm)
  Secretary: Mirko Cano Soveri (MCC)
SA3 LI Officials
  Chair: Alex Leadbeater (BT)
  Vice-chair: Maurizio Iovieno (Ericsson)
  Secretary: Carmine Rizzo (MCC)

## Slide 9: Meetings since previous SA
SA3
  SA3#95-BIS: 24th – 28th June 2019, Sapporo, JAPAN; JF3.
  SA3#96: 26th – 30th August 2019, Wroclaw, POLAND; EF3.
SA3-LI
  SA3-LI#74: 16th – 19th July 2019, Wroclaw, POLAND.
  SA3-LI#74-BIS: 4th – 9th September 2019, Basking Ridge (NJ), US.

## Slide 10: Next SA3 and SA3-LI meetings
SA3
  SA3#96 ad-hoc: 14th – 18th October 2019, Chongqing, China; CF3.
  SA3#97: 18th – 22nd November 2019, Reno, US; NAF.
  SA3#98: 10th – 14th February 2020, TBD, China; CF3.
  SA3#99: 11th – 15th May 2020, Dubrovnik, Croatia; EF3.
SA3-LI
  SA3-LI#75: 29th October – 1st November 2019, West Palm Beach, USA.
  SA3-LI#76: 28th – 31st January 2020, Sophia Antipolis, FRANCE.
  SA3-LI#76-BIS: 2nd – 4th March 2020, TBD.
  5G Conf Calls: As required (see email list)

## Slide 11: SA3 statistics
SA3#95-BIS: 24th – 28th June 2019, Sapporo, JAPAN; NAF
  Attended by 154 delegates
  646 temporary documents
  24 incoming LS
  12 outgoing LS
  30 agreed CRs
SA3#96: 26th – 30th August 2019, Wroclaw, POLAND; EF3
  Attended by 97 delegates
  683 temporary documents
  15 incoming LS
  10 outgoing LS
  54 agreed CRs

## Slide 12: Document statistics
Meetings
Chart: 
| SA3 #71 | SA# #72 | SA3 #73 | SA3 #74 | SA3 #74bis | SA3 #75 | SA3 #76 | SA3 #77 | SA3 #78 | SA3 #79 | SA3#79bis | SA3 #80 | SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis | SA3#85 | SA3#86 | SA3#86 ad-hoc | SA3#87 | SA3#88 | SA3#88 ad-hoc | SA3#89 | SA3#90 | SA3#90Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 ad-hoc | SA3#93 | SA3#94 | SA3#94 ad-hoc | SA3#95 | SA3#95-BIS | SA3#96
Number of Documents | 264 | 284 | 288 | 298 | 272 | 347 | 356 | 230 | 212 | 324 | 94 | 418 | 396 | 329 | 441 | 390 | 224 | 509 | 495 | 340 | 557 | 477 | 376 | 507 | 445 | 446 | 481 | 477 | 585 | 370 | 616 | 548 | 436 | 685 | 646 | 683
CRs Agreed | 27 | 10 | 13 | 17 | 0 | 39 | 78 | 62 | 22 | 35 | 0 | 42 | 52 | 26 | 59 | 17 | 0 | 26 | 14 | 2 | 24 | 26 | 17 | 23 | 10 | 14 | 58 | 68 | 116 | 0 | 110 | 64 | 0 | 44 | 30 | 54

## Slide 13: Delegate statistics
Number of delegates
Meetings
Chart: 
| SA3 #71 | SA3 #72 | SA3 #73 | SA3#74 | SA3#74bis | SA3#75 | SA3#76 | SA3#77 | SA3#78 | SA3#79 | SA3#79bis | SA3#80 | SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis | SA3#85 | SA3#86 | SA3#86 ad-hoc | SA3#87 | SA3#88 | SA3#88 ad-hoc | SA3#89 | SA3#90 | SA3#90Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 ad-hoc | SA3#93 | SA3#94 | SA3#94 ad-hoc | SA3#95 | SA3#95-BIS | SA3#96
Number of Delegates | 55 | 62 | 95 | 56 | 45 | 69 | 52 | 88 | 77 | 54 | 14 | 58 | 52 | 54 | 48 | 51 | 53 | 65 | 61 | 58 | 57 | 66 | 54 | 125 | 95 | 52 | 67 | 58 | 68 | 59 | 106 | 73 | 67 | 67 | 154 | 97

## Slide 14: Status Report on SA3-LI

## Slide 15: Lawful Interception (LI) General
Stage 1 - TS 33.126
  R16 Complete.
Stage 2 - TS 33.127 & 33.107.
  R16
    Will include revising and importing 4G/IMS capabilities from 33.107 into 33.127.
    Target completion still Dec.
    33.107 likely to be “Frozen at end R16”
    Largely complete expect for 4G functionality and S8HR / N9HR.
Stage 3 – TS 33.128 & 33.108.
  R16
    Will include revising and importing 4G/IMS capabilities from 33.108 into 33.128.
    Target completion Mar 2020.
    33.108 likely to be “Frozen at end R16”.
S8HR / N9HR Encryption disabling needs to be resolved.
R15 location enhancements completed.
Meeting attendance numbers still rising
Late notification of meeting locations.

## Slide 16: Lawful Interception (LI) SA3-LI#74 docs & SA3-LI#74BIS
SP-190635 | SA WG3-LI Rel16 CRs from SA WG3LI#74 | SA WG3-LI
SP-190662 | SA WG3-LI Rel16 CRs from SA WG3LI#74-Bis | SA WG3-LI
SP-190634 | SA WG3-LI Rel15 CRs from SA WG3LI#74 | SA WG3-LI
SP-190661 | SA WG3-LI Rel15 CRs from SA WG3LI#74-Bis | SA WG3-LI

## Slide 17: Status Report on SA3 Work Items

## Slide 18: 5G System Security (Phase 1) 5GS_Ph1-SEC
22 agreed CRs over two meetings with corrections and clarifications
  Rel-15 CRs to TS 33.501 submitted for approval in SP-190686
UDR topic
  Good progress in the summer with conf calls including a joint one with CT4
  Agreement is to leave the security mechanisms for protection of subscription credentials in ARPF and UDM to implementation
  3 related CRs to TS 33.501 submitted for approval in SP-190686
  Agreement to start a study on storage and transport of 5GC security parameters for ARPF authentication in SP-190708

## Slide 19: Mission Critical MCPTT, eMCSec, MCXSec, MONASTERY_SEC
MCXSec
  Completion rate: 45% (unchanged)
Minor corrections to fix a hash value
  Rel-15 CRs to TS 33.180 for approval in SP-190680
Some LS exchange related to the ETSI Plugtest

## Slide 20: Common API Framework eCAPIF_Sec
Completion rate: 30  90%
Requirement and security procedures for the new CAPIF reference points
  Rel-16 CRs to TS 33.122 for approval in SP-190678

## Slide 21: Security Assurance SCAS_5G
Completion rate:
  SCAS_5G: 60  100%
All Remaining SCAS_5G specifications except TS 33.511 are sent for information and approval
Rel-16 CRs to TR 33.926, TS 33.512 and TR 33.117 for approval in SP-190688
s d
UDM
S
AUSF
S
AMF
S
SMF
G
UPF
B
gNB
S
NRF
s g
SEPP
s g
SEPP
S
NRF
S
SMF
G
UPF
S
NEF
S
NEF
Internet, voice and other services
N2
N9
N32
B
ng-eNB
N4
N3
N2
N4
TS 33.516
TS 33.515
TS 33.514
TS 33.513
TS 33.512
TS 33.511
TS 33.518
TS 33.517
TS 33.519
Visited PLMN
Home PLMN
Xn
Service-Based Interface

## Slide 22: Security aspects of single radio voice continuity from 5GS to UTRAN
WI code:
  5GS_UTRAN_SEC
Completion rate:
  20  100%
Target:
  Dec 19
Documents:
  Rel-16 CR to TS 33.305 for approval in SP-190682

## Slide 23: Security of URLLC for 5GS
WI code:
  5G_URLLC_SEC
Completion rate:
  0  30%
Target:
  Dec 19
Documents:
  Progress is being recorded in a draft CR

## Slide 24: Study on the security of URLLC for 5GS - Status
WI code:
  FS_5G_URLLC_SEC
Completion rate:
  80  100%
Target:
  Jun 19  Sep 19
Documents:
  TR 33.825 Study on the security of URLLC for 5GS sent for approval in SP-190699
TR 33.825:
  10 Key issues
  8 Solutions
  4  6 Conclusions

## Slide 25: Study on the security of URLLC for 5GS - Overview
Not much impact expected mainly two security issues:
  Which keys to used for protecting the redundant PDU Sessions
  Management of the UP Security Policy for redundant PDU Sessions
TR 33.825
B
MN
G
UPF1
G
UPF2
B
SN
DC architecture
1. If the same key stream is used then an attacker can identify redundatnt transmissions
2. Use of different security policies, e.g. encryption enabled for one session and disabled for redundant session, defeats the purpose and gives false sense of security
5GC
User data
Redundant user data

## Slide 26: Security for 5GS Enhanced support of Vertical and LAN Services
WI code:
  Vertical_LAN_SEC
Completion rate:
  0  30%
Target:
  Dec 19
Documents:
  Rel-16 CR to TS 33.501 for approval in SP-190687

## Slide 27: Study on Security for 5GS Enhanced support of Vertical and LAN Services - Status
WI code:
  FS_Vertical_LAN_SEC
Completion rate:
  75  78%
Target:
  Sep 19  Dec 19
Documents:
  TR 33.819 Study on Security for 5GS Enhanced support of Vertical and LAN Services
TR 33.819:
  11  13 Key issues
  8  14 Solutions
  4  6 Conclusions

## Slide 28: Study on Security for 5GS Enhanced support of Vertical and LAN Services - Overview
Example of the security issues being addressed:
  Primary authentication in standalone NPNs
  Management of the UP Security policy for group communication
TR 33.819
S
AUSF
S
SEAF
S
AAA
Same group members
NPN owner authentication infrastructure
Authentication and security establishment
?
S
SMF
G
UPF1
G
UPF2
B
gNB
Primary Authentication architecture
UP security setup
User data
2. Use of different security policies for sessions pertaining to same group communication, e.g. encryption enabled for one member and disabled for other members, defeats the purpose and gives false sense of security
1. How to enable the use of existing credentials and supported authentication methods by the verticals

## Slide 29: Other CRs for approval
Security Assurance Specifications (SCAS-SA3, SCAS_PGW, SCAS_eNB)
  Rel-14 CRs to TS 33.117 (SCAS-SA3) for approval in SP-190677
  Rel-15 CRs to TS 33.926 and TS 33.250 (SCAS_PGW) for approval in SP-190689
  Rel-15 CRs to TS 33.926 and TS 33.216 (SCAS_eNB) for approval in SP-190681
SAE/LTE Security
  Rel-15 CR to TS 33.401 (TEI) for approval in SP-190684
BEST_MTC_Sec
  Rel-15 CR to TS 33.163 in SP-190679
Other
  Rel-12 CR to TS 35.231 in SP-190683 (TEI)
  Rel-16 CR to TS 33.501 in SP-190685 (TEI)

## Slide 30: New/Revised WIDs
New WIDs for approval:
  WID on evolution of Cellular IoT security for the 5G System in SP-190704
  WID on Security of the Wireless and Wireline Convergence for the 5G system architecture in SP-190705
  Revision of SRVCC WID in SP-190703
  WID on Security aspects of enhancements to the Service-Based 5G System Architecture in SP-190706
  WID on security of the enhancement to the 5GC location services in SP-190707
  WID on Authentication and Key Management for Applications based on 3GPP credential in 5G in SP-190711
  WID on Integration of GBA into 5GC in SP-190714 (Rel-17)
  WID on Security aspects of SEAL in SP-190709
  WID on Security for NR Integrated Access and Backhaul in SP-190710
  WID on Security aspects of Enhanced Network Slicing in SP-190712

## Slide 31: Status Report on SA3 Study Items
Note: Study items associated with specific work item are reported under work item

## Slide 32: Evolution of Cellular IoT security for the 5G System - Status
WI code:
  FS_CIoT_sec_5G
Completion rate:
  80  90%
Target:
  Sep 19  Dec 19
Documents:
  TR 33.861 Study on evolution of Cellular IoT security for the 5G System
TR 33.861:
  11  14 Key issues
  19  24 Solutions
  3  4 Conclusions
Normative work
  WID on evolution of Cellular IoT security for the 5G System in SP-190704
  Progress is being recorded in a draft CR

## Slide 33: Evolution of Cellular IoT security for the 5G System – Overview
Example of security issues studied:
  Protection of the user data in the infrequent data CIoT feature (similar to DoNAS)
  Protection of the user data in the frequent data feature (similar to the Suspend / Resume mechanism)
TR 33.861
B
gNB
G
UPF
Small data
S
AMF
DN
1. Small data transported over the NAS protocol (control plane between UE and Core Network
2. Small data transported over PDCP (User Plane between the UE and the base station)
Small data
5GC

## Slide 34: Security Aspects of the 5G Service Based Architecture - Status
WI code:
  FS_SBA-Sec
Completion rate:
  75  80%
Target:
  Sep 19  Dec 19
Documents:
  TR 33.855 Study on Security Aspects of the 5G Service Based Architecture
TR 33.855:
  19 Key issues
  22  33 Solutions
  0  7 Conclusions
Normative work
  WID on security aspects of enhancements to the Service-Based 5G System Architecture in SP-190706

## Slide 35: Security Aspects of the 5G Service Based Architecture - Overview
Two main security topics:
  The security procedures to support the introduction of the Service Communication Proxy
  Security of the N9 interface in roaming scenarios
TR 33.855
S
SMF
G
UPF
s g
SEPP
s g
SEPP
S
SMF
G
UPF
N9
N32
Visited PLMN
Home PLMN
N4
N4
s g
UPGW
s g
UPGW
?
?
?
?
S
NF
S
NF
s g
SCP
S
NRF
?
?
?

## Slide 36: Study on the security of the Wireless and Wireline Convergence for the 5G system architecture - Status
WI code:
  FS_5WWC_SEC
Completion rate:
  75  100%
Target:
  Sep 19
Documents:
  TR 33.807 Study on the security of the Wireless and Wireline Convergence for the 5G system architecture sent for approval in SP-190701
TR 33.807:
  16 Key issues
  8  9 Solutions
  2  11 Conclusions
Normative work
  WID on Security of the Wireless and Wireline Convergence for the 5G system architecture in SP-190705
  Progress is being recorded in a draft CR

## Slide 37: Study on the security of the Wireless and Wireline Convergence for the 5G system architecture - Overview
remits
Several key issues that can be partionned in two groups:
  Security establishement over trusted access
  Authentication and security establishment over WWC
TR 33.807
S
AMF
S
AUSF
TNAN
Access Key
Registration
5GC
F
5G-G(C)AN
S
AMF
S
AUSF
G
UPF
5GC
N2
N3
Residential Area

## Slide 38: Study on 5G security enhancements against false base stations - Status
WI code:
  FS_5GFBS
Completion rate:
  65  66%
Target:
  Sep 19  Dec 19
Documents:
  TR 33.809 Study on 5G security enhancements against false base stations
TR 33.809:
  7 Key issues
  15  16 Solutions
  0  1 Conclusions

## Slide 39: Study on 5G security enhancement against false base stations - Overview
B
Some of the addressed key issues include:
  The protection of system information: goal is for example to prevent UEs from camping on false base station
  The protection of unicast message: goal is to mitigate impact of unauthenticated reject messages for example
TR 33.809
sign broacast information
verify broacast information signature
forge own broacast information
verify broacast information signature
B
gNB

## Slide 40: Study on the Security of the enhancement to the 5GC Location Services - Status
WI code:
  FS_eLCS_Sec
Completion rate:
  80  100%
Target:
  Dec 19
Documents:
  TR 33.814 Study on the Security of the enhancement to the 5GC Location Services sent for approval in SP-190698
TR 33.814:
  6 Key issues
  4 Solutions
  0  4 Conclusions
Normative work
  WID on security of the enhancement to the 5GC location services in SP-190707

## Slide 41: Study on Security of the enhancement to the 5GC location services - Overview
Mainly two security issues related to privacy enhancements:
  Mass collection of measurements (e.g. WLAN, Bluetooth)
  Privacy settings for location information reporting
TR 33.814
B
gNB
5GC
W
W
B
B
B
gNB
5GC
W
W
B
B

## Slide 42: Study on Security aspects of Enhancement of Network Slicing - Status
WI code:
  FS_eNS_SEC
Completion rate:
  75  80%
Target:
  Sep 19  Dec 19
Documents:
  TR 33.813 Study on Security aspects of Enhancement of Network Slicing
TR 33.813:
  6  7 Key issues
  10  12 Solutions
  0  3 Conclusions
Normative work
  WID on Security aspects of Enhanced Network Slicing in SP-190712

## Slide 43: Study on Security aspects of Enhancement of Network Slicing - Overview
One of the new security feature is the support of an additional slice specific authentication
TR 33.813
S
AUSF
S
AMF
S
AAA
Slice specific authentication infrastructure
Primary Authentication
?
5G System
Slice Specific Authentication

## Slide 44: User Plane Integrity Protection - Status
WI code:
  FS_UP_IP_Sec
Completion rate:
  25  50%
Target:
  Sep 19  Dec 19
Documents:
  TR 33.853 Technical report on key issues and potential solutions for Integrity protection of the User Plane
TR 33.853:
  5  6 Key issues
  2  7 Solutions
  0 Conclusions

## Slide 45: User Plane Integrity Protection - Overview
Two main topics:
  Support of full rate UP integrity protection
  Introduction of UP integrity protection in LTE (connected to 5GC and EPC)
TR 33.853
EPC
5GC
B
gNB
B
ng-eNB
B
eNB
S1
N2/N3
N2/N3
X2
Xn
Option 3
Option 4/5/7
Integrity protection of UP not supported
Integrity protection of UP supported but not activated in option 3
Integrity protection of UP not supported

## Slide 46: Study on Security for NR Integrated Access and Backhaul - Status
WI code:
  FS_NR_IAB_Sec
Completion rate:
  20  50%
Target:
  Sep 19  Dec 19
Documents:
  TR 33.824 Study on Security for NR Integrated Access and Backhaul
TR 33.824:
  3  4 Key issues
  1  3 Solutions
  0  1 Conclusions
Normative work
  WID on Security for NR Integrated Access and Backhaul in SP-190710

## Slide 47: Study on Security for NR Integrated Access and Backhaul - Overview
The security aspects for this new architecture include:
  Authentication, AS, and NAS security of UE.
  Security of backhaul-link between Child-node and Parent-node.
  Authentication, AS, and NAS security of MT part of IAB-node.
  Security between IAB-node and IAB-donor.
TR 33.824
B
IAB donor gNB
B
gNB
S
CU
B
DU
5GC
B
IAB node
B
IAB node
IAB architecture
N2/N3
N2/N3
Xn
F1
F1
F1
Uu
Uu
Uu
Non-Access Stratum Security
Access Stratum Security
1. Security between UE and network
3. Security between IAB node and network
B
IAB node
Uu
F1
2. Security between IAB nodes
4. Security between IAB donor and node

## Slide 48: Study on Security Aspects of 3GPP support for Advanced V2X Services - Status
WI code:
  FS_eV2X_Sec
Completion rate:
  20  60%
Target:
  Sep 19  Dec 19
Documents:
  TR 33.836 Study on Security Aspects of 3GPP support for Advanced V2X Services
TR 33.836:
  7  10 Key issues
  0  11 Solutions
  0 Conclusions

## Slide 49: Study on Security Aspects of 3GPP support for Advanced V2X Services - Overview
V2X App
V2X App
V2X App
V2X App
So far the identified security issues include:
  Privacy protection and security for unicast messages over the sidelink
  Privacy protection and security for multicast messages over the sidelink
  Security for authorization and configuration of V2X communication
TR 33.836
DN
5G Core
B
gNB
N6
N2/N3
Uu
Uu
PC5
PC5
PC5
V2X App
V1
V5
N1
3. Authorization and configuration
1. Secure unicast communication
2. Secure multicast communication

## Slide 50: Study on authentication and key management for applications based on 3GPP credential in 5G - Status
WI code:
  FS_AKMA
Completion rate:
  60  70%
Target:
  Sep 19  Dec 19
Documents:
  TR 33.835 Study on authentication and key management for applications based on 3GPP credential in 5G sent for information in SP-190700
TR 33.835:
  16  17 Key issues
  22  24 Solutions
  0  2 Conclusions
Normative work
  WID on Authentication and Key Management for Applications based on 3GPP credential in 5G in SP-190711

## Slide 51: Study on authentication and key management for applications based on 3GPP credential in 5G - Overview
Two main security topics:
  Architecture
    There is a need for an authentication anchor in the 5GC (like the BSF in GBA)
  Bootstrapping procedure
    Two types of solutions have been provided: UP-(like GBA) and CP-based
TR 33.835
s d
UDM
S
AUSF
S
AMF
G
UPF
S
AApF
S
AAuF
5GC
UP
CP
?
?
1. What is the anchor function (a.k.a. BSF in GBA)?
2. In UP based solutions, the bootsrapping procedure is performed over the UP like in GBA
3. In CP based solutions, the bootsrapping procedure is performed over NAS
?
?

## Slide 52: Study on authentication enhancements in 5GS - Status
WI code:
  FS_AUTH_ENH
Completion rate:
  5  15%
Target:
  Sep 19  Dec 19
Documents:
  TR 33.846 Study on authentication enhancements in 5GS
TR 33.846:
  1  3 Key issues
  0  3 Solutions
  0 Conclusions

## Slide 53: Study on authentication enhancements in 5GS - Overview
New study with the following objectives:
  Enhance security of session keys
  Linkability attacks
  DDoS attacks.
TR 33.846
s d
UDM
B
gNB
s d
UDM
s d
UDM
B
gNB
1. Long term key compromise leads to session key compromise
3. SUPI privacy may lead to overload on UDM in HPLMN
Encrypted identifier
Encrypted identifier
Authentication request
Sync failure
MAC failure
2. The distinction between these failures may help in tracking UEs
Authentication and security establishment
User data

## Slide 54: Study on Security Impacts of Virtualisation
WI code:
  FS_SIV
Completion rate:
  10  12%
Target:
  Sep 19  Dec 19
Documents:
  TR 33.848 Study on Security Impacts of Virtualisation
TR 33.848:
  8  21 Key issues
  0 Solutions
  0 Conclusions

## Slide 55: New SID on SECAM and SCAS for 3GPP virtualized network products
WI code:
  FS_VNP_SECAM_SCAS
Completion rate:
  20  30%
Target:
  Sep 19  Dec 19
Documents:
  TR 33.818 Security Assurance Methodology (SECAM) and Security Assurance Specification (SCAS) for 3GPP virtualized network products
TR 33.818:
  Different type of skeleton to accomodate process description rather than technical features
  28 Editor’s Notes

## Slide 56: Study on Security Aspects of PARLOS
WI code:
  FS_PARLOS_Sec
Completion rate:
  60  100%
Target:
  Sep 19
Documents:
  TR 33.815 Study on Security Aspects of PARLOS sent for approval in SP-190690
TR 33.815:
  2  4 Key issues
  2  3 Solutions
  0  1 Conclusions

## Slide 57: New/Revised SIDs
New SIDs for approval:
  SID on storage and transport of 5GC security parameters for ARPF authentication in SP-190708

## Slide 58: Thank You!
Noamen Ben Henda
3GPP SA3 Chairman
mail: noamen.ben.henda@ericsson.com
phone: +46 725 074 574