## Slide 1: SA3 Status Report
Noamen Ben Henda, SA3 Chairman, Ericsson
Mirko Cano Soveri, SA3 Secretary, MCC
Alex Leadbeater, SA3-LI Chairman, BT
Carmine Rizzo, SA3-LI Secretary, MCC

## Slide 2: News!
Vice chairs elections in SA3#97
  Welcome to the new vice chairs
    Rajavelsamy Rajadurai (Samsung)
    Minpeng Qi (China Mobile)
  Thanks to the other candidates
    Tim Evans (Vodafone)
  Thanks to the previous vice chairs
    Alf Zugenmaier (NTT DOCOMO)
    Adrian Escott (Qualcomm)
Completed Rel-16 work items
  eCAPIF
    Rel-16 CRs for approval in SP-191133
  PARLOS
    Rel-16 CRs for approval in SP-191127
TR/TSes for approval
  FS_AKMA
    TR 33.835 for approval in SP-191142
  FS_Vertical_LAN_SEC
    TR 33.819 for approval in SP-191143

## Slide 3: Summary
Specifications/Reports for approval
  TR 33.835 Study on authentication and key management for applications based on 3GPP credential in 5G in SP-191142
  TR 33.819 Study on security enhancements of 5GS for vertical and Local Area Network (LAN) services in SP-191143
Specifications/Reports for information
  None
WIDs/SIDs for approval
  New WID on Security Assurance Specification for IMS in SP-191128
  New WID on 3GPP profiles for cryptographic algorithms and IETF protocols in SP-191129
  New WID on Security Aspects of PARLOS in SP-191126
  New WID on eV2X security in SP-191125
  New WID for User Plane Gateway Function for the Inter-PLMN Security in SP-191124
  Update to 5G_eSBA WID in SP-191130

## Slide 4: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Normative work on Lawful Interception Rel-16 | Alex Leadbeater (BT) | LI16 | 40% | 55% | Mar 20 |  |  |  | 16
Study on authentication and key management for applications based on 3GPP credential in 5G IoT | Xiaoting Huang (China Mobile) | FS_AKMA | 70% | 95% | Dec 19 |  | SP-180443 | TR 33.835 | 16
Study on evolution of Cellular IoT security for the 5G System | Henrik Normann (Ericsson) | FS_CIoT_sec_5G | 90% | 95% | Dec 19 | Mar 20 | SP-180440 | TR 33.861 | 16
eMCSec R16 security | Tim Woodward (Motorola) | MCXSec | 45% | 55% | Dec 19 | Mar 20 | SP-180439 | CRs to TS 33.180 | 16
Study on Security Aspects of the 5G Service Based Architecture | Christine Jost (Ericsson) | FS_SBA-Sec | 80% | 85% | Dec 19 | Mar 20 | SP-180441 | TR 33.855 | 15  16
Security of URLLC for 5GS | Rong Wu (Huawei) | 5G_URLLC_SEC | 30% | 80% | Dec 19 | Mar 20 | SP-190351 | CRs to 33.501 | 16
Security for 5GS Enhanced support of Vertical and LAN Services | Anja Jerichow (Nokia) | Vertical_LAN_SEC | 30% | 95% | Dec 19 | Mar 20 | SP-190352 | CRs to 33.501 | 16
3GPP profiles for cryptographic algorithms and security protocols (NEW!) | Christine Jost (Ericsson) | CryptPr | 0% |  | Mar 20 |  | SP-191129 | CRs to TS 33.210 TS 33.310 TS 33.501 | 16
User Plane Gateway Function for Inter-PLMN Security (NEW!) | Steve Kohalmi (Juniper) | UPGF | 0% | 90% | Dec 19 |  | SP-191124 | CRs to TS 33.501 | 16

## Slide 5: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Security Aspects of PARLOS (NEW!) | Gregory Schumacher (Sprint) | PARLOS | 0% | 100% | Dec 19 |  | SP-191126 | CRs to TS 33.401 | 16
eV2X security (NEW!) | Dongjoo Kim (LG Electronics) | eV2X | 0% | 10% | Mar 20 |  | SP-191125 | TS 33.xyz CRs to TS 33.220 | 16
Security Assurance Specification for IMS (NEW!) | Bo Zhang (Huawei) | SCAS_IMS | 0% |  | Dec 20 |  | SP-191128 | TS 33.xyz CRs to TR 33.926 | 17
Study on 5G security enhancements against false base stations | Ivy Guo (Apple) | FS_5GFBS | 66% | 75% | Dec 19 | Mar 20 | SP-180690 | TR 33.809 | 16
Study on Security for 5GS Enhanced support of Vertical and LAN Services | Jerichow Anja (Nokia) | FS_Vertical_LAN_SEC | 78% | 92% | Dec 19 |  | SP-180697 | TR 33.819 | 16
Study on Security aspects of Enhancement of Network Slicing | Suresh Nair (Nokia) | FS_eNS_SEC | 80% | 85% | Dec 19 | Mar 20 | SP-180692 | TR 33.813 | 16
SECAM and SCAS for 3GPP virtualized network products | Minpeng Qi (China Mobile) | FS_VNP_SECAM_SCAS | 30% | 35% | Dec 19 | Mar 20 | SP-180696 | TR 33.818 | 16
Security aspects of Enhanced Network Slicing | Suresh Nair (Nokia) | eNS_SEC | 0% | 30% | Dec 19 | Mar 20 | SP-190712 | CRs to TS 33.501 | 16

## Slide 6: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
User Plane Integrity Protection | Tim Evans (Vodafone) | FS_UP_IP_Sec | 50% | 65% | Dec 19 | Mar 20 | SP-181035 | TR 33.853 | 16
Study on Security Impacts of Virtualisation | Alex Leadbeater (BT) | FS_SIV | 12% | 45% | Dec 19 | Mar 20 | SP‑181236 | TR 33.848 | 16
Study on LTKUP Detailed solutions | Tim Evans (Vodafone) | FS_LTKUP_Detail | 60% |  | Dec 19 | Mar 20 | SP-181038 | TR 33.935 | 16
Study on authentication enhancements in 5GS | Vlasios Tsiatsis (Ericsson) | FS_AUTH_ENH | 15% | 40% | Dec 19 | Mar 20 | SP-190713 | TR 33.846 | 16
Enhancements for Security aspects of Common API Framework | Rajavelsamy Rajadurai (Samsung) | eCAPIF-Sec | 90% | 100% | Dec 19 |  | SP-190107 | CRs to TS 33.122 | 16
Study on Security for NR Integrated Access and Backhaul | Rajavelsamy Rajadurai (Samsung) | FS_NR_IAB_Sec | 50% | 65% | Dec 19 | Mar 20 | SP-190106 | TR 33.824 | 16
Study on Security Aspects of 3GPP support for Advanced V2X Services | Joonwoong Kim (LGE) | FS_eV2X_Sec | 60% | 75% | Dec 19 | Mar 20 | SP-190108 | TR 33.836 | 16
integrating GBA to 5GC | Vlasios Tsiatsis (Ericsson) | GBA_5G | 0% |  | Sep 20 |  | SP-190714 | CRs to TS 33.220 TS 33.222 TS 33.223 TS 33.501 | 17

## Slide 7: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Security of Cellular IoT for 5GS | Henrik Normann (Ericsson) | 5G_CIoT | 0% | 50% | Dec 19 | Mar 20 | SP-190897 | CRs to TS 33.501 | 16
Security of the Wireless and Wireline Convergence for the 5G system architecture | He Li (Huawei) | 5WWC | 0% | 90% | Dec 19 | Mar 20 | SP-190898 | CRs to TS 33.501 | 16
Security of the enhancement to the 5GC Location Services | Wei Zhou (CATT) | 5G_eLCS | 0% | 75% | Dec 19 | Mar 20 | SP-190900 | CRs to TS 33.501 | 16
Study on storage and transport of 5GC security parameters for ARPF authentication | Tim Evans (Vodafone) | FS_5GC_SEC_ARPF | 0% | 30% | Dec 19 | Mar 20 | SP-190708 | TR 33.845 | 16
Security aspects of Service Enabler Architecture Layer for Verticals | Rajavelsamy Rajadurai (Samsung) | SEAL | 0% | 40% | Dec 19 | Mar 20 | SP-190901 | TS 33.434 | 16
Security for enhancements to the Service Based 5G System Architecture | Nagendra Bykampadi (Nokia) | 5G_eSBA | 0% | 45% | Dec 19 | Mar 20 | SP-190899 | CRs to TS 33.501 | 16
Security for NR Integrated Access and Backhaul | Rajavelsamy Rajadurai (Samsung) | NR_IAB | 0% | 50% | Dec 19 | Mar 20 | SP-190902 | CRs to TS 33.501 TS 33.401 | 16
Authentication and key management for applications based on 3GPP credential in 5G | Xiaoting Huang (China Mobile) | AKMA | 0% | 20% | Mar 20 |  | SP-190711 | TS 33.535 | 16

## Slide 8: 3GPP SA3 and SA3-LI officials
SA3 Officials
  Chair: Noamen Ben Henda (Ericsson)
  Vice-chairs:
    Rajavelsamy Rajadurai (Samsung)
    Minpeng Qi (China Mobile)
  Secretary: Mirko Cano Soveri (MCC)
SA3 LI Officials
  Chair: Alex Leadbeater (BT)
  Vice-chair: Maurizio Iovieno (Ericsson)
  Secretary: Carmine Rizzo (MCC)

## Slide 9: Meetings since previous SA
SA3
  SA3#96-Ad hoc: 14th – 18th October 2019, Chongqing, CHINA; CF3.
  SA3#97: 18th – 22nd November 2019, Reno, US; NAF.
SA3-LI
  SA3-LI#75: 29th October – 1st November 2019, West Palm Beach, USA.

## Slide 10: Next SA3 and SA3-LI meetings
SA3
  SA3#98: 10th – 14th February 2020, Guangzhou, China; CF3.
  SA3#99: 11th – 15th May 2020, Dubrovnik, Croatia; EF3.
  SA3#100: 6th – 10th July 2020, Bath, UK; EF3.
  SA3#100-Bis: 17th – 21st August 2020, TBD, Canada; NAF.
SA3-LI
  SA3-LI#76: 28th – 31st January 2020, Sophia Antipolis, FRANCE.
  SA3-LI#76-BIS: 2nd – 4th March 2020, TBD.
  5G Conf Calls: As required (see email list)

## Slide 11: SA3 statistics
SA3#96-Ad hoc: 14th – 18th October 2019, Chongqing, CHINA; CF3
  Attended by 56 delegates
  550 temporary documents
  12 incoming LS
  8 outgoing LS
  0 agreed CRs (not in scope of agenda)
SA3#97: 18th – 22nd November 2019, Reno, US; NAF
  Attended by 175 delegates
  772 temporary documents
  45 incoming LS
  17 outgoing LS
  67 agreed CRs

## Slide 12: Document statistics
Meetings
Chart: 
| SA3 #71 | SA# #72 | SA3 #73 | SA3 #74 | SA3 #74bis | SA3 #75 | SA3 #76 | SA3 #77 | SA3 #78 | SA3 #79 | SA3#79bis | SA3 #80 | SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis | SA3#85 | SA3#86 | SA3#86 ad-hoc | SA3#87 | SA3#88 | SA3#88 ad-hoc | SA3#89 | SA3#90 | SA3#90Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 ad-hoc | SA3#93 | SA3#94 | SA3#94 ad-hoc | SA3#95 | SA3#95-BIS | SA3#96 | SA3#96 ad-hoc | SA3#97
Number of Documents | 264 | 284 | 288 | 298 | 272 | 347 | 356 | 230 | 212 | 324 | 94 | 418 | 396 | 329 | 441 | 390 | 224 | 509 | 495 | 340 | 557 | 477 | 376 | 507 | 445 | 446 | 481 | 477 | 585 | 370 | 616 | 548 | 436 | 685 | 646 | 683 | 550 | 772
CRs Agreed | 27 | 10 | 13 | 17 | 0 | 39 | 78 | 62 | 22 | 35 | 0 | 42 | 52 | 26 | 59 | 17 | 0 | 26 | 14 | 2 | 24 | 26 | 17 | 23 | 10 | 14 | 58 | 68 | 116 | 0 | 110 | 64 | 0 | 44 | 30 | 54 | 0 | 67

## Slide 13: Delegate statistics
Number of delegates
Meetings
Chart: 
| SA3 #71 | SA3 #72 | SA3 #73 | SA3#74 | SA3#74bis | SA3#75 | SA3#76 | SA3#77 | SA3#78 | SA3#79 | SA3#79bis | SA3#80 | SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis | SA3#85 | SA3#86 | SA3#86 ad-hoc | SA3#87 | SA3#88 | SA3#88 ad-hoc | SA3#89 | SA3#90 | SA3#90Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 ad-hoc | SA3#93 | SA3#94 | SA3#94 ad-hoc | SA3#95 | SA3#95-BIS | SA3#96 | SA3#96 ad-hoc | SA3#97
Number of Delegates | 55 | 62 | 95 | 56 | 45 | 69 | 52 | 88 | 77 | 54 | 14 | 58 | 52 | 54 | 48 | 51 | 53 | 65 | 61 | 58 | 57 | 66 | 54 | 125 | 95 | 52 | 67 | 58 | 68 | 59 | 106 | 73 | 67 | 67 | 154 | 97 | 57 | 175

## Slide 14: Status Report on SA3-LI

## Slide 15: Lawful Interception (LI) General
Stage 1 - TS 33.126
  R16 Complete.
  R17 now starting.
Stage 2 - TS 33.127 & 33.107.
  R16
    95%+ complete at SA#86
    33.107 will be maintained for 4G core rather than transferring all sections to TS 33.127.
Stage 3 – TS 33.128 & 33.108.
  R16
    Target completion Mar 2020.
    33.108 will be maintained for 4G core rather than transferring all sections to TS 33.128.
Meeting attendance numbers still rising
R17 WID submitted to SA#86

## Slide 16: Lawful Interception (LI) SA3-LI#75

## Slide 17: Status Report on SA3 Work Items

## Slide 18: 5G System Security (Phase 1) 5GS_Ph1-SEC
5 agreed CRs over two meetings with corrections and clarifications
  Rel-15 CRs to TS 33.501 submitted for approval in SP-191132
AMF re-allocation
  For Rel-15: Agreement not to address the issue
  For Rel-16: Issue for AMF re-allocation via RAN is pending progress in SA2

## Slide 19: Mission Critical MCPTT, MCSec, eMCSec, MCXSec, MONASTERY_SEC
MCXSec
  Completion rate: 45%  55%
  Target: Dec 19  Mar 20
  Documents:
    new procedure for key provisioning and algorithm negotiation
      Rel-16 CRs to TS 33.180 for approval in SP-191136
Corrections and editorials partly related to the ETSI Plugtest and
  Rel-13 CRs to TS 33.179 for approval in SP-191134
  Rel-14 CRs to TS 33.180 for approval in SP-191209

## Slide 20: Common API Framework eCAPIF
Completion rate: 90%  100%
Target: Dec 19
Documents:
  Description of eCAPIF reference points
    Rel-16 CRs to TS 33.122 for approval in SP-191133

## Slide 21: Security aspects of Service Enabler Architecture Layer for Verticals - SEAL
Completion rate: 0%  40%
Target: Dec 19  Mar 20
Documents:
  (draft) TS 33.434 Service Enabler Architecture Layer for Verticals (SEAL); Security Aspects

## Slide 22: Security Aspects of PARLOS
Completion rate: 0%  100%
Target: Dec 19
Documents:
  Mitigations against the lack of proper network access authentication
    Rel-16 CRs to TS 33.401 for approval in SP-191127

## Slide 23: Security of URLLC for 5GS - Status
WI code:
  5G_URLLC_SEC
Completion rate:
  30%  90%
Target:
  Dec 19  Mar 20
Documents:
  Progress is being recorded in a draft CR

## Slide 24: Security of URLLC for 5GS - Overview
Not much impact expected mainly two security issues:
  Which keys to used for protecting the redundant PDU Sessions
  Management of the UP Security Policy for redundant PDU Sessions
TR 33.825
B
MN
G
UPF1
G
UPF2
B
SN
DC architecture
1. If the same key stream is used then an attacker can identify redundatnt transmissions
2. Use of different security policies, e.g. encryption enabled for one session and disabled for redundant session, defeats the purpose and gives false sense of security
5GC
User data
Redundant user data

## Slide 25: Security for 5GS Enhanced support of Vertical and LAN Services - Status
SI code:
  FS_Vertical_LAN_SEC
Completion rate:
  78  92%
Target:
  Dec 19
Documents:
  TR 33.819 Study on Security for 5GS Enhanced support of Vertical and LAN Services
TR 33.819:
  13 Key issues
  14  19 Solutions
  6 Conclusions
WI code:
  Vertical_LAN_SEC
Completion rate:
  30%  95%
Target:
  Dec 19  Mar 20
Documents:
  Rel-16 CR to TS 33.501 for approval in SP-191143

## Slide 26: Security for 5GS Enhanced support of Vertical and LAN Services - Overview
Example of the security issues being addressed:
  Primary authentication in standalone NPNs
  Management of the UP Security policy for group communication
TR 33.819
S
AUSF
S
SEAF
S
AAA
Same group members
NPN owner authentication infrastructure
Authentication and security establishment
?
S
SMF
G
UPF1
G
UPF2
B
gNB
Primary Authentication architecture
UP security setup
User data
2. Use of different security policies for sessions pertaining to same group communication, e.g. encryption enabled for one member and disabled for other members, defeats the purpose and gives false sense of security
1. How to enable the use of existing credentials and supported authentication methods by the verticals

## Slide 27: Cellular IoT security for the 5G System – Status
SI code:
  FS_CIoT_sec_5G
Completion rate:
  90  95%
Target:
  Sep 19  Dec 19
Documents:
  TR 33.861 Study on evolution of Cellular IoT security for the 5G System
TR 33.861:
  14  15 Key issues
  24  30 Solutions
  4  14 Conclusions
WI code:
  5G_CIoT
Completion rate:
  0%  50%
Target:
  Dec 19  Mar 20
Documents:
  Progress is being recorded in a draft CR

## Slide 28: Cellular IoT security for the 5G System – Overview
Example of security issues studied:
  Protection of the user data in the infrequent data CIoT feature (similar to DoNAS)
  Protection of the user data in the frequent data feature (similar to the Suspend / Resume mechanism)
TR 33.861
B
gNB
G
UPF
Small data
S
AMF
DN
1. Small data transported over the NAS protocol (control plane between UE and Core Network
2. Small data transported over PDCP (User Plane between the UE and the base station)
Small data
5GC

## Slide 29: Security Aspects of the 5G Service Based Architecture - Status
SI code:
  FS_SBA-Sec
Completion rate:
  80%  85%
Target:
  Dec 19  Mar 20
Documents:
  TR 33.855 Study on Security Aspects of the 5G Service Based Architecture
TR 33.855:
  19 Key issues (only 10 in scope of Rel-16)
  33  35 Solutions
  7  9 Conclusions
WI code
  eSBA
Completion rate:
  0%  45%
Target
  Dec 19  Mar 20
Documents
  WID update to factor out N9 work in SP-191130
  Rel-16 CR to TS 33.501 for approval in SP-191131
  New WID on User Plane Gateway Function for Inter-PLMN Security in SP-191123
  Rel-16 CR to TS 33.501 for approval in SP-191124

## Slide 30: Security Aspects of the 5G Service Based Architecture - Overview
Two main security topics:
  The security procedures to support the introduction of the Service Communication Proxy
  Security of the N9 interface in roaming scenarios
TR 33.855
S
SMF
G
UPF
s g
SEPP
s g
SEPP
S
SMF
G
UPF
N9
N32
Visited PLMN
Home PLMN
N4
N4
s g
UPGW
s g
UPGW
?
?
?
?
S
NF
S
NF
s g
SCP
S
NRF
?
?
?

## Slide 31: Security of the Wireless and Wireline Convergence for the 5G system architecture - Status
WI code:
  5WWC
Completion rate:
  0%  90%
Target:
  Dec 19  Mar 20
Documents:
  Progress is being recorded in a draft CR

## Slide 32: Study on the security of the Wireless and Wireline Convergence for the 5G system architecture - Overview
remits
Several key issues that can be partionned in two groups:
  Security establishement over trusted access
  Authentication and security establishment over WWC
TR 33.807
S
AMF
S
AUSF
TNAN
Access Key
Registration
5GC
F
5G-G(C)AN
S
AMF
S
AUSF
G
UPF
5GC
N2
N3
Residential Area

## Slide 33: Security of the enhancement to the 5GC Location Services - Status
WI code:
  5G_eLCS
Completion rate:
  0%  75%
Target:
  Dec 19  Mar 20
Documents:
  Progress is being recorded in a draft CR

## Slide 34: Security of the enhancement to the 5GC location services - Overview
Mainly two security issues related to privacy enhancements:
  Mass collection of measurements (e.g. WLAN, Bluetooth)
  Privacy settings for location information reporting
TR 33.814
B
gNB
5GC
W
W
B
B
B
gNB
5GC
W
W
B
B

## Slide 35: Security aspects of Enhancement of Network Slicing - Status
SI code:
  FS_eNS_SEC
Completion rate:
  80%  85%
Target:
  Dec 19  Mar 20
Documents:
  TR 33.813 Study on Security aspects of Enhancement of Network Slicing
TR 33.813:
  7 Key issues
  12 Solutions
  3  4 Conclusions
WI code:
  eNS_SEC
Completion rate:
  0%  30%
Target:
  Dec 19  Mar 20
Documents:
  Progress is being recorded in a draft CR

## Slide 36: Security aspects of Enhancement of Network Slicing - Overview
One of the new security feature is the support of an additional slice specific authentication
TR 33.813
S
AUSF
S
AMF
S
AAA
Slice specific authentication infrastructure
Primary Authentication
?
5G System
Slice Specific Authentication

## Slide 37: Security for NR Integrated Access and Backhaul - Status
SI code:
  FS_NR_IAB_Sec
Completion rate:
  50%  65%
Target:
  Dec 19  Mar 20
Documents:
  TR 33.824 Study on Security for NR Integrated Access and Backhaul
TR 33.824:
  4  5 Key issues
  3  4 Solutions
  1  3 Conclusions
WI code:
  NR_IAB
Completion rate:
  0%  50%
Target:
  Dec 19  Mar 20
Documents:
  Progress is being recorded in draft CRs

## Slide 38: Security for NR Integrated Access and Backhaul - Overview
The security aspects for this new architecture include:
  Authentication, AS, and NAS security of UE.
  Security of backhaul-link between Child-node and Parent-node.
  Authentication, AS, and NAS security of MT part of IAB-node.
  Security between IAB-node and IAB-donor.
TR 33.824
B
IAB donor gNB
B
gNB
S
CU
B
DU
5GC
B
IAB node
B
IAB node
IAB architecture
N2/N3
N2/N3
Xn
F1
F1
F1
Uu
Uu
Uu
Non-Access Stratum Security
Access Stratum Security
1. Security between UE and network
3. Security between IAB node and network
B
IAB node
Uu
F1
2. Security between IAB nodes
4. Security between IAB donor and node

## Slide 39: Study on Security Aspects of 3GPP support for Advanced V2X Services - Status
SI code:
  FS_eV2X_Sec
Completion rate:
  60%  75%
Target:
  Dec 19  Mar 20
Documents:
  TR 33.836 Study on Security Aspects of 3GPP support for Advanced V2X Services
TR 33.836:
  10  11 Key issues
  11  20 Solutions
  0  9 Conclusions
WI code:
  eV2X
Completion rate:
  0%  10%
Target:
  Mar 20
Documents:
  New WID on eV2X security in SP-191125
  (draft) TS 33.XYZ Security Aspect of 3GPP Support for Advanced V2X Services

## Slide 40: Study on Security Aspects of 3GPP support for Advanced V2X Services - Overview
V2X App
V2X App
V2X App
V2X App
So far the identified security issues include:
  Privacy protection and security for unicast messages over the sidelink
  Privacy protection and security for multicast messages over the sidelink
  Security for authorization and configuration of V2X communication
TR 33.836
DN
5G Core
B
gNB
N6
N2/N3
Uu
Uu
PC5
PC5
PC5
V2X App
V1
V5
N1
3. Authorization and configuration
1. Secure unicast communication
2. Secure multicast communication

## Slide 41: Authentication and key management for applications based on 3GPP credential in 5G - Status
SI code:
  FS_AKMA
Completion rate:
  70%  95%
Target:
  Dec 19
Documents:
  TR 33.835 Study on authentication and key management for applications based on 3GPP credential in 5G sent for approval in SP-191142
TR 33.835:
  17 Key issues
  24  25 Solutions
  2  7 Conclusions
WI code:
  AKMA
Completion rate:
  0%  20%
Target:
  Mar 20
Documents:
  TS 33.535 Authentication and key management for applications based on 3GPP credentials in the 5G System (5GS)

## Slide 42: Authentication and key management for applications based on 3GPP credential in 5G - Overview
Two main security topics:
  Architecture
    There is a need for an authentication anchor in the 5GC (like the BSF in GBA)
  Bootstrapping procedure
    Two types of solutions have been provided: UP-(like GBA) and CP-based
TR 33.835
s d
UDM
S
AUSF
S
AMF
G
UPF
S
AApF
S
AAnF
5GC
UP
CP
?
?
1. What is the anchor function (a.k.a. BSF in GBA)?
2. In UP based solutions, the bootsrapping procedure is performed over the UP like in GBA
3. In CP based solutions, the bootsrapping procedure is performed over NAS
?
?

## Slide 43: Other CRs for approval
Security Assurance Specifications (SCAS-SA3, SCAS_PGW, SCAS_eNB, SCAS_5G)
  Rel-15 CRs to TS 33.926 and TS 33.216 (SCAS_eNB) for approval in SP-191139
  Rel-16 CRs (SCAS_5G) for approval in SP-191138
NB_IoT security
  Rel-15 CR to TS 33.401 for approval in SP-191140

## Slide 44: New/Revised WIDs
New WIDs for approval:
  New WID on Security Assurance Specification for IMS in SP-191128
  New WID on 3GPP profiles for cryptographic algorithms and IETF protocols in SP-191129
  New WID on Security Aspects of PARLOS in SP-191126
  New WID on eV2X security in SP-191125
  New WID for User Plane Gateway Function for the Inter-PLMN Security in SP-191123
  Update to 5G_eSBA WID in SP-191130

## Slide 45: Status Report on SA3 Study Items
Note: Study items associated with specific work item are reported under work item

## Slide 46: Study on 5G security enhancements against false base stations - Status
WI code:
  FS_5GFBS
Completion rate:
  66%  75%
Target:
  Dec 19  Mar 20
Documents:
  TR 33.809 Study on 5G security enhancements against false base stations
TR 33.809:
  7 Key issues
  16  19 Solutions
  1  2 Conclusions

## Slide 47: Study on 5G security enhancement against false base stations - Overview
B
Some of the addressed key issues include:
  The protection of system information: goal is for example to prevent UEs from camping on false base station
  The protection of unicast message: goal is to mitigate impact of unauthenticated reject messages for example
TR 33.809
sign broacast information
verify broacast information signature
forge own broacast information
verify broacast information signature
B
gNB

## Slide 48: User Plane Integrity Protection - Status
WI code:
  FS_UP_IP_Sec
Completion rate:
  50%  65%
Target:
  Dec 19  Mar 20
Documents:
  TR 33.853 Technical report on key issues and potential solutions for Integrity protection of the User Plane
TR 33.853:
  6 Key issues
  7  10 Solutions
  0  1 Conclusions

## Slide 49: User Plane Integrity Protection - Overview
Two main topics:
  Support of full rate UP integrity protection
  Introduction of UP integrity protection in LTE (connected to 5GC and EPC)
TR 33.853
EPC
5GC
B
gNB
B
ng-eNB
B
eNB
S1
N2/N3
N2/N3
X2
Xn
Option 3
Option 4/5/7
Integrity protection of UP not supported
Integrity protection of UP supported but not activated in option 3
Integrity protection of UP not supported

## Slide 50: Study on authentication enhancements in 5GS - Status
WI code:
  FS_AUTH_ENH
Completion rate:
  15%  40%
Target:
  Dec 19  Mar 20
Documents:
  TR 33.846 Study on authentication enhancements in 5GS
TR 33.846:
  3  4 Key issues
  3  7 Solutions
  0 Conclusions

## Slide 51: Study on authentication enhancements in 5GS - Overview
New study with the following objectives:
  Enhance security of session keys
  Linkability attacks
  DDoS attacks.
TR 33.846
s d
UDM
B
gNB
s d
UDM
s d
UDM
B
gNB
1. Long term key compromise leads to session key compromise
3. SUPI privacy may lead to overload on UDM in HPLMN
Encrypted identifier
Encrypted identifier
Authentication request
Sync failure
MAC failure
2. The distinction between these failures may help in tracking UEs
Authentication and security establishment
User data

## Slide 52: Study on Security Impacts of Virtualisation
WI code:
  FS_SIV
Completion rate:
  12%  45%
Target:
  Dec 19  Mar 20
Documents:
  TR 33.848 Study on Security Impacts of Virtualisation
TR 33.848:
  8  21 Key issues
  0  2 Solutions
  0 Conclusions

## Slide 53: New SID on SECAM and SCAS for 3GPP virtualized network products
WI code:
  FS_VNP_SECAM_SCAS
Completion rate:
  30%  35%
Target:
  Dec 19  Mar 20
Documents:
  TR 33.818 Security Assurance Methodology (SECAM) and Security Assurance Specification (SCAS) for 3GPP virtualized network products
TR 33.818:
  Different type of skeleton to accomodate process description rather than technical features
  35 Editor’s Notes

## Slide 54: Study on storage and transport of 5GC security parameters for ARPF authentication
WI code:
  FS_5GC_SEC_ARPF
Completion rate:
  0%  30%
Target:
  Dec 19  Mar 20
Documents:
  TR 33.845 Study on storage and transport of 5GC security parameters for ARPF authentication
TR 33.845:
  0  3 Key issues
  0 Solutions
  0 Conclusions

## Slide 55: New/Revised SIDs
New SIDs for approval:
  None

## Slide 56: Thank You!
Noamen Ben Henda
3GPP SA3 Chairman
mail: noamen.ben.henda@ericsson.com
phone: +46 725 074 574