## Slide 1
Puneet Jain
SA2 Chairman, Intel
SA2 Rel-17 Prioritization

## Slide 2: WIDs – IN (Sep, 2020)
 | Target Study Completion | Total TU Requested in 2020 (Study + Normative) | Total TU after down scoping in 2020 (Study + Normative) | Jan, 20 #136AH | Feb, 20 #137 | Apr, 20 #138 | May, 20 #139 (last meeting for study ) | Aug, 20 #140 | Comment
Total TUs Available for Rel-17 work |  |  |  | 13.5 | 14.5 | 19 | 22 | 25 | 
FS_5GSAT_ARCH | Dec-19 | 4 | 4 (1 + 3) |  | 1 | 1 | 1 | 1 | 
FS_eNA_ph2 | Mar-20 | 13.2 + 9.3 | 8.9 (5 + 3.9) | 1 | 1 | 2 | 1 + 2 | 2 | TBD
FS_eNPN | Jun-20 | 11 + 6 | 10.25 (6.5 + 4.25) | 2 | 2 | 2.5 | 2 | 2.25 | 
FS_MUSIM | Mar-20 | 5 + 2 | 6 (4.5 + 1.5) | 1 | 1 | 1.5 | 1 | 1.5 | 
FS_enh_EC | Mar-20 | 8 + 7 | 10.5 (5.5 + 5) | 1 | 2 | 2.5 | 2 | 3 | 
FS_5G_ProSe | Jun-20 | 15 + 8.5 | 15.5 (9 + 6.5) | 2 | 2 | 2 | 3 | 2 | (4.5 overflow)
FS_5MBS | Jun-20 | 18 + 12 | 20.4 (12.4 + 8) | 2 | 2 | 3 | 3 | 2 | (8.4 overflow)
FS_eNS_ph2 | Mar-20 | 4 + 3 | 6 (4 + 2) | 1 | 1 | 1 | 1 | 2 | 
FS_eV2XARC_ph2 | Jun-20 | 4 + 2 | 3.5 (2 + 1.5) |  | .5 | .5 | 1 | 1.5 | 
FS_IIoT | Mar-20 | 6 + 5.5 | 6 (4 + 2) | 1 | 1 | 1 | 1 | 2 | 
5G_AIS | Mar-20 | 2 | 2 |  |  |  | 1 | 1 | 
TU Available for further allocation |  |  |  | 2.5 | 1 | 2 | 3 | 4.75 | 
NOTE: TU allocation per meeting is shown as an example. Each WID be allocated at minimum requested TUs but TU allocation per meeting may change.

## Slide 3: WIDs – IN (Dec, 2020)
 | Target Study Completion | Total TU Requested in 2020 (Study + Normative) | Total TU after down scoping in 2020 (Study + Normative) | Jan, 20 #136AH | Feb, 20 #137 | Apr, 20 #138 | May, 20 #139 | Aug, 20 #140 | Oct, 20 #141 | Nov, 20 #142
Total TUs Available for Rel-17 work |  |  |  | 13.5 | 14.5 | 19 | 22 | 25 | 22 | 25
FS_5GSAT_ARCH | Dec-19 | 4 | 4 (1 + 3) |  |  |  | 1 | 1 | 1 | 1
FS_eNA_ph2 | Mar-20 | 13.2 + 9.3 | 8.9 (5 + 3.9) | 1 | 1 | 1 | 1 | 1 | 2 | 2
FS_eNPN | Jun-20 | 11 + 6 | 10.25 (6.5 + 4.25) | 1 | 1 | 1 | 1.5 | 2 | 2 | 2.25
FS_MUSIM | Mar-20 | 5 + 2 | 6 (4.5 + 1.5) | 1 | 1 | 1 | 1.5 | .5 | 1 | 
FS_enh_EC | Mar-20 | 8 + 7 | 10.5 (5.5 + 5) | 1 | 1 | 1 | 1 | 1.5 | 2 | 3
FS_5G_ProSe | Jun-20 | 15 + 8.5 | 15.5 (9 + 6.5) | 2 | 2 | 2 | 3 | 2 | 2 | 2.5
FS_5MBS | Jun-20 | 18 + 12 | 20.4 (12.4 + 8) | 2 | 2 | 3 | 3 | 3 | 3 | 3
FS_eNS_ph2 | Mar-20 | 4 + 3 | 6 (4 + 2) |  |  | 1 | 1 | 2 | 1 | 1
FS_eV2XARC_ph2 | Jun-20 | 4 + 2 | 3.5 (2 + 1.5) |  |  | .5 | .5 | 1 | 1.5 | 
FS_IIoT | Mar-20 | 6 + 5.5 | 6 (4 + 2) |  |  | 1 | 1 | 2 | 1 | 1
5G_AIS | Mar-20 | 2 | 2 |  |  |  |  |  | 1 | 1
NOTE: TU allocation per meeting is shown as an example. Each WID be allocated at minimum requested TUs but TU allocation per meeting may change.
Total TU Available for further allocation |  |  |  | 5.5 | 6.5 | 7.5 | 5.5 | 9 | 4.5 | 8.25

## Slide 4: WIDs – IN* (Dec, 2020)
 | Target Study Completion | Total TU Requested in 2020 (Study + Normative) | Total TU after down scoping in 2020 (Study + Normative) | Jan, 20 #136AH | Feb, 20 #137 | Apr, 20 #138 | May, 20 #139 | Aug, 20 #140 | Oct, 20 #141 | Nov, 20 #142
Total TUs Available for Rel-17 work |  |  |  | 13.5 | 14.5 | 19 | 22 | 25 | 22 | 25
FS_5GLAN enh | Dec-19 | 8.5 + 6.5 | 3 + 2 |  |  |  |  |  |  | 
FS_eATSSS | Mar-20 | 12.5 + 6 | 2.5 + 1.5 |  |  |  |  |  |  | 
FS_eLCS_ph2 | Jun-20 | 7.5 + 4.5 | 4.25 + 2.75 |  |  |  |  |  |  | 
FS_5WWC_enh | Mar-20 | 10 + 7 | 2.5 + 1.5 |  |  |  |  |  |  | 
FS_ID_UAS-SA2 | Mar-20 | 6 + 4.5 | 3 + 2 |  |  |  |  |  |  | 
FS_UPCAS | Jun-20 | 9 + 5 | 3.5 + 1.5 |  |  |  |  |  |  | 
FS_MPS | Jun-20 | 2 + 1 | 1 + 1 |  |  |  |  |  |  | 
NOTE: TU allocation per meeting is shown as an example. Each WID be allocated at minimum requested TUs but TU allocation per meeting may change.
Total TU Available for IN* items |  |  |  | 5.5 | 6.5 | 7.5 | 5.5 | 9 | 4.5 | 8.25

## Slide 5: Way Forward (to be updated)

## Slide 6
Thank You!