## Slide 1
Puneet Jain
SA2 Chairman, Intel
SA2 Rel-17 Prioritization

## Slide 2: WIDs – IN (Sep, 2020)
 | Target Study Completion | Total TU Requested in 2020 (Study + Normative) | Total TU after down scoping in 2020 (Study + Normative) | Jan, 20 #136AH | Feb, 20 #137 | Apr, 20 #138 | May, 20 #139 (last meeting for study ) | Aug, 20 #140 | Comment
Total TUs Available for Rel-17 work |  |  |  | 13.5 | 14.5 | 19 | 22 | 25 | 
FS_5GSAT_ARCH | Dec-19 | 4 | 4 (1 + 3) |  |  | 1 | 1 | 2 | OK
FS_eNA_ph2 | Mar-20 | 13.2 + 9.3 | 10 (5.5 + 4.5) | 1 | 2 | 2 | .5 + 2.5 | 2 | OK
FS_eNPN | Jun-20 | 11 + 6 | 7.75 (5 + 2.75) | 1 | 2 | 2 | 1 | 1.75 | Remove 4.2, 4.4
FS_MUSIM | Mar-20 | 5 + 2 | 6 (4.5 + 1.5) | 1 | 1 | 1.5 | 1 | 1.5 | OK
FS_enh_EC | Mar-20 | 8 + 7 | 8.5 (4 + 4.5) | 1 | 1 | 2.5 | 2 | 2 | WT#2 remove
FS_5G_ProSe | Jun-20 | 15 + 8.5 | 13.5 (7.5 + 6) | 2 | 2 | 3 | 3 | 3 | WT2.7 removed, WT2.6 reduced
FS_5MBS | Jun-20 | 18 + 12 | 13.5 (8 + 5.5) | 2 | 2.5 | 3 | 3 | 3 | OK
FS_eNS_ph2 | Mar-20 | 4 + 3 | 6 (4 + 2) | 1 | 1 | 1 | 1 | 2 | OK
FS_eV2XARC_ph2 | Jun-20 | 4 + 2 | 3.5 (2 + 1.5) |  | .5 | .5 | 1 | 1.5 | OK
FS_IIoT | Mar-20 | 6 + 5.5 | 6 (4 + 2) | 1 | 1 | 1 | 1 | 2 | OK
5G_AIS | Mar-20 | 2 | 2 |  |  |  | 1 | 1 | OK
TOTAL |  |  | 80.75 | 10 | 13 | 17.5 | 18 | 21.75 | 
TU Available for further allocation |  |  | 13.25 | 3.5 | 1.5 | 1.5 | 4 | 3.25 | 
NOTE: TU allocation per meeting is shown as an example. Each WID be allocated at minimum requested TUs but TU allocation per meeting may change.

## Slide 3: WIDs – IN* (Sep, 2020)
 | Target Study Completion | Total TU Requested in 2020 (Study + Normative) | Total TU after down scoping in 2020 (Study + Normative) | Jan, 20 #136AH | Feb, 20 #137 | Apr, 20 #138 | May, 20 #139 | Aug, 20 #140 | Comment
Total TUs Available for Rel-17 work |  |  |  | 13.5 | 14.5 | 19 | 22 | 25 | 
FS_5GLAN enh | Dec-19 | 8.5 + 6.5 | 0 |  |  |  |  |  | 
FS_eATSSS | Mar-20 | 12.5 + 6 | 4.5 (2.5 + 2) |  |  |  |  |  | OK
FS_eLCS_ph2 | Jun-20 | 7.5 + 4.5 | 2 (0 + 2) |  |  |  |  |  | Keep 1.1, 2.1, OK
FS_5WWC_enh | Mar-20 | 10 + 7 | 0 |  |  |  |  |  | OK
FS_ID_UAS-SA2 | Mar-20 | 6 + 4.5 | 5 (3 + 2) |  |  |  |  |  | Remove 1.1, OK
FS_UPCAS | Jun-20 | 9 + 5 | 0 |  |  |  |  |  | OK
FS_MPS | Jun-20 | 2 + 1 | 2 (1 + 1) |  |  |  |  |  | OK
Total |  |  | 13.5 |  |  |  |  |  | 
NOTE: TU allocation per meeting is shown as an example. Each WID be allocated at minimum requested TUs but TU allocation per meeting may change.
TU Available for further allocation |  |  | 13.25 |  |  |  |  |  | 

## Slide 4: Way Forward
80.75 TU to be allocated for IN items and 13.5 TUs to be allocated to IN* items
Following IN* items will be allocated TUs in 2020
  FS_eATSSS, FS_eLCS_ph2, FS_ID_UAS-SA2, FS_MPS2
TU allocation for each IN and IN* items should be as per endorsed WT papers.

## Slide 5
Thank You!