## Slide 1
Puneet Jain
SA2 Chairman, Intel
Maurice Pope
SA2 Support, MCC
SA2 Status Report to
TSG SA#87-e

## Slide 2: Contents
1) General aspects (events since SA#86, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#86, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#86
  SA2#136AH: 13 – 17 Jan 2020, Incheon, Korea
  SA2#137: 24 – 28 Feb 2020, New Delhi, India
    Cancelled due to COVID-19
  SA2#137E: 24 – 27 Feb 2020
    Electronic meeting in place of SA2#137 with limited agenda focusing on pre-Rel-17 items
    No Rel-17 items (except for TEI17 proposals) were discussed.
Future SA2 meetings
  SA2#138: 20 – 24 April 2020, Dubrovnik, Croatia
    Cancelled due to COVID-19, discussion ongoing on whether to convert it to an e-meeting
  SA2#139: 25 – 29 May 2020, TBD

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chairman: Puneet Jain (Intel)
  Vice Chairmen: Tao Sun (CMCC), Andrew Bennett (Samsung)
  Secretary: Maurice Pope (MCC)
Parallel sessions held in the last plenary cycle
  SA2 has one main session and 2 parallel sessions for most part.
  Many thanks to Maurice Pope and parallel session chairs, Andrew Bennett, Tao Sun, and LaeYoung Kim for their outstanding support!

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #136AH:
180 delegates ‘attended’ (checked-in) SA WG2 #136AH
  1633 documents, 1412 Tdocs handled (including revisions), including:
    780 CRs (including revisions)
    69 Incoming LSs, of which 11 were postponed
    35 Outgoing LSs Approved
  249 Tdocs postponed / not handled
Total CRs agreed: 207 (of which, 30 were further revised/agreed at SA WG2#137E)
Statistics at SA WG2 #137E:
154 delegates sent e-mails to the list at SA WG2 #137E
  3572 e-mails were sent to the list during the e-meeting
  691 documents, 685 Tdocs handled (including revisions), including:
    571 CRs (including revisions)
    29 Incoming LSs, of which 24 were postponed
    2 Outgoing LSs Approved
  71 Tdocs postponed / not handled
Total CRs agreed: 201 (of which, 1 was conditionally approved)
784 people registered on the SA WG2 e-mail reflector on 10 March 2020

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance
| 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107 | 108 | 109 | 110 | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | 133 | 134 | 135 | 136 | 136AH | 137E (estimate)
attended | 135 | 142 | 139 | 173 | 181 | 165 | 158 | 153 | 189 | 146 | 133 | 145 | 142 | 144 | 195 | 159 | 175 | 182 | 113 | 137 | 200 | 137 | 107 | 157 | 168 | 169 | 143 | 157 | 233 | 182 | 175 | 191 | 188 | 156 | 154 | 156 | 222 | 196 | 174 | 149 | 140 | 152 | 149 | 165 | 191 | 153 | 178 | 279 | 280 | 229 | 189 | 241 | 180 | 154

## Slide 8: 1) General Aspects (5/7) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| #117 Oct | #118 Nov | #118bis Jan | #119 Feb | #120 Mar | #121 May | #122 Jun | #122bis Aug | #123 Oct | #124 Nov | #125 Jan | #126 Feb | #127 Apr | #127bis May | #128 Jul | #128bis Aug | #129 Oct | #129bis Nov | #130 Jan | #131 Feb | #132 Apr | #133 May | #134 Jun | #135 Oct | #136 Nov | #136AH Jan | #137E Feb (Estimate)
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9 | 2 | 0.9 | 3.5 | 2.1 | 1.6 | 2 | 2
Rel-15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2 | 6 | 8.9 | 7.7 | 5 | 6
Rel-16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7 | 33 | 21 | 23.2 | 14.5 | 16
Rel-17 work | 10.8 | 11 | 12.5 | 0

## Slide 9: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Rel-12
Rel-11
Rel-14
Rel-13
Rel-15
Rel-16
Rel-17
Chart: 
| 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 101b | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | 133 | 134 | 135 | 136 | 136AH | 137E
#approved/endorsed/merged (total) | 108 | 117 | 115 | 134 | 147 | 170 | 168 | 165 | 134 | 123 | 56 | 145 | 150 | 130 | 212 | 198 | 162 | 162 | 168 | 161 | 61 | 151 | 175 | 180 | 87 | 86 | 224 | 278 | 317 | 158 | 210 | 151 | 224 | 269 | 264 | 311 | 368 | 67 | 414 | 467 | 399 | 516 | 483 | 434 | 364 | 423 | 427 | 503 | 407 | 432 | 417 | 561 | 446 | 508 | 480 | 406 | 237
#not handled, postponed | 77 | 149 | 91 | 138 | 144 | 124 | 101 | 131 | 117 | 23 | 3 | 49 | 63 | 72 | 70 | 66 | 73 | 74 | 65 | 27 | 34 | 145 | 112 | 120 | 35 | 120 | 90 | 53 | 52 | 166 | 108 | 122 | 178 | 254 | 254 | 188 | 200 | 2 | 148 | 85 | 176 | 154 | 186 | 189 | 170 | 185 | 188 | 160 | 133 | 193 | 274 | 154 | 265 | 473 | 351 | 249 | 71
#noted | 120 | 139 | 155 | 131 | 123 | 121 | 110 | 165 | 172 | 141 | 62 | 95 | 137 | 143 | 143 | 143 | 141 | 120 | 77 | 65 | 38 | 103 | 78 | 124 | 43 | 112 | 137 | 119 | 131 | 70 | 97 | 95 | 101 | 138 | 142 | 119 | 109 | 7 | 163 | 137 | 142 | 137 | 132 | 183 | 113 | 90 | 132 | 158 | 124 | 138 | 216 | 198 | 181 | 177 | 187 | 169 | 202

## Slide 10: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Rel-12
Rel-11
Rel-14
Rel-13
Rel-15
Rel-16
Rel-17
Number of CRs
Chart: 
| 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | 133 | 134 | 135 | 136 | 136AH | 137E
Rel-12 CR | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39 | 35 | 34 | 21 | 11 | 10 | 9 | 1 | 9 | 3 | 3 | 3 | 1
Rel-13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10 | 19 | 13 | 14 | 6 | 9 | 56 | 25 | 58 | 73 | 41 | 11 | 35 | 29 | 25 | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1 | 1 | 0 | 1
Rel-14 CR | 4 | 21 | 69 | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5 | 1 | 1 | 1
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0

## Slide 11: Contents
1) General aspects (events since SA#86, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 13: Contents
1) General aspects (events since SA#86, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Work Progress on Corrections (Category A CRs are not counted)
  R15: 1 CR for TS 23.401 (CIoT_Ext)

## Slide 15: 2.2) Rel-15 Work and Maintenance (2/2)
Progress since SA#86:
  Rel-15 CRs agreed for TS 23.501 (2 CRs), TS 23.502 (4 CRs) + Rel-16 Mirrors (5 CRs).
  TEI16 5GS_Ph1 CRs agreed for TS 23.501 (18 CRs), TS 23.502 (32 CRs), TS 23.503 (12 CRs), TS 23.228 (1 CRs)
Next steps:
  FASMO corrections
  Further aligning with the work from other WGs
WI Code | Work Item Title | WP | Target Date | WID#
5GS_Ph1 | 5G System – Phase 1 | 100% | Dec, 17 | SP-160958

## Slide 16: Contents
1) General aspects (events since SA#86, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 17: 2.3) Rel-16 Work and Maintenance (1/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_PARLOS_SA2 | Study on System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 100 -> 100% | Sep, 18 | SP-180501
PARLOS | System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 100 -> 100% | Mar, 19 | SP-180738
Progress since SA#86:
  No new CRs agreed.
  RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance

## Slide 18: 2.3) Rel-16 Work and Maintenance (2/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC | Study on the Wireless and Wireline Convergence for the 5G system architecture | 100 -> 100% | Dec, 18 | SP-170380
5WWC | Wireless and Wireline Convergence for the 5G system architecture | 100 -> 100% | Jun, 19 | SP-181117
Progress since SA#86:
  Maintenance work ongoing, 23 CRs (15 CRs to TS 23.316, 6 CRs to TS 23.501, 2 CRs to TS 23.502) were agreed.
  RAN impacts or dependencies:
  None Identified
Next steps:
  Maintenance

## Slide 19: 2.3) Rel-16 Work and Maintenance (3/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 100 -> 100% | Dec, 18 | SP-180732
ATSSS | Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 100 -> 100% | Jun,19 | SP-181124
Progress since SA#86:
  Maintenance in progress - 10 CRs to TS 23.501, 15 CRs to TS 23.502, 3 CRs to 23,503 agreed.
  Open Issue: Non-homogeneous support for ATSSS
  RAN impacts and dependencies:
  None identified
Next steps:
  Resolve the remaining controversial issue (CT1 is awaiting SA2’s decision) - inter-release compatibility support for ATSSS during inter-PLMN home routed scenario of which the solution has been partly agreed, need to finalize the decision on the non-homogenous support of ATSSS.
  Maintenance

## Slide 20: 2.3) Rel-16 Work and Maintenance (4/17)
Progress since SA#86:
  Maintenance work ongoing, and alignments with the work from other WGs.
  26 CRs to TS 23.287 were agreed.
  2 CRs to TS 23.501, 1 CR to TS 23.502 and 1 CR to TS 23.503 (with 5G_URLLC & eV2XARC WI code) agreed regarding Uu QoS.
RAN impacts or dependencies:
  SIB# for V2X communication over PC5 reference point.
Next steps:
  Maintenance and aligning with the work from other WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC | Study on architecture enhancements for 3GPP support of advanced V2X services (FS_eV2XARC) | 100 -> 100% | Dec, 18 | SP-180733
eV2XARC | Architecture enhancements for 3GPP support of advanced V2X services (eV2XARC) | 96 -> 100% | Jun, 19 | SP-181121

## Slide 21: 2.3) Rel-16 Work and Maintenance (5/17)
Progress since SA#86:
  Maintenance work ongoing, 32 CRs (23 CRs to 23.288, 2 CRs to TS 23.501, 4 CRs to TS 23.502, 3 CRs to TS 23.503) were agreed.
  Last Editor's note related to SA WG5 is resolved
  Open issue: whether/how to support abnormal UE behaviour for any UE
RAN impacts or dependences:
  None identified
Next steps:
  Resolve open Issue
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA | Study of enablers for Network Automation for 5G | 100 -> 100% | Dec, 18 | SP-180792
eNA | Enablers for Network Automation for 5G | 97 -> 100% | Jun, 19 | SP-181123

## Slide 22: 2.3) Rel-16 Work and Maintenance (6/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | 100 -> 100% | Dec, 18 | SP-180614
5G_CIoT | Cellular IoT support and evolution for the 5G System | 100 -> 100% | Jun, 19 | SP-181118
Progress since SA#86:
  Maintenance work ongoing, 34 CRs (13 CRs to TS 23.501, 21 CRs to TS 23.502) were agreed.
  RAN impacts or dependencies:
  MT-EDT for 5GC: This is not part of 5G_CIoT WID but RAN led feature that has SA2 dependency. This is not yet finalized in SA2.
Next steps:
  Maintenance

## Slide 23: 2.3) Rel-16 Work and Maintenance (7/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ETSUN | Study on Enhancing Topology of SMF and UPF in 5G Networks | 100 -> 100% | Dec, 18 | SP-180731
ETSUN | Enhancing Topology of SMF and UPF in 5G Networks | 100 -> 100% | Jun, 19 | SP-181116
Progress since SA#86:
  Maintenance work ongoing, 14 CRs (3 CRs to TS 23.501, 11 CRs to TS 23.502) were agreed.
  Open Issue: Interworking between ATSSS and ETSUN
  RAN impacts and dependencies:
  None identified
Next steps:
  Decision to be taken on the issue of interworking between ATSSS and ETSUN
  Maintenance

## Slide 24: 2.3) Rel-16 Work and Maintenance (8/17)
Progress since SA#86:
  Maintenance work ongoing, 20 CRs (17 CRs to 23.273, 1 CRs to TS 23.501, 2 CRs to TS 23.502) were agreed.
  Corrections, e.g. Bulk operation, Cancelation of MT LR procedures, LMF functions, NEF service, Editorial changes were made.
RAN impacts or dependencies:
  No agreement on the LS Reply to “LS from TSG RAN: LS on Local NR positioning in NG-RAN”
Next steps:
  Work on the LS Reply aforementioned and get some conclusion.
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS | Study on Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Mar, 19 | SP-180734
5G_eLCS | Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Jun, 19 | SP-181119

## Slide 25: 2.3) Rel-16 Work and Maintenance (9/17)
Progress since SA#86:
  Maintenance work ongoing, 12 CRs (4 CRs to TS 23.401, 4 CRs to TS 23.501, 3 CRs to TS 23.502, 1 CR to TS 23.682) were agreed.
RAN impacts or dependencies:
  How to support radio capabilities formatted in different RRC ASN.1 formats (TS 36.331, TS 38.331) stored in UCMF and used across EPS and 5GS.
Next steps:
  Solve issue above in collaboration with RAN2/3
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_RACS | Study on optimisations on UE radio capability signalling | 100 -> 100% | Dec, 18 | SP-180599
RACS | Optimisations on UE radio capability signalling | 100 -> 100% | Jun, 19 | SP-190180

## Slide 26: 2.3) Rel-16 Work and Maintenance (10/17)
Progress since SA#86:
  5G-LAN, NPN and TSN: Maintenance work ongoing, 63 CRs (43 CRs to TS 23.501, 17 CRs to TS 23.502, 3 CRs to TS 23.503) were agreed.
  Open Issues - NPN: How AMF gets supported CAG IDs from NG-RAN, TSN: need for per-stream Hold-and-Forward buffering, PCF vs NEF based path for TSN bridge capability reporting and configuration, Configuration of VLAN ID, ports for bridge management.
RAN impacts or dependencies:
  NPN: How AMF gets supported CAG IDs from NG-RAN.
Next steps:
  NPN: N3IWF selection enhancements to address LI requirements.
  Resolve open issues.
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
FS_Vertical_LAN | Study on 5GS Enhanced support of Vertical and LAN Services | 100 -> 100% | Dec, 18 | SP-180507
Vertical_LAN | 5GS Enhanced support of Vertical and LAN Services | 100 -> 100% | Jun, 19 | SP-181120

## Slide 27: 2.3) Rel-16 Work and Maintenance (11/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_URLLC | Study on enhancement of URLLC supporting in 5GC | 100 -> 100% | Jun, 19 | SP-180118
5G_URLLC | Enhancement of URLLC supporting in 5GC | 100 -> 100% | Jun, 19 | SP-181122
Progress since SA#86:
  Maintenance work ongoing, 9 CRs (3 CRs to TS 23.501, 4 CRs to TS 23.502, 2 CRs to TS 23.503) were agreed.
RAN impacts and dependencies:
  None Identified
Next steps:
  Maintenance

## Slide 28: 2.3) Rel-16 Work and Maintenance (12/17)
Progress since SA#86:
  Maintenance work ongoing, 16 CRs (4 CRs to TS 23.501, 11 CRs to TS 23.502, 1 CR to TS 23.503) were agreed.
RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eSBA | Study on Enhancements to the Service-Based 5G System Architecture | 100 -> 100% | Dec, 18 | SP-180231
5G_eSBA | Enhancements to the Service-Based 5G System Architecture | 100 -> 100% | Jun, 19 | SP-181125

## Slide 29: 2.3) Rel-16 Work and Maintenance (13/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS | Study on Enhancement of Network Slicing | 100 > 100% | Dec. 18 | SP-180503
eNS | Enhancement of Network Slicing | 100 > 100% | Jun. 19 | SP-181232
Progress since SA#86:
  Maintenance work ongoing, 5 CRs (3 CRs to TS 23.501, 2 CRs to TS 23.502) were agreed.
  Open Issue: Dependency on SA3 taking a firm view on AUSF hosting NSSAA services
  RAN impacts and dependencies:
  None
Next steps:
  Resolve the dependency from SA3 on the AUSF hosting NSSAA services
  Maintenance

## Slide 30: 2.3) Rel-16 Work and Maintenance (14/17)
Progress since SA#86:
  No new CR agreed.
RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_UDICoM | Study on User data interworking, Coexistence and Migration | 100 > 100% | Jun, 19 | SP-190148
UDICoM | User data interworking, Coexistence and Migration | 100 > 100% | Jun, 19 | SP-190182

## Slide 31: 2.3) Rel-16 Work and Maintenance (15/17)
Progress since SA#86:
  No new CR agreed.
RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
xBDT | 5GS Transfer of Policies for Background Data Transfer | 100 -> 100% | Dec, 19 | SP-180509

## Slide 32: 2.3) Rel-16 Work and Maintenance (16/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eIMS5G | Study on Enhanced IMS to 5GC Integration | 100 ->100% | Jun, 19 | SP-180736
eIMS5G_SBA | SBA aspects of enhanced IMS to 5GC integration | 100 -> 100% | Jun, 19 | SP-190181
Progress since SA#86:
  No change – work complete.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance

## Slide 33: 2.3) Rel-16 Work and Maintenance (17/17)
WI Code | Work Item Title | WP | Target Date | WID#
IABARC | Architecture enhancements for the support of Integrated access and backhaul (IAB) | 100 -> 100% | Dec, 19 | SP-190627
Progress since SA#86:
  No new CR agreed.
  RAN impacts and dependencies:
  None. (RAN WGs may provide further feedbacks.)
Next steps:
  Maintenance based on inputs from other working groups.

## Slide 34: Contents
1) General aspects (events since SA#86, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 35: 2.4) Rel-17 Study/Work (1/10)
Progress since SA#86:
  No Progress, not on the agenda for Q1 meetings
RAN impacts or dependencies:
  Conclusions for some KI issues (such as Mobility for Large coverage areas or with moving tracking areas, or , Regulatory services with super-national satellite ground station) have to be evaluated by RAN2/RAN3 and SA3-LI, in particular for what concerns mobility management (Earth fixed or Moving Tracking areas) and handling of Regulatory Services.
Next steps:
  Address dependencies from RAN through following evaluation of solutions as requested in corresponding LSs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_ARCH | Study on architecture aspects for using satellite access in 5G | 85% -> 85% | Dec, 19 | SP-181253

## Slide 36
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 20% -> 40% | Jun, 2020 | SP-190185
Progress since SA#86:
  7 new Solutions for KI#1 (Edge application server discovery ) were agreed.
  Key Issue #4 and Deployment guideline are not to be progressed in R17 as a result of prioritization exercise at TSG#86.
  Revised SID submitted for Approval (SP-200093) aligning scope to agreed Rel-17 prioritization at TSG#86.
RAN impacts and dependencies:
  None identified
Next steps:
  Collect solutions for key issues
  Resolve Editor’s Notes of solutions and evaluation.
2.4) Rel-17 Study/Work (2/10)

## Slide 37: 2.4) Rel-17 Study/Work (3/10)
Progress since SA#86:
  Agreed 5 new solutions and 1 new Key issue
  Revised SID submitted for Approval (SP-200096) aligning scope to agreed Rel-17 prioritization at TSG#86.
RAN impacts or dependencies:
  Coordination with RAN is needed on “survival time”.
  Coordination needed on other KIs depend on solutions concluded
Next steps:
  Progress solutions by resolving ENs.
  Work towards identification of commonalities, differences and way forward towards conclusion.
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements | 20% -> 40% | Jun, 20 | SP-180932

## Slide 38: 2.4) Rel-17 Study/Work (4/10)
Progress since SA#86:
  New solutions and solution updates are captured into TR 23.752, and for all key issues we have solutions on table.
  Contentious Issue: No consensus on whether the support of service continuity for UE-to-Network Relay is in the scope of Rel-17 Study (as per WT paper endorsed at SA#86). As a result Revised SID could not be agreed.
RAN impacts or dependencies:
  All the key issues may have RAN impact and coordination with RAN may be necessary.
Next steps:
  Consolidate the solutions, make overall evaluation and conclusions for each key issue.
  For UE-to-Network Relay and UE-to-UE Relay, consolidate technical issues and conclusions on SA2 aspect, pending RAN-related issues and wait for RAN progress.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 30% -> 55% | Jun, 20 | SP-190443

## Slide 39: 2.4) Rel-17 Study/Work (5/10)
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 29% -> 45% | Jun, 20 | SP-190248
Progress since SA#86:
  Key Issue #4 (Emergency services) removed as a result of downscoping exercise.
  Revised SID submitted for Approval (SP-200091) aligning scope to agreed Rel-17 prioritization at TSG#86.
  RAN impacts and dependencies:
  All three key issues may potentially lead to solutions with RAN impact and may require RAN coordination.
  RAN has delayed start on MUSIM (in Q3), SA2 need to finish FS_MUSIM by Q2.
Next steps:
  Find a way to resolve RAN dependencies given the delayed start (Q3) of MUSIM work in RAN. Collect open issues / questions and seek RAN WGs’ feedback.

## Slide 40: 2.4) Rel-17 Study/Work (6/10)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 15% -> 35% | Jun, 2020 | SP-190625
Progress since SA#85:
  Objective B/Key Issue #5 (enTV services) and E-UTRA access removed as a result of downscoping in SA#86 and of NR_MBS WI approved in RAN#86.
  Added new Key Issue 9 (NR/5GC and E-UTRAN/EPC interworking for public safety)
  Revised SID submitted for Approval (SP-200092) aligning scope to agreed Rel-17 prioritization at TSG#86.
  RAN impacts and dependencies:
  Most of the key issues may lead to RAN impact.
Next steps:
  Complete solution(s), evaluation and conclusion(s) for each Key Issue.
  List identified RAN dependencies and send liaisons to relevant RAN WGs.

## Slide 41: 2.4) Rel-17 Study/Work (7/10)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 15% -> 35% | Jun, 20 | SP-190628
Progress since SA#85:
  3 new KIs have been introduced and now the total of 8 KIs to be addressed
    Two LSs have been sent to CT1, SA1, RAN2 and RAN3 for clarifications on two new KI#’s 7 and 8 to verified SA2’s dependency to address those two KIs.
  7 new solutions have been proposed which are mainly targeted for KI#2. 6 other KIs have no solution captured at this point.
  RAN impacts and dependencies:
  KI#s 3, 5 and 7 could have dependency on RAN and LSs have been sent to RAN working groups for clarifications.
Next steps:
  Complete description of existing solutions and last meeting for new solution. Start initial evaluation, if time permit. No new KI.
  Solution clean-up, first round of evaluation and conclusions.

## Slide 42: 2.4) Rel-17 Study/Work (8/10)
Progress since SA#86:
  9 new KIs have been introduced and now the total of 21 KIs
    Key Issue #3/5/6 are not to be progressed in R17 as a result of down scoping exercise.
  4 new solutions have been proposed.
  Revised SID submitted for Approval (SP-200098) aligning scope to agreed Rel-17 prioritization at TSG#86.
RAN impacts or dependencies:
  Regarding KI#8: UE data as an input for analytics generation, the method of collection of RAN impacting parameters from the UE will be investigated after the MDT work of TSG RAN is completed
Next steps:
  Complete solution, evaluation and conclusion(s) for each Key Issue.
  Find a way to resolve RAN dependencies.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 15% -> 32% | June, 20 | SP-190557

## Slide 43: 2.4) Rel-17 Study/Work (9/10)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 15% -> 35% | Jun, 20 | SP-190453
Progress since SA#85:
  Key Issues #5 (Support for equivalent SNPNs) and #6 (Support of non-3GPP access for SNPN services) marked as not addressed within Rel-17 timeframe as a result of TSG#86 Rel-17 prioritization
  Key Issue 2 clarified
  One solution updated, and 6 new solutions were agreed for inclusion in the TR 23.700-07
  Sent LS to SA1 (cc: SA, CT1, SA3, CT6) asking clarifications from SA1 regarding KI #4
  Revised SID submitted for Approval (SP-200094) aligning scope to agreed Rel-17 prioritization at TSG#86.
  RAN impacts and dependencies:
  RAN impact depends on the conclusions of the KIs (e.g. KI#1, KI#4).
Next steps:
  Complete description of existing solutions, and add new solutions e.g. for key issues without solutions.
  Start initial evaluation, and agree on conclusions.

## Slide 44: 2.4) Rel-17 Study/Work (10/10)
Progress since SA#86:
  Key Issue (7), architectural assumptions and requirements, and reference architecture have been agreed.
  Revised SID submitted for Approval (SP-200097) aligning scope to agreed Rel-17 prioritization at TSG#86.
  RAN impacts and dependencies:
  None identified
Next steps:
  Process additional solutions. Start initial evaluation, if time permit. No new key issues.
  Solution clean-up, complete evaluation and conclusions. Submit TR 23.754 to SA#87 plenary for information.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 0% -> 25% | Jun, 20 | SP-181114

## Slide 45: Contents
1) General aspects (events since SA#86, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF and External SDO Normative Reference Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 46: 2.5) IETF and External SDO Normative Reference Update (1/1)
None identified

## Slide 47: Contents
1) General aspects (events since SA#86, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 48: 3) SA2 Work Planning
Due to cancellation of SA2#137 and SA2#138 F2F meetings stage-2 completion by Sep, 2020 is at risk.
Action to SA#87-e:
  SA#87-e is requested to evaluate whether Rel-17 stage-2 freeze timeline of Sep, 2020 is still valid.

## Slide 49: Contents
1) General aspects (events since SA#86, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 50: 4) Documents for Information and Approval (1/2)
TEI17 WID(s) for Approval
SA-TD | Type | WI Code | Title | TUs Requested
SP-200083 | WID NEW | TEI17_IMSGID | IMS Optimization for HSS Group ID in an SBA environment | 0.5
SP-200085 | WID NEW | TEI17_SAPES | Support for Signed Attestation for Priority and Emergency Sessions | 0.5
SP-200086 | WID NEW | TEI17_DCAMP | Dynamically Changing AM Policies in the 5GC | 0.5
SP-200087 | WID NEW | TEI17_IPU | IP address pool information from UDM | 0.5
SP-200088 | WID NEW | TEI17_GroupEventMont | Dynamic management of group-based event monitoring | 0.5
SP-200089 | WID NEW | TEI17_N3SLICE | Support of different slices over different Non 3GPP access | 0.5
SP-200090 | WID NEW | TEI17_NIESGU | N7/N40 Interfaces Enhancements to Support GERAN and UTRAN | 0.7

## Slide 51: 4) Documents for Information and Approval (2/2)
Rel-17 SID(s)/WID(s) for Approval
SA-TD | Type | WI Code | Title
SP-200082 | WID (SID revised to WID) | 5G_eLCS_Ph2 | Enhancement to the 5GC Location Services - Phase 2
SP-200084 | WID (SID revised to WID) | MPS2_St2 | Stage 2 of Multimedia Priority Service (MPS) Phase 2
SP-200091 | SID REVISED | FS_MUSIM | Study on system enablers for multi-SIM devices
SP-200092 | SID REVISED | FS_5MBS | Architectural enhancements for 5G multicast-broadcast services
SP-200093 | SID REVISED | FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC
SP-200094 | SID REVISED | FS_eNPN | Study on enhanced support of Non-Public Networks
SP-200095 | SID REVISED | FS_ATSSS_Ph2 | Study on Extended Access Traffic Steering, Switch and Splitting support in the 5G system architecture
SP-200096 | SID REVISED | FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements
SP-200097 | SID REVISED | FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking
SP-200098 | SID REVISED | FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2

## Slide 52: Contents
1) General aspects (events since SA#86, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 53: 5) Collected Items requiring action from SA
1) Approval of new/revised SID(s)/WIDs (please see slide 50 & 51)
3) SA#87-e is requested to evaluate whether Rel-17 stage-2 freeze timeline of Sep, 2020 is still valid. (please see slide 48)

## Slide 54
Thank You!