## Slide 1
Puneet Jain
SA2 Chair, Intel
Maurice Pope
SA2 Support, MCC
SA2 Status Report to
TSG SA#93-e

## Slide 2: Contents
1) General aspects (events since SA#92-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#92-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#92-e
  SA2#146E: 16 Aug – 27 Aug 2021
    Electronic meeting in place of SA2#146 with full agenda.
Future SA2 meetings
  SA2#147E: 18 Oct – 22 Oct 2021
  SA2#148E: 15 Nov – 19 Nov 2021

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Puneet Jain (Intel)
  Vice Chair: Tao Sun (CMCC), Andrew Bennett (Samsung)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope and vice chairs, Andrew Bennett and Tao Sun for their outstanding support!

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #146-e (16-27 August 2021):
404 delegates ‘attended’ (registered) for SA WG2 #146-e
  ~8800 e-mails were sent to the list during the e-meeting
  1765 documents (including revisions), 1726 documents handled including:
    926 CRs (including revisions)
    112 Incoming LSs, of which 27 were postponed
    40 Outgoing LSs Approved
  93 documents postponed
Total CRs agreed: 354
954 people registered on the SA WG2 e-mail reflector on 08 September 2021

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (5/7) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9 | 2 | 0.9 | 3.5 | 2.1 | 1.6 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2 | 6 | 8.9 | 7.7 | 5 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7 | 33 | 21 | 23.2 | 14.5 | 16 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 work | 10.8 | 11 | 12.5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 exceptions | 0
Rel-18 work | 0

## Slide 9: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 10: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | REL-12 FREEZE: 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | REL-13 FREEZE: 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e
Rel-12 CR | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39 | 35 | 34 | 21 | 11 | 10 | 9 | 1 | 9 | 3 | 3 | 3 | 1
Rel-13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10 | 19 | 13 | 14 | 6 | 9 | 56 | 25 | 58 | 73 | 41 | 11 | 35 | 29 | 25 | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-14 CR | 4 | 21 | 69 | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0 | 3 | 2 | 1 | 2
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29 | 38
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146 | 144
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262 | 314

## Slide 11: Contents
1) General aspects (events since SA#92-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 13: Contents
1) General aspects (events since SA#92-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Work Progress on Corrections, excluding 5GS_Ph1 (Category A CRs are not counted)
  R15: None

## Slide 15: 2.2) Rel-15 Work and Maintenance (2/2)
Progress since SA#92-e (Category A CRs are not counted):
  Rel 15: 2 CRs to TS 23.502 were agreed
  Rel-16 (TEI16): 9 CRs (1 CR to TS 23.682, 1 CR to TS 23.501, 7 CRs to TS 23.502) were agreed.
  Rel-17 (TEI17): 15 CRs (7 CRs to TS 23.501, 8 CRs to TS 23.502) were agreed
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
5GS_Ph1 | 5G System – Phase 1 | 100% | Dec, 17 | SP-160958

## Slide 16: Contents
1) General aspects (events since SA#92-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 17: 2.3) Rel-16 Work and Maintenance (1/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_PARLOS_SA2 | Study on System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 100 -> 100% | Sep, 18 | SP-180501
PARLOS | System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 100 -> 100% | Mar, 19 | SP-180738
Progress since SA#92-e (Category A CRs are not counted) :
  No change.
  RAN impacts or dependencies:
  None identified
Next steps:
  FASMO corrections

## Slide 18: 2.3) Rel-16 Work and Maintenance (2/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC | Study on the Wireless and Wireline Convergence for the 5G system architecture | 100 -> 100% | Dec, 18 | SP-170380
5WWC | Wireless and Wireline Convergence for the 5G system architecture | 100 -> 100% | Jun, 19 | SP-181117
Progress since SA#92-e(Category A CRs are not counted):
  Maintenance work ongoing, 2 CRs (1 CR to TS 23.501, 1 CR to TS 23.316) were agreed.
  RAN impacts or dependencies:
  None Identified
Next steps:
  FASMO corrections

## Slide 19: 2.3) Rel-16 Work and Maintenance (3/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 100 -> 100% | Dec, 18 | SP-180732
ATSSS | Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 100 -> 100% | Jun,19 | SP-181124
Progress since SA#92-e(Category A CRs are not counted):
  Maintenance work ongoing, 2 CRs (1 CR to TS 23.501, 1 CR to TS 23.502) were agreed.
  RAN impacts and dependencies:
  None identified
Next steps:
  FASMO corrections

## Slide 20: 2.3) Rel-16 Work and Maintenance (4/17)
Progress since SA#92-e(Category A CRs are not counted):
  Maintenance work ongoing, 1 CR to TS 23.287 was agreed.
RAN impacts or dependencies:
  Nothing new identified.
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC | Study on architecture enhancements for 3GPP support of advanced V2X services (FS_eV2XARC) | 100 -> 100% | Dec, 18 | SP-180733
eV2XARC | Architecture enhancements for 3GPP support of advanced V2X services (eV2XARC) | 100 -> 100% | Jun, 19 | SP-181121

## Slide 21: 2.3) Rel-16 Work and Maintenance (5/17)
Progress since SA#92-e(Category A CRs are not counted):
  Maintenance work ongoing, 1 CRs to TS 23.288 was agreed.
RAN impacts or dependences:
  None identified
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA | Study of enablers for Network Automation for 5G | 100 -> 100% | Dec, 18 | SP-180792
eNA | Enablers for Network Automation for 5G | 100 -> 100% | Jun, 19 | SP-181123

## Slide 22: 2.3) Rel-16 Work and Maintenance (6/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | 100 -> 100% | Dec, 18 | SP-180614
5G_CIoT | Cellular IoT support and evolution for the 5G System | 100 -> 100% | Jun, 19 | SP-181118
Progress since SA#92-e(Category A CRs are not counted):
  Maintenance work ongoing, 3 CRs (1 CRs to TS 23.501, 2 CRs to TS 23.502) were agreed.
  RAN impacts or dependencies:
  None identified
Next steps:
  FASMO corrections

## Slide 23: 2.3) Rel-16 Work and Maintenance (7/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ETSUN | Study on Enhancing Topology of SMF and UPF in 5G Networks | 100 -> 100% | Dec, 18 | SP-180731
ETSUN | Enhancing Topology of SMF and UPF in 5G Networks | 100 -> 100% | Jun, 19 | SP-181116
Progress since SA#92-e(Category A CRs are not counted):
  Maintenance work ongoing, 2 CR to TS 23.502 were agreed.
  RAN impacts and dependencies:
  None identified
Next steps:
  FASMO corrections

## Slide 24: 2.3) Rel-16 Work and Maintenance (8/17)
Progress since SA#92-e(Category A CRs are not counted):
  Maintenance work ongoing, 2 CRs to 23.273 were agreed.
RAN impacts or dependencies:
  None identified.
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS | Study on Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Mar, 19 | SP-180734
5G_eLCS | Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Jun, 19 | SP-181119

## Slide 25: 2.3) Rel-16 Work and Maintenance (9/17)
Progress since SA#92-e(Category A CRs are not counted):
  Maintenance work ongoing, 4 CRs (1 CRs to 23.401, 1 CR to 23.501, 1 CR to 23.502) were agreed.
RAN impacts or dependencies:
  None Identified.
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_RACS | Study on optimisations on UE radio capability signalling | 100 -> 100% | Dec, 18 | SP-180599
RACS | Optimisations on UE radio capability signalling | 100 -> 100% | Jun, 19 | SP-190180

## Slide 26: 2.3) Rel-16 Work and Maintenance (10/17)
Progress since SA#92-e(Category A CRs are not counted):
  Maintenance work ongoing, 8 CRs (5 CRs to TS 23.501, 2 CRs to 23.502, 1 CR to 23.503) were agreed.
RAN impacts or dependencies:
  None
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_Vertical_LAN | Study on 5GS Enhanced support of Vertical and LAN Services | 100 -> 100% | Dec, 18 | SP-180507
Vertical_LAN | 5GS Enhanced support of Vertical and LAN Services | 100 -> 100% | Jun, 19 | SP-181120

## Slide 27: 2.3) Rel-16 Work and Maintenance (11/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_URLLC | Study on enhancement of URLLC supporting in 5GC | 100 -> 100% | Jun, 19 | SP-180118
5G_URLLC | Enhancement of URLLC supporting in 5GC | 100 -> 100% | Jun, 19 | SP-181122
Progress since SA#92-e(Category A CRs are not counted):
  No change.
RAN impacts and dependencies:
  None Identified.
Next steps:
  FASMO corrections

## Slide 28: 2.3) Rel-16 Work and Maintenance (12/17)
Progress since SA#92-e(Category A CRs are not counted):
  No change.
RAN impacts or dependencies:
  None identified
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_eSBA | Study on Enhancements to the Service-Based 5G System Architecture | 100 -> 100% | Dec, 18 | SP-180231
5G_eSBA | Enhancements to the Service-Based 5G System Architecture | 100 -> 100% | Jun, 19 | SP-181125

## Slide 29: 2.3) Rel-16 Work and Maintenance (13/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS | Study on Enhancement of Network Slicing | 100 > 100% | Dec. 18 | SP-180503
eNS | Enhancement of Network Slicing | 100 > 100% | Jun. 19 | SP-181232
Progress since SA#92-e(Category A CRs are not counted):
  Maintenance work ongoing, 2 CRs to TS 23.501 were agreed.
  RAN impacts and dependencies:
  None
Next steps:
  FASMO corrections

## Slide 30: 2.3) Rel-16 Work and Maintenance (14/17)
Progress since SA#92-e(Category A CRs are not counted):
  No Change.
RAN impacts or dependencies:
  None identified
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_UDICoM | Study on User data interworking, Coexistence and Migration | 100 > 100% | Jun, 19 | SP-190148
UDICoM | User data interworking, Coexistence and Migration | 100 > 100% | Jun, 19 | SP-190182

## Slide 31: 2.3) Rel-16 Work and Maintenance (15/17)
Progress since SA#92-e(Category A CRs are not counted):
  Maintenance work ongoing, 1 CR to TS 23.503 was agreed.
RAN impacts or dependencies:
  None identified
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
xBDT | 5GS Transfer of Policies for Background Data Transfer | 100 -> 100% | Dec, 19 | SP-180509

## Slide 32: 2.3) Rel-16 Work and Maintenance (16/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eIMS5G | Study on Enhanced IMS to 5GC Integration | 100 ->100% | Jun, 19 | SP-180736
eIMS5G_SBA | SBA aspects of enhanced IMS to 5GC integration | 100 -> 100% | Jun, 19 | SP-190181
Progress since SA#92-e(Category A CRs are not counted):
  No Change.
  RAN impacts and dependencies:
  None
Next steps:
  FASMO corrections

## Slide 33: 2.3) Rel-16 Work and Maintenance (17/17)
WI Code | Work Item Title | WP | Target Date | WID#
IABARC | Architecture enhancements for the support of Integrated access and backhaul (IAB) | 100 -> 100% | Dec, 19 | SP-190627
Progress since SA#92-e(Category A CRs are not counted):
  Maintenance work ongoing, 1 CR to TS 23.501 was agreed.
  RAN impacts and dependencies:
  None
Next steps:
  FASMO corrections

## Slide 34: Contents
1) General aspects (events since SA#92-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 35: 2.4) Rel-17 Study/Work (1/17)
Progress since SA#92-e:
  6 CRs on TS 23.501/502/503 approved.
  1 LS sent to RAN2/3 and CT1 on multiple TACs for moving cells.
  Exception Completed. Remaining work to be completed as part of RAN2, RAN3, CT1 alignment.
RAN impacts or dependencies:
  No RAN impact identified.
  Possible NAS timer extension depends on CT1 outcomes.
Next steps:
  Maintenance
  Finalize the remaining normative work on multiple TACs for moving cells based on RAN2/RAN3/CT1 response.
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 98% -> 99% | Sep, 2021 | SP-200445

## Slide 36
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 100% -> 100% | Dec, 20 | SP-200093
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | 75% -> 95% | Sep, 2021 | SP-201107
Progress since SA#92-e:
  28 pCRs for TS 23.548 and 21 CRs for TS 23.501/23.502/23.503 were approved.
  TS 23.548 v1.1.0 is sent to SA #93-e for approval.
  All exceptions were resolved except for a contentious issue listed in the TS cover page.
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance
  Resolve the contentious issue based on SA plenary outputs.
2.4) Rel-17 Study/Work (2/17)

## Slide 37: 2.4) Rel-17 Study/Work (3/17)
Progress since SA#92-e:
  30 normative CRs approved for stage 2 specifications - TS 23.501/23.502/503
  3 LS sent – 1 to ITU-T SG15 Q13, 1 to IEEE 1588, 1 to CT1 on Time Synchronization
  All the open items identified in the exception sheet have been resolved:
    AF influence of Time synchronization accuracy error budget
    AF influence of the 5G reference time is performed
    Pending clean up and/or fixes due to TSCTSF NF introduction, handling of PMIC (e.g., due to triggers such as validity timer expiry) when UE is in idle mode (many CRs).
RAN impacts or dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements | 98% -> 100% | Mar, 21 | SP-200298
IIoT | Study on enhanced support of Industrial Internet of Things | 90% -> 100% | Sep, 2021 | SP-200973

## Slide 38: 2.4) Rel-17 Study/Work (4/17)
Progress since SA#92-e:
  41 pCRs agreed to TS 23.304, 1 CR agreed to TS 23.501 and 2 CRs agreed to TS 23.503 related to the concluded key issues.
  TS 23.304 is 98% complete and sent to TSG SA for approval.
  Exception Completed. Remaining work to be completed as part of RAN2 alignment.
RAN impacts or dependencies:
  RAN impacts as per agreed (p)CRs..
Next steps:
  Maintenance and alignment via coordination with RAN2.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 98% -> 100% | Mar, 21 | SP-190443
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | 85% > 98% | Sep, 2021 | SP-201132

## Slide 39: 2.4) Rel-17 Study/Work (5/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 95% -> 100% | Mar, 21 | SP-200091
MUSIM | System enablers for Multi-USIM devices | 90% -> 98% | Sep, 2021 | SP-200978
Progress since SA#92-e:
  16 CRs on 23.401/23.501/23.502/23.272 submitted to SA#93E for approval
  Exception completed.
  Outstanding Issue: Enabling of paging reception for 5GS (CR technically endorsed) and will be discussed further at next SA2 meeting.
  RAN impacts and dependencies:
  Resolved.
Next steps:
  Maintenance.
  Finalize the outstanding normative work on enabling of paging reception for 5GS.

## Slide 40: 2.4) Rel-17 Study/Work (6/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 100% -> 100% | Mar, 21 | SP-200690
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 75% > 85% | Sep, 2021 | SP-201106
Progress since SA#92-e:
  TS 23.247 v1.1.0 is sent to plenary for approval.
  3 LSs were sent to RAN2/RAN3, CT4, SA4/SA6/CT1, respectively.
  Exception completed. Outstanding work is related to other WG inputs and can be done as alignment CRs.
  RAN impacts and dependencies:
  RAN impacts as per agreed pCRs.
Next steps:
  Maintenance.
  Resolve the open issues that have dependencies with other WGs.

## Slide 41: 2.4) Rel-17 Study/Work (7/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 100% -> 100% | Mar, 21 | SP-190931
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | 85% -> 97% | Sep, 2021 | SP-200976
Progress since SA#92-e:
  40 CRs are agreed.
  WI Exception tasks on KI #1, #2, #4, #5 and #7 are resolved. Further clarification/explanations are expected on PDN connection rejection because of NSAC, service continuity for EPC interworking, AMF removal and Sub/Notify model for NSACF event exposure, etc.
  Contentious Issue - None.
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance and alignment via coordination with RAN2 and RAN3.

## Slide 42: 2.4) Rel-17 Study/Work (8/17)
Progress since SA#92-e:
  39 CRs agreed for 23.288, 4 CRs agreed for 23.501, 10 CRs agreed for 23.502, 1 CRs agreed for 23.503 and 4 LS Response agreed.
  Normative work is complete for all KIs.
RAN impacts or dependencies:
  None
Next steps:
  Maintenance. Alignment with SA3 & SA5.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Dec, 20 | SP-200098
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 90% -> 99% | Sep, 2021 | SP-201133

## Slide 43: 2.4) Rel-17 Study/Work (9/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Mar, 21 | SP-200094
eNPN | Enhanced support of Non-Public Networks | 85% -> 95% | Sep, 2021 | SP-200980
Progress since SA#92-e:
  19 CRs to 23.501, 8 CRs to 23.502, and 2 CRs agreed to TS 23.228 were agreed.
  5 LSes sent from SA2#146e (one NPN related TEI17 reply to CT1)
  CRs agreed addressing most of the items from the Exception request, see SP-210539, with items related to KI#1, KI#2, KI#3 and KI#4, but issues left are dependent on SA3 and CT1 and will be addressed by SA2 alignment (Cat F) CRs
    how to provide UE capabilities to UDM for extending UPU with additional parameters (CT1 to resolve with SA3 input)
    Completion of architecture with DCS (including whether DCS can include AUSF/UDM) based on SA3 feedback
    Whether/how credentials for NSSAA and secondary authentication can be sent from PVS to the UDM (SA3 dependent)
    Whether to provide Allowed NSSAI to the UE for onboarding registered UE (CT1 dependent)
  RAN impacts and dependencies:
  As per agreed CRs: Impacts are SIB related for changes related to Key issues 1, 3 and 4; new RRC indication for solutions related to Key issues 4
Next steps:
  Maintenance and alignment via coordination with CT1 and SA3.

## Slide 44: 2.4) Rel-17 Study/Work (10/17)
Progress since SA#92-e:
  28 CRs were agreed.
  TS 23.256 v1.1.0 sent to TSG SA for approval.
    This is the second time that the TS is presented to SA. All exceptions have been resolved
  Progress was achieved on the tasks on the previous exception sheet:
    C2 (Command and control) authorization and UAV – UAV Controller pairing.
    UAV Controller replacement procedure
  No major contentious issues remain. No technical modifications expected. Work on some Editor’s Notes is required.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Dec, 20 | SP-200097
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | 80% -> 98% | Sep, 2021 | SP-200979

## Slide 45: 2.4) Rel-17 Study/Work (11/17)
Progress since SA#92-e:
  3 CRs agreed to TS 23.287 based on the RAN2 progress/agreements regarding NR PC5 DRX operations.
  Exception completed. Outstanding work is related to RAN2 inputs and can be done as alignment CRs.
RAN impacts or dependencies:
  Sidelink DRX related operation
Next steps:
  Maintenance and alignment with RAN2 work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC_Ph2 | Study on architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Mar, 21 | SP-190631
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 70% -> 95% | Sep, 21 | SP-210090

## Slide 46: 2.4) Rel-17 Study/Work (12/17)
Progress since SA#92-e:
  6 CRs approved against TS 23.501 and TS 23.503
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Mar, 21 | SP-200095
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 97% -> 100% | Jun, 21 | SP-200977

## Slide 47: 2.4) Rel-17 Study/Work (13/17)
Progress since SA#92-e:
  No Change
RAN impacts or dependencies:
    None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
5G_AIS | 5G System Enhancement for Advanced Interactive Services | 100% -> 100% | Jun, 21 | SP-190564

## Slide 48: 2.4) Rel-17 Study/Work (14/17)
Progress since SA#92-e:
  7 CRs have been approved, includes: Add time of position determination to Deferred MT-LR periodic, Introduction of the Scheduled Location Time, Add message formats for Local 2D point with uncertainty ellipse and Local 3D point with uncertainty ellipsoid, Satellite RAT Type in LMF selection, etc.
  Exception completed. Outstanding work is related to RAN2 inputs and can be done as alignment CRs.
RAN impacts or dependencies:
    Three LS were sent to RAN WGs in Q2, they worked in Q3, but no response received at SA2#146E.
    Awaiting RAN feedback to “LS on storage of UE Positioning Capabilities” , “LS reply on Scheduling Location in Advance to reduce Latency.”,” LS on determination of location estimates in local co-ordinates”;
Next steps:
  Maintenance and alignment with RAN2 work.
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 70% -> 95% | Sep, 21 | SP-200082

## Slide 49: 2.4) Rel-17 Study/Work (15/17)
Progress since SA#92-e:
  No change. 3 CRs were Postponed.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 99% -> 99% | Jun, 21 | SP-200519

## Slide 50: 2.4) Rel-17 Study/Work (16/17)
WI Code | Work Item Title | WP | Target Date | WID# | Remarks
TEI17_GEM | Dynamic management of group-based event monitoring | 100% -> 100% | Jun, 21 | SP-200455 | 2 CRs (1 CRs to 23.502, 1CRs to 23.682) were approved.
TEI17_DCAMP | Dynamically Changing AM Policies in the 5GC | 100% -> 100% | Jun, 21 | SP-201032 | 15 CRs (3 CRs to 23.501, 9 CRs to 23.502, 3 CRs to 23.503) were approved.
TEI17_SE_RPS | System enhancement for Redundant PDU Session | 100% -> 100% | Jun, 21 | SP-200448 | 2 CRs to 23.501 were approved.
Maintenance work on TEI17 mini WIDs.

## Slide 51: 2.4) Rel-17 Study/Work (17/17)
Progress since SA#92-e:
  Started the normative work
  2 CRs agreed to TS 23.501 and TS 23.502 based on CT1 study conclusion (TR 24.811).
RAN impacts or dependencies:
    Broadcasts an indication of accessibility for Disaster Roaming service, and optionally, a list of PLMN(s) with Disaster Condition for which Disaster Roaming service is offered by the broadcasting PLMN in the impacted area.
Next steps:
  Finalize normative work with the dependencies from other WGs (e.g., SA3, CT1, etc.).
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 0% -> 50% | Dec, 21 | SP-210582

## Slide 52: Contents
1) General aspects (events since SA#92-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 53: 2.5) Rel-18 SIDs Status (1/6)
Status of Rel-18 SIDs at SA2#146E
  Rel-18 study/work items on agenda for the second time.
  Rel-18 study/work items were invited for discussion/agreement.
  49 new Rel-18 study/work items proposals were received.
  No Rel-18 study/work items could be agreed at SA2#146-E

## Slide 54: 2.5) Rel-18 SIDs Status (2/6)
TD# | SID Title | Source | Outcome
S2-2106795 | New Study on the support for 5WWC, Phase 2. | Nokia, Nokia Shanghai Bell | Revision of S2-2105345r11. Noted. To be used as a basis for further discussion
S2-2106796 | New WID on MPS when access to EPC/5GC is WLAN . | Peraton Labs, CISA ECD, Verizon UK Ltd, AT&T, T-Mobile USA | Revision of S2-2105395r02. Noted. To be used as a basis for further discussion
S2-2106797 | New SID on 5G System Support for AI/ML-based Services. | OPPO, Samsung | Revision of S2-2105450r05, merging S2-2106126. Noted. To be used as a basis for further discussion
S2-2106798 | New SID: Study on 5G Timing Resiliency and TSC enhancements. | Nokia, Nokia Shanghai Bell, Verizon, AT&T, Siemens, Sennheiser, Huawei, HiSilicon, Matrixx, ZTE, China Unicom, Vivo, NTT Docomo, ETRI, Xiaomi. | Revision of S2-2105569r08. Noted. To be used as a basis for further discussion
S2-2106799 | New SID: Study on enhancement of 5G AM Policy. | China Telecom | Revision of S2-2105587r04. Noted. To be used as a basis for further discussion
S2-2106800 | New SID: Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3. | Lenovo, Motorola Mobility | Revision of S2-2105606r03, merging S2-2106497. Noted. To be used as a basis for further discussion
S2-2106801 | New SID: New SID on Network Slicing Phase 3. | ZTE, LG Electronics, Nokia, Nokia Shanghai Bell, Samsung, Alibaba, AT&T, CATT ,China Telecom, China Unicom, Convida Wireless LLC, Intel, InterDigital, Lenovo, Matrixx, Motorola Mobility NEC, NTT Docomo, OPPO, Sanechips, T-Mobile USA, Spreadtrum, Tencent, | Revision of S2-2105752r07. Noted. To be used as a basis for further discussion
S2-2106802 | New SID: Study on enhanced support of Non-Public Networks phase 2. | Ericsson, Futurewei, Convida Wireless, Charter, China Unicom, ETRI; Cisco, China Mobile, Lenovo, Motorola Mobility, Qualcomm, ZTE, Philips, Intel | Revision of S2-2105825r05. Noted. To be used as a basis for further discussion
S2-2106803 | New SID on Study of Further Architecture Enhancement for UAV and UAM. | Qualcomm Incorporated | Revision of S2-2105860r02. Noted. To be used as a basis for further discussion

## Slide 55: 2.5) Rel-18 SIDs Status (3/6)
TD# | SID Title | Source | Outcome
S2-2106804 | New SID: Study on enhancement of 5G UE Policy | Intel, Qualcomm Incorporated, OPPO, ZTE, NTT Docomo, vivo, Telecom Italia, China Unicom, Huawei, HiSilicon, Vodafone, CATT, MediaTek, KPN, China Telecom, CMCC, KDDI, Xiaomi, Apple, Verizon UK Ltd, Samsung, Lenovo, Motorola Mobility, LG Electronics, Rakute | Revision of S2-2105955r08. Noted. To be used as a basis for further discussion
S2-2106805 | New SID: Architectural enhancements for 5G multicast-broadcast services Phase 2. | Huawei | Revision of S2-2106086r05. Noted. To be used as a basis for further discussion
S2-2106806 | New SID on Study on Proximity based Services in 5GS - Phase 2. | CATT | Revision of S2-2106099r10, merging S2-2105448. Noted. To be used as a basis for further discussion
S2-2106807 | New Study on enhancement of support for Indirect Communications between Vertical Network and Public Network. | China Telecom | Revision of S2-2106130r04. Noted. To be used as a basis for further discussion
S2-2106808 | Study on Enablers for Network Automation for 5G - phase 3. | China Mobile, vivo | Revision of S2-2106147r06. Noted. To be used as a basis for further discussion
S2-2106809 | New SID on Enhancement to the 5GC LoCation Services Phase 3. | CATT, Huawei | Revision of S2-2106149r06. Noted. To be used as a basis for further discussion
S2-2106812 | New SID on Enhancement of support for Edge Computing in 5G Core network - phase 2. | Huawei, HiSilicon, Alibaba, China Unicom, Convida Wireless, Intel, Toyota, vivo | Revision of S2-2106255r06, merging S2-2106397. Noted. To be used as a basis for further discussion
S2-2106810 | New SID: Study on architecture enhancement for tactile and media services . | China Mobile, Huawei, Hisilicon, Xiaomi | Revision of S2-2106284r12, merging S2-2106196. Noted. To be used as a basis for further discussion
S2-2106811 | New SID: Study on UPF enhancement for control and SBA . | China Mobile, AT&T, Vodafone, CATT, Tencent, Deutsche Telekom, SK Telecom, Sandvine | Revision of S2-2106286r05. Noted. To be used as a basis for further discussion

## Slide 56: 2.5) Rel-18 SIDs Status (4/6)
TD# | SID Title | Source | Outcome
S2-2106813 | New SID on Personal IoT and Residential Networks architecture. | Vivo Mobile Communications Ltd, CATT, China Telecom, Convida Wireless, InterDigital, KPN, OPPO, Spreadtrum Communications, T-Mobile USA | Revision of S2-2106440r04. Noted. To be used as a basis for further discussion
S2-2106814 | New SID on Study of Architecture Enhancement for Vehicle Mounted Relays. | Qualcomm Incorporated | Revision of S2-2106468r04. Noted. To be used as a basis for further discussion
S2-2106815 | New SID: Study on System Enabler for Service Function Chaining. | Intel, Telecom Italia, Spreadtrum, Sandvine, Convida Wireless, KPN, InterDigital, Microsoft, Matrixx, KDDI, AT&T, Deutsche Telekom, Cisco, Charter Communications | Revision of S2-2106498r07. Noted. To be used as a basis for further discussion
S2-2106816 | New SID: Study on system architecture for next generation real time communication services. | China Mobile, China Unicom, Huawei, Hisilicon, ZTE, CATT, Vivo | Revision of S2-2106222r04. Noted. To be used as a basis for further discussion

## Slide 57: 2.5) Rel-18 SIDs Status (5/6)
TD# | SID Title | Source | Outcome
S2-2105435 | New WID on Use of L4S in 5GS (5G_L4S) . | Ericsson | Noted
S2-2105493 | New Study on Service-based N2. | Intel, Cisco, Verizon UK Ltd, Qualcomm Incorporated, AT&T, Deutsche Telekom | Noted
S2-2105500 | New WID: Extensions to the TSC Framework to support DetNet (DetNet) . | Ericsson | Noted
S2-2105610 | New SID on Study on Passive Internet of Things (Passive IoT) for 5G Advanced. | China Mobile, Spreadtrum Communications, Huawei, HiSilicon, China Telecom, China Unicom, CATT, Tencent, vivo | Noted
S2-2105842 | New SID on CIoT support in NTN. | Qualcomm Incorporated | Noted
S2-2105855 | New Study about AF control on 5GC groups . | Nokia, Nokia Shanghai Bell | Noted
S2-2105978 | New SID on Mobile Computing Power Network in 5GS. | China Telecom | Noted
S2-2105997 | New WID on Study of Enhanced System enablers for Multi-USIM devices . | Sony | Noted
S2-2106009 | New SID on 5GC autonomous operation. | Lenovo, Motorola Mobility | Noted
S2-2106022 | New SID: 5G Architecture enhancements for Harmonized Communication and Sensing service. | Huawei, HiSilicon, vivo, CAICT, China Unicom, China Mobile, China Telecom, CATT, ZTE, OPPO | Noted
S2-2106068 | New SID on user deployed devices in customer premises network . | Apple | Noted
S2-2106073 | New SID on Study on Support of Satellite Backhauling in 5GS. | CATT, Thales | Noted
S2-2106296 | New SID on Study on Integration of satellite components in the 5G architecture Phase II. | THALES, XIAOMI | Noted
S2-2106322 | New SID on enhancement on 5G LAN-type service. | Huawei, China Mobile, China Telecom, China Unicom | Noted
S2-2106327 | New SID on UE Aggregation for Industry with Multi-connectivity. | vivo Mobile Communications Ltd, China Telecom, China Unicom, CATT, Spreadtrum Communications | Noted
S2-2106376 | New SID on Study on Ranging based services and relative positioning. | Xiaomi | Noted
S2-2106378 | New SID on Study on Sensing based services. | Xiaomi | Noted
S2-2106451 | New SID: PWS over non-3GPP access. | Apple, Verizon UK Ltd | Noted
S2-2106489 | New SID: Study on Seamless UE context recovery. | Samsung, NEC, CableLabs, Cisco | Noted

## Slide 58: 2.5) Rel-18 SIDs Status (6/6)
TD# | SID Title | Source | Outcome
S2-2106240 | New SID for FS_5WWC_Ph2 extension. | Huawei, HiSilicon | Merged into S2-2106795
S2-2105448 | New SID on enhancement for ProSe in 5G. | OPPO | Merged into S2-2106806
S2-2106497 | New SID: Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3. | Deutsche Telekom | Merged into S2-2106800
S2-2105974 | New SID on 5G System Support for Group Communications for Verticals. | Samsung, LG Uplus, SK Telecom, Sennheiser, KT Corp. | Merged into S2-2106322
S2-2106067 | New SID: Study on enhancement of 5G CAPability EXPosure for Industrial Applications. | Huawei, HiSilicon | Merged into S2-2106322
S2-2106397 | Study on enhancement to support Edge Computing in 5GC. | Nokia, Nokia Shanghai Bell, Charter, NTT Docomo, Telecom Italia | Merged into S2-2106812
S2-2106126 | New SID on Just-in-time communication. | TOYOTA MOTOR CORPORATION | Merged into S2-2106797
S2-2106196 | New SID on Enhancements on High Data Rate and Low Latency Services. | Tencent, Oracle, Spreadtrum, NEC | Merged into S2-2106810

## Slide 59: Contents
1) General aspects (events since SA#92-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 60: 2.6) IETF and External SDO Normative Reference Update (1/1)
None.

## Slide 61: Contents
1) General aspects (events since SA#92-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 62: 3) SA2 Work Planning
Rel-17 work items are 85% – 100% complete. Rel-17 alignment work with CT1 on MINT (Minimization of Service Interruption) started and is 50% complete. Please see slide#35 - #51 for more details.
All exception completed. Some outstanding work is due to dependency on other WGs and would be completed s part of normal alignment with other WGs.
49 new Rel-18 SID proposals were submitted to SA2#146E. None of them could be agreed. Please see slide#53 - #58 for more details.
SA2#146-e agreed to have conference call (with decision power) on Sep-24 (1300 -1500 UTC) to discuss Q1, 2022 e-meeting dates, input paper quota control, and other Rel-18 planning aspects.

## Slide 63: Contents
1) General aspects (events since SA#92-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 64: 4) Documents for Information and Approval (1/2)
Rel-17 TS coversheets for Approval
SA-TD | Title | TS | WI Code
SP-210939 | Cover Sheet for TS 23.256 for Approval to TSG SA | TS 23.256 | ID_UAS
SP-210940 | Cover Sheet for TS 23.304 (to TSG SA for Approval) | TS 23.304 | 5G_ProSe
SP-210941 | Cover page of TS 23.247 | TS 23.247 | 5MBS
SP-210942 | Cover sheet of TS 23.548 for Approval to TSG SA | TS 23.548 | eEDGE_5GC

## Slide 65: 4) Documents for Information and Approval (2/2)
Rel-17 WID(s) related to RAN alignment for Approval
SA-TD | Type | WI Code | Title
SP-210943 | WID NEW | ARCH_NR_REDCAP | New WID: 5G System Enhancements for Reduced Capability NR Devices.
SP-210944 | WID NEW | IoT_SAT_ARCH_EPS | New Rel-17 WID on IoT NTN support for EPS .

## Slide 66: Contents
1) General aspects (events since SA#92-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 67: 5) Collected Items requiring action from SA
1) Approval of Rel-17 TS(s) (Please see slide #64)
2) Approval of new Rel-17 alignment WID(s) (Please see slide #65)

## Slide 68: Thank You !
Puneet Jain
Chair of 3GPP SA2
puneet.jain@intel.com
www.3gpp.org