## Slide 1
Puneet Jain
SA2 Chair, Intel
Maurice Pope
SA2 Support, MCC
SA2 Status Report to
TSG SA#95-e

## Slide 2: Contents
1) General aspects (events since SA#94-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#94-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#94-e
  SA2#149E: 14 Feb – 25 Feb 2022
Future SA2 meetings
  SA2#150E: 06 April – 12 April 2022
  SA2#151E: 16 May – 20 May 2022

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Puneet Jain (Intel)
  Vice Chair: Tao Sun (CMCC), Andrew Bennett (Samsung)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope and vice chairs, Andrew Bennett and Tao Sun for their outstanding support!

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #149-e (14 - 25 February 2022):
449 delegates ‘attended’ (registered) for SA WG2 #149-e
  ~10900 e-mails were sent to the list during the e-meeting
  1744 documents (including revisions), 1647 documents handled including:
    585 CRs (including revisions)
    126 Incoming LSs, of which 18 were postponed
    46 Outgoing LSs Approved
  64 documents postponed
Total CRs agreed: 220 ( 1 CR Subject to Working Agreement )
1029 people registered on the SA WG2 e-mail reflector on 08 March 2022

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (5/7) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e | 149-e
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9 | 2 | 0.9 | 3.5 | 2.1 | 1.6 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2 | 6 | 8.9 | 7.7 | 5 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7 | 33 | 21 | 23.2 | 14.5 | 16 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 work | 10.8 | 11 | 12.5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-18 work | 0 | 0 | 0 | 0

## Slide 9: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 10: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e | 149-e
Rel-13 CR | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-14 CR | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0 | 3 | 2 | 1 | 2 | 0 | 0 | 1
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29 | 38 | 0 | 31 | 17
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146 | 144 | 0 | 0 | 0
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262 | 314 | 189 | 236 | 202
Rel-18 PCR/draftCR | 245
Rel-18 CR | 0

## Slide 11: Contents
1) General aspects (events since SA#94-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 13: Contents
1) General aspects (events since SA#94-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Work Progress on Corrections, excluding 5GS_Ph1 (Category A CRs are not counted)
  R15: one CR to TS 23.501 was agreed.

## Slide 15: 2.2) Rel-15 Work and Maintenance (2/2)
Progress since SA#94-e (Category A CRs are not counted):
  Rel-16 (TEI16): 2 CRs (1 CR to TS 23.501, 1 CR to TS 23.502) were agreed.
  Rel-17 (TEI17): 13 CRs (3 CRs to TS 23.501, 10 CRs to TS 23.502) were agreed
  TEI17 CR to 23.502 on 'SMF+PGW-C assigned PDU Session ID' in SP-220041 was approved as a working agreement.
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
5GS_Ph1 | 5G System – Phase 1 | 100% | Dec, 17 | SP-160958

## Slide 16: Contents
1) General aspects (events since SA#94-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 17: 2.3) Rel-16 Work and Maintenance
Work Progress on Corrections (Category A CRs are not counted)
  ETSUN: 3 CRs to TS 23.502 (1 CR also applied to 5GS_Ph1).
  Vertical_LAN: 9 CRs (8 CRs to TS 23.501, 1 CR to TS 23.502).
  5G_URLLC: 1 CR to TS 23.502

## Slide 18: Contents
1) General aspects (events since SA#94-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 19: 2.4) Rel-17 Study/Work (1/19)
Progress since SA#94-e:
  3 CRs on TS 23.501 were approved
  2 LS response to CT1 on country indication of UE location and validity of cause value #78
  1 LS response to RAN2 on max. number od TACs and size of earth-fixed tracking area
  1 LS response to RAN3 on TACs in ULI
  1 LS response to RAN2 & RAN3 on UE location during initial access in NTN
  1 LS response to RAN3 on UE Location Aspects in NTN
RAN impacts or dependencies:
  No RAN impact identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 100% -> 100% | Sep, 2021 | SP-200445

## Slide 20
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 100% -> 100% | Dec, 2020 | SP-200093
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | 100% -> 100% | Sep, 2021 | SP-201107
Progress since SA#94-e:
  15 CRs for TS 23.548/TS 23.501/23.502/23.503 were approved.
  A LS is sent to SA plenary for providing SA2 inputs on LS from GSMA OPAG
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance
2.4) Rel-17 Study/Work (2/19)

## Slide 21: 2.4) Rel-17 Study/Work (3/19)
Progress since SA#94-e:
  17 normative CRs approved for stage 2 specifications - TS 23.501/23.502/503.
    2 CRs Time Sync ASTI procedure simplification (removal of UDR use, removing use of DNN/S-NSSAI as input parameter etc),
    2 CRs AF requested QoS procedure updates for finalizing the introduction of Alt. QoS in TS 23.502/3: corrections for parameters, semantics, call flow step updates etc.
    2 CRs for consistent updates for TSCTSF discovery, Time sync error budget sent to NG-RAN.
    1 CR for Time Sync description correction for two step operation.
    10 CRs related Correction and alignment of procedure and parameters across sections, specifications and services updates, generalized Time Sync distribution methods.
RAN impacts or dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements | 98% -> 100% | Mar, 2021 | SP-200298
IIoT | Study on enhanced support of Industrial Internet of Things | 100% -> 100% | Sep, 2021 | SP-200973

## Slide 22: 2.4) Rel-17 Study/Work (4/19)
Progress since SA#94-e:
  18 CRs agreed to TS 23.304 and 1 CR agreed to TS 23.502 related to the concluded key issues.
  2 reply LS to CT1 and 2 reply LS to RAN2 were agreed.
RAN impacts or dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Maintenance and alignment via coordination with SA3 and RAN2.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 98% -> 100% | Mar, 2021 | SP-190443
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | 99% > 100% | Sep, 2021 | SP-201132

## Slide 23: 2.4) Rel-17 Study/Work (5/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 95% -> 100% | Mar, 2021 | SP-200091
MUSIM | System enablers for Multi-USIM devices | 100% -> 100% | Sep, 2021 | SP-200978
Progress since SA#94-e:
  6 CRs on 23.401/23.501 were approved
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance.

## Slide 24: 2.4) Rel-17 Study/Work (6/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 100% -> 100% | Mar, 2021 | SP-200690
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 95% -> 99% | Sep, 2021 | SP-201106
Progress since SA#94-e:
  14 CRs to TS 23.247 were approved.
  5 LSs exchanged with RAN3/SA3/CT4.
  RAN impacts and dependencies:
  RAN impacts as per agreed pCRs.
Next steps:
  Maintenance.
  Resolve the open issues that have dependencies with other WGs.

## Slide 25: 2.4) Rel-17 Study/Work (7/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 100% -> 100% | Mar, 2021 | SP-190931
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | 99% -> 100% | Sep, 2021 | SP-200976
Progress since SA#94-e:
  Further clarifications/corrections are approved, 9 CRs and 3 LSs are approved. 27 CRs were approved.
  Extensive discussion on multiple NSACFs and roaming scenarios. No consensus can be reached. This topic will be further discussed under dedicated key issue in Rel-18.
  It is clarified that no GSMA requirement on quota per access type. The CR is postponed.
  No agreement on whether to store the Target NSSAI in AMF. The CR is postponed.
  Two CRs are approved to support Registration with AMF re-allocation in connected state
  Remaining FFSs are removed in Rel-17.
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance and alignment via coordination with other WGs.

## Slide 26: 2.4) Rel-17 Study/Work (8/19)
Progress since SA#94-e:
  13 CRs agreed for 23.288, 3 CRs agreed for 23.501, 2 CRs agreed for 23.502, 1 CRs agreed for 23.503.
  Reply LS sent to SA4 on UE data collection and reporting
  LS sent to CT3 on removing UDM as consumer of expected UE behavioral parameters analytics
RAN impacts or dependencies:
  None
Next steps:
  Maintenance. Alignment with other WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Dec, 2020 | SP-200098
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Sep, 2021 | SP-201133

## Slide 27: 2.4) Rel-17 Study/Work (9/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Mar, 2021 | SP-200094
eNPN | Enhanced support of Non-Public Networks | 98% -> 100% | Sep, 2021 | SP-200980
Progress since SA#94-e:
  LS from CT1 on the scope of applying Network Slicing feature in Rel-17 and Rel-16 postponed
  Reply LS to CT1 on PCF in case of SNPN with CH using AUSF/UDM for primary auth agreed with related CR
  LS from SA3 on conclusions of authentication methods for initial access for onboarding postponed
  Reply LS to CT4 on Clarification on UE Onboarding aspects for SNPN agreed
  19 CRs agreed (8 related to KI#1 or general for NPN, 1 related to KI#3, and 10 related to KI#4)
  RAN impacts and dependencies:
  No new RAN impacts or dependencies
Next steps:
  Maintenance, and alignments with other WGs

## Slide 28: 2.4) Rel-17 Study/Work (10/19)
Progress since SA#94-e:
  10 CRs to 23.256/23.501/23.502 were approved
    Mostly, some missing functionality on C2 authorization
    Several minor clarifications to avoid inconsistencies with stage 3 were approved
  Reply LS to CT3 on various unclear aspects wrt NEF services.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Dec, 2020 | SP-200097
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Sep, 2021 | SP-200979

## Slide 29: 2.4) Rel-17 Study/Work (11/19)
Progress since SA#94-e:
  No Change.
RAN impacts or dependencies:
  Maintenance and alignment regarding Sidelink DRX.
Next steps:
  Maintenance and alignment with RAN2 work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC_Ph2 | Study on architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Mar, 2021 | SP-190631
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Sep, 2021 | SP-210090

## Slide 30: 2.4) Rel-17 Study/Work (12/19)
Progress since SA#94-e:
  1 CR to TS 23.501 was approved.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Mar, 2021 | SP-200095
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Jun, 2021 | SP-200977

## Slide 31: 2.4) Rel-17 Study/Work (13/19)
Progress since SA#94-e:
  No Change.
RAN impacts or dependencies:
    None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
5G_AIS | 5G System Enhancement for Advanced Interactive Services | 100% -> 100% | Jun, 2021 | SP-190564

## Slide 32: 2.4) Rel-17 Study/Work (14/19)
Progress since SA#94-e:
  3 CRs have been approved, includes: Update to scheduled location (related to LS to CT4), clarification of multiple QoS Class applicable procedure, clarification of PLMN Operator Class applicable to SNPN.
  1 LS will be sent to CT4,” LS on Clarification on Scheduled Location Time”
RAN impacts or dependencies:
    1 LS will be sent to RAN, “Response LS on determination of location estimates in local co-ordinates”
Next steps:
  Maintenance and alignment with RAN WGs.
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 100% -> 100% | Sep, 2021 | SP-200082

## Slide 33: 2.4) Rel-17 Study/Work (15/19)
Progress since SA#94-e:
  3 CRs to 23.401/23.501/23.502 were approved.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 99% -> 100% | Jun, 2021 | SP-200519

## Slide 34: 2.4) Rel-17 Study/Work (16/19)
WI Code | Work Item Title | WP | Target Date | WID# | Remarks
TEI17_DCAMP | Dynamically Changing AM Policies in the 5GC | 100% -> 100% | Jun, 2021 | SP-201032 | 4 CRs (3 CRs to 23.502, 1 CRs to 23.503) were approved.
TEI17_N3SLICE | Support of different slices over different Non 3GPP access | 100% -> 100% | Mar, 2021 | SP-200456 | 3 CRs (2 CRs to 23.501, 1 CR to 23.502 were approved.
Maintenance work on TEI17 mini WIDs.

## Slide 35: 2.4) Rel-17 Study/Work (17/19)
Progress since SA#94-e:
  Total 9 CRs agreed to TS 23.501 and TS 23.502.
    Agreement on “UE authentication and Subscription information checking”, and also sending LS to SA3 and CT4
    Alignment with CT1 agreements and clarifications
  Waiting for the feedback from other WGs (e.g. SA5, CT1, etc.) to resolve the editor’s notes.
    Two CRs endorsed.
RAN impacts or dependencies:
  Maintenance and alignment regarding system information extensions for MINT.
Next steps:
  Finalize normative work with the dependencies from other WGs (e.g., SA3, CT1, etc.).
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 90% -> 98% | Dec, 2021 | SP-210582

## Slide 36: 2.4) Rel-17 Study/Work (18/19)
Progress since SA#94-e:
  No Change.
RAN impacts or dependencies:
  None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
ARCH_NR_REDCAP | Architecture Enhancement for NR Reduced Capability Devices | 100% -> 100% | Dec, 2021 | SP-211100

## Slide 37: 2.4) Rel-17 Study/Work (19/19)
Progress since SA#94-e:
  3 CRs to 23.401 were approved.
  Contentious Issue: Indicated country of UE location (ongoing CT1, SA1, SA2 discussion)
RAN impacts or dependencies:
  Discontinuous coverage, WUS [depending on Q1’22 progress in RAN WGs].
Next steps:
  Finalize normative work with the dependencies from other WGs.
WI Code | Work Item Title | WP | Target Date | WID#
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | 0% -> 100% | Mar, 2021 | SP-211306

## Slide 38: Contents
1) General aspects (events since SA#94-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 39: 2.5) Rel-18 Study/Work (1/27)
  Progress since SA#94-e:
  6 TUs requested for the study phase; 5.5 remaining.
  TR skeleton, scope and architectural assumptions agreed.
  4 KIs corresponding to all SID objectives agreed.
  3 solutions agreed; one for KI#2, one for KI#3 and one for KI#6
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 0% > 20% | Sep, 2022 | SP-211612

## Slide 40: 2.5) Rel-18 Study/Work (2/27)
  Progress since SA#94-e:
  TR skeleton, scope, architecture assumptions and requirements, key issues are specified.
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 0% -> 10 % | Sep, 2022 | SP-211633

## Slide 41: 2.5) Rel-18 Study/Work (3/27)
Progress since SA#94-e
  Total 7 pCRs agreed, including:
    TR skeleton
    Scope, architectural assumptions and requirements
    One key issues specified
    4 solutions papers
  Revised SID (SP-220074) submitted for approval.
  RAN impacts and dependencies:
  RAN impact depends on the conclusions of the KIs
  Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 0% -> 30 % | Sep, 2022 | SP-211635

## Slide 42: 2.5) Rel-18 Study/Work (4/27)
Progress since SA#94-e:
  TR Skeleton, TR Scope, Architectural Assumption, 2 Key Issue, Annex.
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_SFC | Study on System Enabler for Service Function Chaining | 0% > 25% | Sep, 2022 | SP-211594

## Slide 43: 2.5) Rel-18 Study/Work (5/27)
Progress since SA#94-e:
  Skeleton, scope, assumptions, key issues were agreed
  KI #1 (was WT2): 7 solutions included in the TR
  KI #2 (was WT3): 3 solutions included in the TR
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC_Ph2 | Study on the support for 5WWC | 0% -> 30% | Sep, 2022 | SP-211640

## Slide 44: 2.5) Rel-18 Study/Work (6/27)
Progress since SA#94-e:
  TR Skeleton agreed
  TR Scope, Architectural Assumption and requirements agreed
  6 Key Issues agreed
  RAN impacts and dependencies:
  RAN impacts or dependencies identified for 4 Key Issues.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe_Ph2 | Study on Proximity-based Services in 5GS Phase 2 | 0% -> 20% | Sep, 2022 | SP-211653

## Slide 45: 2.5) Rel-18 Study/Work (7/27)
Progress since SA#94-e:
  TR skeleton, scope, and architectural assumption and requirements agreed
  A key issue related to WT#1 agreed
  A key issues related to WT#2 noted and assumed to be progressed at the next meeting
  Three key issues related to WT#5 agreed and one assumed to be progressed at the next meeting
  One solution related to WT#1 agreed
  Two solutions related to WT#2 agreed
  9 P-CRs agreed.
  RAN impacts and dependencies:
  Potential RAN impacts identified for key issue 1 and 2
Next steps:
  Continue the study
  Progress and complete key issues for WT#2 and WT#5
  Progress solutions
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Enhanced support of Non-Public Networks | 0% -> 10% | Sep, 2022 | SP-211656

## Slide 46: 2.5) Rel-18 Study/Work (8/27)
Progress since SA#94-e:
  Skeleton, scope and architectural assumption of TR 23.700-47 are approved.
  The revised SID was approved for polishing, e.g. TR# addition, target dates modification.
  5 KIs and 2 solutions are agreed.
  Revised SID (SP-220072) submitted for approval.
  RAN impacts and dependencies:
  2 agreed KIs have RAN impacts as per agreed pCRs.
Next steps:
  Complete the key issues.
  Finalize description for already captured solutions and capture new solutions.
  List identified RAN dependencies and send liaisons to relevant RAN WGs, if needed.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | 0% -> 15% | Sep, 2022 | SP-211645

## Slide 47: 2.5) Rel-18 Study/Work (9/27)
Progress since SA#94-e:
  TR skeleton, TR scope, Architecture Assumptions and Requirements, definitions of terms and abbreviations were agreed.
  5 key issues were agreed.
  7 solutions were agreed.
  RAN impacts and dependencies:
  None.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 0% -> 25% | Sep, 2022 | SP-211603

## Slide 48: 2.5) Rel-18 Study/Work (10/27)
Progress since SA#94-e:
  TR skeleton, scope and architectural assumptions of TR 23.700-48 v0.0.0 are agreed.
  7 KIs corresponding to all SID objectives have been agreed.
  Revised SID (SP-220070) submitted for approval.
  RAN impacts and dependencies:
  RAN impacts depending on the study outcome.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_EDGE_Ph2 | Study on Edge Computing Phase 2 | 0% -> 13% | Sep 2022 → Dec 2022 | SP-211638

## Slide 49: 2.5) Rel-18 Study/Work (11/27)
Progress since SA#94-e:
  TR skeleton and scope were agreed. 3 Architecture Assumptions and 2 Architecture Requirements were identified.
  7 key issues were agreed. Some have dependencies on SA3 and SA5.
  Revised SID (SP-220071) submitted for approval.
  RAN impacts and dependencies:
  RAN impact depends on the study outcomes of the solutions.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 0% -> 10% | Sep, 2022 | SP-211638

## Slide 50: 2.5) Rel-18 Study/Work (12/27)
Progress since SA#94-e:
  TR Skeleton agreed
  TR Scope, Architectural Assumption and requirements agreed
  Key issues on WT#1, WT#3, WT#5 and WT#6 are agreed. 7 P-CRs are approved
  Key issues on WT#2 and WT#4 are postponed.
  Revised SID (SP-220073) submitted for approval.
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 0% -> 5% | Dec, 2022 | SP-211641

## Slide 51: 2.5) Rel-18 Study/Work (13/27)
Progress since SA#94-e:
  TR skeleton and scope are agreed. 5 Architecture Assumptions and 12 Architecture Requirements are identified.
  7 terms defined, 7 KIs agreed
  RAN impacts and dependencies:
  RAN impacts identified on KI#4&KI#5
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 0% -> 15% | Dec, 2022 | SP-211647

## Slide 52: 2.5) Rel-18 Study/Work (14/27)
Progress since SA#94-e:
  TR skeleton, scope, architecture assumptions and requirements, are specified.
  1 key issue is documented.
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_SUECR | Study on Seamless UE context recovery | 0% -> 25 % | June, 2022 | SP-211654

## Slide 53: 2.5) Rel-18 Study/Work (15/27)
Progress since SA#94-e:
  8 contributions agreed (including TR skeleton, scope, architecture assumptions and requirements, and key issues).
  RAN impacts and dependencies:
  Results of study to impact RAN decision to progress work on PC5.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_UAS_Ph2 | Study on Phase 2 of UAS, UAV and UAM | 0% -> 20% | Sep, 2022 | SP-211636

## Slide 54: 2.5) Rel-18 Study/Work (16/27)
Progress since SA#94-e:
  1 P-CR on ToC for TR 23.700-25 agreed.
  1 P-CR on Scope for TR 23.700-25 agreed.
  2 P-CRs for Architecture assumptions agreed.
  6 P-CRs with 6 New Key Issues agreed.
  2 P-CRs with 2 New Solutions agreed.
  RAN impacts and dependencies:
  LS out sent to RAN2 (with RAN1, RAN3 in CC) to obtain feedback related to problem statements for one of the KI “LS on RAN feedback for low latency”.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 0% -> 25% | Sep, 2022 | SP-211634

## Slide 55: 2.5) Rel-18 Study/Work (17/27)
Progress since SA#94-e:
  TR Skeleton agreed
  TR Scope, Architectural assumptions and requirements agreed
  6 Key Issues agreed
  RAN impacts and dependencies:
  RAN dependency identified for 5 key issues
  1 LS to RAN/RAN3 regarding IAB support of NR satellite access
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR | Study on Vehicle Mounted Relays | 0% -> 20% | Sep, 2022 | SP-211636

## Slide 56: 2.5) Rel-18 Study/Work (18/27)
Progress since SA#94-e:
  TR Skeleton, TR Scope, Architectural Assumptions and requirements, has been approved;
  9 P-CRs on Key issue have been approved, includes: Architectural Enhancement to support User Plane positioning, On enhanced positioning architecture for vertical use case, Enhancement of LMF selection, Interaction between Location Service and NWDAF, Supporting low power high accuracy positioning of GNSS, UE Positioning without UE/User Awareness, Supporting Positioning Reference Units, Key issue proposal on support of location service continuity in case of UE mobility, Support of Network Verified UE Location for UEs using NR Satellite Access.
  SID revised submitted in SP-220069, which shift the completion dates one quarter, and align with RAN to remove the ”network controlled positioning”.
  RAN impacts and dependencies:
  3 agreed Key issues have RAN impacts or dependencies.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 0% ->15% | Sep, 2022 | SP-211637

## Slide 57: 2.5) Rel-18 Study/Work (19/27)
Progress since SA#94-e:
  TR Skeleton, TR Scope, Architectural Assumption and requirements were agreed
  3 Key Issues and 1 solution were agreed
  RAN impacts and dependencies:
  RAN impact depends on the conclusions of the solutions for KI#1.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSATB | Study on Support of Satellite Backhauling in 5GS | 0% -> 15% | Sep, 2022 | SP-211639

## Slide 58: 2.5) Rel-18 Study/Work (20/27)
Progress since SA#94-e:
  TR skeleton , scope, Architecture Assumptions are agreed
  2 KIs agreed
  1 Solution agreed
  RAN impacts and dependencies:
  RAN impacts identified on KI#1 & KI#2
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph2 | Study on satellite access, Phase2 | 0% -> 12.5% | Sep, 2022 | SP-211651

## Slide 59: 2.5) Rel-18 Study/Work (21/27)
Progress since SA#94-e:
  TR skeleton , scope, Architecture Assumptions are agreed
  1 KI agreed
  2 Solutions agreed
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_AMP | Study on 5G AM Policy | 0% -> 35% | Sep, 2022 | SP-211642

## Slide 60: 2.5) Rel-18 Study/Work (22/27)
Progress since SA#94-e:
  TR Skeleton agreed
  TR Scope, Architectural requirements and assumptions, as well as terms and abbreviation agreed
  6 Key Issues agreed
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 0% -> 20% | Sep, 2022 | SP-211643

## Slide 61: 2.5) Rel-18 Study/Work (23/27)
Progress since SA#94-e:
  TR skeleton, scope and architecture requirements/principles are agreed
  2 of 3 objectives in the SID has got related KIs agreed including
    KI for WT#4: Enhancement to support Data Channel usage in IMS network
    KI for WT#3.1: IMS based AR telephony communication
    KI for WT#3.2: third party specific user identities
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC | Study on system architecture for next generation real time communication services | 0% -> 20% | Sep, 2022 | SP-211644

## Slide 62: 2.5) Rel-18 Study/Work (23/27)
Progress since SA#94-e:
  TR Skeleton agreed
  TR Scope, Architectural Assumption and requirements agreed
  9 Key Issues agreed
  RAN impacts and dependencies:
  RAN impacts or coordination identified for 5 key issues
  SA4 possible coordination is identified for 4 key Issues
  1 LS to SA4 regarding the QoS support with PDU Set granularity.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 0% -> 15% | Sep, 2022 | SP-211646

## Slide 63: 2.5) Rel-18 Study/Work (25/27)
Progress since SA#94-e:
  27 papers are submitted, 8 papers are approved, 7 papers are not handled.
  TR skeleton, scope, architectural assumption and 4 key issues were agreed.
  LS OUT to GSMA were agreed.
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_eUEPO | Study on enhancement of 5G UE Policy | 0% -> 25% | Sep, 2022 | SP-211649

## Slide 64: 2.5) Rel-18 Study/Work (26/27)
Progress since SA#94-e:
  TR Skeleton, TR Scope, Architectural Assumption and requirements are agreed.
  9 key issues were agreed.
  RAN impacts and dependencies:
  RAN impact depends on the study outcomes of the solutions.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 0% -> 13 % | Sep, 2022 | SP-211650

## Slide 65: 2.5) Rel-18 Study/Work (27/27)
Progress since SA#94-e:
  TR skeleton, scope, Architectural assumptions and requirements agreed.
  2 Key Issues agreed.
  1 Solution, 1 Annex agreed.
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_UPEAS | Study on UPF enhancement for Exposure And SBA | 0% -> 20% | Sep, 2022 | SP-211652

## Slide 66: Contents
1) General aspects (events since SA#94-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 67: 2.6) IETF and External SDO Normative Reference Update (1/1)
None.

## Slide 68: Contents
1) General aspects (events since SA#94-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 69: 3) SA2 Work Planning
Rel-17 work items are 98% – 100% complete. Please see slide#19 - #37 for more details.
  From SA2#150E FASMO criterion will be strictly enforced on Rel-17 work items.
Rel-17 alignment work with other WGs (where SA2 doesn’t have dedicated WID) is also continuing. SA2 agreed on several alignment CRs related to NSWO_5G, NR_UE_pow_sav_enh, NR_ENDC_SON_MDT_enh, etc.
  SA2 discussed the topic on slice group and priority for cell reselection and could not reach consensus in Rel-17. SA2 has sent LS back to RAN2/RAN3/CT1 and CC to RAN/SA/CT.
SA2 work planning in S2-2201683 was endorsed. 2H 2022 will be maintained as the dual calendar (with both F2F and e-meeting dates). SA2 July Ad-hoc (26 June – 1 July 2022) is canceled. It was agreed that SA2 Ad-Hoc in Jan 2023 will be scheduled.
TU (Time Unit) for Rel-18 SIDs will also be tracked during the e-meetings. The quota of a maximum of 30 TDocs (P-CRs) per 1 TU will be allowed. The detailed worksheet covering TU allocation for all SA2 meetings until the Rel-18 stage-2 freeze was endorsed in S2-2201217.
Rel-18 SIDs were on schedule for the first time at SA2# 149E. Rel-18 SIDs were progressed on TR Skeleton, TR Scope, Architectural assumptions, Key Issues and Solutions. Please see slide#39 - #65 for more details.

## Slide 70: Contents
1) General aspects (events since SA#94-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 71: 4) Documents for Information and Approval (1/1)
Rel-18 SID(s) revised for Approval
SA-TD | Type | WI Code | Title
SP-220069 | SID REVISED | FS_eLCS_ph3 | Revised SID on Enhancement to the 5GC LoCation Services Phase 3.
SP-220070 | SID REVISED | FS_EDGE_Ph2 | Revised SID on Enhancement of support for Edge Computing in 5G Core network - Phase 2 .
SP-220071 | SID REVISED | FS_AIMLsys | Revised SID on System Support for AI/ML-based Services.
SP-220072 | SID REVISED | FS_5MBS_Ph2 | Revised SID: Study on 5G multicast-broadcast services Phase 2.
SP-220073 | SID REVISED | FS_eNS_Ph3 | Revised WID for FS_eNS_Ph3.
SP-220074 | SID REVISED | FS_REDCAP_Ph2 | Revised SID: Study on RedCap Phase 2.

## Slide 72: Contents
1) General aspects (events since SA#94-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 73: 5) Collected Items requiring action from SA
1) Approval of revised Rel-18 SIDs (Please see slide #71)

## Slide 74: Thank You !
Puneet Jain
Chair of 3GPP SA2
puneet.jain@intel.com
www.3gpp.org