## Slide 1: SA WG6 status report to TSG SA#95-e
Suresh Chitturi
Outgoing SA6 Chair

## Slide 2
Executive Summary – Q1/2022
One e-meetings in Q1/2022
  SA6#47-e, 14th – 22nd February, 2022
SA6 Chair Elections
  Mr. Alan Soloway/Qualcomm is the new SA6 Chair, elected by acclamation!
  SA6 Vice-Chair position is vacant, election to be held at future meeting
Recipient of 3GPP Excellence Award 2021
  Congratulations Martin Oettl/Nokia – contributions to Railways vertical
Rel-17 corrections
  Very limited, only essential CRs to align with Stage 3
Rel-18 activities
  Steady progress on Rel-18 SID/WIDs (14 SIDs + 6 WIDs)
  Workload is high (20% increase in inputs), slower progress on some studies e.g. 5GFLS, SNAAPP, eEDGEAPP
  5 Revised SIDs – FS_eUASAPP, FS_PINAPP, FS_ACE_IoT, FS_SNAAPP, FS_5GFLS
  2 new WIDs – IRail, 5GMARCH2

## Slide 3: SA6 Officials
Chair:
  Mr. Alan Soloway Qualcomm Incorporated / ATIS1 – Newly elected!
Vice-chairs:
  Mr. Jukka Vialen Airbus DS SLC / ETSI2
  Second Vice-chair position is vacant due to election of Mr. Alan Soloway to the Chair position
Secretary:
  Bernt Mattsson (MCC)
1 Elected by acclamation in February 2022
2 Re-elected by acclamation in April 2021

## Slide 4
SA6#47-e 14-22 February 2022
  Online e-meeting
  4 formal conference calls, 9 informal conference calls
Statistics at SA6#47-e:
  253 Tdocs initially submitted, 481 Tdocs at end of meeting (~700 including DRAFT revisions)
  127 CRs (including revisions)
    54 agreed (1 for Rel-16, 19 for Rel-17, 34 for Rel-18), 12 postponed
  277 pCRs (including revisions)
    90 approved, 7 merged, 37 postponed
  21 incoming LSs, 8 outgoing LSs
  Time allocation: Rel-17:~10%; Rel-18: ~90%
Conference calls (pre-SA6#47-e)
  4 informal conference calls (EDGEAPP– 2, NSCALE – 1, MC – 1)
SA6#47-e Statistics

## Slide 5: Number of Tdocs in SA6
Rel-15
Rel-16
Rel-17
* Statistics do not account for DRAFT revisions during e-meetings
Rel-18

## Slide 6
Rel-15
Rel-16
Rel-17
Number of approved pCRs & agreed CRs
Rel-18

## Slide 7
Future SA6 meetings
Meeting | Date | Location | Remarks
2022 Calendar |  |  | 
SA6#48-e | 05 – 14 April 2022 | Online | 
SA6#49-e | 16 – 24 May 2022 | Online | 
SA6#49-BIS | 27 June – 01 July 2022 | Location, TBC | To be converted to e-meeting
SA6#50 | 22 – 26 August 2022 | Wroclaw, Poland | 
SA6#51 | 10 – 14 October 2022 | Asia, TBC | 
SA6#52 | 14 – 18 November 2022 | North America, TBC | 
2023 Calendar |  |  | 
SA6#52-BIS | 16-23 January 2023 | Location, TBC | 
SA6#53 | 27 February – 03 March 2023 | Europe, TBC | 

## Slide 8: Overview: Ongoing Studies – 1/3
Study Item | WI Code | SID Approved | SA#94-e | SA#95-e | Target Completion | Remarks
Study on Mission Critical Services support over 5G System | FS_MCOver5GS | SA#80 (06/2018) | 91% | 95% | SA#96 (06/2022) | None
Study of Interconnection and Migration Aspects for Railways | FS_IRail | SA#88 (06/2020) | 85% | 100% | SA#94 (12/2021) | TR for approval in SP-220092
Study on Network Slice Capability Exposure for Application Layer Enablement | FS_NSCALE | SA#91 (03/2021) | 55% | 70% | SA#96 (06/2022) | TR for information in SP-220091
Study on application enablement aspects for subscriber-aware NB API access | FS_SNAAPP | SA#92 (06/2021) | 65% | 75% | SA#96 (06/2022) | Revised SID in SP-220094
Study on Application Capability Exposure for IoT Platforms | FS_ACE_IOT | SA#92 (06/2021) | 40% | 55% | SA#97 (09/2022) | Revised SID in SP-220093

## Slide 9: Overview: Ongoing Studies – 2/3
Study Item | WI Code | SID Approved | SA#94-e | SA#95-e | Target Completion | Remarks
Study on enhanced Application Architecture for enabling Edge Applications | FS_eEDGEAPP | SA#92 (06/2021) | 45% | 55% | SA#96 (06/2022) | None
Study on 5G-enabled fused location service capability exposure | FS_5GFLS | SA#92 (06/2021) | 40% | 40% | SA#97 (09/2022) | Revised SID in SP-220097
Study on enhanced architecture for UAS Applications | FS_eUASAPP | SA#93 (09/2021) | 10% | 30% | SA#97 (09/2022) | Revised SID in SP-22009 Scope alignment with SA2
Study on SEAL data delivery enabler for vertical applications | FS_SEALDD | SA#93 (09/2021) | 30% | 45% | SA#96 (06/2022) | None
Study on enhancements to application layer support for V2X services; Phase 2 | FS_eV2XAPP2 | SA#93 (09/2021) | 30% | 30% | SA#96 (06/2022) | None

## Slide 10: Overview: Ongoing Studies – 3/3
Study Item | WI Code | SID Approved | SA#94-e | SA#95-e | Target Completion | Remarks
Study on Application Data Analytics Enablement Service | FS_ADAES | SA#94 (12/2021) | 0% | 15% | SA#97 (09/2022) | None
Study on Application layer support for Personal IoT | FS_PINAPP | SA#94 (12/2021) | 0% | 15% | SA#97 (09/2022) | Revised SID in SP-220095 Scope alignment with SA2
Study on Mission Critical Ad hoc Group Communications Support for Mission Critical Services | FS_MCAHGC | SA#94 (12/2021) | 0% | 25% | SA#97 (09/2022) | None
Study on sharing of administrative configuration between interconnected MC service systems | FS_MCShAC | SA#94 (12/2021) | 0% | 5% | SA#99 (03/2023) | None

## Slide 11: Overview: Rel-18 Work-Items – 1/2
Study Item | WI Code | WID Approved | SA#94-e | SA#95-e | Target Completion | Remarks
Mission Critical Services over 5MBS | MCOver5MBS | SA#93 (09/2021) | 30% | 50% | SA#97 (09/2022) | None
Gateway UE function for Mission Critical Communication | MCGWUE | SA#93 (09/2021) | 50% | 75% | SA#96 (06/2022) | None
Application layer support for Factories of the Future (FF) | FFAPP | SA#93 (09/2021) | 15% | 30% | SA#98 (12/2022) | None
Enhanced Service Enabler Architecture Layer for Verticals Phase 2 | eSEAL2 | SA#94 (12/2021) | 0% | 5% | SA#98 (12/2022) | None
Enhanced Mission Critical Push-to-talk architecture phase 4 | enh4MCPTT | SA#94 (12/2021) | 0% | 10% | SA#99 (03/2023) | None
Mission Critical Services over 5GProSe | MCOver5GProSe | SA#94 (12/2021) | 0% | 50% | SA#99 (03/2023) | None

## Slide 12: Overview: Rel-18 Work-Items – 2/2
Study Item | WI Code | WID Approved | SA#94-e | SA#95-e | Target Completion | Remarks
Interconnection and Migration Aspects for Railways | IRail | New WID | - | 0% | SA#98 (12/2022) | New WID in SP-220098
Support of the 5GMSG Service phase 2 | 5GMARCH2 | New WID | - | 0% | SA#99 (03/2023) | New WID in SP-220099

## Slide 13: For TSG SA information and action

## Slide 14: For TSG SA information and action (1/3)
Action
  CRs for approval – 10 CR packs
    SP-220100 Rel-16 CRs to TS23283 for eMCCI
    SP-220101 Rel-17 CRs to TS23434 for eSEAL
    SP-220103 Rel-17 CRs to TS23558 for EDGEAPP
    SP-220104 Rel-17 CRs to TS23255 for UASAPP
    SP-220105 Rel-17 CRs to TS23554 for 5GMARCH
    SP-220102 Rel-18 CRs to TS23434 for eSEAL2
    SP-220106 Rel-18 CRs to TS23280 for MCGWUE
    SP-220107 Rel-18 CRs to TS23289 MCOver5MBS
    SP-220108 Rel-18 CRs to TS23289 MCOver5GProSe
    SP-220109 Rel-18 CRs to TS23280 and TS23379 enh4MCPTT

## Slide 15: For TSG SA information and action (2/3)
Information
  Technical Reports/Specifications
    FS_NSCALE - Presentation of TR 23.700-99 v1.0.0 for information in SP-220091
Action
  Technical Reports/Specifications
    FS_IRail - Presentation of TR 23.700-90 v2.0.0 for approval in SP-220092

## Slide 16: For TSG SA information and action (3/3)
Action
  Revised SIDs
    FS_ACE_IoT - Revised SID on Application Capability Exposure for IoT Platforms for approval in SP-220093
    FS_SNAAPP - Revised SID on application enablement aspects for subscriber-aware northbound API access for approval in SP-220094
    FS_PINAPP - Revised SID on Application layer support for Personal IoT Networks for approval in SP-220095
    FS_eUASAPP - Revised SID on Enhanced architecture for UAS Applications for approval in SP-220096
    FS_5GFLS - Revised SID on 5G-enabled fused location service capability exposure for approval in SP-220097
Action
  New WIDs
    IRail – New WID on Interconnection and Migration Aspects for Railways in SP-220098
    5GMARCH2 - New WID on support of the 5GMSG Service phase 2 for approval in SP-220099

## Slide 17: Journey of 3GPP SA6
MCPTT 5.0
MCData 4.0
Railways 3.0
MCIOPS
MCOver5GS
Edge Applications (EDGEAPP)
5G Message Service (5GMARCH)
Factories of the Future (FFAPP Study)
Uncrewed Aerial Systems (UASAPP)
V2XAPP 2.0
SEAL 2.0
MCPTT 3.0
MCVideo 2.0
MCData 2.0
MC Interworking
Railways
CAPIF
MCPTT 4.0
MCData 3.0
MC Interworking 2.0
Railways 2.0
MC MBMS API
MC Location (Study)
MC Logging
SEAL
CAPIF 2.0
V2XAPP
Rel-13 (1)
Rel-14 (3)
Rel-15 (6)
Rel-16 (10)
MCPTT 2.0
MCVideo
MCData
MCPTT
Mar 2016
Jun 2017
Jun 2018
June 2020
Standards Timeline
June 2021
Rel-17 (11)
SA6 Activities
ToR expansion
Established Dec 2014
Rel-18 (20)
MCPTT 6.0
MGWUE
IRail
MCOver5MBS
MCOver5GProSe
MCAHGC
MCShAC
EDGEAPP 2.0
V2XAPP 3.0
SEAL 3.0
UASAPP 2.0
5GMARCH 2.0
FFAPP
NSCALE
SNAAPP
ACE_IoT
5GFLS
SEALDD
ADAES PINAPP
Mar 2023

## Slide 18: Thank You!