## Slide 1
Puneet Jain
SA2 Chair, Intel
Maurice Pope
SA2 Support, MCC
SA2 Status Report to
TSG SA#96

## Slide 2: Contents
1) General aspects (events since SA#95-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#95-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#95-e
  SA2#150E: 06 April – 12 April 2022
  SA2#151E: 16 May – 20 May 2022
Future SA2 meetings
  SA2#152E: 17 Aug – 26 Aug 2022

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Puneet Jain (Intel)
  Vice Chair: Tao Sun (CMCC), Andrew Bennett (Samsung)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope and vice chairs, Andrew Bennett and Tao Sun for their outstanding support!

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #150-e (06 April – 12 April 2022):
358 delegates ‘attended’ (checked-in) for SA WG2 #150-e
  ~7650 e-mails were sent to the list during the e-meeting
  1609 documents (including revisions), 1488 documents handled including:
    285 CRs (including revisions)
    82 Incoming LSs, of which 12 were postponed
    31 Outgoing LSs Approved
  78 documents postponed
Total CRs agreed: 111 (3 of which were revised and agreed at S2#151-e)
Statistics at SA WG2 #151-e (16 May – 20 May 2022):
407 delegates ‘attended’ (checked-in) for SA WG2 #151-e
  ~7800 e-mails were sent to the list during the e-meeting
  1759 documents (including revisions), 1632 documents handled including:
    212 CRs (including revisions)
    46 Incoming LSs, of which 10 were postponed
    21 Outgoing LSs Approved
  78 documents postponed
Total CRs agreed: 71
1056 people registered on the SA WG2 e-mail reflector on 28 May 2022

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (5/7) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e | 149-e | 150-e | 151-e
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9 | 2 | 0.9 | 3.5 | 2.1 | 1.6 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2 | 6 | 8.9 | 7.7 | 5 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7 | 33 | 21 | 23.2 | 14.5 | 16 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 work | 10.8 | 11 | 12.5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-18 work | 0 | 0 | 0 | 0 | 0 | 0

## Slide 9: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 10: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e | 149-e | 150-e | 151-e
Rel-13 CR | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-14 CR | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0 | 3 | 2 | 1 | 2 | 0 | 0 | 1 | 0 | 1
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29 | 38 | 0 | 31 | 17 | 1 | 13
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146 | 144 | 0 | 0 | 0 | 1 | 0
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262 | 314 | 189 | 236 | 202 | 107 | 57
Rel-18 PCR/draftCR | 245 | 440 | 599
Rel-18 CR | 0 | 0 | 0

## Slide 11: Contents
1) General aspects (events since SA#95-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 13: Contents
1) General aspects (events since SA#95-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Work Progress on Corrections, excluding 5GS_Ph1 (Category A CRs are not counted)
  R15: None.

## Slide 15: 2.2) Rel-15 Work and Maintenance (2/2)
Progress since SA#95-e (Category A CRs are not counted):
  Rel-15: 1 CR to TS 23.502.
  Rel-16 (TEI16): 2 CRs (1 CR to TS 23.501, 1 CR to TS 23.502) were agreed. Also applied to ETSUN WI code.
  Rel-17 (TEI17): 19 CRs (5 CRs to TS 23.501, 10 CRs to TS 23.502, 4 CRs to TS 23.503) were agreed
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
5GS_Ph1 | 5G System – Phase 1 | 100% | Dec, 17 | SP-160958

## Slide 16: Contents
1) General aspects (events since SA#95-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 17: 2.3) Rel-16 Work and Maintenance
Work Progress on Corrections (Category A CRs are not counted)
  ETSUN: 2 CRs (1 CR to TS 23.501 and 1 CR to TS 23.502)
              (also applied to 5GS_Ph1)
  Vertical_LAN: 2 CRs (2 CRs to TS 23.501).
  5G_CIoT: 1 CR to TS 23.502
  eV2XARC: 2 CRs (1 CR to TS 23.287, 1 CR to 23.503).
  5G_eLCS: 1 CR to TS 23.273
  5G_SRVCC: 2 CRs (1 CR to TS 23.216, 1 CR to 23.502)
  5WWC: 2 CRs (2 CRs to TS 23.316)
  eNA: 1 CR to TS 23.288

## Slide 18: Contents
1) General aspects (events since SA#95-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 19: 2.4) Rel-17 Study/Work (1/19)
Progress since SA#95-e:
  8 CRs (4 CRs to TS 23.501, 4 CRs to TS 23.502) were approved
RAN impacts or dependencies:
  RAN impacts as per agreed CRs:
    No new Impacts identified for R17
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 100% -> 100% | Sep, 2021 | SP-200445

## Slide 20
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 100% -> 100% | Dec, 2020 | SP-200093
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | 100% -> 100% | Sep, 2021 | SP-201107
Progress since SA#95-e:
  10 CRs (4 CRs t TS 23.502, 1 CR to TS 23.503, 5 CRs to TS 23.548) were approved.
  2 LSs are sent to CT3/SA6/CT1.
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance
2.4) Rel-17 Study/Work (2/19)

## Slide 21: 2.4) Rel-17 Study/Work (3/19)
Progress since SA#95-e:
  16 normative CRs approved for stage 2 specifications - TS 23.501/23.502/503. Agreed CRs for TS 23.501/2/3 mainly focused on correction and alignment across specifications, consistency between feature description, procedures and service operations.
RAN impacts or dependencies:
  LS was sent to RAN3 during SA2#150E, response was received during SA2#151E and corresponding alignment CRs were agreed for TS 23.501/2 during SA2#151E.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements | 100% -> 100% | Mar, 2021 | SP-200298
IIoT | Study on enhanced support of Industrial Internet of Things | 100% -> 100% | Sep, 2021 | SP-200973

## Slide 22: 2.4) Rel-17 Study/Work (4/19)
Progress since SA#95-e:
  9 CRs agreed to TS 23.304.
  Progress on Exception from SA#95-e (SP-220349): LS to SA3 and SA agreed to inform that SA2 didn’t reach consensus at SA2#151E and SA2#150E on the procedural impact either on Control Plane based authentication or Secondary Authentication / Authorization of UE-to-Network Relay.
RAN impacts or dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Maintenance and alignment via coordination with SA3 and RAN2.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 100% -> 100% | Mar, 2021 | SP-190443
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | 100% > 100% | Sep, 2021 | SP-201132

## Slide 23: 2.4) Rel-17 Study/Work (5/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 100% -> 100% | Mar, 2021 | SP-200091
MUSIM | System enablers for Multi-USIM devices | 100% -> 100% | Sep, 2021 | SP-200978
Progress since SA#95-e:
  2 CRs on 23.401/23.501 were approved
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance.

## Slide 24: 2.4) Rel-17 Study/Work (6/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 100% -> 100% | Mar, 2021 | SP-200690
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 99% -> 100% | Sep, 2021 | SP-201106
Progress since SA#95-e:
  16 CRs agreed to TS 23.247.
  5 LSs exchanged with RAN2/CT1/CT4/SA3/SA4/SA5/SA6.
  Contentious Issue: Deadlock on the UE pre-configuration issue, LS and CRs postponed for the next SA2 meeting.
  RAN impacts and dependencies:
  RAN impacts as per agreed pCRs.
Next steps:
  Maintenance.

## Slide 25: 2.4) Rel-17 Study/Work (7/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 100% -> 100% | Mar, 2021 | SP-190931
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | 100% -> 100% | Sep, 2021 | SP-200976
Progress since SA#95-e:
  6 CRs (3 CRs to TS 23.501, 2 CRs to TS 23.502, 1 CR to TS 23.503) were approved.
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance.

## Slide 26: 2.4) Rel-17 Study/Work (8/19)
Progress since SA#95-e:
  14 CRs agreed for 23.288, 2 CRs agreed for 23.502 and 1 LS Response agreed.
  Reply LS sent to CT3 on issues on Slice Load Level Analytics and DN Performance Analytics
RAN impacts or dependencies:
  None
Next steps:
  Maintenance. Alignment with other WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Dec, 2020 | SP-200098
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Sep, 2021 | SP-201133

## Slide 27: 2.4) Rel-17 Study/Work (9/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Mar, 2021 | SP-200094
eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Sep, 2021 | SP-200980
Progress since SA#95-e:
  Reply LS to CT1 on the scope of applying Network Slicing feature in Rel-17 and Rel-16
  Reply LS to SA4 on Media Production over 5G NPN
  9 CRs agreed (4 related to KI#1 or general for NPN, and 5 related to KI#4)
  Postponed 2 CRs related to DN-AAA server selection during UE onboarding as to wait for SA3 outcome
  RAN impacts and dependencies:
  No new RAN impacts or dependencies
Next steps:
  Maintenance, and alignments with other WGs

## Slide 28: 2.4) Rel-17 Study/Work (10/19)
Progress since SA#95-e:
  4 CRs to TS 23.256 agreed
  Reply LS to CT4 on SMF initiated reauthorization, to clarify open aspects on NEF services
  Reply LS to CT3 on SMF initiated reauthorization, to clarify open aspects on NEF services
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Dec, 2020 | SP-200097
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Sep, 2021 | SP-200979

## Slide 29: 2.4) Rel-17 Study/Work (11/19)
Progress since SA#95-e:
  Two TS 23.287 CRs and one TS 23.285 CR agreed regarding NR PC5 DRX operations.
  One TS 23.304 CR with WI code ‘5G_ProSe’ agreed regarding NR PC5 DRX operations.
  Reply LS on Tx Profile sent to RAN2 at SA2#150E.
RAN impacts or dependencies:
  Maintenance and alignment regarding Sidelink DRX.
Next steps:
  Maintenance and alignment with RAN2 work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC_Ph2 | Study on architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Mar, 2021 | SP-190631
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Sep, 2021 | SP-210090

## Slide 30: 2.4) Rel-17 Study/Work (12/19)
Progress since SA#95-e:
  No Change.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Mar, 2021 | SP-200095
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Jun, 2021 | SP-200977

## Slide 31: 2.4) Rel-17 Study/Work (13/19)
Progress since SA#95-e:
  No Change.
RAN impacts or dependencies:
    None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
5G_AIS | 5G System Enhancement for Advanced Interactive Services | 100% -> 100% | Jun, 2021 | SP-190564

## Slide 32: 2.4) Rel-17 Study/Work (14/19)
Progress since SA#95-e:
  1 CR have been approved, “23.273 CR0228 (Rel-17, 'B'): Periodic and Triggered 5GC-MT-LR Procedure in RRC INACTIVE state”.
  1 LS sent to CT4 and SA3, “LS OUT on Indication of Network Assisted Positioning method”, this LS related to both ID_UAS and 5G_eLCS _Ph2.
RAN impacts or dependencies:
    1 LS will be sent to RAN2/ccRAN3, “Reply LS on Positioning in RRC_INACTIVE State”.
Next steps:
  Maintenance and alignment with RAN WGs.
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 100% -> 100% | Sep, 2021 | SP-200082

## Slide 33: 2.4) Rel-17 Study/Work (15/19)
Progress since SA#95-e:
  No Change.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 100% -> 100% | Jun, 2021 | SP-200519

## Slide 34: 2.4) Rel-17 Study/Work (16/19)
WI Code | Work Item Title | WP | Target Date | WID# | Remarks
TEI17_DCAMP | Dynamically Changing AM Policies in the 5GC | 100% -> 100% | Jun, 2021 | SP-201032 | 1 CR to TS 23.502 was approved.
Maintenance work on TEI17 mini WIDs.

## Slide 35: 2.4) Rel-17 Study/Work (17/19)
Progress since SA#95-e:
  Total 11 CRs agreed to TS 23.501 and TS 23.502.
    Maintenance and clarification
    Alignment with other WGs
  Reply LS sent on UE capabilities indication in UPU (To: CT1, CT4, Cc: SA3)
RAN impacts or dependencies:
  No new RAN impacts identified
Next steps:
  Maintenance and (if necessary) alignment with other WGs
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 98% -> 100% | Dec, 2021 | SP-210582

## Slide 36: 2.4) Rel-17 Study/Work (18/19)
Progress since SA#95-e:
  1 CR to TS 23.501 agreed.
RAN impacts or dependencies:
  None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
ARCH_NR_REDCAP | Architecture Enhancement for NR Reduced Capability Devices | 100% -> 100% | Dec, 2021 | SP-211100

## Slide 37: 2.4) Rel-17 Study/Work (19/19)
Progress since SA#95-e:
  Alignment with 5GSAT_ARCH: Removal of “country” terminology: CR 23.401 S2-2204750 approved
  Indicated country of UE location (contentious issue from SA2#149E)
    SA2#151e: LS from CT1 received confirming to remove the indication. CR 23.401 S2-2204750 approved [Reply] LS OUT: S2-2201844 approved (IoT_SAT_ARCH_EPS and 5GSAT_ARCH)
RAN impacts or dependencies:
  Discontinuous coverage, WUS [depending on Q1’22 progress in RAN WGs].
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | 100% -> 100% | Mar, 2021 | SP-211306

## Slide 38: Contents
1) General aspects (events since SA#95-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 39: 2.5) Rel-18 Study/Work (1/27)
  Progress since SA#95-e:
  Solutions for all KIs have been agreed
  4 solutions agreed for KI#2
  6 solutions agreed for KI#3
  6 solutions agreed for KI#5
  1 solution agreed for KI#6
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 20% -> 70% | Sep, 2022 | SP-211612

## Slide 40: 2.5) Rel-18 Study/Work (2/27)
  Progress since SA#95-e:
  Solutions are documented for the 2 Key Issues as follows:
    8 solutions have been approved to be included in the TR.
    One solution was merged, one solution was withdrawn.
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 10% -> 70 % | Sep, 2022 | SP-211633

## Slide 41: 2.5) Rel-18 Study/Work (3/27)
Progress since SA#95-e
  Total 12 pCRs agreed, including:
    9 solutions related papers
    3 evaluation related papers
  1 LS out to RAN2/RAN3 is agreed
  RAN impacts and dependencies:
  Conclusions need responses from RAN WGs.
  Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 30% -> 70 % | Sep, 2022 | SP-211635

## Slide 42: 2.5) Rel-18 Study/Work (4/27)
Progress since SA#95-e:
  1 KI update is agreed
  1 Annex update is agreed
  8 new solutions are agreed, 6 solution updates are agreed.
  TR 23.700-18 v0.3.0 generated based on the agreed contributions.
  Revised SID (SP-220415) submitted with new Rapporteur name.
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_SFC | Study on System Enabler for Service Function Chaining | 25% > 60% | Sep, 2022 | SP-211594

## Slide 43: 2.5) Rel-18 Study/Work (5/27)
Progress since SA#95-e:
  New solutions added in Q2.
  New solutions are not expected anymore.
  SID update (SP-220419) submitted.
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
  Complete all solutions in August
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC_Ph2 | Study on the support for 5WWC | 30% -> 60% | Sep, 2022 | SP-211640

## Slide 44: 2.5) Rel-18 Study/Work (6/27)
Progress since SA#95-e:
  1 new key issue and 41 solutions agreed to be documented in the TR 23.700-33.
  TR 23.700-33 v0.3.0 generated based on the agreed contributions
  RAN impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #1, #2, #4, #5, #6 and #7.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe_Ph2 | Study on Proximity-based Services in 5GS Phase 2 | 20% -> 55% | Sep, 2022 | SP-211653

## Slide 45: 2.5) Rel-18 Study/Work (7/27)
Progress since SA#95-e:
  60 P-CRs agreed
  TR includes now key issues related to all prioritized work tasks i.e.
    A key issue related to WT#2 agreed
    A key issue related to WT#5 agreed
  36 new solutions added; the TR now includes 39 solutions
  Revised SID (SP-220418) submitted with updated timelines.
  RAN impacts and dependencies:
  Potential RAN impacts identified for key issue 1, 2 and 4
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Enhanced support of Non-Public Networks | 10% -> 50% | Sep, 2022 -> Dec, 2022 | SP-211656

## Slide 46: 2.5) Rel-18 Study/Work (8/27)
Progress since SA#95-e:
  1 additional KI was agreed, and architectural requirement was updated.
  1 LS was sent to RAN WGs.
  24 new solutions were agreed.
  RAN impacts and dependencies:
  3 KIs (KI#1, KI#2 and KI#6) have RAN WGs coordination requirement as per agreed pCR.
  KIs have potential SA6 (KI#6)/SA4 (KI#3-5)/SA3 (KI#2) coordination requirements accordingly as per agreed pCR.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | 15% -> 55% | Sep, 2022 | SP-220072

## Slide 47: 2.5) Rel-18 Study/Work (9/27)
Progress since SA#95-e:
  1 PCR for Architecture Requirements update was agreed
  1 PCR agreed for KI#1/#2/#5 initial evaluation
  2 PCRs agreed for key issue #4 update
  14 PCRs agreed for new solution
  23 PCRs agreed for solution update
  RAN impacts and dependencies:
  None.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 25% -> 70% | Sep, 2022 | SP-211603

## Slide 48: 2.5) Rel-18 Study/Work (10/27)
Progress since SA#95-e:
  52 solutions have been approved for all 7 KIs.
  KIs are stable.
  RAN impacts and dependencies:
  RAN impacts depending on the study outcome.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_EDGE_Ph2 | Study on Edge Computing Phase 2 | 13% -> 55% | Dec 2022 | SP-220352

## Slide 49: 2.5) Rel-18 Study/Work (11/27)
Progress since SA#95-e:
  Completed the solution phase of the study.
  100% coverage of all Key Issues during SA2#151E with solution updates and new solution proposals.
  2 LS were sent to SA1, SA3 and SA4
    S2-2205286: LS on 5GC information exposure to UE (to SA1 and SA3)
    S2-2205287: LS on 5G Core Information Exposure to UE via DCAF Solution Considerations (to SA4)
  RAN impacts and dependencies:
  RAN impact depends on the study outcomes of the solutions.
  SA WG1 (KI#2), SA WG3 (KI#2, 3, 4, 5), SA WG4 (KI#2) and SA WG5 (KI#5)
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 10% -> 60% | Oct, 2022 | SP-220071

## Slide 50: 2.5) Rel-18 Study/Work (12/27)
Progress since SA#95-e:
  6 key issues are agreed. Totally 37 solutions are agreed
  TR 23.700-41 v0.3.0 generated based on the agreed contributions
  RAN impacts and dependencies:
  KI#1, KI#3 and KI#5 may need to coordinate with RAN working groups.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 5% -> 50% | Dec, 2022 | SP-220073

## Slide 51: 2.5) Rel-18 Study/Work (13/27)
Progress since SA#95-e:
  Several new terms, the general reference architecture, 1 new Key Issue and 28 new Solutions were agreed and documented in TR 23.700-86 v0.3.0.
  RAN impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #4, #5 and #8 and their corresponding solutions, i.e. Solution #3, #4, #5, #6, #7, #8, #14, #19, #26 and #28
  SA3 dependencies: Privacy protection and other security aspects identified in Solution #6, #9, #11, #13, #17, #18, #19, #20, #21, #24, #25.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 15% ->60% | Dec, 2022 | SP-211647

## Slide 52: 2.5) Rel-18 Study/Work (14/27)
Progress since SA#95-e:
  Solutions, evaluations and conclusions are defined.
  RAN impacts and dependencies:
  None
Next steps:
  Propose WID based on conclusions of the study.
WI Code | Work Item Title | WP | Target Date | WID#
FS_SUECR | Study on Seamless UE context recovery | 25% -> 100% | June, 2022 | SP-211654

## Slide 53: 2.5) Rel-18 Study/Work (15/27)
Progress since SA#95-e:
  9 contributions agreed (2 new solutions, no new key issues).
  TR 23.700-58 v.0.3.0 was created based on approved contributions.
  RAN impacts and dependencies:
  Results of study to impact RAN will be decided based on progress of work on PC5.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_UAS_Ph2 | Study on Phase 2 of UAS, UAV and UAM | 20% -> 50% | Sep, 2022 | SP-211632

## Slide 54: 2.5) Rel-18 Study/Work (16/27)
Progress since SA#95-e:
  44 P-CRs agreed.
  6 solutions agreed for KI#1.
  2 solutions and conclusion principles agreed for KI#2.
  2 solutions agreed for KI#3.
  1 solution and conclusion agreed for KI#4.
  4 solutions agreed for KI#5.
  6 solutions agreed for KI#6.
  RAN impacts and dependencies:
  S2-2201767 - LS out sent to RAN2 (with RAN1, RAN3 in CC) to obtain feedback related to problem statements for one of the KI “LS on RAN feedback for low latency”.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 25% -> 65% | Sep, 2022 | SP-211634

## Slide 55: 2.5) Rel-18 Study/Work (17/27)
Progress since SA#95-e:
  Architecture assumption updated to clarify NR satellite access does not apply to mobile base station relay
  1 new key issue and 15 solutions agreed to be documented in the TR.
  TR 23.700-05 v0.3.0 generated based on the agreed contributions
  RAN impacts and dependencies:
  Handled 1 incoming LS from RAN plenary regarding the IAB support of NR satellite access.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR | Study on Vehicle Mounted Relays | 20% -> 55% | Sep, 2022 | SP-211636

## Slide 56: 2.5) Rel-18 Study/Work (18/27)
Progress since SA#95-e:
  1 P-CR each updates section 3 & 4 has been approved;
  3 P-CRs on new Key issues have been approved, 3 P-CR updates existing one KI has been approved;
  26 P-CRs proposing new solutions which cover 12 existing Key Issues have been approved ;
  10 P-CRs proposing updates to existing solutions have been approved;
  RAN impacts and dependencies:
  Some Key Issues and solutions have RAN impacts or dependencies.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 15% ->55% | Dec, 2022 | SP-220069

## Slide 57: 2.5) Rel-18 Study/Work (19/27)
Progress since SA#95-e:
  21 contributions agreed, including 1 architectural assumption, 1 KI update, 9 new solutions and 10 updated solutions.
  TR 23.700-27 v.0.3.0 is created.
  RAN impacts and dependencies:
  RAN impact depends on the conclusions of the solutions for KI#1.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSATB | Study on Support of Satellite Backhauling in 5GS | 15% -> 60% | Sep, 2022 | SP-211639

## Slide 58: 2.5) Rel-18 Study/Work (20/27)
Progress since SA#95-e:
  TR skeleton , scope, Architecture Assumptions and Key Issues are agreed
  3 solutions are updated, 10 new solutions are added.
  RAN impacts and dependencies:
  RAN impacts identified on KI#1 & KI#2
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph2 | Study on satellite access, Phase2 | 12.5% -> 50% | Sep, 2022 | SP-211651

## Slide 59: 2.5) Rel-18 Study/Work (21/27)
Progress since SA#95-e:
  TR23.700-89 skeleton , scope, Architecture Assumptions are agreed
  1 KI agreed
  10 Solutions agreed
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_AMP | Study on 5G AM Policy | 35% -> 80% | Sep, 2022 | SP-211642

## Slide 60: 2.5) Rel-18 Study/Work (22/27)
Progress since SA#95-e:
  1 new key issue agreed (total 7 key issues)
  32 solutions captured, including 4 architecture alternatives
  TR 23.700-88 v0.3.0 generated based on the agreed contributions
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 20% -> 60% | Sep, 2022 | SP-211643

## Slide 61: 2.5) Rel-18 Study/Work (23/27)
Progress since SA#95-e:
  4 KIs and 19 solutions currently captured in the TR
    KI#1 (IMS Data Channel): 9 solutions
    KI#2 (AR Telephony Communication): 2 solutions
    KI#3 (third party specific user identities): 5 solutions
    KI#4 (SBA for media control): 3 solutions
  RAN impacts and dependencies:
  Coordination with SA5 on data channel charging aspect may be required
  Coordination with SA3 on security aspects of third party specific ID
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC | Study on system architecture for next generation real time communication services | 20% -> 55% | Sep, 2022 | SP-211644

## Slide 62: 2.5) Rel-18 Study/Work (23/27)
Progress since SA#95-e:
  86 p-CRs are approved
  The TR now including 62 solutions
  Contentious Issue: SID update for Scope of WT#1 (related with KI#1 & KI#2). Revised SID (S2-2205378) endorsed with objection from 2 companies.
  RAN impacts and dependencies:
  1 LS to RAN1 & RAN2 for power saving
  2 LSs are sent to SA4 for coordination
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 15% -> 40% | Dec, 2022 | SP-211646

## Slide 63: 2.5) Rel-18 Study/Work (25/27)
Progress since SA#95-e:
  In total, 60 P-CRs were submitted and handled.
  Architectural assumption and key issue #4 were updated.
  35 solutions were approved and documented in TR 23.700-85-030.
  LS OUT to GSMA is approved in S2-2204838.
  SID is updated in SP-220416, TR for TSG approval date is changed to Dec. 2022 to align with SA2 work plan.
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_eUEPO | Study on enhancement of 5G UE Policy | 25% -> 70% | Dec, 2022 | SP-211649

## Slide 64: 2.5) Rel-18 Study/Work (26/27)
Progress since SA#95-e:
  83 PCRs are agreed and 1 LS out to 5GAA is APPROVED
  60 solutions and 1 key issue(interactions with MDAS/MDAF) are documented
  TR 23.700-81 v0.3.0 is generated based on the agreed contributions
  RAN impacts and dependencies:
  RAN impact depends on the study outcomes of the solutions.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 13% -> 50% | Sep, 2022 | SP-211650

## Slide 65: 2.5) Rel-18 Study/Work (27/27)
Progress since SA#95-e:
  2 Key Issues are updated.
  18 new solutions and 1 solution update are agreed.
  1 Annex update is agreed.
  TR 23.700-62 v0.3.0 generated based on the agreed contributions.
  SID is updated in SP-220417, TR for TSG approval date is changed to Dec. 2022 to align with SA2 work plan.
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_UPEAS | Study on UPF enhancement for Exposure And SBA | 20% -> 60% | Sep, 2022 -> Dec, 2022 | SP-211652

## Slide 66: Contents
1) General aspects (events since SA#95-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 67: 2.6) IETF and External SDO Normative Reference Update (1/1)
None.

## Slide 68: Contents
1) General aspects (events since SA#95-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 69: 3) SA2 Work Planning
Rel-17 work items is 100% complete. Please see slide#19 - #37 for more details.
Rel-17 alignment work with other WGs (where SA2 doesn’t have dedicated WID) is also complete.
SA2 meeting calendar for 2024 in S2-2203617 was endorsed.
Rel-18 SIDs were on schedule at SA2#150E & SA2#151E. Rel-18 SIDs were progressed on key issue, solutions, solution evaluation and conclusions. Please see slide#39 - #65 for more details.
  Controversial Issue on FS_XRM: Scope of WT#1 (related with KI#1 & KI#2). Revised SID (S2-2205378) endorsed with objection from 2 companies.
TEI18 mini WIDs were on schedule at SA2#151E for the first time. TEI18 min WIDs will be approved at SA2#152E considering available TEI18 TU budget.

## Slide 70: Contents
1) General aspects (events since SA#95-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 71: 4) Documents for Information and Approval (1/3)
Rel-18 SID(s) revised for Approval
SA-TD | Type | WI Code | Title
SP-220415 | SID REVISED | FS_SFC | Revised SID: Study on System Enabler for Service Function Chaining (FS_SFC)
SP-220416 | SID REVISED | FS_eUEPO | Revised SID: Study on enhancement of 5G UE Policy (FS_eUEPO)
SP-220417 | SID REVISED | FS_UPEAS | Revised SID: Study on UPF enhancement for Exposure And SBA (FS_UPEAS)
SP-220418 | SID REVISED | FS_eNPN_Ph2 | Revised SID: Study on enhanced support of Non-Public Networks Phase 2 (FS_eNPN_Ph2)
SP-220419 | SID REVISED | FS_5WWC_Ph2 | Revised SID: Study on the support for 5WWC, Phase 2 (FS_5WWC_Ph2)
SP-220420 | SID REVISED | FS_XRM | Revised SID: Study on architecture enhancement for XR and media services (FS_XRM)

## Slide 72: 4) Documents for Information and Approval (2/3)
TSs/TRs for Information
SA-TD | Type | WI Code | Title
SP-220421 | TS OR TR COVER | FS_eNPN_Ph2 | Presentation of TR 23.700-08 to TSG SA#96 for information
SP-220422 | TS OR TR COVER | FS_DetNet | Presentation of TR 23.700-46 to TSG SA#96 for information
SP-220423 | TS OR TR COVER | FS_REDCAP_Ph2 | Presentation of TR 23.700-68 to TSG SA#96 for information

## Slide 73: 4) Documents for Information and Approval (3/3)
TSs/TRs for Approval
SA-TD | Type | WI Code | Title
SP-220424 | TS OR TR COVER | FS_SUECR | Presentation of TR 23.700-61 to TSG SA#96 for approval

## Slide 74: Contents
1) General aspects (events since SA#95-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 75: 5) Collected Items requiring action from SA
1) Approval of revised Rel-18 SIDs (Please see slide #71)
  2) Approval of TR 23.700-61 (Please see slide #73)

## Slide 76: Thank You !
Puneet Jain
Chair of 3GPP SA2
puneet.jain@intel.com
www.3gpp.org