## Slide 1
Puneet Jain
SA2 Chair, Intel
Maurice Pope
SA2 Support, MCC
SA2 Status Report to
TSG SA#97-e

## Slide 2: Contents
1) General aspects (events since SA#96, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#96, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#96
  SA2#152E: 17 Aug – 26 Aug 2022, E-meeting
Future SA2 meetings
  SA2#153E: 10 Oct – 17 Oct 2022, E-meeting
  SA2#154 : 14 Nov – 18 Nov 2022, Toulouse, FR

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Puneet Jain (Intel)
  Vice Chair: Tao Sun (CMCC), Andrew Bennett (Samsung)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope and vice chairs, Andrew Bennett and Tao Sun for their outstanding support!

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #152-e (17– 26 August 2022):
421 delegates ‘attended’ (checked-in) for SA WG2 #152-e
  ~9900 e-mails were sent to the list during the e-meeting
  2125 documents (including revisions), 1872 documents handled including:
    245 CRs (including revisions)
    83 Incoming LSs, of which 17 were postponed
    40 Outgoing LSs Approved
  41 other documents postponed
Total CRs agreed: 86
848 people registered on the SA WG2 e-mail reflector on 05 September 2022

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (5/7) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e | 149-e | 150-e | 151-e | 152-e
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9 | 2 | 0.9 | 3.5 | 2.1 | 1.6 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2 | 6 | 8.9 | 7.7 | 5 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7 | 33 | 21 | 23.2 | 14.5 | 16 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 work | 10.8 | 11 | 12.5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-18 work | 0 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 9: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 10: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e | 149-e | 150-e | 151-e | 152-e
Rel-13 CR | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-14 CR | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0 | 3 | 2 | 1 | 2 | 0 | 0 | 1 | 0 | 1 | 1
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29 | 38 | 0 | 31 | 17 | 1 | 13 | 8
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146 | 144 | 0 | 0 | 0 | 1 | 0 | 0
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262 | 314 | 189 | 236 | 202 | 107 | 57 | 77
Rel-18 PCR/draftCR | 245 | 440 | 599 | 535
Rel-18 CR | 0 | 0 | 0 | 0

## Slide 11: Contents
1) General aspects (events since SA#96, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 13: Contents
1) General aspects (events since SA#96, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Work Progress on Corrections, excluding 5GS_Ph1 (Category A CRs are not counted)
  R15: 1 CR to TS 23.401.

## Slide 15: 2.2) Rel-15 Work and Maintenance (2/2)
Progress since SA#96 (Category A CRs are not counted):
  Rel-15: None.
  Rel-16 (TEI16): 1 CR to TS 23.502 was agreed.
  Rel-17 (TEI17): 8 CRs (4 CRs to TS 23.501, 3 CRs to TS 23.502, 1 CR to TS 23.503) were agreed
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
5GS_Ph1 | 5G System – Phase 1 | 100% | Dec, 17 | SP-160958

## Slide 16: Contents
1) General aspects (events since SA#96, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 17: 2.3) Rel-16 Work and Maintenance
Work Progress on Corrections (Category A CRs are not counted)
  Vertical_LAN: 4 CRs (2 CRs to TS 23.501, 2 CRs to TS 23.502).
  5WWC: 1 CR to TS 23.502
  eNA: 1 CR to TS 23.288

## Slide 18: Contents
1) General aspects (events since SA#96, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 19: 2.4) Rel-17 Study/Work (1/19)
Progress since SA#96:
  2 CRs (1 CR to TS 23.501, 1 CR to TS 23.502) were approved
RAN impacts or dependencies:
  RAN impacts as per agreed CRs:
    No new Impacts identified for R17
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 100% -> 100% | Sep, 2021 | SP-200445

## Slide 20
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 100% -> 100% | Dec, 2020 | SP-200093
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | 100% -> 100% | Sep, 2021 | SP-201107
Progress since SA#96:
  3 CRs (2 CRs to TS 23.502, 1 CR to TS 23.548) were approved.
RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance
2.4) Rel-17 Study/Work (2/19)

## Slide 21: 2.4) Rel-17 Study/Work (3/19)
Progress since SA#96:
  6 CRs (1 CR to TS 23.501, 3 CRs to TS 23.502, 1 CR to TS 23.503) were agreed.
RAN impacts or dependencies:
  Based on agreed CRs.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements | 100% -> 100% | Mar, 2021 | SP-200298
IIoT | Study on enhanced support of Industrial Internet of Things | 100% -> 100% | Sep, 2021 | SP-200973

## Slide 22: 2.4) Rel-17 Study/Work (4/19)
Progress since SA#96:
  5 CRs agreed to TS 23.304.
RAN impacts or dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Maintenance and alignment via coordination with SA3 and RAN2.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 100% -> 100% | Mar, 2021 | SP-190443
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | 100% > 100% | Sep, 2021 | SP-201132

## Slide 23: 2.4) Rel-17 Study/Work (5/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 100% -> 100% | Mar, 2021 | SP-200091
MUSIM | System enablers for Multi-USIM devices | 100% -> 100% | Sep, 2021 | SP-200978
Progress since SA#96:
  1 CR to TS 23.501 was agreed
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance.

## Slide 24: 2.4) Rel-17 Study/Work (6/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 100% -> 100% | Mar, 2021 | SP-200690
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 99% -> 100% | Sep, 2021 | SP-201106
Progress since SA#96:
  7 CRs agreed to TS 23.247.
  Contentious Issue: Deadlock on the UE pre-configuration issue, No options can be agreed.
  RAN impacts and dependencies:
  RAN impacts as per agreed pCRs.
Next steps:
  Maintenance.

## Slide 25: 2.4) Rel-17 Study/Work (7/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 100% -> 100% | Mar, 2021 | SP-190931
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | 100% -> 100% | Sep, 2021 | SP-200976
Progress since SA#96:
  3 CRs (1 CR to TS 23.501, 2 CRs to TS 23.502) were agreed.
  RAN impacts and dependencies:
  None.
Next steps:
  Maintenance.

## Slide 26: 2.4) Rel-17 Study/Work (8/19)
Progress since SA#96:
  7 CRs to TS 23.288 were agreed.
RAN impacts or dependencies:
  None
Next steps:
  Maintenance. Alignment with other WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Dec, 2020 | SP-200098
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 100% -> 100% | Sep, 2021 | SP-201133

## Slide 27: 2.4) Rel-17 Study/Work (9/19)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Mar, 2021 | SP-200094
eNPN | Enhanced support of Non-Public Networks | 100% -> 100% | Sep, 2021 | SP-200980
Progress since SA#96:
  2 CRs (1 to TS 23.501, 1 CR to TS 23.502) were agreed.
  RAN impacts and dependencies:
  No new RAN impacts or dependencies
Next steps:
  Maintenance, and alignments with other WGs

## Slide 28: 2.4) Rel-17 Study/Work (10/19)
Progress since SA#96:
  2 CRs to TS 23.256 were agreed
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Dec, 2020 | SP-200097
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Sep, 2021 | SP-200979

## Slide 29: 2.4) Rel-17 Study/Work (11/19)
Progress since SA#96:
  1 CR to TS 23.287 was agreed.
RAN impacts or dependencies:
  Maintenance and alignment regarding Sidelink DRX.
Next steps:
  Maintenance and alignment with RAN2 work.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC_Ph2 | Study on architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Mar, 2021 | SP-190631
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 100% -> 100% | Sep, 2021 | SP-210090

## Slide 30: 2.4) Rel-17 Study/Work (12/19)
Progress since SA#96:
  1 CR to 23.501 was agreed.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Mar, 2021 | SP-200095
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 100% -> 100% | Jun, 2021 | SP-200977

## Slide 31: 2.4) Rel-17 Study/Work (13/19)
Progress since SA#96:
  No Change.
RAN impacts or dependencies:
    None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
5G_AIS | 5G System Enhancement for Advanced Interactive Services | 100% -> 100% | Jun, 2021 | SP-190564

## Slide 32: 2.4) Rel-17 Study/Work (14/19)
Progress since SA#96:
  2 CRs to TS 23.273 were agreed.
RAN impacts or dependencies:
    None.
Next steps:
  Maintenance and alignment with RAN WGs.
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 100% -> 100% | Sep, 2021 | SP-200082

## Slide 33: 2.4) Rel-17 Study/Work (15/19)
Progress since SA#96:
  2 CRs (1 to TS 23.501, 1 CR to TS 23.502) were agreed.
RAN impacts or dependencies:
    None identified.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 100% -> 100% | Jun, 2021 | SP-200519

## Slide 34: 2.4) Rel-17 Study/Work (16/19)
Alignment work on SMS_SBI
  2 CRs (1 CR to TS 23.501, 1 CR to TS 23.502) were agreed.
  Alignment work related to NR_Slice_Core
  TSG SA#96 asks SA WG2 to work on clarifying NR_Slice_Core in Q3.
  SA2 has discussed the aspects related to NR_Slice_Core and agreed TS23.501CR#3676 (in CR pack SP-220789).
  SA2 sends LS(S2-2208089) to CT1 to do alignment, and to SA, CT, RAN, RAN2 and RAN3 to take the CR into account.

## Slide 35: 2.4) Rel-17 Study/Work (17/19)
Progress since SA#96:
  3 CRs (2 CRs to TS 23.501, 1 CR to TS 23.502) were agreed.
RAN impacts or dependencies:
  No new RAN impacts identified
Next steps:
  Maintenance and (if necessary) alignment with other WGs
WI Code | Work Item Title | WP | Target Date | WID#
MINT | Minimization of Service Interruption | 100% -> 100% | Dec, 2021 | SP-210582

## Slide 36: 2.4) Rel-17 Study/Work (18/19)
Progress since SA#96:
  No Change.
RAN impacts or dependencies:
  None.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
ARCH_NR_REDCAP | Architecture Enhancement for NR Reduced Capability Devices | 100% -> 100% | Dec, 2021 | SP-211100

## Slide 37: 2.4) Rel-17 Study/Work (19/19)
Progress since SA#96:
  2 CRs to TS 23.401 were agreed.
RAN impacts or dependencies:
  Based on agreed CRs.
Next steps:
  Maintenance.
WI Code | Work Item Title | WP | Target Date | WID#
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | 100% -> 100% | Mar, 2021 | SP-211306

## Slide 38: Contents
1) General aspects (events since SA#96, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 39: Rel-18 Study/Work: Summary
UID | Name | Acronym | Target | Old % | New % | SID
940060 | Study on Support of Satellite Backhauling in 5GS | FS_5GSATB | 3/10/2023 | 60% | 80% | SP-211639
940074 | Study on 5GC enhancement for satellite access Phase 2 | FS_5GSAT_Ph2 | 9/12/2022 | 50% | 75% | SP-211651
940065 | Study on Personal IoT Networks | FS_PIN | 9/12/2022 | 60% | 75% | SP-211643
940051 | Study on Phase 2 of UAS, UAV and UAM | FS_UAS_Ph2 | 9/12/2022 | 50% | 80% | SP-211632
940069 | Study on Ranging based services and sidelink positioning | FS_Ranging_SL | 12/12/2022 | 60% | 70% | SP-211647
940058 | Study on Enhancement to the 5GC LoCation Services-Phase 3 | FS_eLCS_Ph3 | 12/12/2022 | 55% | 80% | SP-220069
940077 | Study on Stage 2 for Proximity based Services Phase 2 | FS_5G_ProSe_Ph2 | 12/12/2022 | 55% | 75% | SP-211653
940061 | Study on generic group management, exposure and communication enhancements | FS_GMEC | 9/12/2022 | 70% | 90% | SP-211603
940071 | Study on 5G System Support for AI/ML-based Services | FS_AIMLsys | 9/12/2022 | 60% | 70% | SP-220071
940067 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | FS_5MBS_Ph2 | 9/12/2022 | 55% | 75% | SP-220072
940063 | Study on Enhancement of Network Slicing Phase 3 | FS_eNS_Ph3 | 9/12/2022 | 50% | 70% | SP-220073
940068 | Study on architecture enhancement for XR and media services | FS_XRM | 12/12/2022 | 40% | 75% | SP-220705
940056 | Study on RedCap Phase 2 | FS_REDCAP_Ph2 | 9/12/2022 | 70% | 98% | SP-220074
940066 | Study on system architecture for next generation real time communication services | FS_NG_RTC | 9/12/2022 | 55% | 79% | SP-220288
940070 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | FS_ATSSS_Ph3 | 9/12/2022 | 70% | 80% | SP-211612
940076 | Study on UPF enhancement for Exposure And SBA | FS_UPEAS | 12/12/2022 | 60% | 80% | SP-220417
940059 | Study on Stage 2 of Edge Computing phase 2 | FS_EDGE_Ph2 | 12/12/2022 | 55% | 83% | SP-220352
940055 | Study on 5G Timing Resiliency and TSC&URLLC enhancements | FS_5TRS_URLLC | 9/12/2022 | 65% | 83% | SP-211634
940057 | Study on Architecture Enhancements for Vehicle Mounted Relays | FS_VMR | 9/12/2022 | 55% | 80% | SP-211636
840085 | Study on enhancement of support for 5WWC | FS_5WWC_Ph2 | 9/12/2022 | 60% | 80% | SP-220419
940053 | Stage 2 of MPS_WLAN | MPS_WLAN | 9/12/2022 | 0% | 0% | SP-211595
940064 | Study on 5G AM Policy | FS_AMP | 9/12/2022 | 80% | 100% | SP-220647
940073 | Study on Enablers for Network Automation for 5G - phase 3 | FS_eNA_Ph3 | 9/12/2022 | 50% | 75% | SP-220678
940075 | Study on enhanced support of Non-Public Networks phase 2 | FS_eNPN_Ph2 | 12/12/2022 | 50% | 75% | SP-220418
840020 | Study on enhancement of 5G UE Policy | FS_eUEPO | 12/12/2022 | 70% | 80% | SP-211649
940052 | Study on System Enabler for Service Function Chaining | FS_SFC | 9/12/2022 | 60% | 80% | SP-220415
940054 | Study on Extensions to the TSC Framework to support DetNet | FS_DetNet | 9/12/2022 | 70% | 90% | SP-211633
940079 | Study on Seamless UE context recovery | FS_SUECR | 9/12/2022 | 100% | 100% | SP-211654

## Slide 40: 2.5) Rel-18 Study/Work (1/27)
  Progress since SA#96:
  1 P-CR agreed for KI#2 (no conclusions yet)
  Evaluation and conclusions agreed for KI#3 (some EN remain)
  Evaluation and conclusions agreed for KI#5 (some EN remain)
  Evaluation and conclusions agreed for KI#6
  SID updated to move TR completion to Dec. 2022 (from Sep. 2022)
  TR 23.700-53 is provided for Information
  RAN impacts and dependencies:
  1 issue identified for SA3: “Whether and how encryption in the QUIC layer can be omitted is FFS and need to be verified by SA3.”
Next steps:
  Finalize conclusions for all KIs and complete the study.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 70% -> 80% | Sep, 2022 -> Dec 2022 | SP-211612

## Slide 41: 2.5) Rel-18 Study/Work (2/27)
  Progress since SA#96:
  Solution updates to KIs have been documents in the TR 23.700-46
  Conclusions have been documented in the TR 23.700-46.
  An LS is sent to IETF (in S2-2207432) with questions on reporting of information to the DetNet controller, and on how to define a node specific delay requirement in the configuration.
  New WID submitted for Approval.
  TR 23.700-46 submitted to SA#97-e for Information
  RAN impacts and dependencies:
  None
Next steps:
  Conclude open issue in the TR: The TR leaves it open whether to optionally allow to insert a NEF in the signalling path, and on whether to define mechanisms to expose the N6 uplink routing table to the DetNet controller.
  Complete the study.
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 70% -> 90 % | Sep, 2022 | SP-211633

## Slide 42: 2.5) Rel-18 Study/Work (3/27)
Progress since SA#96
  Total 2 pCRs are agreed, including 1 evaluation paper and 1 conclusion paper
  TR 23.700-68 submitted to SA#97-e for Approval.
  Outstanding Issue: Resolving an EN related to conditions for gNB to trigger the request for CN-based MT data/signaling handling. This EN will be addressed as part of normative work (in alignment with RAN) with Rel-18 CR.
  New WID submitted for Approval.
  RAN impacts and dependencies:
  Conclusions need response from RAN WGs.
  Next steps:
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 70% -> 98% | Sep, 2022 | SP-220074

## Slide 43: 2.5) Rel-18 Study/Work (4/27)
Progress since SA#96:
  One pCR for overall evaluation and interim conclusion for KI#2 is agreed.
  Five solution updates for KI#1 and KI#2 are agreed.
  TR 23.700-18 submitted to SA#97-e for Information.
  New WID for normative work is agreed with the objectives set based on TR conclusion for KI#2.
  RAN impacts and dependencies:
  None
Next steps:
  Conclude on KI#1 and complete the study.
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_SFC | Study on System Enabler for Service Function Chaining | 60% -> 80% | Sep, 2022 | SP-220415

## Slide 44: 2.5) Rel-18 Study/Work (5/27)
Progress since SA#96:
  Completed all KI2 solutions
  concluded on KI 2 (slicing for Non 3GPP)/N3IWF case
  Agreed on a WID targeting KI2
  TR 23.700-17 submitted to SA#97-e for Information.
  New WID for normative work is agreed with the objectives set based on TR conclusion
  RAN impacts and dependencies:
  None
Next steps:
  Conclude open issues in the TR and complete the study.
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC_Ph2 | Study on the support for 5WWC | 60% -> 80% | Dec, 2022 | SP-220419

## Slide 45: 2.5) Rel-18 Study/Work (6/27)
Progress since SA#96:
  1 KI update and 16 solution update agreed for existing KIs.
  Overall evaluation and (interim) conclusions agreed for KI#1, #2, #3, #4, #5.
  TR 23.700-33 submitted to SA#97-e for Information.
  SID updated to move TR completion to Dec. 2022 (from Sep. 2022)
  New WID for normative work is agreed with the objectives set based on TR conclusion
  RAN impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #1, #2, #4, #5, #6 and #7.
  1 LS to RAN WGs (S2-2207518) agreed.
  Charging support is expected to be handled by SA5 and Security support is expected to be handled by SA3, and cooperation with SA5 and SA3 may be required.
Next steps:
  Conclude open issues in the TR and complete the study.
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe_Ph2 | Study on Proximity-based Services in 5GS Phase 2 | 55% -> 75% | Sep, 2022 -> Dec, 2022 | SP-211653

## Slide 46: 2.5) Rel-18 Study/Work (7/27)
Progress since SA#96:
  28 P-CRs agreed; 8 new solutions added; the TR now includes 47 solutions
  1 LS out to SA3 sent on “Questions for SUCI protection requirements for non-3GPP (WLAN) access to SNPN”
  KI#1 evaluations and conclusions finalized
  KI#2 evaluations and conclusions been agreed, but 4 open issues been identified whereas at least 1 requires progress by SA3.
  Evaluations started for KI#3-6, minor interim conclusions agreed
  New WID for normative work is agreed with the objectives set based on TR conclusion
  RAN impacts and dependencies:
  No new RAN impact identified (key issues 1, 2 and 4 have potential RAN impact)
  SA3 dependencies related to key issue 2, 3, 4, 5
  SA5 dependencies related to key issue 3 and 5
Next steps:
  Conclude the remaining key issues and complete the study
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Enhanced support of Non-Public Networks | 50% -> 75% | Dec, 2022 | SP-220418

## Slide 47: 2.5) Rel-18 Study/Work (8/27)
Progress since SA#96:
  1 LS was sent to RAN WGs to seek RAN WG feedback.
  5 new solutions were approved since SA#96e, and totally 31 solutions have been approved for all KIs.
  Evaluation of all the KIs were added, and 3 KIs have received partial conclusions.
  TR 23.700-47 submitted to SA#97-e for Information.
  RAN impacts and dependencies:
  3 KIs (KI#1, KI#2 and KI#6) have RAN WGs coordination requirement as per agreed pCR. The on time RAN feedback is necessary for completing final conclusion.
  It is requested related RAN WG prioritize the related LS handling.
  KIs have potential SA6 (KI#6)/SA4 (KI#3-5)/SA3 (KI#2) coordination requirements accordingly as per agreed pCR.
Next steps:
  Conclude the remaining key issues and complete the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | 55% -> 75% | Dec, 2022 | SP-220072

## Slide 48: 2.5) Rel-18 Study/Work (9/27)
Progress since SA#96:
  5 PCR agreed for KI#1/#2/#3/#5 evaluations and conclusions, 13 PCRs for solution update.
  TR 23.700-74 submitted to SA#97-e for Information.
  RAN impacts and dependencies:
  Conclusions on key issue #3 may have potential impacts on RAN.
Next steps:
  Conclude the remaining key issues and complete the study.
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 70% -> 90% | Sep, 2022 | SP-211603

## Slide 49: 2.5) Rel-18 Study/Work (10/27)
Progress since SA#96:
  55 solutions have been approved for all 7 KIs (+3 solutions since SA#96e).
  4 KIs have received partial or complete conclusions.
  TR 23.700-48 submitted to SA#97-e for Information.
  New WID for normative work is agreed with the objectives set based on TR conclusion.
  RAN impacts and dependencies:
  RAN impacts depending on the study outcome.
Next steps:
  Conclude the remaining key issues and complete the study.
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_EDGE_Ph2 | Study on Edge Computing Phase 2 | 55% -> 83% | Dec 2022 | SP-220352

## Slide 50: 2.5) Rel-18 Study/Work (11/27)
Progress since SA#96:
  100% coverage of all Key Issues during SA2#152E with solution updates and new solution proposals.
  2 LS were received from SA3 and SA4
    S2-2205451: LS from SA WG4: LS on User plane solution for 5GC information exposure to UE
    S2-2205455: LS from SA WG3: LS reply on 5GC information exposure to UE
  TR 23.700-80 submitted to SA#97-e for Information.
  RAN impacts and dependencies:
  RAN impact depends on the study outcomes of the solutions.
  SA WG1 (KI#2), SA WG3 (KI#2, 3, 4, 5), SA WG4 (KI#2), and SA WG5 (KI#5)
Next steps:
  Conclude the remaining key issues and complete the study.
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 60% -> 70% | Dec, 2022 | SP-220071

## Slide 51: 2.5) Rel-18 Study/Work (12/27)
Progress since SA#96:
  6 key issues are agreed. Totally 46 solutions are agreed
  SA2 will not further work on support for scenario 2a and 2c as part of the study.
  TR 23.700-41 submitted to SA#97-e for Information.
  New WID for normative work is agreed. The only objective is to specify one requirement from GSMA which is not within the study scope.
  RAN impacts and dependencies:
  LS sent to RAN2 and RAN3 requesting feedback on KI#3 solutions impacting RAN.
Next steps:
  Conclude the remaining key issues and complete the study.
  Start normative work as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 50% -> 70% | Dec, 2022 | SP-220073

## Slide 52: 2.5) Rel-18 Study/Work (13/27)
Progress since SA#96:
  Terminologies are updated for RAN alignments
  5 new solutions added, 6 solutions updated
  1 LS related to terminology alignments sent to RAN1, RAN2, RAN3
  TR 23.700-86 submitted to SA#97-e for Information.
  RAN impacts and dependencies:
  Terminologies
  RAN impacts or dependencies identified for Key Issue #4, #5 and #8 and their corresponding solutions, i.e. Solution #3, #4, #5, #6, #7, #8, #14, #19, #26, #28, #31 and #32
  SA3 dependencies: Privacy protection and other security aspects identified in Solution #6, #9, #11, #13, #17, #18, #19, #20, #21, #24, #25, #31 and #33
Next steps:
  Conclude the remaining key issues and complete the study.
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 60% ->70% | Dec, 2022 | SP-211647

## Slide 53: 2.5) Rel-18 Study/Work (14/27)
Progress since SA#96:
  New WID for normative work is agreed with the objectives set based on TR 23.700-61 conclusion.
  RAN impacts and dependencies:
  None
Next steps:
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_SUECR | Study on Seamless UE context recovery | 100% -> 100% | June, 2022 | SP-211654

## Slide 54: 2.5) Rel-18 Study/Work (15/27)
Progress since SA#96:
  8 contributions agreed (no new solutions, no new key issues).
  Existing solutions were updated, ENs removed
  TR 23.700-58 submitted to SA#97-e for Information.
  RAN impacts and dependencies:
  Results of study to impact RAN will be decided based on progress of work on PC5.
Next steps:
  Conclude the remaining key issues and complete the study.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UAS_Ph2 | Study on Phase 2 of UAS, UAV and UAM | 50% -> 80% | Sep, 2022 | SP-211632

## Slide 55: 2.5) Rel-18 Study/Work (16/27)
Progress since SA#96:
  18 P-CRs agreed.
  New conclusions agreed for KI#5, KI#6. KI#2 conclusion updated.
  LS out to ITU-T agreed to obtain feedback related to parameters for timing resiliency
  TR 23.700-25 submitted to SA#97-e for Information.
  New WID for normative work is agreed with the objectives set based on TR conclusion.
  RAN impacts and dependencies:
  S2-2201767 - LS out sent to RAN2 (with RAN1, RAN3 in CC) to obtain feedback related to problem statements for KI#6 “LS on RAN feedback for low latency”.
  Coordination needed with RAN WGs for KI#1 related to timing resiliency.
Next steps:
  Conclude the remaining key issues and complete the study.
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 65% -> 83% | Sep, 2022 | SP-211634

## Slide 56: 2.5) Rel-18 Study/Work (17/27)
Progress since SA#96:
  5 new solutions agreed
  Solution evaluation and interim conclusions for KI#1, KI#4, KI#5, and KI#6 agreed.
  TR 23.700-05 submitted to SA#97-e for Information.
  RAN impacts and dependencies:
  1 LS (S2-2207070) was sent to RAN2 and RAN3 for feedbacks on solutions and assumptions.
Next steps:
  Conclude the remaining key issues and complete the study.
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR | Study on Vehicle Mounted Relays | 55% -> 80% | Sep, 2022 | SP-211636

## Slide 57: 2.5) Rel-18 Study/Work (18/27)
Progress since SA#96:
  9 P-CRs proposing new solutions have been approved;
  14 P-CRs proposing updates to existing solutions have been approved;
  10 P-CRs propose evolutions & conclusions have been approved: 3 Key issues have been concluded.
  TR 23.700-71 submitted to SA#97-e for Information.
  New WID for normative work is agreed with the objectives set based on TR conclusion.
  RAN impacts and dependencies:
  Some Key Issues and solutions have RAN impacts or dependencies.
Next steps:
  Conclude the remaining key issues and complete the study.
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 55% ->80% | Dec, 2022 | SP-220069

## Slide 58: 2.5) Rel-18 Study/Work (19/27)
Progress since SA#96:
  7 solution updates and 3 per KI evaluation and conclusion are agreed.
  TR 23.700-27 submitted to SA#97-e for Information.
  New WID for normative work is agreed with the objectives set based on TR conclusion.
  RAN impacts and dependencies:
  None.
Next steps:
  Conclude the remaining key issues and complete the study.
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSATB | Study on Support of Satellite Backhauling in 5GS | 60% -> 80% | Sep, 2022 | SP-211639

## Slide 59: 2.5) Rel-18 Study/Work (20/27)
Progress since SA#96:
  22 solutions with self evaluation provided, good progress on sharing overall evaluation process during the meeting
  RAN impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #1 and #2
  Solution#13: the Steering of Roaming aspects need to be evaluated by CT1.
Next steps:
  Conclude the remaining key issues and complete the study.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph2 | Study on satellite access, Phase2 | 50% -> 75% | Sep, 2022 | SP-211651

## Slide 60: 2.5) Rel-18 Study/Work (21/27)
Progress since SA#96:
  Evaluation and conclusion are documented. Study phase completed.
  TR 23.700-89 submitted to SA#97-e for Approval.
  New WID for normative work is agreed with the objectives set based on TR conclusion.
  RAN impacts and dependencies:
  None
Next steps:
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_AMP | Study on 5G AM Policy | 80% -> 100% | Sep, 2022 | SP-220647

## Slide 61: 2.5) Rel-18 Study/Work (22/27)
Progress since SA#96:
  1 new key issue agreed (total 7 key issues)
  33 solutions captured, including 5 architecture alternatives
  Contentious Issue: For the architecture, whether AF for PIN service is needed or not
  TR 23.700-88 submitted to SA#97-e for Information.
  RAN impacts and dependencies:
  None
  Potential SA6 coordination, Potential SA3 coordination for PINE authentication.
Next steps:
  Conclude the remaining key issues and complete the study.
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 60% -> 75% | Sep, 2022 | SP-211643

## Slide 62: 2.5) Rel-18 Study/Work (23/27)
Progress since SA#96:
  There are 4 KIs and 22 solutions currently captured in the TR
    KI#1 (IMS Data Channel): 12 solutions
    KI#2 (AR Telephony Communication): 2 solutions
    KI#3 (third party specific user identities): 5 solutions
    KI#4 (SBA for media control): 3 solutions
  TR 23.700-87 submitted to SA#97-e for Information.
  New WID for normative work is agreed with the objectives set based on TR conclusion.
  RAN impacts and dependencies:
  Coordination with SA3 on security aspects of third party specific ID
  Coordination with SA4 on media negotiation
Next steps:
  Conclude the remaining key issues and complete the study.
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC | Study on system architecture for next generation real time communication services | 55% -> 79% | Sep, 2022 | SP-220288

## Slide 63: 2.5) Rel-18 Study/Work (23/27)
Progress since SA#96:
  39 p-CRs are approved
  The TR now includes 75 solutions
  TR 23.700-60 submitted to SA#97-e for Information.
  RAN impacts and dependencies:
  Most key issues need coordinates with RAN WGs. LS exchanging with RAN WGs continues.
  1 LS sent to SA4 for coordination
Next steps:
  Conclude the remaining key issues and complete the study.
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 40% -> 75% | Dec, 2022 | SP-220705

## Slide 64: 2.5) Rel-18 Study/Work (25/27)
Progress since SA#96:
  46 papers were submitted including one LS OUT, 19 papers were approved, 9 papers was merged, 3 paper was noted, 0 paper was postponed, 15 papers were not handled.
  LS OUT to SA3 is approved in S2-2207501.
  Contentious Issue:
    KI #1 conclusion on whether and how to provide VPLMN ID to UE by H-PCF.
    KI #2 conclusion.
  TR 23.700-85 submitted to SA#97-e for Information.
  SID updated to move TR completion to Dec. 2022 (from Sep. 2022)
  New WID for normative work is agreed with the objectives set based on TR conclusion
  RAN impacts and dependencies:
  None
Next steps:
  Conclude the remaining key issues and complete the study.
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eUEPO | Study on enhancement of 5G UE Policy | 70% -> 80% | Dec, 2022 | SP-211649

## Slide 65: 2.5) Rel-18 Study/Work (26/27)
Progress since SA#96:
  1 LS out to SA3/GSMA and 1 LS out to SA3 were agreed.
  14 P-CRs proposing new solutions have been agreed.
  27 P-CRs proposing updates to existing solutions have been agreed.
  14 P-CRs propose evolutions & conclusions have been agreed: 8 Key issues are being concluded.
  TR 23.700-81 submitted to SA#97-e for Information.
  RAN impacts and dependencies:
  No RAN impact.
Next steps:
  Conclude the remaining key issues and complete the study.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 50% -> 75% | Sep, 2022 | SP-211650

## Slide 66: 2.5) Rel-18 Study/Work (27/27)
Progress since SA#96:
  3 new solutions and 10 solution update are agreed.
  TR 23.700-62 submitted to SA#97-e for Information.
  New WID for normative work is agreed with the objectives set based on TR conclusion.
  RAN impacts and dependencies:
  None
Next steps:
  Conclude the remaining key issues and complete the study.
  Start normative work according to the TR conclusions as described in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UPEAS | Study on UPF enhancement for Exposure And SBA | 60% -> 80% | Dec, 2022 | SP-220417

## Slide 67: Contents
1) General aspects (events since SA#96, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 68: 2.6) IETF and External SDO Normative Reference Update (1/1)
None.

## Slide 69: Contents
1) General aspects (events since SA#96, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 70: 3) SA2 Work Planning
Rel-17 work items are 100% complete. Please see slide#19 - #37 for more details.
Rel-17 alignment work with other WGs (where SA2 doesn’t have dedicated WID) is also complete.
  SA2 did additional alignment work on SMS_SBI & NR_Slice_Core. Please see slide#34 for more details.
SA2 work plan was endorsed in S2-2205668.
SA2 work sheet on TU allocation was endorsed in S2-2207837. TUs allocation for smaller SIDs were adjusted (by pushing out to later SA2 meetings) to accommodate challenge of organizing parallel physical session at Nov F2F.
Rel-18 SIDs were progressed on solutions update, solution evaluation and conclusions. Please see slide#39 - #66 for more details.
TEI18 mini WIDs were on schedule at SA2#152E for the second time.
  30 new/updated TEI18 proposals were discussed.
  7 TEI18 mini WIDs were agreed.
  Agreed TEI18 WIDs are within available TU budget and therefore no prioritization exercise is required.
  It was agreed to close the gate for any new TEI18 mini WIDs.

## Slide 71: Contents
1) General aspects (events since SA#96, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 72: 4) Documents for Information and Approval (1/4)
Rel-18 SID(s) revised for Approval
SA-TD | Type | FOR | Title | WI Code
SP-220790 | SID revised | Approval | Revised SID on Study on Proximity-based Services in 5GS Phase 2 . | FS_5G_ProSe_Ph2
SP-220791 | SID revised | Approval | Revised SID: Study on enhancement of 5G UE Policy (FS_eUEPO) | FS_eUEPO
SP-220792 | SID revised | Approval | Revised SID on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3. | FS_ATSSS_Ph3

## Slide 73: 4) Documents for Information and Approval (2/4)
Rel-18 New WID(s) for Approval (including TEI18 mini WID)
TSSG SA # | TYPE | FOR | TITLE | WI CODE
SP-220793 | WID new | Approval | New WID: MBS support for V2X services (TEI18_MBS4V2X) | TEI18_MBS4V2X
SP-220794 | WID new | Approval | WID: TEI18_SLAMUP Spending Limits for AM and UE Policies in the 5GC (TEI18_SLAMUP) | TEI18_SLAMUP
SP-220795 | WID new | Approval | Multiple location report for MT-LR Immediate Location Request for the regulatory service (TEI18_MLR) | TEI18_MLR
SP-220796 | WID new | Approval | TEI18 on enhancement of application detection event exposure (TEI18_ADEE) | TEI18_ADEE
SP-220797 | WID new | Approval | New WID on General Support of IPv6 Prefix Delegation (TEI18_IPv6PD) | TEI18_IPv6PD
SP-220798 | WID new | Approval | Secondary DN Authentication and authorization in EPC IWK cases (TEI18_SDNAEPC) | TEI18_SDNAEPC
SP-220799 | WID new | Approval | New WID on Dynamically Changing AM Policies in the 5GC Phase 2 (TEI18_DCAMP_Ph2). | TEI18_DCAMP_Ph2
SP-220800 | WID new | Approval | New WID: support for 5WWC, Phase 2 (5WWC_Ph2) | 5WWC_Ph2
SP-220801 | WID new | Approval | New WID on Extensions to the TSC Framework to support DetNet . (DetNet) | DetNet
SP-220802 | WID new | Approval | New WID: 5G System Enabler for Service Function Chaining (SFC) | SFC
SP-220803 | WID new | Approval | New WID on 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State. (NR_REDCAP_Ph2) | NR_REDCAP_Ph2
SP-220804 | WID new | Approval | New WID: System architecture for Next Generation Real time Communication services (NG_RTC) | NG_RTC
SP-220805 | WID new | Approval | New WID: Enhanced support of Non-Public Networks Phase 2 (ENPN_Ph2) | ENPN_Ph2
SP-220806 | WID new | Approval | New WID on Proximity-based Services in 5GS Phase 2 . (5G_ProSe_Ph2) | 5G_ProSe_Ph2
SP-220807 | WID new | Approval | New WID on 5G AM Policy (AMP) | AMP
SP-220808 | WID new | Approval | New WID: 5G System with Satellite Backhaul. (5GSATB) | 5GSATB
SP-220809 | WID new | Approval | New WID: UPF enhancement for Exposure and SBA (UPEAS) | UPEAS
SP-220810 | WID new | Approval | New WID: Seamless UE context recovery. (SUECR) | SUECR
SP-220811 | WID new | Approval | New WID on Enhancement to the 5GC LoCation Services Phase 3. (5G_eLCS_Ph3) | 5G_eLCS_Ph3
SP-220812 | WID new | Approval | New WID: Enhancement of Network Slicing Phase 3. (eNS_Ph3) | eNS_Ph3
SP-220813 | WID new | Approval | New WID on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3. (ATSSS_Ph3) | ATSSS_Ph3
SP-220814 | WID new | Approval | New WID on 5G Timing Resiliency and TSC & URLLC enhancements (TRS_URLLC) | TRS_URLLC
SP-220815 | WID new | Approval | WID for FS_eUEPO (eUEPO) | eUEPO
SP-220816 | WID new | Approval | New WID on Enhancement of support for Edge Computing in 5G Core Network phase 2 (EDGE_Ph2) | EDGE_Ph2

## Slide 74: 4) Documents for Information and Approval (3/4)
Rel-18 TSs/TRs for Information
TSG SA # | TR | FOR | TITLE | WI Code
SP-220817 | 23.700-05 | Information | Presentation of TR 23.700-05 to TSG SA#97 for information | FS_VMR
SP-220818 | 23.700-25 | Information | Presentation of TR 23.700-25 to TSG SA#97 for information | FS_5TRS_URLLC
SP-220819 | 23.700-27 | Information | Presentation of TR 23.700-27 to TSG SA#97 for information | FS_5GSATB
SP-220820 | 23.700-33 | Information | Presentation of TR 23.700-33 to TSG SA#97 for information | FS_5G_ProSe_Ph2
SP-220821 | 23.700-41 | Information | Presentation of TR 23.700-41 to TSG SA#97 for information | FS_eNS_Ph3
SP-220822 | 23.700-47 | Information | Presentation of TR 23.700-47 to TSG SA#97 for information | FS_5MBS_Ph2
SP-220823 | 23.700-48 | Information | Presentation of TR 23.700-48 to TSG SA#97 for information | FS_EDGE_Ph2
SP-220824 | 23.700-53 | Information | Presentation of TR 23.700-53 to TSG SA#97 for information | FS_ATSSS_Ph3
SP-220826 | 23.700-60 | Information | Presentation of TR 23.700-60 to TSG SA#97 for information | FS_XRM
SP-220827 | 23.700-62 | Information | Presentation of TR 23.700-62 to TSG SA#97 for information | FS_UPEAS
SP-220828 | 23.700-71 | Information | Presentation of TR 23.700-71 to TSG SA#97 for information | FS_eLCS_Ph3
SP-220829 | 23.700-74 | Information | Presentation of TR 23.700-74 to TSG SA#97 for information | FS_GMEC
SP-220830 | 23.700-80 | Information | Presentation of TR 23.700-80 to TSG SA#97 for information | FS_AIMLsys
SP-220831 | 23.700-81 | Information | Presentation of TR 23.700-81 to TSG SA#97 for information | FS_eNA_Ph3
SP-220832 | 23.700-85 | Information | Presentation of TR 23.700-85 to TSG SA#97 for information | FS_eUEPO
SP-220833 | 23.700-86 | Information | Presentation of TR 23.700-86 to TSG SA#97 for information | FS_Ranging_SL
SP-220834 | 23.700-87 | Information | Presentation of TR 23.700-87 to TSG SA#97 for information | FS_NG_RTC
SP-220835 | 23.700-88 | Information | Presentation of TR 23.700-88 to TSG SA#97 for information | FS_PIN
SP-220836 | 23.700-17 | Information | Presentation of TR 23.700-17 to TSG SA#97 for information | FS_5WWC_Ph2
SP-220837 | 23.700-18 | Information | Presentation of TR 23.700-18 to TSG SA#97 for information | FS_SFC
SP-220838 | 23.700-46 | Information | Presentation of TR 23.700-46 to TSG SA#97 for information | FS_DetNet
SP-220825 | 23.700-58 | Information | Presentation of TR 23.700-58 to TSG SA#97 for information | FS_UAS_Ph2

## Slide 75: 4) Documents for Information and Approval (4/4)
Rel-18 TSs/TRs for Approval
TSG SA # | TR | FOR | TITLE | WI Code
SP-220839 | 23.700-68 | Approval | Presentation of TR 23.700-68 to TSG SA#97 for approval | FS_REDCAP_Ph2
SP-220840 | 23.700-89 | Approval | Presentation of TR 23.700-89 to TSG SA#97 for approval | FS_AMP

## Slide 76: Contents
1) General aspects (events since SA#96, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) Rel-18 Study/Work
  2.6) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 77: 5) Collected Items requiring action from SA
1) Approval of revised Rel-18 SIDs (Please see slide #72)
2) Approval of new Rel-18 WIDs (Please see slide #73)
  eNS_Ph3 (SP-220812) objective is not in scope of the FS_eNS_Ph3 study item. It is based on one requirement from GSMA. SA#97-e is requested to discuss and decide if it can be agreed as part of the new Rel-18 WID, or if this should be agreed as a separate TEI18 mini WID.
  3) Approval of TR (Please see slide #75)

## Slide 78: Thank You !
Puneet Jain
Chair of 3GPP SA2
puneet.jain@intel.com
www.3gpp.org