## Slide 1
SA1 Report to TSG SA#102 SP-231392
A.I. 4.1
José Almodóvar
SA1 Chair, KPN
Alain Sultan
SA1 Secretary, ETSI MCC
SP-231392 3GPP TSG#102, 11 – 15 December 2023, Edinburgh
© 3GPP 2023

## Slide 2: Short Summary

## Slide 3: Summary – overall
Rel-19: Rel-19 Stage 1 normative work now completed
  All normative work items are completed but one
    Generally, the corresponding Studies (whenever applicable) were completed 3 months ago
    2 normative work items marked as “95% complete” for possible clean ups at next meeting (SA1#105)
  An exceptions is requested for FS_ISN
    This study started late: agreed directly as Rel-19 at SA plenary on Q1 2023
Rel-20: Stage 1 planning now established in SA1
  Process for Stage 1 Rel-20 work planning has been endorsed by SA1: see slide 4
  A “3GPP Stage1 Workshop on IMT 2030 use cases” (May 2024) (SP-231619) has been endorsed by SA1.
Rel-18: reminder to “clean up” the stage 1 specifications.
  Release-18 cleaning is expected in March 2024.

## Slide 4
Release 20 SA1 work planning
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
TSG#100
June
2023
Now
SA1#102
SA1#103
SA1#104
SA1#105
SA1#106
SA1#107
SA1#108
SA1#109
SA1#110
SA1#111
SA1#112
Rel-20 part 1 (≈50%)
SIDs presentation
SIDs agreement
Rel -20 SA1 Stage 1
Rel-19 Stage 2
Rel-19 Stage 3
Rel-19 Stage 1
Rel-19 TSG Cont. Def
Rel-20 part 2 (≈50%)
presentations
SID(s) agreement
Grey boxes = SA 1 Content definition process
Release 19
Release 20
100%(TBC)
No decision yet from
TSG on timeline
80%(TBC)
Planning of Part 1 endorsed at SA#101
Planning of Part 2 submitted to SA#102

## Slide 5: General Information and statistics

## Slide 6: SA1 Officials
Chairman:
  Jose Almodovar (KPN)1
Vice Chairmen:
  Yusuke Nakano (KDDI)2
  Qun Wei (China Unicom)3
Secretary:
  Alain Sultan (MCC)
1 Re-elected for third term May 2023
2 Re-elected for second term November 2023
3 Elected November 2023

## Slide 7: Statistics
 | Q2 22 | Q3 22 | Q4 22 | Q1 23 | Q2 23 | Q3 23 | Q4 23
Attended delegates | e-meeting | e-meeting | 334_F2F + 69_remote | 184_F2F + 88_remote | 276_F2F + 69_remote | 178_F2F + 61_remote | 260_F2F + 134_remote
Docs at meeting end | 293+437r | 397+711r | 720 | 811 | 786 | 629 | 487
Docs at meeting start | 197 | 295 | 278 | 320 | 326 | 292 | 248
Incoming LS | 22 | 29 | 26 | 21 | 32 | 15 | 20
Outgoing LS | 8 | 2 | 7 | 5 | 10 | 2 | 3
Agreed CRs | 17 | 10 | 12 | 8 | 26 | 51 | 30
Agreed alignment CRs | 3 | 0 | 0 | 0 | 4 | 0 | 1
New Study Items | 6 | 0 | 0 | 1 | 0 | 1 | 0
New Work Items | 1 | 4 | 1 | 4 | 10 | 4 | 3
Revised WID/SID | 2 | 1 | 0 | 1 | 0 | 0 | 0
TR/TS for Information | 0 | 1 | 2 | 6 | 0 | 3 | 0
TR/TS for Approval | 0 | 0 | 1 | 0 | 7 | 1 | 6

## Slide 8: Meeting Calendar
Meeting | Date | Location
SA1#105 | 26 Feb - 1 Mar 2024 | Europe
SA1#106 | 27- 31 May 2024 | Korea
SA1#107 | 19-23 Aug 2024 | Europe
SA1#108 | 18-22 Nov 2024 | US – (mega meeting)

## Slide 9: Previous SA1 reports
TSG Meeting & location | Tdoc number | SA1 meeting(s) covered & location
SA#90e | SP-201022 | SA1#92e, e-meeting
SA#91e | SP-210195 | SA1#93e, e-meeting
SA#92e | SP-210500 | SA1#94e, e-meeting; SA1#94bis-e, e-meeting
SA#93e | SP-211029 | SA1#95e, e-meeting
SA#94e | SP-211506 | SA1#96e, e-meeting
SA#95e | SP-220077 | SA1#97e, e-meeting
SA#96e | SP-220427 | SA1#98e, e-meeting
SA#97e | SP-220931 | SA1#99e, e-meeting
SA#98e | SP-221256 | SA1#100, Toulouse
SA#99 | SP-230214 | SA1#101, Athens
SA#100 | SP-230505 | SA1#102, Berlin
SA#101 | SP-231012 | SA1#103, Gothenburg

## Slide 10: Work Summary: pre Rel-19 Work & Maintenance

## Slide 11
Pre Rel-19 Work & Maintenance
eCAV,TEI19 - Agenda item 18.1 SA WG1 Rel-18 CRs: |  |  |  |  |  | 
SP-231393 | S1-233271 | Clarification of usage of default slice in roaming | EASNS | 22.261 | 0733r2 | Rel-18
EASNS
TEI19 - Agenda item 16 Rel-16 CRs: |  |  |  |  |  | 
SP-231394 | S1-233275 | Correction of requirement in subclause 6.3 (Multiple access technologies) | TEI16 | 22.261 | 0751r1 | Rel-16
 | S1-233276 | Correction of requirement in subclause 6.3 (Multiple access technologies) | TEI17 | 22.261 | 0752r1 | Rel-17
 | S1-233277 | Correction of requirement in subclause 6.3 (Multiple access technologies) | TEI18 | 22.261 | 0753r1 | Rel-18
 | S1-233227 | Correction of requirement in subclause 6.3 (Multiple access technologies) | TEI19 | 22.261 | 0754r1 | Rel-19
Quality improvements

## Slide 12: Work Summary: Rel-19 Work

## Slide 13
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
950003 | Study on Integrated Sensing and Communication | FS_Sensing | 06/06/2023 | 100% | SP-220717 | - | TR 22.837 approved at SA#100
1000026 | Integrated Sensing and Communication | Sensing | 12/12/2023 | 80% | SP-230507 | 100% | TS 22.137 for approval
950004 | Study on Ambient power-enabled Internet of Things | FS_AmbientIoT | 03/03/2023 | 95% | SP-220085 | 100% | -
1020030 | Ambient power-enabled Internet of Things | AmbientIoT | 12/12/2023 | - | SP-231403 | 95% | New. TS 22.xxx for one-step approval
950005 | Study on Localized Mobile Metaverse Services | FS_Metaverse | 03/03/2023 | 90% | SP-220353 | 100% | TR 22.856 approved at SA#100
1000028 | Localized Mobile Metaverse Services | Metaverse | 12/12/2023 | 80% | SP-230509 | 100% | TS 22.156 for approval
950006 | Study on Network Sharing Aspects | FS_NetShare | 03/03/2023 | 100% | SP-220087 | - | -
1000029 | Network Sharing Aspects | NetShare | 12/12/2023 | 100% | SP-230511 | - | -
950007 | Study on FRMCS Phase 5 | FS_FRMCS_Ph5 | 09/09/2023 | 90% | SP-220437 | 100% | 
1000031 | FRMCS Phase 5 | FRMCS_Ph5 | 12/12/2023 | 50% | SP-230512 | 100% | 
950008 | Study on AI/ML Model Transfer Phase2 | FS_AIML_MT_Ph2 | 06/06/2023 | 100% | SP-220439 | - | -
1000030 | AI/ML Model Transfer Phase2 | AIML_MT_Ph2 | 12/12/2023 | 80% | SP-230514 | 100% | -
960016 | Study on satellite access - Phase 3 | FS_5GSAT_Ph3 | 06/06/2023 | 100% | SP-220679 | - | -
1000024 | Satellite access - Phase 3 | 5GSAT_Ph3 | 12/12/2023 | 95% | SP-230516 | 100% | 
960017 | Study on UAV Phase 3 | FS_UAV_Ph3 | 06/06/2023 | 100% | SP-220954 | - | -
1000032 | UAV Phase 3 | UAV_Ph3 | 12/12/2023 | 95% | SP-230518 | 100% | 
SA1 Work Plan Rel-19 (1/3)

## Slide 14
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
960018 | Study on Upper layer traffic steering, switching and split over dual 3GPP access | FS_DualSteer | 06/06/2023 | 95% | SP-220445 | 100% | TR sent for approval
1020031 | Upper layer traffic steering, switching and split over dual 3GPP access | DualSteer | 12/12/2023 | - | SP-231412 | 95% | NEW
960019 | Study on Energy Efficiency as service criteria | FS_EnergyServ | 06/06/2023 | 95% | SP-230235 | 100% | TR 22.882 approved at SA#100
1000033 | Energy Efficiency as service criteria | EnergyServ | 12/12/2023 | 75% | SP-230520 | 100% | 
960020 | Study on Network of Service Robots with Ambient Intelligence | FS_SOBOT | 09/09/2023 | 90% | SP-220447 | 100% | TR for approval
990053 | Study on Interconnect of SNPN | FS_ISN | 12/12/2023 | 60% | SP-230236 | 65% | Exception requested
1020032 | Timestamp Information Exposure for critical IoT | TIE_IoTAPP | 12/12/2023 | - | SP-231415 | 0% | New miniWID
SA1 Work Plan Rel-19 (2/3)

## Slide 15
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990049 | PS Data Off for IMS Data Channel Service | IMSDCDataOff | 03/03/2023 | 100% | SP-230227 |  | 
1000025 | UE-to-UE Multi Hop Relay | UEMHopRelay | 06/06/2023 | 100% | SP-230521 |  | 
1000027 | Preventing Excessive Data Exposure within an NPN | SecNPN | 06/06/2023 | 100% | SP-230523 |  | 
960015 | Study on roaming value added services | FS_RVAS | 12/12/2022 | 100% | SP-220442 |  | 
990051 | Roaming Value-Added Services | RVAS | 03/03/2023 | 100% | SP-230231 |  | 
850044 | Study on Supporting of Railway Smart Station Services | FS_RAILSS | 08/09/2022 | 100% | SP-190838 | - | 
990050 | Edge Computing for Industrial Scenarios | EDGINDUS | 03/03/2023 | 100% | SP-230229 | - | 
970044 | Multi-path relay | MultiRelay | 19/09/2022 | 100% | SP-220943 | - | 
970043 | Interworking of Non-3GPP Digital Terrestrial Broadcast Networks with 5GS Multicast Broadcast Services | DTT4MBS | 19/09/2022 | 100% | SP-220941 | - | 
990052 | Supporting UE Mobility for XR Services | XRMobility | 06/06/2023 | 100% | SP-230233 | - | 
1010025 | Local traffic routing for multi-access UE | LTR_MA | 09/09/2023 | 100% | SP-231035 | - | 
1010022 | Edge Computing Considering the Operational Needs of Service Hosting Environment | EdgeOpNeeds | 09/09/2023 | 100% | SP-231037 | - | 
SA1 Work Plan Rel-19 (3/3) –
already completed mini WIDs
For more information, see the full Work Plan at: https://ftp.3gpp.org/information/Work_Plan

## Slide 16: Rel-19 Study Items and corresponding Normative Items

## Slide 17: Sensing
TS 22.137 for approval (S1-233252 CP + S1-233253 TS) in SP-231398 (A.I. 6.8.1)
Progress since previous SA meeting
  FS_Sensing [CR package to TR 22.837 - SP-231397]
  Update in Security section
  Minor updates at the KPI table.
  Sensing
  Updated subclauses with better wording
  Introducing new requirements coming from the study TR 22.837
Impacts and dependencies on other WGs: none identified
Next steps
  None
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
950003 | Study on Integrated Sensing and Communication | FS_Sensing | 06/06/2023 | 100% | SP-220717 | - | TR 22.837 approved at SA#100
1000026 | Integrated Sensing and Communication | Sensing | 12/12/2023 | 80% | SP-230507 | 100% | TS 22.137 for approval

## Slide 18: AmbientIoT
Study: TR 22.840 for approval (S1-233593 CP, S1-233255 TR) in SP-231404 (A.I. 6.8.1)
Normative: New WID on SP-231403. Exceptionally, at the same time, corresponding TS 22.XXX for one step approval (S1-233594 CP + S1-233257 TS) in SP-231405 (AI 6.8.1)
Note: this TS is submitted as “type=other” on the 3GPP Portal since the WID is presented at the same time as the TS (to be accepted as “type=TS” by the 3GPP Portal, the corresponding WID has to be preliminary approved)
Progress since previous SA meeting
  FS_AmbientIoT
  Few correction pCRs on KPI tables have been agreed. They focus on correcting of KPI values, removal of the brackets/FFS/EN and resolving the format issues
  AmbientIoT
  The Skeleton of the TS is agreed
  Scope, overview of the TS added
  Functional service requirements of Ambient IoT added
  Functional performance requirements of Ambient IoT added
Impacts and dependencies on other WGs: none identified
Next steps
  None
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
950004 | Study on Ambient power-enabled Internet of Things | FS_AmbientIoT | 06/06/2023 | 95% | SP-220085 | 100% | -
1020030 | Ambient power-enabled Internet of Things | AmbientIoT | 12/12/2023 | - | SP-231403 | 95% | New. TS 22.xxx for one-step approval

## Slide 19: Metaverse
TS 22.156 for information (S1-233188 CP + S1-233258 TS) in SP-231407 (A.I. 6.8.1)
Progress since previous SA meeting
  FS_Metaverse [CR package in Metaverse- SP-231406]
  Correction CR to TR 22.856 agreed.
  Metaverse
  Add agreed requirements
  Add and correct performance KPIs
  Add an informative annex on EU Digital Wallet
  Number requirements
  CR to 22.261 to introduce Mobile Metaverse Services [CR package in Metaverse- SP-231406]
Impacts and dependencies on other WGs: none identified
Next steps
  None
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
950005 | Study on Localized Mobile Metaverse Services | FS_Metaverse | 03/03/2023 | 90% | SP-220353 | 100% | TR 22.856 approved at SA#100
1000028 | Localized Mobile Metaverse Services | Metaverse | 12/12/2023 | 80% | SP-230509 | 100% | TS 22.156 for approval

## Slide 20: FRMCS
Progress since previous SA meeting [CR packages in Railway - SP-231395]
  FS_FRMCS
  TR22.989: CR discussed about the gap analysis of the use case ‘Merging two Ad hoc Group Emergency alerts’. This topic is just introduced during this meeting to be further studied in R20. Functional clarifications are needed.
  FRMCS
  Requirements are added for Ad hoc Group Communications and Ad hoc Group Emergency Alert on: a) addition of reason for denial to initiate the alert/communication b) termination method c)monitoring by the MCX system of application of the predefined criterion to the participants
  Multi-talker control: modification of priorities of the participants by authorized users
Impacts and dependencies on other WGs: none identified
Next steps
  None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
95007 | Study on FRMCS Phase 5 | FS_FRMCS_Ph5 | 12/12/2023 | 90% | SP-220437 | 100% | 
1000031 | FRMCS Phase 5 | FRMCS_Ph5 | 12/12/2023 | 50% | SP-230512 | 100% | 

## Slide 21: AIML_MT_Ph2
Progress since previous SA meeting [CR package in AIML-MT_Ph2 - SP-231408]
  AIML_MT_Ph2v
  Updating of functional requirements in 22.261
Impacts and dependencies on other WGs: none identified
Next steps
  None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950004 | Study on AI/ML Model Transfer-Phase 2 | FS_AIML_MT_Ph2 | 12/12/2023 | 100% | SP-220439 | - | -
1000030 | AIML Model Transfer-Phase 2 | AIML_MT_Ph2 | 12/12/2023 | 80% | SP-230514 | 100% | -

## Slide 22: 5GSAT_Ph3
Progress since previous SA meeting [CR package in 5GSAT_Ph3 - SP-231409]
  FS_5GSAT_Ph3
  Editorials updates
  5GSAT_Ph3
  Added new requirements in TS 22.261
  Final review
Impacts and dependencies on other WGs: none identified
Next steps
  None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960016 | Study on satellite access - Phase 3 | FS_5GSAT_Ph3 | 06/06/2023 | 100% | SP-220679 | - | -
1000024 | Satellite access - Phase 3 | 5GSAT_Ph3 | 06/12/2023 | 95% | SP-230516 | 100% | 

## Slide 23: UAV_Ph3
Progress since previous SA meeting [CR package in UAV_Ph3- SP-231027]
  FS_UAV_Ph3
  Alignment of requirements.
  Update the term USSP to USS
  UAV_Ph3
  Move requirement from UAV safety to flight path and zones management
  Additional Requirements for Remote Identification of UAS and UTM assistance requirements
Impacts and dependencies on other WGs: none identified
Next steps
  None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960017 | Study on UAV Phase 3 | FS_UAV_Ph3 | 06/06/2023 | 100% | SP-220954 | - | -
1000032 | Uncrewed Aerial Systems Phase 3 | UAS_Ph3 | 06/12/2023 | 95% | SP-230518 | 100% | 

## Slide 24: DualSteer
Study: TR 22.841 for approval (S1-233226 CP, S1-233259 TR) in SP-231413 (A.I. 6.8.1)
Normative: New WID on SP-231412 + [CR package in DualSteer - SP-231411]
Progress since previous SA meeting
  FS_DualSteer
  Agreed one UC update and CPRs
  DualSteer [CR package in DualSteer - SP-231411]
  Agreed WID and normative requirements (22.261 CR)
Impacts and dependencies on other WGs: none identified
Next steps
  None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960018 | Study on Upper layer traffic steering, switching and split over dual 3GPP access | FS_DualSteer | 09/09/2023 | 95% | SP-220445 | 100% | TR sent for approval
1020031 | Upper layer traffic steering, switching and split over dual 3GPP access | DualSteer | 12/12/2023 | - | SP-231412 | 95% | NEW

## Slide 25: EnergyServ
Progress since previous SA meeting [CR package in EnergyServ- SP-231414]
  FS_EnergyServ
  Consolidation requirements update with leftover PRs
  EnergyServ
  Energy Efficiency as a Service Criteria requirements update with newly agreed CPRs
Impacts and dependencies on other WGs: none identified
Next steps
  None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960019 | Study on Energy Efficiency as Service Criteria | FS_EnergyServ | 06/06/2023 | 95% | SP-230235 | 100% | 
1000033 | Energy Efficiency as Service Criteria | EnergyServ | 12/2023 | 75% | SP-230520 | 100% | 

## Slide 26: FS_SOBOT
Study: TR 22.916 for approval (S1-233260 CP, S1-233261 TR) in SP-231399 (A.I. 6.8.1)
Progress since previous SA meeting
  Editorial clean-up
  Admin sections: Overview, conclusions
  Update on 5.1 Online cooperative high-resolution 3D map building
  Update on 5.8 Communication support for a group of Mining robots
  Communications scenarios, relations to existing or recently completed studies
Impacts and dependencies on other WGs: none identified
Next steps
  None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960020 | Study on Network of Service Robots with Ambient Intelligence | FS_SOBOT | 09/09/2023 | 90% | SP-220447 | 100% | TR sent for approval

## Slide 27: FS_ISN
Exception requested in SP-231400 (from S1-233481)
Progress since previous SA meeting
  First consolidated requirements agreed
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#105 (Feb 24): 90%
    Additional use cases and potential requirements
    Consolidation/Conclusions
    Remarks: Sending TR for information
  SA1#106 (May 2024): 100%
    TR corrections/clean-up
    Remarks: Sending TR for approval + WID
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990053 | Study on Interconnect of SNPN | FS_ISN | 12/12/2023 | 60% | SP-230236 | 65% | Exception requested

## Slide 28: Rel-19 Mini WIDs

## Slide 29: TIE_IoTAPP
New WID for approval at this plenary in SP-231415 (from S1-233583) (A.I. 6.5.1) and CR package as a company contribution.
Progress since previous SA meeting
Impacts and dependencies on other WGs: none identified
Next steps
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1020032 | Timestamp Information Exposure for critical IoT | TIE_IoTAPP | 12/12/2023 | - | SP-231415 | 0% | New miniWID

## Slide 30
Thank you