## Slide 1: SA WG6 status report to TSG SA#102
Alan Soloway
SA6 Chair (Qualcomm Technologies Inc)
(Agenda Item 4.6)

## Slide 2: SA6 leadership and subgroups
Chair:
  Mr. Alan Soloway Qualcomm Incorporated / ATIS1
Vice-chairs:
  Mr. Jukka Vialen Airbus DS SLC / ETSI2
  Mr. Basavaraj (Basu) Pattan Samsung Electronics Ind. Co., Ltd. / TTA3
Secretary:
  Bernt Mattsson (MCC)
1 Elected February 2022
2 Re-elected for third term April 2023
3 Elected June 2022
NOTE: SA6 Chair election to be scheduled for SA6#59 (February 2024)

## Slide 3: Executive Summary
Two meetings in 4Q2023
  SA6#57, 9 – 13 October, 2023
  SA6#58, 13 – 17 November, 2023
Rel-15/Rel-16/Rel-17 corrections
  24 CRs for pre-Rel-18 Technical Specifications
Rel-18 corrections
  154 CRs agreed for Rel-18 Technical Specifications
  EDGEAPP External TR: Sent for approval to SA#102, 5% reserved for alignment with SA5
Rel-19 activities
  97 CRs agreed for Rel-19 Technical Specifications
  66 pCRs approved for Rel-19 Technical Report
  Newly agreed SIDs/WIDs: FS_5GSAT_APP, FS_MetaAPP, FS_XRAPP
  Endorsed SID/WID Proposals: FS_SensingAPP

## Slide 4: Items of Interest
Release 18 Progress
  Good progress on essential corrections, but there are concerns on necessary time allocation
Release 19 Progress
  3 additional study/work items were agreed, Sent to SA#102 for approval
  1 additional study item was endorsed, Sent to SA#102 for discussion/modification/approval
  Additional topics were discussed, but not agreed in SA6
  Additional discussions expected to occur at SA6#59
Future Meeting Schedule
  No 2024 meeting schedule changes
  The 2025 schedule was reviewed based on the decision by MHPG to support 6 SA6 F2F meetings
  Additional discussion on future years is expected when a new Chair is seated (e.g. electronic versus F2F)

## Slide 5: SA6#57 Statistics
SA6#57 9 – 13 October 2023
  5 quarters per day Monday through Thursday, 4 quarters on Friday
Statistics at SA6#57
  319 Tdoc numbers initially reserved, 641 Tdoc numbers used by meeting end
  428 CRs submitted (including revisions)
    153 agreed (10 for Rel-16/Rel-17, 77 for Rel-18, 66 for Rel-19)
  112 pCRs submitted (including revisions)
    23 approved
  14 incoming LSs, 8 Approved outgoing LSs
  Time allocation: Pre-Rel-19: ~50%; Rel-19: ~50%
Conference calls (pre-SA6#57)
  3 informal conference calls

## Slide 6: SA6#58 Statistics
SA6#58 13 – 17 November 2023
  5 quarters per day Monday through Thursday, 4 quarters on Friday
Statistics at SA6#58
  340 Tdoc numbers initially reserved, 690 Tdoc numbers used by meeting end
  369 CRs submitted (including revisions)
    123 agreed (15 for Rel-15/Rel-16/Rel-17, 77 for Rel-18, 31 for Rel-19)
  162 pCRs submitted (including revisions)
    43 approved
  12 incoming LSs, 5 Approved outgoing LSs
  Time allocation: Pre-Rel-19: ~40%; Rel-19: ~60%
Conference calls (pre-SA6#58)
  4 informal conference calls

## Slide 7: Number of Tdocs in SA6

## Slide 8
Number of approved pCRs & agreed CRs

## Slide 9: SA6 Release 18 Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1000035 | New WID on Application layer support for Personal IoT Network | PINAPP | Jun-2023 | 100% | SP-221236 | 100%
960011 | Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | Dec-2024 | 65% | SP-220990 | 95%

## Slide 10: PINAPP
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
980052 | New WID on Application layer support for Personal IoT Network | PINAPP | Rel-18 | S6 | June-2023 | 100% | 100% | Work completed.
Progress since SA#101:
  25 CRs and one LS reply for TS 23.542 agreed on
    PINAPP security clarification
    Update PIN profile and PIN dynamic profile
    Correction of PIN notify and PIN-Removal-Behaviour
    Correction of scope, introduction and several PIN interfaces
    One LS to clarify the PINAPP security issues to SA3 to trigger the work
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  Continue the maintenance work and only Category F maintenance CR is needed

## Slide 11: Approved SA6 Release 19 Work/Study Items
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1000035 | Study on enhanced application layer support for location services | FS_eLSAPP | Jun-2024 | 15% | SP-230778 | 25%
1000034 | Study on Service aspects for supporting the eMMTel service | FS_eMMTelAPP | Sep-2024 | 10% | SP-230779 | 20%
1010005 | Study on application layer support for AI/ML services | FS_AIMLAPP | Sep-2024 | 0% | SP-231182 | 35%
1000039 | enhMC – Enhanced Mission Critical Architecture for Rel-19 | enhMC | Dec-2024 | 5% | SP-230695 | 30%
1000036 | MCShAC – Sharing of administrative configuration between interconnected MC service systems | MCShAC | Dec-2024 | 5% | SP-230692 | 40%
1000038 | FRMCS_Ph5 – Railways specific Enhancements to Mission Critical Services | FRMCS_Ph5 | Dec-2024 | 10% | SP-230780 | 30%
1000037 | 5GMARCH_Ph3 – Application Architecture for MSGin5G Service Phase 3 | 5GMARCH_Ph3 | Sep-2024 | 0% | SP-230781 | 20%
1010008 | Application Architecture for UAS applications Phase 3 | UASAPP_Ph3 | Dec-2024 | 0% | SP-230991 | 20%
1010006 | New WID on SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | Dec-2024 | 20% | SP-230989 | 25%
1010009 | Guidelines for CAPIF Usage | CAPIF_EXT | Sep-2024 | 5% | SP-231161 | 20%
1010007 | Architecture for enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Dec-2024 | 0% | SP-231160 | 15%

## Slide 12: FS_eLSAPP
Progress since SA#101:
  SA6#57&58: 13 CRs agreed on
    KI#1 on Geofencing and related solution
    KI#2 on Location history tracing and related solution
    KI#3 on Location QoS improvement and related solution
    KI#4 on Enhancement to support location information exposure
  Contentious Issue:
    Solution for Architecture enhancement for SEAL-LM
RAN and other impacts and dependencies:
  N/A
Next steps:
  Provide the solution for KI#4: Enhancement to support location information exposure
  Further analysis the necessity of the architecture enhancement for SEAL-LM
  Update and evaluate the existing solutions
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1000035 | Study on enhanced application layer support for location services | FS_eLSAPP | June-2024 | 20% | SP-230778 | 25% | 

## Slide 13: eMMTelAPP (SID/WID)
Progress since SA#101:
  SA6#57&#58: 8 pCRs agreed
  Progress made for 2 new key issues
    key issue of architecture and functionalities of eMMTel enabler for different usages
    key issue of support of application layer verification of caller
RAN and other impacts and dependencies: N/A
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1000034 | New Study on application enablement for Satellite access enabled 5G Services | FS_eMMTelAPP | Sep-2024 | 10% | SP-230779 | 20% | 
Next steps:
  capture new key issues
  provide solutions for existing key issues

## Slide 14: FS_AIMLAPP
Progress since SA#101:
  SA6#57&58: 23 CRs agreed
  Progress made for
    Skeleton, Scope, Introduction, Definitions
    Initial enablement architecture considerations and requirements
    Initial analysis of 3GPP work on AI/ML
    7 Key Issues Approved
    10 Solutions Approved
RAN and other impacts and dependencies: N/A
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | SID | New % | Change or comment
1010005 | Study on application layer support for AI/ML services | FS_AIMLAPP | Sep-2024 | 0% | SP-231182 | 35% | 
Next steps:
  Further Key Issues and Solutions to existing/new KIs
  EN resolution in existing Solutions
  Progress on Enablement Architecture for AI/ML
  Deployment models and Business relationships

## Slide 15: enhMC
Progress since SA#101:
  SA6#57&58: 25 CRs agreed
  Progress made for
    Enhancements to the existing procedures or specify new procedures for all MC services:
      MC service emergency alert cancel request information flows
      Group/User Regroup alignment across spec and enhancements
      Location management Corrections in existing MC Specs
    MC Reliability Improvements:
      Resources management procedure updates
RAN and other impacts and dependencies: N/A
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1000039 | Enhanced Mission Critical Architecture for Rel 19 | enhMC | Nov-2024 | 20% | SP-230988 | 30% | 
Next steps:
  Further enhancement to the enhMC according to the objectives, especially
    Enhancements related to MC Service Reliability improvements such as handling of bearer establishment failure for Group Calls;
    Further work to complete temporary MCX User with Limited Service mode (An MC user can use an MCX UE without requiring to Login);
    Discreet listening and logging for mission critical services;
    Expand the message storage coverage to also MCPTT and MCVideo services;
    Enhancements related to ongoing ETSI plug-tests and field tests for MC services;
    Enhancements to the existing procedures or specify new procedures for all MC services to cover the gaps if any identified

## Slide 16: MCShAC
Progress since SA#101:
  SA6#58: 2 CRs agreed
  Progress made for
    Introduction of clause for Information flows
    Common ACM procedure
    ACM group configuration management
RAN and other impacts and dependencies: None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1000036 | Sharing administrative configuration between interconnected MC service systems | MCShAC | Dec-2024 | 20% | S6-232194 | 40% | 
Next steps:
  CRs for
    ACM group configuration management
    Procedures requesting add-on or removal of MC service users for migration
    Updating MC service UE initial configuration
    Updating MC service user profile while receiving MC service from partner MC system

## Slide 17: 5GMARCH_Ph3 (WID)
Progress since SA#101:
  SA6#57&#58: 8 pCRs agreed
  Progress made for
    solution for objective 1).a), i.e. delivery mechanism in the terminating side is approved
    most contributions are still focused on Rel-18. Solutions for Rel-19 objectives are expected for the next meeting.
RAN and other impacts and dependencies: N/A
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1000037 | New Study on application enablement for Satellite access enabled 5G Services | FS_eMMTelAPP | Sep-2024 | 0% | SP-230781 | 20% | 
Next steps:
  provide solutions for olutions for Rel-19 objectives, e.g.
    technical solutions to fulfil the remaining stage 1 requirements [R-5.1.2-001] in TS TS22.262; and
    APIs provided by MSGin5G Client.

## Slide 18: UASAPP_Ph3
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1010008 | Application Architecture for UAS applications Phase 3 | UASAPP_Ph3 | R-19 | S6 | 12 / 2024 | 0% | 20% | Work ongoing.
Progress since SA#101:
  1 CR for TS 23.255 agreed
  The CR is related with improved redundancy for command and control (C2) traffic
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  Completion of the work on redundancy, reliability and application layer service continuity of command and control (C2) traffic for UAV
  Work on other aspects of the WID:
    Real-time UAV connection status monitoring and location reporting
    Communications between UAVs within a geographical area to support PC5 in addition to Uu
    Possible aspects to SEAL based on the above topics

## Slide 19: SEALDD_PH2
Progress since SA#101:
  SA6#57&58: 7 CRs agreed
  Progress made for
    SEALDD transmission quality guarantee with BAT and periodicity adaptation
    SEALDD enabled congestion control for VAL application by supporting L4S mechanism
    SEALDD policy enhancement
    Relationship between SEALDD and the SA4 5GMS
RAN and other impacts and dependencies: N/A
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
xxxxxx | New WID on SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | Sep-2024 | 20% | S6-232607 | 25% | 
Next steps:
  Further enhancement to the SEALDD according to the objectives, especially
    Enhance the existing lossless data delivery mechanism to enable corresponding interaction between the SEAL DD server and VAL server
    potential enhancements to the SEALDD architecture (e.g. the relationship with NRM server)

## Slide 20: CAPIF_EXT
Progress since SA#101:
  SA6#58: 4 pCRs agreed
  Progress made for
    References
    Definitions
    Overview of CAPIF
RAN and other impacts and dependencies: N/A
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010009 | Guidelines for CAPIF Usage | CAPIF_EXT | Sep-2024 | 5% | SP-231161 | 20% | 
Next steps:
  Work on the following chapters
    Role of Stakeholders for API Exposure
    Exemplary Use Cases and Adoption
    Summary

## Slide 21: EDGEAPP_Ph3
Progress since SA#101:
  SA6#57: 5 CRs agreed
  SA6#58: 3 CRs agreed
  Progress made for
    Solutions to support Common EAS Bundle with ECS-ER Solutions for Service continuity in Edge Node Sharing
RAN and other impacts and dependencies: None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010007 | Architecture for enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Dec-2024 | 0% | SP-231160 | 15% | 
Next steps:
  Continue the work on the remaining objectives including solution enhancements to support Common EAS bundle and service continuity for Edge Node Sharing/Common EAS

## Slide 22: Pending SA6 Release 19 Work/Study Items
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
xxxxxx | New Study on application enablement for Satellite access enabled 5G Services | FS_5GSAT_App | Sep-2024 | 0% | S6-233818 | 5%
xxxxxx | Study on application enablement for Localized Mobile Metaverse Services | FS_MetaApp | Sep-2024 | 0% | S6-233361 | 10%
xxxxxx | New Study on Application enabler for XR Services | FS_XRApp | Sep-2024 | 0% | S6-233295 | 10%
xxxxxx | New SID for study on Sensing enabler for vertical applications | FS_SensingAPP | Sep-2024 | 0% | S6-233415 | 0%

## Slide 23: FS_5GSAT_App
Progress since SA#101:
  SA6#58: 4 pCRs agreed
  Progress made for
    Skeleton for new TR
    Scope
    KI on usage of satellite access characteristics for the application enablement
    KI on Edge Computing on satellite
RAN and other impacts and dependencies: None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
xxxxxx | New Study on application enablement for Satellite access enabled 5G Services | FS_5GSAT_App | Sep-2024 | 0% | S6-233818 | 5% | 
Next steps:
  To discuss more key issues
  To discuss solutions for the agreed key issues
  Initial architecture views
  Business Relationships and Deployment Models

## Slide 24: FS_MetaApp
Progress since SA#101:
  SA6#58: 4 pCRs agreed
  Progress made for
    Skeleton and scope for the new TR
    KI on Spatial anchor enabler
    KI on sensitive information exposure
RAN and other impacts and dependencies: None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
xxxxxx | Study on application enablement for Localized Mobile Metaverse Services | FS_MetaApp | Sep-2024 | 0% | S6-233361 | 10% | 
Next steps:
  To discuss more key issues
  To discuss solutions for the agreed key issues
  architecture enhancements
  Business Relationships and Deployment Models

## Slide 25: FS_XRApp
Progress since SA#101:
  SA6#58: 5 pCRs agreed
  Progress made for
    Skeleton for new TR
    Introduction and scope
    KI on KPI measurement and exposure
    KI on E2E Multi-Modal Communication Flows
RAN and other impacts and dependencies: None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
xxxxxx | New Study on Application enabler for XR Services | FS_XRApp | Sep-2024 | 0% | S6-233295 | 10% | 
Next steps:
  To discuss more key issues
  To discuss solutions for the agreed key issues
  Initial architecture views
  Business Relationships

## Slide 26: Release 19 Planning/Tracking (1/2)
SA6 Rel-19 SI/WIs |  |  | Planned TUs |  |  | Consumed TUs |  |  | Balance TUs
Tdoc # | Title | Source | TUs (SID) | TUs (WID) | Total TUs | SA6#56 | SA6#57 | SA6#58 | 
SP-230692 | New WID on sharing of administrative configuration between interconnected MC service systems (MCShAC) | Andreas Flander, BDBOS | 0 | 6 | 6 | 0 | 0 | 0.5 | 5.5
SP-230780 | New WID on Railways specific Enhancements to Mission Critical Services (FRMCS_Ph5) | Oettl, Martin, Nokia | 0 | 8 | 8 | 0.5 | 1 | 2 | 4.5
SP-230781 | Application Architecture for MSGin5G Service Phase 3 (5GMARCH_Ph3) | Liu, Yue, China Mobile | 0 | 5 | 5 | 0 | 0 | 0.5 | 4.5
SP-230778 | Study on enhanced application layer support for location services (FS_eLSAPP) | Liping Wu, CATT | 5 | 3 | 8 | 0.5 | 1 | 1 | 5.5
SP-230779 | Study on Service aspects for supporting the eMMTel Service (FS_eMMTelAPP) | Liu, Yue, China Mobile | 6 | 4 | 10 | 0.5 | 1 | 1 | 7.5
SP-230988 | Revised WID for Enhanced Mission Critical Architecture for Rel-19 | Motorola Solutions UK Ltd. (Karthik Murugesan) | 0 | 8 | 8 | 1 | 3 | 2 | 2
SP-230991 | New WID on Application Architecture for UAS applications Phase 3 | InterDigital (Atle Monrad) | 0 | 5 | 5 | 0 | 0.5 | 0.5 | 4
S6-233361 | New SID on application enablement for Localized Mobile Metaverse Services | Samsung (Sapan Shah) | 10 | 9 | 19 | 0 | 0 | 1 | 18

## Slide 27: Release 19 Planning/Tracking (2/2)
SA6 Rel-19 SI/WIs |  |  | Planned TUs |  |  | Consumed TUs |  |  | Balance TUs
Tdoc # | Title | Source | TUs (SID) | TUs (WID) | Total TUs | SA6#56 | SA6#57 | SA6#58 | 
SP-231160 | New WID on architecture for enabling Edge Applications Phase 3 | Samsung (Hyesung Kim) | 0 | 9 | 9 | 0 | 2 | 1.5 | 5.5
S6-233295 | New SID on Application enabler for XR Services | China Mobile (Suzhou) Software (Shaowen Zheng) | 4 | 4 | 8 | 0 | 0 | 1 | 7
S6-233266 | New Study on application enablement for Satellite access enabled 5G Services | Samsung (Basavaraj (Basu) Pattan) | 9 | 9 | 18 | 0 | 0 | 1 | 17
S6-233362 | New SID for study on Sensing enabler for vertical applications | Huawei, Hisilicon (Yajie Hu) | 10 | 6 | 16 | 0 | 0 | 0 | 16
SP-231182 | Study on application layer support for AI/ML services | Lenovo (Emmanouil Pateromichelakis) | 6 | 4 | 10 | 0 | 2 | 2 | 6
SP-230989 | New WID on further enhancements on SEALDD | Huawei, Hisilicon, (Cuili Ge) | 0 | 8 | 8 | 0 | 1 | 0.5 | 6.5
SP-231161 | Guidelines for CAPIF Usage | NTT DOCOMO INC. (Junpei Uoshima) | 3 | 0 | 3 | 0 | 0.5 | 0.5 | 2
S6-233917 | New Study Item on enhancements to CAPIF Phase 3 | Nokia, Nokia Shanghai Bell (Niranth Amogh) | 3 | 3 | 6 | 0 | 0 | 0 | 6
TEI-19 |  |  | 0 | 8 | 8 | 0 | 1 | 1 | 6
 |  |  | 56 | 99 | 155 | 2.5 | 13 | 16 | 123.5

## Slide 28
Future SA6 meetings
Meeting | Date | Location
2024 |  | 
SA6#59 | 26 Feb – 01 Mar 2024 | Athens, Greece
SA6#60 | 15 – 19 April 2024 | China, Location, TBC
SA6#61 | 20 – 24 May 2024 | Korea, Location, TBC
SA6#62-Adhoc-e | 10 – 18 July 2024 - TBD | Online
SA6#62 | 19 – 23 August 2024 | Europe, Location, TBC
SA6#63 | 14 – 18 October 2024 | India, Location, TBC
SA6#64 | 18 – 22 November 2024 | Orlando, Florida, USA
2025 |  | 
SA6#65 | 17 – 21 Feb 2025 | Europe, Location, TBC
SA6#66 | 7 – 11 April 2025 | Europe, Location, TBC
SA6#67 | 19 – 23 May 2025 | Japan, Location, TBC
SA6#68 | 25 – 29 August 2025 | Europe, Location, TBC
SA6#69 | 13 – 17 October 2025 | China, Location, TBC
SA6#70 | 17 – 21 November 2025 | North America, Location, TBC

## Slide 29: For TSG SA information and action

## Slide 30: For TSG SA information and action (1/4)
Action: CRs for approval – CR packs for
  SP-231542 Rel-18 CRs to TS23554 for 5GMARCH_Ph2
  SP-231543 Rel-19 CRs to TS23554 for 5GMARCH_Ph3
  SP-231544 Rel-18 CRs to TS23436 for ADAES
  SP-231545 Rel-15 CRs to TS23222 for CAPIF
  SP-231546 Rel-16 CRs to TS23222 for eCAPIF
  SP-231547 Rel-17 CRs to TS23222 for TEI17, eCAPIF
  SP-231548 Rel-17 CRs to TS23558 for EDGEAPP
  SP-231549 Rel-18 CRs to TS23558 for EDGEAPP_Ph2
  SP-231550 Rel-19 CRs to TS23558 for EDGEAPP_Ph3
  SP-231551 Rel-17 CRs to TS23379 for eMONASTERY2
  SP-231552 Rel-17 CRs to TS23281 for enh3MCPTT
  SP-231553 Rel-18 CRs to TS23280 for enh4MCPTT
  SP-231554 Rel-19 CRs to TS23280, TS23281, TS23282, TS23289 and TS23379 for enhMC
  SP-231555 Rel-17 CRs to TS23434 for eSEAL
  SP-231556 Rel-19 CRs to TS23280, TS23281, TS23282 and TS23379 for FRMCS_Ph5
  SP-231557 Rel-19 CRs to TS23280 for Irail
  SP-231558 Rel-18 CRs to TS23280, TS23281, TS23282 and TS23379 for MC_AHGC

## Slide 31: For TSG SA information and action (2/4)
Action: CRs for approval – CR packs for
  SP-231559 Rel-18 CRs to TS23280 for MCGWUE
  SP-231560 Rel-19 CRs to TS23280 for MCShAC
  SP-231561 Rel-18 CRs to TS23435 for NSCALE
  SP-231563 Rel-18 CRs to TS23542 for PINAPP
  SP-231564 Rel-16 CRs to TS23434 for SEAL
  SP-231565 Rel-18 CRs to TS23434 for SEAL_Ph3
  SP-231567 Rel-18 CRs to TS23433 for SEALDD
  SP-231568 Rel-19 CRs to TS23433 for SEALDD_Ph2
  SP-231569 Rel-18 CRs to TS23222 for SNAAPP
  SP-231570 Rel-19 CRs to TS23222 for TEI19, eCAPIF, NSCALE
  SP-231571 Rel-19 CRs to TS23435 for TEI19, eCAPIF, NSCALE
  SP-231572 Rel-19 CRs to TS23434 for TEI19, SEAL_Ph3
  SP-231573 Rel-19 CRs to TS23255 for UASAPP_Ph3
  SP-231574 Rel-18 CRs to TS23286 for V2XAPP_Ph3

## Slide 32: For TSG SA information and action (3/4)
Information: Technical Reports/Specifications
  None
Action: Technical Reports/Specifications
  SP-231538 Presentation of TR 23.958 v2.0.0 for Approval (EDGEAPP_EXT)

## Slide 33: For TSG SA information and action (4/4)
Action: New SIDs/WIDs
  SP-231539 New SID on application enabler for XR Services
  SP-231540 New SID on application enablement for Localized Mobile Metaverse Services
  SP-231541 New SID on application enablement for Satellite access enabled 5G Services
Potential Action: Endorsed SIDs/WIDs
  SP-231579 New SID on sensing application enabler for vertical applications

## Slide 34: Thank You!