## Slide 1: SA WG6 status report to TSG SA#90-e
Suresh Chitturi
SA6 Chairman
SAMSUNG

## Slide 2: SA6 Officials
Chairman:
  Mr. Suresh Chitturi Samsung Electronics Co. Ltd / TTA1
Vice Chairmen:
  Mr. Alan Soloway Qualcomm Incorporated / ATIS2
  Mr. Jukka Vialen Airbus DS SLC / ETSI3
Secretary:
  Bernt Mattsson (MCC)
1 Re-elected by acclamation in February 2020
2 Elected for the first term in April 2018 (election to be held in Q2/2021)
3 Elected for the first term in February 2019 (election to be held in Q2/2021)

## Slide 3
Executive Summary – Q4/2020
Two e-meetings in Q4/2020
  SA6#39 BIS-e, 12th – 20th October (7 working days, 12 conference calls)
  SA6#40-e, 16th – 24th November (7 working days, 12 conference calls)
Good progress continues on all Rel-17 activities
  Work-items (10 active WIDs)
    2 new work-items agreed – eSEAL and UASAPP
    eMONASTERY2 and MCIOPS remain 100% complete. Steady progress on all remaining WIDs
    Working assumption established for EDGEAPP (85% complete), to send TS for approval at SA#91
  Studies (6 active SIDs)
    FS_MCOver5GS (65%) – TR 23.783 sent for information
    FS_UASAPP (75%) – TR 23.755 sent for information
    FS_enhMCLoc – declared 100% complete
Rel-17 timeline
  Working with an assumption to complete Rel-17 Stage 2 by June 2021
Updated SA6 ToR in SP-200927

## Slide 4
SA6#39 BIS-e 12-20 October 2020
  Online e-meeting
  4 formal conference calls, 8 informal conference calls
Statistics at SA6#39 BIS-e:
  189 Tdocs initially submitted, 348 Tdocs at end of meeting (~700 including DRAFT revisions)
  71 CRs (including revisions)
    26 agreed (12 for Rel-16, 14 for Rel-17), 4 postponed, 4 not pursued
  226 pCRs (including revisions)
    73 approved, 12 merged, 33 postponed
  12 incoming LSs, 4 outgoing LSs
  Time allocation: Rel-16: ~5%; Rel-17: ~95%
Conference calls (pre-SA6#39 BIS-e)
  1 informal conference call (Sep 29 – EDGEAPP)
SA6 meetings (Q4/2020) -1/2

## Slide 5
SA6#40-e 16-24 November 2020
  Online e-meeting
  4 formal conference calls, 8 informal conference calls
Statistics at SA6#40-e:
  175 Tdocs initially submitted, 327 Tdocs at end of meeting (~550 including DRAFT revisions)
  52 CRs (including revisions)
    22 agreed (3 for Rel-16, 19 for Rel-17), 3 postponed, 0 not pursued
  217 pCRs (including revisions)
    92 approved, 7 merged, 24 postponed
  4 incoming LSs, 2 outgoing LSs
  Time allocation: Rel-16: ~5%; Rel-17: ~95%
Conference calls (pre-SA6#40-e)
  6 informal conference calls (Oct 28 – EDGEAPP, Oct 29 – 5GMARCH, Nov 03 – UASAPP, Nov 04 – EDGEAPP, Nov 05 – 5GMARCH, Nov 09 – UASAPP)
SA6 meetings (Q4/2020) -2/2

## Slide 6: Number of Tdocs in SA6
Rel-14
Rel-15
Rel-16
Rel-17
* Statistics do not account for DRAFT revisions during e-meetings

## Slide 7
Rel-14
Rel-15
Rel-16
Rel-17
Numbers of approved pCRs & agreed CRs

## Slide 8
Meeting | Date | Location | Remarks
SA6#41 | 18 – 26 January 2021 | Online | Based on Rel-17 Stage 2 freeze of June 2021
SA6#42 | 01 – 09 March 2021 | Online | 
SA6#42 BIS | 12 – 20 April 2021 | Online | 
SA6#43 | 24 May – 02 June 2021 | Online | 
SA6#44 | 12 – 16 July 2021 | Wroclaw, Poland | To be determined, subject to resumption of F2F meetings in 2H2021
SA6#45 | 30 Aug – 03 Sep 2021 | India (TBC) | 
SA6#45 BIS | 11 – 15 Oct 2021 | Tallinn, Estonia | 
SA6#46 | 15 – 19 Nov 2021 | North America | 
Future SA6 meetings

## Slide 9: Overview: Rel-17 Work Items – 1/2
Work Item | WI Code | WID Approved | SA#89 | SA#90 | Target Completion | Remarks
Enhancements to Application Architecture for the Mobile Communication System for Railways Phase 2 | eMONASTERY2 | SA#84 (06/2019) | 100% | 100% | SA#89 (09/2020) | Declared 100% CR PACK - SP-200994
MC services support on IOPS mode of operation | MCIOPS | SA#84 (06/2019) | 95% | 100% | SA#89 (09/2020) | Declared 100%
Enhanced Mission Critical Push-to-talk architecture phase 3 | enh3MCPTT | SA#87 (03/2020) | 35% | 45% | SA#89 (09/2020) | To align with Stage2 freeze CR PACK- SP-200995
Enhancements for functional architecture and information flows for Mission Critical Data | eMCData3 | SA#86 (12/2019) | 70% | 85% | SA#89 (09/2020) | To align with Stage2 freeze CR PACK - SP-200996
Architecture for enabling Edge Applications | EDGEAPP | SA#86 (12/2019) | 70% | 85% | SA#90 (12/2020) | TS for approval at SA#91 CR PACK - SP-200997

## Slide 10: Overview: Rel-17 Work Items – 2/2
Work Item | WI Code | WID Approved | SA#89 | SA#90 | Target Completion | Remarks
Enhanced application layer support for V2X services | eV2XAPP | SA#89 (09/2020) | 0% | 35% | SA#91 (03/2021) | To align with Stage2 freeze CR PACK - SP-200998
Application Architecture for MSGin5G Service | 5GMARCH | SA#89 (09/2020) | 0% | 5% | SA#91 (03/2021) | To align with Stage2 freeze
Mission Critical Services over 5GS | MCOver5GS | SA#89 (09/2020) | 0% | 30% | SA#91 (03/2021) | To align with Stage2 freeze
Enhanced Service Enabler Architecture Layer for Verticals | eSEAL | New WID | - | 10% | SA#92 (06/2021) | To align with Stage2 freeze CR PACK - SP-200999 New WID in SP-200987
Application layer support for Unmanned Aerial System (UAS) | UASAPP | New WID | - | 0% | SA#92 (06/2021) | To align with Stage2 freeze New WID in SP-200988

## Slide 11: Overview: Studies
Study Item | WI Code | SID Approved | SA#89 | SA6#90 | Target Completion | Remarks
Study on Mission Critical Services support over 5G System | FS_MCOver5GS | SA#80 (06/2018) | 60% | 65% | SA#93 (09/2021) | TR for information in SP-200984
Study into location enhancements for mission critical services | FS_enhMCLoc | SA#81 (09/2018) | 90% | 100% | SA#87 (03/2020) | Declared 100%
Study on application layer support for Factories of the Future in 5G NW | FS_FFAPP | SA#82 (12/2018) | 70% | 80% | SA#91 (03/2021) | 
Study on application layer support for Unmanned Aerial System (UAS) | FS_UASAPP | SA#82 (12/2018) | 55% | 75% | SA#91 (03/2021) | Revised SID in SP-200986 TR for information in SP-200985 TR for approval planned at SA#91
Study on support of the 5GMSG Service | FS_5GMARCH | SA#84 (06/2019) | 65% | 80% | SA#90 (12/2020) | TR for approval planned at SA#91
Study of Gateway UE function for Mission Critical Communication | FS_MCGWUE | SA#88 (06/2020) | 10% | 30% | SA#93 (09/2021) | Rel-18 study
Study of Interconnection and Migration Aspects for Railways | FS_IRail | SA#88 (06/2020) | 10% | 10% | SA#93 (09/2021) | Rel-18 study

## Slide 12: For TSG SA information and action

## Slide 13: For TSG SA information and action (1/2)
Action
  CRs for approval – 12 CR packs
    Rel-16 CRs to TS 23.282 for eMCData2 in SP-200989
    Rel-16 CRs to TS 23.281 for MONASTERY2 in SP-200990
    Rel-16 CRs to TS 23.434 for SEAL in SP-200991
    Rel-16 CRs to TS 23.286 for V2XAPP in SP-200992
    Rel-17 CRs to TR 23.764 for FS_eV2XAPP in SP-200993
    Rel-17 CRs to TS 23.281, and 23.379 for eMONASTERY2 in SP-200994
    Rel-17 CRs to TS 23.280 and 23.379 for enh3MCPTT in SP-200995
    Rel-17 CRs to TS 23.282 for eMCData3 in SP-200996
    Rel-17 CRs to TS 23.222 for EDGEAPP in SP-200997
    Rel-17 CRs to TS 23.286 and 23.434 for eV2XAPP in SP-200998
    Rel-17 CRs to TS 23.434 for eSEAL in SP-200999
    Rel-17 CRs to TS 23.281 for TEI17 in SP-201000

## Slide 14: For TSG SA information and action (2/2)
Information
  Technical Report(s)
    FS_MCOver5GS - Presentation of TS 23.783 v1.0.0 for information in SP-200984
    FS_UASAPP - Presentation of TR 23.755 v1.0.0 for information in SP-200985
Action
  Work-item(s)
    eSEAL - New WID Enhanced Service Enabler Architecture Layer for Verticals in SP-200987
    UASAPP- New WID Application layer support for Unmanned Aerial System (UAS) in SP-200988
  Study-item (s)
    FS_UASAPP - Revised SID Study on application layer support for UAS service in SP-200986
  SA6 ToR update
    SA6 ToR for approval in SP-200927

## Slide 15: Annex

## Slide 16: TEI17
Work-Item | Number of CRs | Description | CRs to SA#90
MCVideo (23.281) | 1 | MCVideo pull and push corrections | SP-201000

## Slide 17: Rel-16 Corrections
Work-Item | Number of CRs | Description | CRs to SA#90
eMCData2 | 3 + 3 mirror to Rel-17 | IP connectivity, SDS and FD functional model correction Align Annex B with changes to “auto-send” Correction to the transmission control configuration parameters | SP-200989
MONASTERY2 | 2 + 2 mirror to Rel-17 | FA controlling role description in MCVideo FA management procedure in MCVideo | SP-200990
SEAL | 4 | Clarification on group join notification Resolution of ENs on security aspects Correction of Location notification to VAL server Clarifications for T8 interface | SP-200991
V2XAPP | 1 | Clarifications for network monitoring information notification | SP-200992

## Slide 18: Thank You!