## Slide 1
Puneet Jain
SA2 Chair, Intel
Maurice Pope
SA2 Support, MCC
SA2 Status Report to
TSG SA#91-e

## Slide 2: Contents
1) General aspects (events since SA#90-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#90-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#90-e
  SA2#143E: 24 Feb – 09 Mar 2021
    Electronic meeting in place of SA2#143 with full agenda.
Future SA2 meetings
  SA2#144E: 12 April – 16 April 2021
  SA2#145E: 17 May – 28 May 2021

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Puneet Jain (Intel)
  Vice Chair: Tao Sun (CMCC), Andrew Bennett (Samsung)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope and vice chairs, Andrew Bennett and Tao Sun for their outstanding support!

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #143-e:
349 delegates ‘attended’ (registered) for SA WG2 #143-e
  ~8560 e-mails were sent to the list during the e-meeting
  1492 documents (including revisions), 1461 documents handled including:
    720 CRs (including revisions)
    97 Incoming LSs, of which 23 were postponed
    37 Outgoing LSs Approved
  116 documents postponed
Total CRs agreed: 286
885 people registered on the SA WG2 e-mail reflector on 16 March 2021

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (5/7) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9 | 2 | 0.9 | 3.5 | 2.1 | 1.6 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2 | 6 | 8.9 | 7.7 | 5 | 6 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7 | 33 | 21 | 23.2 | 14.5 | 16 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 work | 10.8 | 11 | 12.5 | 0 | 0 | 0 | 0 | 0 | 0 | 0

## Slide 9: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 10: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | REL-12 FREEZE: 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | REL-13 FREEZE: 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e
Rel-12 CR | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39 | 35 | 34 | 21 | 11 | 10 | 9 | 1 | 9 | 3 | 3 | 3 | 1
Rel-13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10 | 19 | 13 | 14 | 6 | 9 | 56 | 25 | 58 | 73 | 41 | 11 | 35 | 29 | 25 | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-14 CR | 4 | 21 | 69 | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0 | 3
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 0
Rel-17 CR | 12 | 0 | 0 | 0 | 209

## Slide 11: Contents
1) General aspects (events since SA#90-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 13: Contents
1) General aspects (events since SA#90-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Work Progress on Corrections (Category A CRs are not counted)
  R15: None

## Slide 15: 2.2) Rel-15 Work and Maintenance (2/2)
Progress since SA#90-e:
  Rel 15: 3 CRs (to TS 23.501, TS 23.502 and TS 23.503) agreed
  Rel-16: 33 CRs (to TS 23.501, TS 23.502 and TS 23.503) agreed.
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
5GS_Ph1 | 5G System – Phase 1 | 100% | Dec, 17 | SP-160958

## Slide 16: Contents
1) General aspects (events since SA#90-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 17: 2.3) Rel-16 Work and Maintenance (1/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_PARLOS_SA2 | Study on System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 100 -> 100% | Sep, 18 | SP-180501
PARLOS | System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 100 -> 100% | Mar, 19 | SP-180738
Progress since SA#90-e:
  No change.
  RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance

## Slide 18: 2.3) Rel-16 Work and Maintenance (2/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC | Study on the Wireless and Wireline Convergence for the 5G system architecture | 100 -> 100% | Dec, 18 | SP-170380
5WWC | Wireless and Wireline Convergence for the 5G system architecture | 100 -> 100% | Jun, 19 | SP-181117
Progress since SA#90-e:
  Maintenance work ongoing, 2 CRs (1 CR to TS 23.501, 1 CR to TS 23.502) were agreed.
  RAN impacts or dependencies:
  None Identified
Next steps:
  Maintenance

## Slide 19: 2.3) Rel-16 Work and Maintenance (3/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 100 -> 100% | Dec, 18 | SP-180732
ATSSS | Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 100 -> 100% | Jun,19 | SP-181124
Progress since SA#90-e:
  Maintenance on going - 2 CRs (1 CR to TS 23.501, 1 CR to TS 23.502) were approved.
  RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance

## Slide 20: 2.3) Rel-16 Work and Maintenance (4/17)
Progress since SA#90-e:
  Maintenance work ongoing, 1 CR to TS 23.501 was agreed.
RAN impacts or dependencies:
  Nothing new identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC | Study on architecture enhancements for 3GPP support of advanced V2X services (FS_eV2XARC) | 100 -> 100% | Dec, 18 | SP-180733
eV2XARC | Architecture enhancements for 3GPP support of advanced V2X services (eV2XARC) | 100 -> 100% | Jun, 19 | SP-181121

## Slide 21: 2.3) Rel-16 Work and Maintenance (5/17)
Progress since SA#90-e:
  Maintenance work ongoing, 2 CRs (2 CR to 23.288) were agreed.
RAN impacts or dependences:
  None identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA | Study of enablers for Network Automation for 5G | 100 -> 100% | Dec, 18 | SP-180792
eNA | Enablers for Network Automation for 5G | 100 -> 100% | Jun, 19 | SP-181123

## Slide 22: 2.3) Rel-16 Work and Maintenance (6/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | 100 -> 100% | Dec, 18 | SP-180614
5G_CIoT | Cellular IoT support and evolution for the 5G System | 100 -> 100% | Jun, 19 | SP-181118
Progress since SA#90-e:
  Maintenance work ongoing, 7 CRs (3 CRs to TS 23.501, 6 CRs to TS 23.502, 1 CR to TS 23.503, 1 CR to TS 23.682) were agreed.
  RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance

## Slide 23: 2.3) Rel-16 Work and Maintenance (7/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_ETSUN | Study on Enhancing Topology of SMF and UPF in 5G Networks | 100 -> 100% | Dec, 18 | SP-180731
ETSUN | Enhancing Topology of SMF and UPF in 5G Networks | 100 -> 100% | Jun, 19 | SP-181116
Progress since SA#90-e:
  Maintenance work ongoing, 1 CR to TS 23.502 was agreed.
  RAN impacts and dependencies:
  None identified
Next steps:
  Maintenance

## Slide 24: 2.3) Rel-16 Work and Maintenance (8/17)
Progress since SA#90-e:
  Maintenance work ongoing, 6 CRs (5 CRs to 23.273, 1 CR to 23.502) was agreed.
RAN impacts or dependencies:
  None identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS | Study on Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Mar, 19 | SP-180734
5G_eLCS | Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Jun, 19 | SP-181119

## Slide 25: 2.3) Rel-16 Work and Maintenance (9/17)
Progress since SA#90-e:
  Maintenance work ongoing, 2 CRs (1 CR to 23.401, 1 CR to 23.501) were agreed.
RAN impacts or dependencies:
  None Identified.
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_RACS | Study on optimisations on UE radio capability signalling | 100 -> 100% | Dec, 18 | SP-180599
RACS | Optimisations on UE radio capability signalling | 100 -> 100% | Jun, 19 | SP-190180

## Slide 26: 2.3) Rel-16 Work and Maintenance (10/17)
Progress since SA#90-e:
  Maintenance work ongoing, 4 CRs (4 CRs to TS 23.501) were agreed.
RAN impacts or dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_Vertical_LAN | Study on 5GS Enhanced support of Vertical and LAN Services | 100 -> 100% | Dec, 18 | SP-180507
Vertical_LAN | 5GS Enhanced support of Vertical and LAN Services | 100 -> 100% | Jun, 19 | SP-181120

## Slide 27: 2.3) Rel-16 Work and Maintenance (11/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_URLLC | Study on enhancement of URLLC supporting in 5GC | 100 -> 100% | Jun, 19 | SP-180118
5G_URLLC | Enhancement of URLLC supporting in 5GC | 100 -> 100% | Jun, 19 | SP-181122
Progress since SA#90-e:
  Maintenance work ongoing, 3 CR (3 CRs to TS 23.501) were agreed.
RAN impacts and dependencies:
  None Identified.
Next steps:
  Maintenance

## Slide 28: 2.3) Rel-16 Work and Maintenance (12/17)
Progress since SA#90-e:
  Maintenance work ongoing, 1 CRs to TS 23.502 was agreed.
RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eSBA | Study on Enhancements to the Service-Based 5G System Architecture | 100 -> 100% | Dec, 18 | SP-180231
5G_eSBA | Enhancements to the Service-Based 5G System Architecture | 100 -> 100% | Jun, 19 | SP-181125

## Slide 29: 2.3) Rel-16 Work and Maintenance (13/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS | Study on Enhancement of Network Slicing | 100 > 100% | Dec. 18 | SP-180503
eNS | Enhancement of Network Slicing | 100 > 100% | Jun. 19 | SP-181232
Progress since SA#90-e:
  Maintenance work ongoing, 2 CRs (2 CRs to TS 23.502) were agreed.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance

## Slide 30: 2.3) Rel-16 Work and Maintenance (14/17)
Progress since SA#90-e:
  No Change.
RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_UDICoM | Study on User data interworking, Coexistence and Migration | 100 > 100% | Jun, 19 | SP-190148
UDICoM | User data interworking, Coexistence and Migration | 100 > 100% | Jun, 19 | SP-190182

## Slide 31: 2.3) Rel-16 Work and Maintenance (15/17)
Progress since SA#90-e:
  No Change.
RAN impacts or dependencies:
  None identified
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
xBDT | 5GS Transfer of Policies for Background Data Transfer | 100 -> 100% | Dec, 19 | SP-180509

## Slide 32: 2.3) Rel-16 Work and Maintenance (16/17)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eIMS5G | Study on Enhanced IMS to 5GC Integration | 100 ->100% | Jun, 19 | SP-180736
eIMS5G_SBA | SBA aspects of enhanced IMS to 5GC integration | 100 -> 100% | Jun, 19 | SP-190181
Progress since SA#90-e:
  No Change.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance

## Slide 33: 2.3) Rel-16 Work and Maintenance (17/17)
WI Code | Work Item Title | WP | Target Date | WID#
IABARC | Architecture enhancements for the support of Integrated access and backhaul (IAB) | 100 -> 100% | Dec, 19 | SP-190627
Progress since SA#90-e:
  Maintenance work ongoing, 1 CR to TS 23.501 was agreed.
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance

## Slide 34: Contents
1) General aspects (events since SA#90-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Study/Work
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 35: 2.4) Rel-17 Study/Work (1/16)
Progress since SA#90-e:
  9 CRs ( 5 to TS 23.501, 2 CRS to TS 23.502, 2 CRs to TS 23.503) were approved.
  2 LS replies are sent out to CT1 and RAN2/3.
RAN impacts or dependencies:
  No RAN impact identified.
  Possible NAS timer extension depends on CT1 outcomes.
Next steps:
  Continue the normative work.
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 50% -> 75% | Jun, 21 | SP-200445

## Slide 36
WI Code | Work Item Title | WP | Target Date | WID#
FS_enh_EC | Study on enhancement of support for Edge Computing in 5GC | 100% -> 100% | Dec, 20 | SP-200093
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | 0%-> 35% | Jun, 2021 | SP-201107
Progress since SA#90-e:
  First meeting for eEdge_5GC WI.
  15 pCRs for TS 23.548 (incl. TS skeleton) and 13 CRs for TS 23.501/23.502/23.503 are approved.
  2 LS response sent to GSMA and SA6.
RAN impacts and dependencies:
  None identified
Next steps:
  Continue normative work as per agreed WID.
2.4) Rel-17 Study/Work (2/16)

## Slide 37: 2.4) Rel-17 Study/Work (3/16)
Progress since SA#90-e:
  SID:
    No outstanding issue within SA2, following are the items that will be progressed based on input from other WGs. Dependency on SA1 and SA4 input for H&F (KI#3A).
    Contentious issue: Need for jitter measurement and reporting to AF.
    LS sent out to SA1, SA4 requesting for feedback regarding H&F functionality support
    Submitted TR 23.700-20 for Approval to SA#91-e.
  WID: 20 Normative CRs have been approved for stage 2 specifications
RAN impacts or dependencies:
  None
Next steps:
  Continue normative work as per agreed WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_IIoT | Study on enhanced support of Industrial IoT - TSC/URLLC enhancements | 95% -> 98% | Mar, 21 | SP-200298
IIoT | Study on enhanced support of Industrial Internet of Things | 0% -> 35% | June, 21 | SP-200973

## Slide 38: 2.4) Rel-17 Study/Work (4/16)
Progress since SA#90-e:
  SID: Conclusions are updated for KI#1 (Direct Discovery), #7 (PC5 Charging) and #8 (Service Authorization); Interim conclusions are updated for KI#3 (UE-to-Network Relay); LS to SA5 to inform SA2 conclusion on UE usage reporting, LS to SA3 to ask feedback on L3 UE-NW Relay authentication and authorization issues; TR 23.752 sent to SA#91e for Approval.
  WID: TS skeleton and 36 pCRs agreed to TS 23.304, 4 CRs agreed to TS 23.501, 4 CRs agreed to TS 23.502, 3 CRs agreed to TS 23.503 related to the concluded key issues.
RAN impacts or dependencies:
  Whether to proceed with Layer 3-based UE-to-Network Relay solution, Layer 2-based UE-to-Network Relay solution, or both to normative work needs to be determined at SA and RAN TSG#91-e meetings.
  Whether to proceed with Layer 3-based UE-to-UE Relay solution, Layer 2-based UE-to-UE Relay solution, or both to normative work needs to be determined at SA and RAN TSG#91-e meetings.
Next steps:
  Continue the normative work as per agreed WID.
  Continue normative work on UE-to-Network Relay and UE-to-UE Relay based on SA#91-e/RAN#91-e feedback.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 90% -> 98% | Mar, 21 | SP-190443
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | 0% > 30% | June, 21 | SP-201132

## Slide 39: 2.4) Rel-17 Study/Work (5/16)
WI Code | Work Item Title | WP | Target Date | WID#
FS_MUSIM | Study on system enabler for Multi-USIM devices | 90% -> 95% | Mar, 21 | SP-200091
MUSIM | System enablers for Multi-USIM devices | 0% > 20% | June, 21 | SP-200978
Progress since SA#90-e:
  SID: 4 pCRs agreed related to KI#1 and KI#3; Conclusions agreed on - Use of Service Request + TAU for support of the NAS Busy procedure and NAS Leaving procedure for EPS, Paging Cause applied only for UEs operating in MUSIM mode, Clarification on derivation of Paging Cause, Clean-up of Editor’s notes; LS sent to RAN2 on assumptions for Paging Cause
  WID: 5 CRs agreed to TS 23.401/23.501/23.502/23.228; WID update agreed to remove an Editor’s note related to KI#2.
  RAN impacts and dependencies:
  Several potential MUSIM enablers depend on progress in RAN WGs, e.g., RRC-based Busy Indication, enabling paging reception for 5GS, RRC-based leaving for 5GS
  A final decision expected from RAN plenary on “no-EUTRA impact”.
Next steps:
  Continue the normative work as per agreed WID.
  Coordinate with RAN WGs on items with RAN dependencies.

## Slide 40: 2.4) Rel-17 Study/Work (6/16)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS | Study on architectural enhancements for 5G multicast-broadcast services | 90% -> 100% | Mar, 21 | SP-200092
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | 0% > 20% | June, 21 | SP-201106
Progress since SA#90-e:
  SID: Conclusions agreed for KI#1, #4, #7 and #9; TR 23.757 is sent to SA#91-e for approval; LS exchanges with RAN2, RAN3 and SA4.
  WID: TS skeleton and 18 pCRs agreed to TS 23.247, 1 CR agreed to TS 23.501.
  RAN impacts and dependencies:
  Based on the conclusions, KI#1 and KI#7 impacts RAN.
  The impacts are NG-RAN node notify session activation related to KI#1, enforcing area restriction related to KI#6, enabling shared MBS delivery and minimizing data loss related to KI#7.
Next steps:
  Continue the normative work as per agreed WID.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.

## Slide 41: 2.4) Rel-17 Study/Work (7/16)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph2 | Study on Enhancement of Network Slicing Phase 2 | 90% -> 100% | Mar, 21 | SP-190931
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | 0% -> 5% | June, 21 | SP-200976
Progress since SA#90-e:
  SID: All key issues except KI#6 have been concluded; RAN2 and RAN3 will further work on network slice during normative phase. Alignment with RAN WGs will be performed as part of normative work; TR 23.700-40 sent to SA#91-e for approval.
  WID: AMF-NSACF interaction is agreed for KI#1. The related 23.501 and 23.502 CR are approved.
  RAN impacts and dependencies:
  RAN2 and RAN3 will further work on network slice during normative phase. Alignment with RAN WGs will be performed as part of normative work.
Next steps:
  Continue the normative work as per agreed WID.
  Coordinate with RAN WGs to resolve the aspects with RAN dependencies.

## Slide 42: 2.4) Rel-17 Study/Work (8/16)
Progress since SA#90-e:
  All the concluded KIs except KI#15 have started the normative work.
  47 CRs agreed for 23.288, 16 CRs agreed for 23.501, 22 CRs agreed for 23.502, 1 CR agreed for 23.503 and 2 LS Response agreed.
RAN impacts or dependencies:
  None
Next steps:
  Continue the normative work as per agreed WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 97% -> 100% | Dec, 20 | SP-200098
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 0% -> 40% | June, 21 | SP-201133

## Slide 43: 2.4) Rel-17 Study/Work (9/16)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN | Enhanced support of Non-Public Networks | 90% -> 100% | Mar, 21 | SP-200094
eNPN | Enhanced support of Non-Public Networks | 0% -> 20% | June, 21 | SP-200980
Progress since SA#90-e:
  SID: Updated conclusions agreed for KI#1, KI#2, KI#3 and KI#4; LS exchanges with SA1, SA3, CT1 WGs
  WID: WID update agreed as per agreed updates to the TR 23.700-07 conclusions for KI#3; LS reply to RAN2 agreed answering some of the questions asked by RAN2 for the eNPN feature; LS sent to CT1 and SA3 whether to use UPU or SoR for updating the Separate Entity controlled lists for SNPN selection; 4 CRs agreed to TS 23.501 related to KI#1; 2 CRs agreed to TS 23.501 related to KI#2; 1 CR agreed to TS 23.501, 2 CRs agreed to TS 23.503 related to KI#3.
  RAN impacts and dependencies:
  SID: RAN impacts identified by TR conclusions as follows: Impacts are SIB related for solutions related to Key issues 1, 3 and 4; New RRC indications during RRC establishment for solutions related to Key issues 4; Additional NGAP impacts for solutions related to Key issue 4; Key issue 2 impact may be related to (RAN4) UE performance requirements when UE 2Rx/2Tx capable.
  WID: Impacts are SIB related for CRs addressing KI#1; TBD whether eCall and PWS is to be enabled for SNPNs
Next steps:
  Continue the normative work as per agreed WID.
  Consider feedback from RAN WGs and SA3 to resolve the aspects with RAN and SA3 dependencies.

## Slide 44: 2.4) Rel-17 Study/Work (10/16)
Progress since SA#90-e:
  Contentious Issue: The conclusion from the TR whether to use a UUAA procedure based on API, instead of an EAP-based procedure, was challenged in SA2#143E and related papers could not be approved. Note that the conclusion was driven by an LS from the aviation community indicating no interest in EAP-based solutions.
  CRs to TS 23.256 approved.
  RAN impacts and dependencies:
  RAN: None
  SA3: Discussion on expanding the applicability of API-based UAV authentication to be applicable beyond UAV, i.e., a generic API-based solution for authentication, may require SA3 feedback.
Next steps:
  Continue the normative work as per agreed WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ID_UAS_SA2 | Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking | 100% -> 100% | Dec, 20 | SP-200097
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | 0% -> 15% | June, 21 | SP-200979

## Slide 45: 2.4) Rel-17 Study/Work (11/16)
Progress since SA#90-e:
  KI#1 "Support of QoS aware NR PC5 power efficiency for pedestrian UEs” concluded regarding NR PC5 DRX operations.
  TR 23.776 sent to SA#91-e for approval.
  New WID on eV2XARC_Ph2 approved at SA2#143E.
RAN impacts or dependencies:
  Sidelink DRX related operation
Next steps:
  Start the normative work via coordination with RAN2.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eV2XARC_Ph2 | Study on architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | 86% -> 100% | Mar, 21 | SP-190631

## Slide 46: 2.4) Rel-17 Study/Work (12/16)
Progress since SA#90-e:
  SID: Key issue 1 conclusion is updated; No further update on conclusion of KI#2 and KI#3; No normative work will be done on KI2 (no progress from IETF on MPQUIC); TR 23.700-93 sent to SA#91-e for approval.
  WID: 9 CRs were approved against TS 23.501/502/503 + 1 CR technically endorsed
RAN impacts or dependencies:
    None identified.
Next steps:
  Continue the normative work as per agreed WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph2 | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 95% -> 100% | Mar, 21 | SP-200095
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | 0% -> 55% | June, 21 | SP-200977

## Slide 47: 2.4) Rel-17 Study/Work (13/16)
Progress since SA#90-e:
  SA2 got two reply LSes from RAN1(S2-2100136) and SA4(S2-2100261) to SA2 LS (S2-2009227)
  2 CRs to TS 23.501 and 23.503 were agreed.
  1 CR on 5QI was technically endorsed.
  1 Reply LS to SA4 (CC RAN2, RAN1) agreed regarding to packet size/MTU.
RAN impacts or dependencies:
    To consider RAN1 potential feedback on SA4 newly proposed 5QI values.
Next steps:
  Continue the normative work.
WI Code | Work Item Title | WP | Target Date | WID#
5G_AIS | 5G System Enhancement for Advanced Interactive Services | 10% -> 40% | Jun, 21 | SP-190564

## Slide 48: 2.4) Rel-17 Study/Work (14/16)
Progress since SA#90-e:
  CRs on High accuracy positioning with (by introducing Local Coordinates), MO-LR subscribed assistance data, energy-efficient positioning for AF accepts a certain age of the location information, and LMF selection by querying NRF have been approved;
  CRs on LCS Latency Reduction has be technically endorsed, due to the need of RAN feedback;
RAN impacts or dependencies:
    LS sent to RAN1 and RAN2 to ask whether support can be provided for a scheduled location time as part of their Rel-17 work.
Next steps:
  Continue the normative work.
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 20% -> 40% | Jun, 21 | SP-200082

## Slide 49: 2.4) Rel-17 Study/Work (15/16)
Progress since SA#90-e:
  6 CRs were Approved.
RAN impacts or dependencies:
    None identified.
Next steps:
  Continue the normative work.
WI Code | Work Item Title | WP | Target Date | WID#
MPS2 | Multimedia Priority Service (MPS) Phase 2 | 20% -> 98% | Jun, 21 | SP-200519

## Slide 50: 2.4) Rel-17 Study/Work (16/16)
Following :
  6 CRs were Approved.
WI Code | Work Item Title | WP | Target Date | WID# | Remarks
TEI17_DCAMP | Dynamically Changing AM Policies in the 5GC | 0% -> 100% | Mar, 21 | SP-201032 | 8 CRs (2 CRs to 23.501, 4 CRs to 23.502, 2 CRs to 23.503) were approved.
TEI17_IMSGID | IMS Optimization for HSS Group ID in an SBA environment | 0% -> 100% | Mar, 21 | SP-200452 | 1 CR to 23.228 was approved.
TEI17_IPU | IP address pool information from UDM | 0% -> 100% | Mar, 21 | SP-200454 | 2 CRs (1 CR to 23.501, 1 CR to 23.502) were approved.
TEI17_N3SLICE | Support of different slices over different Non 3GPP access | 0% -> 100% | Mar, 21 | SP-200456 | 4 CRs (2 CRs to 23.501, 2 CRs to 23.502) were approved.
TEI17_SAPES | Support for Signed Attestation for Priority and Emergency Sessions | 0% -> 100% | Mar, 21 | SP-200453 | 2 CRs (1 CR to 23.167, 1 CR to 23.228) were approved.
TEI17_SPSFAS | Same PCF selection for AMF and SMF | 0% -> 100% | Mar, 21 | SP-200447 | 2 CRs (1 CR to 23.501, 1 CR to 23.502) were approved.
Work on the following TEI17 items was completed.

## Slide 51: Contents
1) General aspects (events since SA#90-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF and External SDO Normative Reference Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 52: 2.5) IETF and External SDO Normative Reference Update (1/1)
None.

## Slide 53: Contents
1) General aspects (events since SA#90-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 54: 3) SA2 Work Planning
Rel-17 study items are 95% – 100% complete. Please see slide#36 - #46 and the corresponding TR coversheet (slide #56) for more details.
6 TEI17 work items were completed. Please see slide#50 for more details.
SA2 approved its updated ToR in S2-2101028.
2 P-CR and 6 CRs to update inclusive terminology in 3GPP TS/TR were approved. SA2 is awaiting the alignment of inclusive terminology with IEEE 802.11AS. Additional CRs/P-CRs will be submitted at TSG SA#92-e meeting.
SA2 meeting calendar for 2022 and 2023 was endorsed in S2-2101039. Dates are based on assumption that the SA2 meeting will be held F2F. In case of any change to that assumption, dates may need to be adjusted.
At SA2#141E and SA2#142E, several LSs related to Rel-17 topics were sent to RAN WGs and SA3. Timely response to these LSs would be essential for finalizing the conclusions to remaining Rel-17 open issues by Q2, 2021.
Action to SA#91-e:
  TSG SA to request RAN WGs (especially RAN2/3) and SA3 to allocate time during their Q2, 2021 e-meetings (especially April meeting) to respond to LSs from SA2 on Rel-17 topics.
  TSG SA to approve updated SA2 ToR (submitted in SP-210187)

## Slide 55: Contents
1) General aspects (events since SA#90-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 56: 4) Documents for Information and Approval (1/2)
Rel-17 TR coversheets for Approval
SA-TD | Title | TR | WI Code
SP-210096 | Cover page of TR 23.776 for approval to TSG SA | 23.776 | FS_eV2XARC_Ph2
SP-210097 | Presentation of Report to TSG: TR 23.700-07 | 23.700-07 | FS_eNPN
SP-210098 | Cover page of TR 23.757 for approval to TSG SA | 23.757 | FS_5MBS
SP-210099 | Cover sheet for presentation of TR 23.700-93 to TSG SA#91E | 23.700-93 | FS_ATSSS_Ph2
SP-210100 | Cover sheet for presentation of TR 23.700-40 to TSG SA#91E | 23.700-40 | FS_eNS_Ph2
SP-210101 | Cover sheet of TR 23.752 for approval to TSG SA | 23.752 | FS_5G_ProSe
SP-210102 | Cover Sheet of TR 23.700-20 for presentation to TSG SA for Approval | 23.700-20 | IIoT

## Slide 57: 4) Documents for Information and Approval (2/2)
Rel-17 WID(s) for Approval
SA-TD | Type | WI Code | Title
SP-210090 | WID NEW | eV2XARC_Ph2 | New WID: Architecture enhancements for 3GPP support of advanced V2X services - Phase 2
SP-210091 | WID REVISED | MUSIM | Revised WID: Study on system enablers for multi-SIM devices
SP-210092 | WID REVISED | eNPN | Revised WID on enhanced support of Non-Public Networks
SP-210093 | WID REVISED | eNS_Ph2 | Update on WID eNS_Ph2
SP-210094 | WID REVISED | IIoT | Revised WID on Support of Enhanced Industrial IIoT
SP-210095 | WID REVISED | TEI17_NIESGU | Proposed revision of the TEI17_NIESGU WID

## Slide 58: Contents
1) General aspects (events since SA#90-e, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 59: 5) Collected Items requiring action from SA
1) Approval of Rel-17 TR(s) (Please see slide# 56)
2) Approval of new/revised WID(s) (Please see slide# 57)
3) TSG SA to request RAN WGs (especially RAN2/3) and SA3 to allocate time during their Q2, 2021 e-meetings (especially April meeting) to respond to LSs from SA2 on Rel-17 topics. (Please see slide# 54)
4) TSG SA to approve updated SA2 ToR (submitted in SP-210187)

## Slide 60
Thank You!