## Slide 1: SA3 Status Report
Noamen Ben Henda, SA3 Chair, Ericsson
Mirko Cano Soveri, SA3 Secretary, MCC
Alex Leadbeater, SA3-LI Chair, BT
Carmine Rizzo, SA3-LI Secretary, MCC

## Slide 2: Highlights!
News!
  SA3 recipient of the 2020 excellence award announced
    Alf Zugenmaier (NTT Docomo)
Completed Items
  Enhancements to UPIP Support in 5GS (eUPIP_SEC)
  Study on security aspects of the Disaggregated gNB Architecture (FS_disagg_gNB_Sec)
  Security Aspects of eV2XARC (eV2XARC)
Updates
  Q3 e-meeting planning done (slide 13)
  Use of inclusive language in 3GPP (slide 17)

## Slide 3: Summary
Specifications/Reports for approval (None)

## Slide 4: Summary
Specifications/Reports for information
  TR 33.845 Study on storage and transport of 5GC security parameters for ARPF authentication – For information in SP-210103

## Slide 5: Summary
WIDs/SIDs/Revisions for approval
  New SID: Study on enhanced security for network slicing Phase 2 for approval in SP-210106
  New WID: User Plane Integrity Protection for LTE for approval in SP-210105
  New WID: Enhancements of 3GPP profiles for cryptographic algorithms and security protocols for approval in SP-210107

## Slide 6: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Normative work on Lawful Interception Rel-16 | Alex Leadbeater (BT) | LI16 | 97.5% | 99% | Mar 21 | Jun 21 |  |  | 16
Normative work on Lawful Interception Rel-17 | Alex Leadbeater (BT) | LI17 | 0% | 5% | Mar 22 |  |  |  | 17
Security Assurance Specification for 5G NWDAF | Minpeng Qi (China Mobile) | SCAS_5G_NWDAF | 60% | 70% | Mar 21 | Jun 21 | SP-200147 | TS 33.521 CRs to TR 33.926 | 17
Security Assurance Specification for Service Communication Proxy | Anja Jerichow (Nokia) | SCAS_5G_SECOP | 20% |  | Mar 21 | Jun 21 | SP-200148 | TS 33.522 CRs to TR 33.926 | 17
Study on security aspects of Unmanned Aerial Systems | Adrian Escott (Qualcomm) | FS_UAS_SEC | 30% | 65% | Mar 21 | Jun 21 | SP-200352 | TR 33.854 | 17
Study on Security Aspects of Enhancement of Support for Edge Computing in 5GC | Bo Zhang (Huawei) | FS_eEDGE_SEC | 50% | 60% | Mar 21 | Jun 21 | SP-200347 | TR 33.839 | 17
Study on Security Aspects of Enhancement for Proximity Based Services in 5GS | Wei Zhou (CATT) | FS_5G_ProSe_Sec | 45% | 65% | Jun 21 |  | SP-200350 | TR 33.847 | 17
Study on security for enhanced support of Industrial IoT | Anja Jerichow (Nokia) | FS_IIoT_SEC | 60% | 90% | Jun 21 |  | SP-201015 | TR 33.851 | 17
Adapting BEST for use in 5G networks | Iko Keesmaat (KPN) | BEST_5G | 0% | 40% | Jun 21 |  | SP-201135 | CRs to tS 33.163 | 17

## Slide 7: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Security Aspects of eV2XARC | Dongjoo Kim (LG Electronics) | eV2XARC | 99% | 100% | Jun 20 |  | SP-191125 | TS 33.536 CRs to TS 33.220 | 16
Security Assurance Specification for IMS | Bo Zhang (Huawei) | SCAS_IMS | 60% | 80% | Mar 21 | Jun 21 | SP-191128 | TS 33.226 CRs to TR 33.926 | 17
Study on 5G security enhancements against false base stations | Ivy Guo (Apple) | FS_5GFBS | 85% | 87% | Jun 21 |  | SP-180690 | TR 33.809 | 17
SECAM and SCAS for 3GPP virtualized network products | Minpeng Qi (China Mobile) | FS_VNP_SECAM_SCAS | 70% | 75% | Jun 21 |  | SP-180696 | TR 33.818 | 17
Security aspects of Enhanced Network Slicing | Suresh Nair (Nokia) | eNS_SEC | 97% |  | Jun 20 | Jun 21 | SP-190712 | CRs to TS 33.501 | 16
Security Assurance Specification for Non-3GPP InterWorking Function (N3IWF) | Feng Gao (China Unicom) | SCAS_5G_N3IWF | 10% | 20% | Mar 21 | Jun 21 | SP-200146 | TS 33.520 CRs to TR 33.926 | 17
Study on Security Aspects of Enhancements for 5G Multicast-Broadcast Services | Longhua Guo (Huawei) | FS_5MBS_SEC | 30% | 60% | Mar 21 | Jun 21 | SP-200351 | TR 33.850 | 17
Study on security aspects of enablers for Network Automation (eNA) for the 5G system (5GS) Phase 2 | Xiaoting Huang (China Mobile) | FS_eNA_SEC | 10% | 40% | Jun 21 |  | SP-200722 | TR 33.866 | 17

## Slide 8: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Study on User Plane Integrity Protection | Tim Evans (Vodafone) | FS_UP_IP_Sec | 95% | 99% | Mar 21 |  | SP-181035 | TR 33.853 | 17
Study on Security Impacts of Virtualisation | Alex Leadbeater (BT) | FS_SIV | 45% | 50% | Jun 21 | Sep 21 | SP‑181236 | TR 33.848 | 17
Study on authentication enhancements in 5GS | Vlasios Tsiatsis (Ericsson) | FS_AUTH_ENH | 70% | 80% | Mar 21 | Sep 21 | SP-190713 | TR 33.846 | 17
Study on Security for NR Integrated Access and Backhaul | Rajavelsamy Rajadurai (Samsung) | FS_NR_IAB_Sec | 75% |  | Jun 21 |  | SP-201016 | TR 33.824 | 17
integrating GBA to 5GC | Vlasios Tsiatsis (Ericsson) | GBA_5G | 55% | 55% | Mar 21 | Sep 21 | SP-190714 | CRs to TS 33.220 TS 33.222 TS 33.223 TS 33.501 | 17
Security Assurance Specification Enhancements for 5G | Rong Wu (Huawei) | eSCAS_5G | 25% | 65% | Mar 21 | Jun 21 | SP-200149 | CRs to TR 33.926, TS 33.117, TS 33.511, TS 33.512, TS 33.513, TS 33.514, TS 33.515, TS 33.516, TS 33.517, TS 33.518, TS 33.519 | 17
Study on enhanced security support for Non-Public Networks | Christine Jost (Ericsson) | FS_eNPN_SEC | 35% | 65% | Mar 21 | Jun 21 | SP-200620 | TR 33.857 | 17
Study on User Consent for 3GPP services | Rong Wu (Huawei) | FS_UC3S | 5% | 40% | Mar 21 | Jun 21 | SP-200885 | TR 33.867 | 17

## Slide 9: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Study on storage and transport of 5GC security parameters for ARPF authentication | Tim Evans (Vodafone) | FS_5GC_SEC_ARPF | 90% | 98% | Mar 21 |  | SP-190708 | TR 33.845 | 17
Authentication and key management for applications based on 3GPP credential in 5G | Xiaoting Huang (China Mobile) | AKMA | 97% | 98% | Jun 20 |  | SP-190711 | TS 33.535 | 17
Study on security aspects of the Disaggregated gNB Architecture | Sen Xu (China Telecom) | FS_disagg_gNB_Sec | 15% | 100% | Jun 21 |  | SP-200349 | TR 33.840 | 17
Security Assurance Specification for Inter PLMN UP Security | Jin Peng (ZTE) | SCAS_5G_IPUPS | 20% | 70% | Jun 21 |  | SP-200348 | CRs to TR 33.926 TS 33.513 | 17
Mission critical security enhancements phase 2 | Tim Woodward (Motorola Solutions) | MCXSec2 | 10% | 25% | Jun 21 |  | SP-200718 | CRs to TS 33.180 | 17
Study on security aspects of the MSGin5G Service | Xiaoting Huang (China Mobile) | FS_SEC_5GMSG | 10% | 40% | Jun 21 |  | SP-200878 | TR 33.862 | 17
Study on the security of AMF re-allocation | Vlasios Tsiatsis (Ericsson) | FS_AMFREAL_SEC | 30% | 50% | Mar 21 | Sep 21 | SP-200721 | TR 33.864 | 17
Study on the security of the system enablers for devices having multiple Universal Subscriber Identity Modules (USIM) | Abhijeet Kolekar (Intel Corporation) | FS_MUSIM_SEC | 10% | 35% | Mar 21 | Jun 21 | SP-201018 | TR 33.873 | 17

## Slide 10: Summary
WI Title | SA3 rapporteur | WI code | Current % completion | New % completion | Current target | New target | Current WID | TR/TS | Rel
Security Assurance Specification for Network Slice-Specific Authentication and Authorization Function | Rong Wu (Huawei) | SCAS_5G_NSSAAF | 5% | 40% | Jun 21 |  | SP-200720 | TS 33.326 CRs to TR 33.926 | 17
Study on enhanced Security Aspects of the 5G Service Based Architecture | Anja Jerichow (Nokia) | FS_eSBA_SEC | 0% | 45% | Sep 21 |  | SP-201129 | TR 33.875 | 17
Enhancements to UPIP Support in 5GS | Anand Palanigounder (Qualcomm) | eUPIP_SEC | 80% | 100% | Mar 21 |  | SP-200719 | CRs to TS 33.501, TS 33.401 | 17
Study on enhanced security for network slicing Phase 2 | Zander Lei (Huawei) | FS_eNS2_SEC | 0% | 10% | Sep 21 |  | SP-210106 | TR 33.XYZ | 17
User Plane Integrity Protection for LTE | Tim Evans (Vodafone) | UPIP_SEC_LTE | 0% |  | Jun 21 |  | SP-210105 | CRs to TS 33.501, TS 33.401 | 17
Enhancements of 3GPP profiles for cryptographic algorithms and security protocols | Pinar Comak (Ericsson) | eCryptPr | 0% |  | Sep 21 |  | SP-210107 | CRs to TS 33.141, TS 33.203, TS 33.210, TS 33.220, TS 33.222, TS 33.310, TS 33.328, TS 33.501 | 17

## Slide 11: 3GPP SA3 and SA3-LI officials
SA3 Officials
  Chair: Noamen Ben Henda (Ericsson)
  Vice-chairs:
    Rajavelsamy Rajadurai (Samsung)
    Minpeng Qi (China Mobile)
  Secretary: Mirko Cano Soveri (MCC)
SA3 LI Officials
  Chair: Alex Leadbeater (BT)
  Vice-chair: Maurizio Iovieno (Ericsson)
  Secretary: Carmine Rizzo (MCC)

## Slide 12: Meetings since previous SA
SA3
  SA3#102-e: 18th – 29th January 2021, Online.
  SA3#102bis-e: 1st – 5th March 2021, Online.
SA3-LI
  SA3#80-LI-e-a: 25th – 29th January 2021, Online.
  SA3#80-LI-e-b: 2nd – 4th March 2021, Online.

## Slide 13: Next SA3 and SA3-LI meetings
SA3
  SA3#103-e: 17th – 28th May 2021, Online.
  SA3#103bis-e: 5th – 9th July 2021, Online. (To be confirmed in May)
  SA3#104-e: 16th – 27th August 2021 (Q3), Online.
SA3-LI
  SA3#81-LI-e-a: 12th – 16th April 2021, Online.
  SA3#81-LI-e-b: 19th – 21st May 2021, Online.

## Slide 14: SA3 statistics
SA3#102-e: 18th – 19th January 2021, Online
  Registered 135 delegates
  789 temporary documents
  31 incoming LS
  10 outgoing LS
  61 agreed CRs
SA3#102bis-e: 1st – 5th March 2021, Online
  Registered 121 delegates
  532 temporary documents
  9 incoming LS
  5 outgoing LS

## Slide 15: Document statistics
Chart: 
| SA3 #71 | SA# #72 | SA3 #73 | SA3 #74 | SA3 #74bis | SA3 #75 | SA3 #76 | SA3 #77 | SA3 #78 | SA3 #79 | SA3#79bis | SA3 #80 | SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis | SA3#85 | SA3#86 | SA3#86 ad-hoc | SA3#87 | SA3#88 | SA3#88 ad-hoc | SA3#89 | SA3#90 | SA3#90Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 ad-hoc | SA3#93 | SA3#94 | SA3#94 ad-hoc | SA3#95 | SA3#95-BIS | SA3#96 | SA3#96 ad-hoc | SA3#97 | SA3#98-e | SA3#98bis-e | SA3#99-e | SA3#100-e | SA3#100bis-e | SA3#101-e | SA3#102-e | SA3#102bis-e
Number of Documents | 264 | 284 | 288 | 298 | 272 | 347 | 356 | 230 | 212 | 324 | 94 | 418 | 396 | 329 | 441 | 390 | 224 | 509 | 495 | 340 | 557 | 477 | 376 | 507 | 445 | 446 | 481 | 477 | 585 | 370 | 616 | 548 | 436 | 685 | 646 | 683 | 550 | 772 | 481 | 235 | 580 | 747 | 493 | 753 | 789 | 532
CRs Agreed | 27 | 10 | 13 | 17 | 0 | 39 | 78 | 62 | 22 | 35 | 0 | 42 | 52 | 26 | 59 | 17 | 0 | 26 | 14 | 2 | 24 | 26 | 17 | 23 | 10 | 14 | 58 | 68 | 116 | 0 | 110 | 64 | 0 | 44 | 30 | 54 | 0 | 67 | 44 | 0 | 67 | 98 | 0 | 55 | 61 | 0
Meetings

## Slide 16: Delegate statistics
Number of delegates
Meetings
For electronic meetings only registrations are tracked
Chart: 
| SA3 #71 | SA3 #72 | SA3 #73 | SA3#74 | SA3#74bis | SA3#75 | SA3#76 | SA3#77 | SA3#78 | SA3#79 | SA3#79bis | SA3#80 | SA3#81 | SA3#82 | SA3#83 | SA3#84 | SA3#84Bis | SA3#85 | SA3#86 | SA3#86 ad-hoc | SA3#87 | SA3#88 | SA3#88 ad-hoc | SA3#89 | SA3#90 | SA3#90Bis | SA3#91 | SA3#91Bis | SA3#92 | SA3#92 ad-hoc | SA3#93 | SA3#94 | SA3#94 ad-hoc | SA3#95 | SA3#95-BIS | SA3#96 | SA3#96 ad-hoc | SA3#97 | SA3#98-e | SA3#98bis-e | SA3#99-e | SA3#100-e | SA3#100bis-e | SA3#101-e | SA3#102-e | SA3#102bis-e
Number of Delegates | 55 | 62 | 95 | 56 | 45 | 69 | 52 | 88 | 77 | 54 | 14 | 58 | 52 | 54 | 48 | 51 | 53 | 65 | 61 | 58 | 57 | 66 | 54 | 125 | 95 | 52 | 67 | 58 | 68 | 59 | 106 | 73 | 67 | 67 | 154 | 97 | 57 | 175 | 78 | 35 | 92 | 117 | 114 | 119 | 135 | 121

## Slide 17: Use of inclusive language in 3GPP
SA3:
  Three Rel-17 specifications: TS 33.501, TS 33.535 and TS 33.180
  No need for CRs to amend the terminology as confirmed by the rapporteurs
  Rel-17 draft specifications will be amended accordingly prior to submission for approval
SA3-LI:
  SA3-LI have reviewed R15 onwards specifications (and by association older 4G specifications originating from R8 onwards) and have identified no language inclusivity issues.
  While LI is intentionally individually targeted, LI specifications are inclusive.

## Slide 18: Status Report on SA3-LI

## Slide 19: Lawful Interception (LI) General
Stage 1 - TS 33.126
  R16 Complete.
  R17 in progress
    No changes yet from R16.
Stage 2 - TS 33.127 & 33.107.
  R16
    100% complete at SA#91e.
  R17
    10% complete at SA#91e
Stage 3 – TS 33.128 & 33.108.
  R16
    98% Complete Dec 2020.
    Functionally complete.
    A couple of Cat F CRs outstanding for June.

## Slide 20: Lawful Interception (LI) Documents
Packs of agreed CRs submitted to SA#91-e:
  SP-210031 Rel-16
  SP-210032 Rel-17
  Thursday 18th Submission expected as per email list notification.
TR 33.929 v0.0.7, available on portal
  Lawful Interception (LI) implementation guidance
  Expected for R17 Approval.

## Slide 21: SA3-LI Processes Update
New CR process based on ETSI / 3GPP Forge developed.
  “Optional” but strongly recommended Forge parallel use from 29th March 2021.
Formal recommendations delayed, expected by SA#92.
  Awaiting outcome of wider 3GPP forge discussions.
Ideally Forge will be used within SA3-LI to exclusively handle all ASN.1 and XML code applicable to TS 33.128.
SA3-LI Forge includes automated ASN.1 quality checks.

## Slide 22: Status Report on SA3 Work Items

## Slide 23: 5G System Security (5GS_Ph1-SEC)
2 CR to TS 33.501 submitted for approval in SP-210113
  1 correction in re-keying procedure
  1 related to SBA security

## Slide 24: Security aspects of Enhancement of Network Slicing (eNS_SEC)
Completion rate:
  97%
Target:
  Jun 20
Documents:
  No submissions in this meeting

## Slide 25: Security Aspects of 3GPP support for Advanced V2X Services (eV2XARC)
Completion rate:
  99%  100%
Target:
  Jun 20
Documents:
  Rel-16 CRs to TS 33.536 for approval in SP-210119
    Cleanups and clarifications related to key derivation

## Slide 26: Other CRs for approval
Evolution of Cellular IoT security for the 5G System
  Re-l 16 CRs to TS 33.501 for approval in SP-210115
    5G-GUTI re-allocation
Security of the Wireless and Wireline Convergence for the 5G system architecture
  Rel-16 CRs to TS 33.501 for approval in SP-210114
    Minor corrections
Mission Critical Security
  Rel-14 CRs to TS 33.180 for approval in SP-210108
    RFC reference and XML scheme corrections
Rel-16 maintenance (TEI16)
  Rel-16 CRs to TS 33.501 for approval in SP-210109
    Clarifications related to interworking
Service Enabler Architecture Layer for Verticals
  Rel-16 CR to TS 33.434 for approval in SP-210112
    Clarification on the access token usage
Security Aspects of the 5G Service Based Architecture (eSBA)
  Rel-16 CRs to TS 33.501 for approval in SP-210111
    Authorization related clarifications and corrections
Security Assurance Specification for 5G (Rel-16)
  Rel-16 CRs to TS 33.511, TS 33.512 and TS 33.517 for approval in SP-210117
    Incomplete tests and SBA-related clarifications

## Slide 27: Authentication and key management for applications based on 3GPP credential in 5G (AKMA)
Completion rate:
  97%  98%
Target:
  Jun 20
Documents:
  Rel-17 CRs to TS 33.535 for approval in SP-210118
    Correction and procedural clarifications.

## Slide 28: Rel-17 Integration of GBA into 5GC (GBA_5G)
Completion rate:
  55%
Target:
  Mar 21  Sep 21
Documents:
  Progress recorded in living documents: draft CRs to TS 33.223 and TS 33.220

## Slide 29: Rel-17 Security Assurance Specification for IMS (SCAS_IMS)
Completion rate:
  60%  80%
Target:
  Mar 21  Jun 21
Documents:
  Draft TS 33.226 Security assurance for IP Multimedia Subsystem (IMS)

## Slide 30: Rel-17 Security Assurance Specification Enhancements for 5G (eSCAS_5G)
Completion rate:
  25%  65%
Target:
  Mar 21  Jun 21
Documents:
  Progress recorded in living documents: draft CRs to TR 33.926, TS 33.117, TS 33.511, TS 33.512, TS 33.514 and TS 33.517

## Slide 31: Rel-17 Security Assurance Specification for N3IWF (SCAS_5G_N3IWF)
Completion rate:
  10%  20%
Target:
  Mar 21  Jun 21
Documents:
  Draft TS 33.520 Security Assurance Specification for Non-3GPP InterWorking Function (N3IWF)
  Rel-17 CR to TR 33.926 for approval in SP-210120
    Threats relate to N3IWF network product class

## Slide 32: Security Assurance Specification for Inter PLMN UP Security (SCAS_5G_IPUPS)
Completion rate:
  20%  70%
Target:
  Mar 21  Jun 21
Documents:
  Progress recorded in a living document: draft CRs to TR 33.926 and TS 33.513

## Slide 33: Rel-17 Security Assurance Specification for 5G NWDAF (SCAS_5G_NWDAF)
Completion rate:
  60%  70%
Target:
  Mar 21  Jun 21
Documents:
  Draft TS 33.521 Security Assurance Specification (SCAS) for the Network Data Analytics Function (NWDAF) network product class

## Slide 34: Rel-17 Security Assurance Specification for Service Communication Proxy (SCAS_5G_SECOP)
Completion rate:
  20%
Target:
  Mar 21  Jun %
Documents:
  Draft TS 33.522 5G Security Assurance Specification (SCAS) Service Communication Proxy (SCP)

## Slide 35: eSCAS_5G for Network Slice-Specific Authentication and Authorization Function (SCAS_5G_NSSAAF)
Completion rate:
  5%  40%
Target:
  Jun 21
Documents:
  Draft TS 33.326 Security Assurance Specification (SCAS) for the Network Slice-Specific Authentication and Authorization Function (NSSAAF)

## Slide 36: Mission Critical (MCXSec2)
Completion rate:
  10%  25%
Target:
  Jun 21
Documents:
  No submissions in this meeting

## Slide 37: Enhancements to UPIP Support in 5GS (eUPIP_SEC)
Completion rate:
  80%  100%
Target:
  Mar 21
Documents:
  Rel-17 CRs to TS 33.501 for approval in SP-210116

## Slide 38: Adapting BEST for use in 5G networks (BEST_5G)
Completion rate:
  0%  40%
Target:
  Jun 21
Documents:
  Progress recorded in a living document: draft CRs to TS 33.163

## Slide 39: New/Revised WIDs
New/Revised WIDs for approval:
  New WID: User Plane Integrity Protection for LTE for approval in SP-210105
  New WID: Enhancements of 3GPP profiles for cryptographic algorithms and security protocols for approval in SP-210107

## Slide 40: Status Report on SA3 Study Items
Note: Study items associated with specific work item are reported under work item

## Slide 41: Study on 5G security enhancements against false base stations
WI code:
  FS_5GFBS
Completion rate:
  85%  87%
Target:
  Jun 21
Documents:
  TR 33.809 Study on 5G security enhancements against false base stations
TR 33.809:
  7 Key issues
  24  26 Solutions
  2 Conclusions
    RRC capapbility information message
    Radio jamming

## Slide 42: New SID on SECAM and SCAS for 3GPP virtualized network products
WI code:
  FS_VNP_SECAM_SCAS
Completion rate:
  70%  75%
Target:
  Jun 21
Documents:
  TR 33.818 Security Assurance Methodology (SECAM) and Security Assurance Specification (SCAS) for 3GPP virtualized network products
TR 33.818:
  Different type of skeleton to accomodate process description rather than technical features
  44  24 Editor’s Notes

## Slide 43: Study on User Plane Integrity Protection
WI code:
  FS_UP_IP_Sec
Completion rate:
  95%  99%
Target:
  Mar 21
Documents:
  TR 33.853: Key issues and potential solutions for integrity protection of the user plane
TR 33.853:
  8 Key issues
  24  30 Solutions
  1  2 Conclusion:
    UE connected to 5GC via E-UTRA
    UE connected to EPC via E-UTRA
New WID:
  User Plane Integrity Protection for LTE for approval in SP-210105

## Slide 44: Study on Security Impacts of Virtualisation
WI code:
  FS_SIV
Completion rate:
  45%  50%
Target:
  Jun 21  Sep 21
Documents:
  TR 33.848 Study on Security Impacts of Virtualisation
TR 33.848:
  21  28 Key issues
  2  3 Solutions
  0 Conclusions

## Slide 45: Study on authentication enhancements in 5GS
WI code:
  FS_AUTH_ENH
Completion rate:
  70%  80%
Target:
  Mar 21  Sep 21
Documents:
  TR 33.846 Study on authentication enhancements in 5GS
TR 33.846:
  5 Key issues
  10  21 Solutions
  1 Conclusions
    Expired authentication result

## Slide 46: Study on storage and transport of 5GC security parameters for ARPF authentication
WI code:
  FS_5GC_SEC_ARPF
Completion rate:
  90%  98%
Target:
  Mar 21
Documents:
  TR 33.845 Study on storage and transport of 5GC security parameters for ARPF authentication
TR 33.845:
  9  11 Key issues
  11  15 Solutions
  0  8 Conclusions
    Deployment models
    Isolation of authentication data
    Protection of authentication data during storage and transfer
    Decryption key protection (used for storage)
TR 33.845 for information in SP-210103

## Slide 47: Study on security aspects of Unmanned Aerial Systems
WI code:
  FS_UAS_SEC
Completion rate:
  30%  65%
Target:
  Mar 21  Jun 21
Documents:
  TR 33.854 Study on security aspects of Unmanned Aerial Systems
TR 33.854:
  7 Key issues
  11  16 Solutions
  0 Conclusions

## Slide 48: Study on Security Aspects of Enhancement of Support for Edge Computing in 5GC
WI code:
  FS_eEDGE_SEC
Completion rate:
  30%  60%
Target:
  Mar 21  Jun 21
Documents:
  TR 33.839 Study on Security Aspects of Enhancement of Support for Edge Computing in 5GC
TR 33.839:
  10 Key issues
  22  25 Solutions
  0  2 Conclusions on:
    Security aspects of DNS
    Reuse of CAPIF security

## Slide 49: Study on Security Aspects of Enhancement for Proximity Based Services in 5GS
WI code:
  FS_5G_ProSe_Sec
Completion rate:
  45%  65%
Target:
  Jun 21
Documents:
  TR 33.847 Study on Security Aspects of Enhancement for Proximity Based Services in 5GS
TR 33.847:
  16 Key issues
  21  35 Solutions
  0 Conclusions

## Slide 50: Study on security for enhanced support of Industrial IoT
WI code:
  FS_IIoT_SEC
Completion rate:
  60%  90%
Target:
  Jun 21
Documents:
  TR 33.851 Study on security for enhanced support of Industrial Internet of Things (IIoT)
TR 33.851:
  4 Key issues
  3  4 Solutions
  0  3 Conclusions
    Security of TSN traffic
    Multiple TSN domains
    AF-NEF interface protection

## Slide 51: Study on Security Aspects of Enhancements for 5G Multicast-Broadcast Services
WI code:
  FS_5MBS_SEC
Completion rate:
  30%  60%
Target:
  Mar 21  Jun 21
Documents:
  TR 33.850 Study on Security Aspects of Enhancements for 5G Multicast-Broadcast Services
TR 33.850:
  4 Key issues
  7  13 Solutions
  0  1 Conclusions
    AF-NEF interface protection

## Slide 52: Study on enhanced security support for Non-Public Networks
WI code:
  FS_eNPN_SEC
Completion rate:
  35%  65%
Target:
  Mar 21  Jun 21
Documents:
  TR 33.857 Study on enhanced security support for Non-Public Networks
TR 33.857:
  4  5 Key issues
  11  19 Solutions
  0  1 Conclusions
    Credentials owned by external entity

## Slide 53: Study on security aspects of the Disaggregated gNB Architecture
WI code:
  FS_disagg_gNB_Sec
Completion rate:
  15%  100%
Target:
  Jun 21
Documents:
  TR 33.840 Study on security aspects of the Disaggregated gNB Architecture
TR 33.840:
  0 Key issues
  0 Solutions
  0 Conclusions
Study is closed
  LS S3-210063 to RAN3 was approved in SA3#102e
    No consensus on security requirements for such architecture option

## Slide 54: Study on User Consent for 3GPP services
WI code:
  FS_UC3S
Completion rate:
  5%  40%
Target:
  Mar 21  Jun 21
Documents:
  TR 33.867 Study on User Consent for 3GPP services
TR 33.867:
  0  4 Key issues
  0  2 Solutions
  0  1 Conclusions
    Consent to be provided by end-user. Authorization aspects between user and subscriber for user-consent provisionning purposes are out of scope.

## Slide 55: Study on security aspects of the MSGin5G Service
WI code:
  FS_SEC_5GMSG
Completion rate:
  10%  40%
Target:
  Jun 21
Documents:
  TR 33.862 Study on security aspects of the Message Service for MIoT over the 5G System (MSGin5G)
TR 33.862:
  4 Key issues
  3  7 Solutions
  0 Conclusions

## Slide 56: Study on security aspects of enablers for Network Automation (eNA) for the 5G system (5GS) Phase 2
WI code:
  FS_eNA_SEC
Completion rate:
  10%  40%
Target:
  Jun 21
Documents:
  TR 33.866 Study on security aspects of enablers for Network Automation (eNA) for the 5G system (5GS) Phase 2
TR 33.866:
  0  10 Key issues
  0  8 Solutions
  0 Conclusions

## Slide 57: Study on the security of AMF re-allocation
WI code:
  FS_AMFREAL_SEC
Completion rate:
  30%  50%
Target:
  Mar 21  Sep 21
Documents:
  TR 33.864 Study on the security of Access and Mobility Management Function (AMF) re-allocation
TR 33.864:
  0  1 Key issues
  0  9 Solutions
  0 Conclusions

## Slide 58: Study on Security for NR Integrated Access and Backhaul
WI code:
  FS_NR_IAB_Sec
Completion rate:
  75%
Target:
  Jun 21
Documents:
  TR 33.824 Study on Security for NR Integrated Access and Backhaul
TR 33.824:
  5 Key issues
  4 Solutions
  3 Conclusions

## Slide 59: Study on the security of the system enablers for devices having multiple USIMs
WI code:
  FS_MUSIM_SEC
Completion rate:
  10%  35%
Target:
  Mar 21  Jun 21
Documents:
  TR 33.873 Study on the security of the system enablers for devices having Multiple USIMs
TR 33.873:
  2 Key issues
  0  1 Solutions
  0 Conclusions

## Slide 60: Study on enhanced Security Aspects of the 5G Service Based Architecture
WI code:
  FS_eSBA_SEC
Completion rate:
  0%  45%
Target:
  Sep 21
Documents:
  TR 33.875 Study on enhanced security aspects of the 5G Service Based Architecture (SBA)
TR 33.875:
  0  4 Key issues
  0  5 Solutions
  0 Conclusions

## Slide 61: New/Revised SIDs
New/Revised SIDs for approval:
  New SID: Study on enhanced security for network slicing Phase 2 for approval in SP-210106

## Slide 62: Thank You!
Noamen Ben Henda
3GPP SA3 Chair
mail: noamen.ben.henda@ericsson.com
phone: +46 725 074 574