## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#91-e
Frédéric Gabin
SA4 Chair (Dolby Laboratories Inc.)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to features in Rel-16 and earlier
  Rel-17 Work Items
  Rel-18 Work Items
  Study Items
Proposed new WIDs/SIDs
IETF Dependencies
Summary of action items

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chair: Frédéric Gabin (Dolby Laboratories Inc. , ETSI)
  Vice Chairs:
    Gilles Teniou (Tencent, CCSA)
    Stefan Bruhn (Dolby Laboratories Inc., ETSI)
  Secretary: Ms Jayeeta Saha (MCC Support)
New! Elections planned at SA4#113-e 6-14 April 2021 for the Chair and first Vice-Chair positions
Sub Working Groups and their Chairs
Enhanced Voice Service (EVS) SWG | Multicast-Broadcast-Streaming (MBS) SWG | Multimedia Telephony Service for IMS (MTSI) SWG | Speech Quality (SQ) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) | Frédéric Gabin (Dolby Laboratories Inc. , ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Stéphane Ragot (Orange, ETSI) | Gilles Teniou (Tencent, CCSA)

## Slide 4: Meetings held since SA#90-e
SWG conference calls
  FS_5GSTAR 8 Dec., 15 Dec., 9 Jan., 23 Feb., 2 Mar., 16 Mar.,
  FS_XRTraffic 14 Dec., 22 Dec., 23 Feb., 2 Mar., 16 Mar
  FS_5GVideo 8 Dec., 15 Dec., 19 Jan., 23 Feb., 2 Mar., 16 Mar.
  FS_EMSA 10 Dec., 17 Dec., 21 Jan., 25 Feb., 4 Mar.
  FS_5GMS_Multicast 10 Dec., 17 Dec., 21 Jan., 25 Feb., 4 Mar.
  5GMS3 10 Dec., 17 Dec., 21 Jan., 25 Feb., 4 Mar.
  HInT 7 Dec., 18 Jan., 15 Mar.
  ATIAS 18 Jan., 15 Mar.
  HaNTE 18 Jan., 5 Mar.
  ITT4RT 16 Dec., 20 Jan., 24 Feb., 3 Mar., 17 Mar.
  FS_FLUS_NBMP 9 Dec.
SA4 plenary meeting(s)
Meeting | Dates | Venue and Host
SA4#112-e | 1-10 February 2021 | Host: MCC, Electronic meeting*

## Slide 5: Calendar of future meetings - 1
SWG conference calls
  FS_5GSTAR 23 Mar.
  FS_XRTraffic 23 Mar.
  FS_5GVideo 23 Mar.
  FS_EMSA 18 Mar., 25 Mar.
  FS_5GMS_Multicast 18 Mar., 25 Mar.
  FS_5GMS_Ext 18 Mar., 25 Mar.
  5GMS3 18 Mar., 25 Mar.
  ITT4RT 24 Mar.

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2021)
Meetings in 2021 | Dates | Venue and Host
SA4#113-e | 6 – 14 April 2021 | Host: MCC, Electronic meeting
SA4#114-e | 19 – 28 May 2021 | Host: MCC, Electronic meeting
SA4#115-e | 18 – 27 August 2021 | Host: MCC, Electronic meeting
SA4#116 | 15 – 19 November 2021 | Host: EF3, Venue: Marbella, Spain Note: to be confirmed at SA4#114-e

## Slide 7: Calendar of future meetings - 3
SA4 plenary meetings (2022) New!
Meetings in 2021 | Dates | Venue and Host
SA4#117/-e | F2F:14-18 February 2022 OR, E-meeting:14-23 February 2022 | Host: TBD, Venue: TBD
SA4#118-e | 6-14 April 2022 | Host: MCC, Electronic meeting
SA4#119/-e | F2F:16-20 May 2022 OR, E-meeting:11-20 May 2022 | Host: TBD, Venue: TBD
SA4#120/-e | F2F:22-26 August 2022 OR, E-meeting:17-26 August 2022 | Host: TBD, Venue: TBD
SA4#121/-e | F2F:14-18 November 2022 OR, E-meeting:9-18 November 2022 | Host: TBD, Venue: TBD

## Slide 8: SA4 meeting statistics

## Slide 9: SA4 progress highlights
Rel-16 CRs on Aggregated essential corrections & openAPI implementation for 5GMS3 to TS 26.511 & TS 26.512 (SP-210039 is requested to be approved partially: w/o CR0008r1) and Rel-16 CR on MBMS TS 26.346 USD Schema.
Resolution of IETF dependencies in MTSI TS 26.114 for 5G_MEDIA_MTSI_ext, QOSE2EMTSI and MMCMH and TS 26.223 for IMS Telepresence;
New Study Item on Media Production over 5G NPNs [FS_NPN4AVProd] (UID: 910001);
Actions are taken to comply with the request on Inclusive language . There is no impact to current SA4 Rel-17 specifications.
Agreed CRs to TS 26.118 and TS 26.511 on adding a new operating point for 8K 360 VR and recommending the 8K operation point for the 360 VR downlink profile in 5G Media streaming.
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) CR agreed addressing the Phase 1 objective of the work item to develop a basic real-time 360-degree video and limited support for immersive voice/audio delivery framework in MTSI TS 26.114.
TRs for information: TR 26.803 1.1.0 ‘5G Media Streaming Extensions for Edge Processing’, TR 26.955 1.0.0 ‘5G Video Codec Characteristics’ and TR 26.802 1.0.0 ‘5G Multimedia Streaming (5GMS); Multicast architecture’.

## Slide 10: Inclusive language
In S4-210008, SA4 among many other 3GPP groups received an LS on “Use of Inclusive Language in 3GPP”.
An analysis of SA4 TSs and TRs was provided in https://www.3gpp.org/ftp/tsg_sa/WG4_CODEC/TSGS4_112-e/Docs/S4-210256.zip. Actions are taken to comply with the request. There is no impact to current Rel-17 specifications.

## Slide 11: CRs to features in Rel-16 and earlier - 1
MBMS: SP-210034 CR to MBMS TS 26.346 Bug Fix on Main USD Schema in Annex J.1 (Rel-16):
  The CR in S4-201639 to TS 26.346, on correction to subcarrier spacing in USD for ROM service delivery, was agreed at SA4#111e but the changes in the USD schema were not implemented.
MTSI and IMS Telepresence: SP-210035 and SP-210036 CRs to TS 26.114 and TS 26.223 on IETF Reference Update resolving all pending IETF drafts dependencies (Rel-13 & Rel-14).
5GMSA (5G Media Streaming Architecture): SP-210037 CR to TS 26.501 on Clarifications and corrections (Rel-16).

## Slide 12: CRs to features in Rel-16 and earlier - 2
5GMS3 (5G Media Streaming stage 3): SP-210039 CRs to
  TS 26.512 (Rel-16) on Aggregated essential corrections & openAPI implementation (Rel-16): CR0007r2
    This CR is in accordance with the new 3GPP procedures for documenting OpenAPI interfaces on 3GPP Forge.
    Implementation of the OpenAPI interface definitions for M1 and M5 by providing the corresponding YAML files.
    Corrections to the normative clauses to align them with the OpenAPI design principles laid down in TS 29.501.
    Two incorrect references are corrected.
    Imported from CR0008r1:
      S4-210012: Essential corrections to Consumption Reporting APIs.
      S4-210038: Replacement client architecture figures.
      S4-210232: Corrections on Procedures and APIs for Downlink and Uplink Streaming (Rel-16).
      S4-210241: Removal of editor’s notes and handling of multiple AF instances.
  And to TS 26.511 (Rel-16): references fixed, uplink VR streaming completed, compatibility clarified, typos fixed.
SP-210039 is requested to be approved partially: CR0008r1 to be rejected at SA#91-e (as its content was merged into CR0007r2)

## Slide 13: List of SA4 Work Items for Rel-17
Rel-17 Work Items
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
HaNTE (Handsets Featuring Non-Traditional Earpieces)
HInT (Extension for headset interface tests of UE)
8K_VR_5G (Operation Points for 8K VR 360 Video over 5G)

## Slide 14: IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918. WID: SP-170611
Since SA#90-e, the following progress was achieved:
  Two permanent documents were updated and agreed to reflect that qualification phase is not planned: IVAS-1 Overview (S4-210262) and IVAS-7a Processing Plan for selection (S4-210315)
  Suitability of testing methods for IVAS was discussed based on two contributions (S4-210138, S4-210149), including e.g., P.800, P.811, MUSHRA, etc.
  Schedule of MASA reference C software updates was contributed (S4-210130)
  Proposed process on handling LoIs, funding collection was discussed (S4-210139)
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 27% | SA#96 | None
Note: Progress since last SA is shown with blue colour.

## Slide 15: ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
The objective of this Work Item is to specify VR support in MTSI in TS 26.114 and IMS-based Telepresence in TS 26.223 to enable support of an immersive experience for remote terminals joining teleconferencing and telepresence sessions. WID: SP-180985
Since SA#90-e, the following progress was achieved:
  Agreed CR to TS 26.114: CR is aimed at addressing the Phase 1 objective of the work item to develop a basic real-time 360-degree video and limited support for immersive voice/audio delivery framework in TS 26.114.
  Agreed updates to the Permanent Document to include: Use of RTP header extensions as one potential solution for frame-packing of overlays, Potential solutions for transporting non-audio and non-video overlays using the IMS Data Channel or RTP Payload Format for HEIF encoded images, Categorizing viewport-independent/dependent delivery into further configurations, Use case for audio mixing of multiple streams when pre-recorded canned content is shared as an overlay, Documenting and evaluating support for Pausing and Resuming of streams by use of RTP Pause/Resume.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 55% -> 60% | SA#92 | SP-210040: CR on Video Support for ITT4RT [26.114] (WI: ITT4RT)
Note: Progress since last SA is shown with blue colour.

## Slide 16: HaNTE (Handsets Featuring Non-Traditional Earpieces)
UEs supporting handset mode communication without a traditional earpiece to produce sound are becoming available in the market, and 3GPP specs require updates to allow for their appropriate testing. WID: SP-191212
Since SA#90-e, the round-robin results from Lab 3 and aggregated results (Labs 2 and 3) have been reviewed and noted at SA4#112-e. A subset of round-robin tests may be re-conducted by Lab 3 prior to a re-run by Lab 1 and details have been left to be discussed offline. Preliminary test results from Lab 4 were reported at the SQ SWG telco on March 15 and discussed. Aggregated results collecting data from all labs involved in the round robin are expected at SA4#113-e.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
HaNTE (Handsets Featuring Non-Traditional Earpieces) | CR to 26.131 on update of receive direction requirements CR to 26.132 on update of receive direction test methods CR to 26.801 on update with new findings | 40% -> 50% | SA#91 -> SA#93 | None
Note: Progress since last SA is shown with blue colour.

## Slide 17: HInT (Extension for headset interface tests of UE)
HInT (Extension for headset interface tests of UE) Objective (summary): Update of TS 26.131 and TS 26.132 to include standardized analogue (wired) and digital (wired and wireless) headset interfaces definitions, setup of headset interface testing, new headset interface tests and new requirements and objectives of headset interface tests. WID: SP-200398
Since SA#90-e, the following progress was achieved:
  Updated draft CRs to TS 26.131 and TS 26.132 have been progressed as a basis for further editing.
  dCR to TS 26.131: Introduction and scope extended to electro-acoustic case. Definition of electrical interface added. Now includes standardized analogue (wired) and digital (wired and wireless) headset interfaces. NB to FB clauses updated with provisional skeleton adding electrical interface in existing test cases; text related to electrical interface is in brackets.
  dCR to TS 26.132: Introduction of new clauses for analogue and digital interfaces, editorial changes in the existing clauses regarding measurement equipment.
  At the SQ SWG telco on March 15 an incremental version of the dCR to TS 26.132, cleaning Editor’s notes and comments, has been agreed as a basis for further editing. The objective will be to remove brackets (around draft/non-agreed text) to progress this dCR at SA4#113-e.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
HInT (Extension for headset interface tests of UE) | CRs to TS 26.131 CRs to TS 26.132 | 25% -> 50% | SA#93 | None
Note: Progress since last SA is shown with blue colour.

## Slide 18: 8K_VR_5G (Operation Points for 8K VR 360 Video over 5G)
The objective of this Work Item is to specify operation points in VR streaming specification TS 26.118 as well as new media decoding capabilities for 5GMS in TS 26.511 in order to enable support for up to 8K video. WID: SP-200667
Since SA#90-e, the following progress was achieved:
  Agreed CR to TS 26.118 adding a new operating point for 8K 360 VR
  Agreed CR to TS 26.511 recommending the 8K operation point for the 360 VR downlink profile in 5GMS
  Reply LS to VRIF asking about HDR/HLG relevance and requesting bitrate info and/or traffic characteristics for 8K VR.
  Workplan is updated: new Completion date extended to June 2021
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
8K_VR_5G (Operation Points for 8K VR 360 Video over 5G) | CR to TS 26.118 CR to TS 26.511 CR to TR 26.925 | 25% -> 85% | SA#91 -> SA#92 | SP-210038: CRs to TS 26.118 and TS 26.511 introducing Main 8K/120fps H.265/HEVC VR profile and defining 5GMS 8K Decoding capabilities.
Note: Progress since last SA is shown with blue colour.

## Slide 19: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 27% | SA#96 | None
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 55% -> 60% | SA#92 | SP-210040: CR on Video Support for ITT4RT [26.114] (WI: ITT4RT)
HaNTE (Handsets Featuring Non-Traditional Earpieces) | CR to 26.131 on update of receive direction requirements CR to 26.132 on update of receive direction test methods CR to 26.801 on update with new findings | 40% -> 50% | SA#91 -> SA#93 | None

## Slide 20: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
HInT (Extension for headset interface tests of UE) | CRs to TS 26.131 CRs to TS 26.132 | 25% -> 50% | SA#93 | None
8K_VR_5G (Operation Points for 8K VR 360 Video over 5G) | CR to TS 26.118 CR to TS 26.511 CR to TR 26.925 | 25% -> 85% | SA#91 -> SA#92 | SP-210038: CRs to TS 26.118 and TS 26.511 introducing Main 8K/120fps H.265/HEVC VR profile and defining 5GMS 8K Decoding capabilities.

## Slide 21: List of SA4 Work Items for Rel-18
Rel-18 Work Items
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)

## Slide 22: ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface. WID: SP-190040
Since SA#90-e, the following progress was achieved:
  One input with evaluation results has been discussed and noted; an ad-hoc telco has been scheduled on March 15 and the ATIAS time plan has been updated. It was highlighted that ATIAS will be completed in Rel-18.
  At the March 15 telco a test plan preparing next measurements for ATIAS has been discussed and noted.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 20% | SA#98 | None
Note: Progress since last SA is shown with blue colour.

## Slide 23: List of SA4 Study Items
Ongoing Study Items
FS_VR_CoGui (VR Streaming Conformance and Guidelines)
FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA)
FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media)
FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing)
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics)
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS)
FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices)
FS_5GMS-EXT (5G media streaming extensions)

## Slide 24: FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines)
Objective: provide content generation and usage guidelines for the technologies defined in TS 26.118. WID: SP-190642
Since SA#90-e there was no progress.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines) | New TR 26.999 Virtual Reality (VR) streaming interoperability and characterization | 20% | SA#92 | None
Note: Progress since last SA is shown with blue colour.

## Slide 25: FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA)
Objective: The goal of this study item is to identify and evaluate potential enhancements to the 5G Media Streaming Architecture to provide multicast-broadcast media streaming services. WID: SP-200055
Since SA#90-e, the following progress was achieved:
  LS sent to SA2 to clarify the work split for MB2, in case the GCS AS desires to use FEC encoding.
  Draft TR 26.802 v1.0.0 presented for information. Mapped the new 5MBS architecture and function split with 5G Media streaming network and client architectures. Revised the scope of the study to include 5MBS functionality independent of the 5G Media streaming architecture. Reviewed related 5G multicast and broadcast work in 3GPP and outside 3GPP
  Identified and documented the following key issues: Support of MABR, xMB-C parameters to configure an MBSU, Collaboration and deployment scenarios, Reuse of the MBSM service layer in 5MBS, and hybrid services, Interworking with EPC and enTV, Client architecture options, Hybrid services
  Study Item updated to include 5MBS functionality definition in its scope as requested by SA2.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA) | TR 26.802 Multicast delivery in 5GMS | 20% -> 60% | SA#92 | SP-210042: Proposed revision of the Feasibility Study on Multicast Architecture Enhancement for 5G Media Streaming (WI: FS_5GMS_Multicast) SP-210239: Presentation of TR 26.802 '5G Multimedia Streaming (5GMS); Multicast architecture' for Information
Note: Progress since last SA is shown with blue colour.

## Slide 26: FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media)
Objective: Collect and document traffic characteristics for different services, and additional information, such as codecs and protocols in use. Identify additional relevant XR and other media services and document their traffic characteristics. WID: SP-200054
Since SA#90-e, the following progress was achieved:
  Adopted new traces and traffic models
  New version of the draft TR 26.925 has been produced: New annex on Simulation and Quality Evaluation Methods and Traces vs Statistical model
  New version of the permanent document: Agreed proposed evaluation framework and Content delivery models for VR1 scenario
  LS sent to SA2: replied with SA4 proposed parameters for consideration. Added RAN1 for action to check validity
WID updated for the documentation of findings into a dedicated TR and to extend the completion of the study by 1 SA meeting cycle (Sept.2021)
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media) | CRs to TR 26.925 | 40% -> 55% | SA#92 -> SA#93 | SP-210043: Proposed Updates to Study Item on Typical Traffic Characteristics for XR Services and other Media (SI: FS_XRTraffic)
Note: Progress since last SA is shown with blue colour.

## Slide 27: FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing)
Objective: determine the processes for discovering, configuring, running, and managing media processing workflows on the 5G edge and network. Study the mapping of the new processes into the 5GMSA architecture. How to leverage architecture and functions defined by SA2 and SA6 for edge computing and applications. WID: SP-200056
Since SA#90-e, the following progress was achieved:
  Agreed a new draft version of TR 26.803 v1.1.0 for information including new agreed text proposals related to:
  Clarifications of EAS discovery solutions during UE mobility
  Overview of concluded edge application relocation solutions
  Merged edge-enabled 5GMS architecture
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing) | TR 26.803 | 30% -> 60% | SA#92 | SP-210234: TR 26.803 1.1.0 5G Media Streaming Extensions for Edge Processing (Draft Technical Report) [26.803] (FS_EMSA)
Note: Progress since last SA is shown with blue colour.

## Slide 28: FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics)
Objective: primarily to identify relevant interoperability requirements, performance characteristics and implementation constraints of video codecs in 5G services, and to characterize existing 3GPP video codecs, in particular H.264/AVC and H.265/HEVC in order to have a benchmark for the addition of potential future video codecs. WID: SP-200052
Since SA#90-e, TR 26.955 was raised to 1.0.0 to be presented for information:
This TR provides a characterization framework for video codecs in the context of 5G. It provides an overview of video codec capabilities in 3GPP services as of today (referred to as 3GPP codecs) in different services and applications. The Technical Report defines a characterization framework that comprises: relevant scenarios involving video in 5G; representative reference video sequences; metrics for codec performance; new codecs are evaluated and characterized to understand their potential benefit in 5G services and applications; data sets made available for cross-checking, verification and evaluation.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics) | TR 26.955 | 45% -> 55% | SA#92 | SP-210051: TR 26.955 5G Video Codec Characteristics
Note: Progress since last SA is shown with blue colour.

## Slide 29: FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS)
Objective: to identify the workflow for NBMP (Network Based Media Processing ) media processing with the TS 26.238. Such workflow should start from a request for the establishment of a FLUS session and then include the instantiation, running and monitoring of media processing application requested by FLUS source on a FLUS sink. WID: SP-200053
Since SA#90-e, the following progress was achieved:
  Agreed updates to the Draft CR to include example FLUS call flows for Network-Based Media Processing
  Agreed updates to the Permanent Document on the NBMP-FLUS-AF call flows where the FLUS-NBMP session is established through the 5GMSu AF.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS) | CRs to TR 26.939 | 30% -> 40% | SA#93 | None
Note: Progress since last SA is shown with blue colour.

## Slide 30: FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices)
Objectives (summary): Provide formal definitions for the functional structures of AR glasses, describe key use cases for AR services over 5G, describe the architecture for media flow relevant to the use cases identified and Identify necessary content delivery transport protocols and capability exchange mechanisms, as well as suitable 5G system functionalities (e.g., device, edge, network) and QoS. WID: SP-200399
Since SA#90-e, the following progress was achieved:
  Draft TR 26.998 v0.4.0 includes Edits on AR conversational use case, Template for mapping of scenario into 5G architecture, Device naming
  Discussions on New scenarios like Streaming of volumetric objects and IoT
New version of Permanent document includes architecture extensions for AR conversational scenario.
Completion of the study extended by 1 SA meeting cycle (Sept.2021).
 Time for updating 26.925 on traffic characteristics
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices) | TR 26.998 Support of 5G glass-type Augmented Reality / Mixed Reality (AR/MR) devices | 10% -> 20% | SA#92 -> SA#93 | None
Note: Progress since last SA is shown with blue colour.

## Slide 31: FS_5GMS-EXT (5G media streaming extensions)
The objective of this study is in the context of the following potential improvements and extensions to 5G Media streaming: Content Preparation, Traffic Identification, Additional / New transport protocols, Uplink media streaming, Background traffic, Content Aware Streaming, Network Event usage, Per-application-authorization, Support for encrypted and high-value content, Scalable distribution of unicast Live Services.
Since SA#90-e, the work was started. New Key topics were agreed: Additional / New transport protocols; Content Aware Streaming; Per-application-authorization; Support for encrypted and high-value content; Scalable distribution of unicast Live Services; background traffic; uplink media streaming; content preparation;
Work Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_5GMS-EXT (5G media streaming extensions) | TR 26.804 5G Media Streaming Extensions | 0% -> 5% | SA#93 | None
Note: Progress since last SA is shown with blue colour.

## Slide 32: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines) | New TR 26.999 Virtual Reality (VR) streaming interoperability and characterization | 20% | SA#92 | None
FS_5GMS_Multicast (Feasibility Study on Multicast Architecture Enhancements for 5GMSA) | TR 26.802 Multicast delivery in 5GMS | 20% -> 60% | SA#92 | SP-210042: Proposed revision of the Feasibility Study on Multicast Architecture Enhancement for 5G Media Streaming (WI: FS_5GMS_Multicast)
FS_XRTraffic (Feasibility Study on Typical Traffic Characteristics for XR Services and other Media) | CRs to TR 26.925 | 40% -> 55% | SA#92 -> SA#93 | SP-210043: Proposed Updates to Study Item on Typical Traffic Characteristics for XR Services and other Media (SI: FS_XRTraffic)
FS_EMSA (Feasibility Study on Streaming Architecture extensions For Edge processing) | TR 26.803 | 30% -> 60% | SA#92 | SP-210234: TR 26.803 1.1.0 5G Media Streaming Extensions for Edge Processing (Draft Technical Report) [26.803] (FS_EMSA)
FS_5GVideo (Feasibility Study on 5G Video Codec Characteristics) | TR 26.955 | 45% -> 55% | SA#92 | SP-210051: TR 26.955 5G Video Codec Characteristics

## Slide 33: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA
FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS) | CRs to TR 26.939 | 30% -> 40% | SA#93 | None
FS_5GSTAR (Feasibility Study on 5G Glass-type AR/MR Devices) | TR 26.998 Support of 5G glass-type Augmented Reality / Mixed Reality (AR/MR) devices | 10% -> 20% | SA#92 -> SA#93 | None
FS_5GMS-EXT (5G media streaming extensions) | TR 26.804 5G Media Streaming Extensions | 0% -> 5% | SA#93 | None

## Slide 34: Proposed new SID
SP-210041New Study Item on Media Production over 5G NPN [FS_NPN4AVProd] (UID: 910001)
  Summarized objectives: identify the relevant media production use cases (professional, semi-professional, production, contribution); develop one or several reference media production architecture(s); identify relevant QoS requirements for media production workflows; identify relevant 5G System features like NPNs, Network Slicing, QoS classes, network event reporting and assistance, etc. that are useful for media production; identify the suitability of existing media production content delivery protocols, codecs and service layers for 5G System usage; study media device and network orchestration solutions (such as AMWA NMOS), and their integration/interactions with the 5G exposure framework; collaborate with relevant other 3GPP groups and external organizations (VSF, 5G-MAG, EBU, etc.) on media-related aspects of Media Production use cases.
  The work primarily focuses on the usage of 5G Systems including NPNs (both Standalone NPN and Public Network Integrated NPN) and aims to identify needed normative specifications. The study follows the use-cases and requirements from TR 22.827 and 22.263. Interactions with SA2 and RAN, e.g., around time synchronization of devices, time sensitive communication, 5G NPN aspects, etc. are expected.
  Output: New TR 26.8xx Study on Media Production over 5G NPN Systems
  Target date: SA#95, Target Release: Rel-17

## Slide 35: Dependencies on IETF drafts in SA4
No new dependency introduced
All dependencies removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments
draft-ietf-clue-framework | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | Resolved by SP-210036
draft-ietf-clue-datachannel | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | Resolved by SP-210036
draft-ietf-clue-signalling | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | Resolved by SP-210036
draft-ietf-clue-data-model-schema | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | Resolved by SP-210036
draft-ietf-clue-protocol | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | Resolved by SP-210036
draft-ietf-clue-rtp-mapping | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | Resolved by SP-210036
draft-ietf-mmusic-sctp-sdp | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | Resolved by SP-210036
draft-ietf-mmusic-data-channel-sdpneg | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | Resolved by SP-210036
draft-ietf-mmusic-sdp-simulcast | 26.223 | - | Bo Burman (bo.burman@ericsson.com), Ericsson LM | IMS_TELEP_S4 (Rel-13) | Resolved by SP-210035 and SP-210036
 | 26.114 | 0385R1 |  | MMCMH_Enh (Rel-14) | 
draft-ietf-mmusic-rid | 26.114 | 0385R1 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | MMCMH_Enh (Rel-14) | Resolved by SP-210035
draft-ietf-mmusic-data-channel-sdpneg-28 (2019) | 26.114 | 0496rev2 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | 5G_MEDIA_MTSI_ext (Rel-16) | Resolved by SP-210035
draft-ietf-rtcweb-data-channel-13 (2015) | 26.114 | 0496rev2 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | 5G_MEDIA_MTSI_ext (Rel-16) | Resolved by SP-210035

## Slide 36: Summary of action items
Action Points from SA#90-e to SA4:
  None
Action items from SA4 to SA#91-e:
  Approve all CRs (except SP-210039 is requested to be approved partially: w/o CR0008r1), one new SID, and 2 revised SIDs.