## Slide 1: Discussion on the normative work for R17 MINT (Minimization of Service Interruption)
LG Electronics, KT Corp., LG Uplus, SK Telecom,
ETRI, Samsung, Huawei, HiSilicon, Qualcomm

## Slide 2: Incoming LS from CT WG1
SP-210454 / C1-213908
  CT1's study for six WG meetings including two WG meetings in Q4 2020 before the SID was approved in TSG#90 resulted in 9 Key Issues with 60 solutions described in TR 24.811.
  In CT1#130-e meeting, CT1 agreed on the conclusions of all 9 Key Issues, including the aspects that SA had included in their LS in SP-200880, as specified in clause 8 of 3GPP TR 24.811.
  CT1 would like to ask SA and SA2 to take the above information into consideration. CT1 also would like to ask SA2 to update their specifications accordingly, if deemed necessary.
Actions to TSG SA
  CT1 kindly asks SA to take above information into consideration and to provide feedback, if any.

## Slide 3: Incoming LS from SA WG2
SP-210305 / S2-2104994
  SA2 has discussed the interim conclusions of TR 24.811 v1.1.0 in their SA2#145E meeting. SA2 agreed that the SA2 specification would be expected to be updated based on the final conclusion when the CT1 study is completed.
  To align with the final conclusion of FS_MINT-CT, SA2 will update the SA2 specifications using WI code of MINT-CT in 3Q 2021.
Actions to TSG SA
  TSG SA2 asks CT1 and SA to take the information above into account.

## Slide 4: Current Status of MINT
SA1 Rel-17 WID (SP-190938)
  The requirements had been specified in TS 22.261 and TS 22.011, for Rel-17.
CT1 Rel-17 SID (CP-210144)
  TR 24.811 was sent for approval to CT#92E (95% completed).
  TR 24.811 v2.0.0 https://www.3gpp.org/ftp/Specs/archive/24_series/24.811/24811-200.zip

## Slide 5: Plan for MINT normative work
August
Sep
T
S
G
#
9
3
2-6
9-13
16-20
23-27
1-3
6-10
13-17
20-24
CT1
Oct
Dec
Nov
27-1
4-8
11-15
18-22
25-29
1-5
8-12
15-19
22-26
29-3
6-10
13-17
T
S
G
#
9
4
CT1
SA2 #146E
#148E
#147E
CT1
MINT Stage 2 completion
MINT Stage 3 completion (up to CT)

## Slide 6: Alternative Plan (A) for the normative work
CT1#131-e (August, 2021): agree MINT-CT WI and starts the normative work.
SA2#146-e (August, 2021): technically endorse CRs and send them to SA.
CT#93-e (September, 2021): approve MINT-CT WI and allocate MINT WI code.
SA#93-e (September, 2021): revise the technical endorsed SA2 CRs by adding MINT WI code (should be allocated at CT#93-e), and approve them.
(i.e. SA2 normative work without MINT-SA2 WI)

## Slide 7: Alternative Plan (B) for the normative work
SA#92-e (June, 2021): approve MINT-SA2 WI and exception sheet,
as drafted in SP-210541 and in SP-210542.
CT1#131-e (August, 2021): agree MINT-CT WI and start the normative work.
SA2#146-e (August, 2021): start the normative work and send CRs to SA
CT#93-e (September, 2021): approve MINT-CT WI
SA#93-e (September, 2021): approve SA2 CRs
(i.e. SA2 normative work with MINT-SA2 WI)

## Slide 8: Way Forward
  Agree MINT will be specified in Rel.17.
  Decide the plan for MINT normative work. - Alternative plan (A) or (B)
  Send a reply LS to CT1 and SA2, as drafted in SP-210543.