# Title

UMTS Phase 1 Capabilities

## Intended Output

Technical Specification

## Impact on Other Technical Specifications and Technical Reports

This specification will be based on the ETSI specification UMTS 22.00 which addresses the UMTS Phase 1 capabilities for RELEASE'99 and is the starting point of the set of specifications that define the UMTS service requirements for UMTS Phase 1.  Any other agreed requirements defined by the other partners or individual members will be captured in this specification.

## Technical Scope

The UMTS system will be defined in a phased approach. This document specifies the content of the first phase of requirements for UMTS. Some requirements affecting phase 1 to ensure a smooth transition to later releases are also indicated.

It includes requirements on services, UTRAN, Core Network, USIM and security features. Teleservices and bearer services required for UMTS Phase 1 Release'99 are outlined. Migration from GSM services and bearer services to UMTS is also addressed.

## Impact on Other 3GPP Work Items

This specification provides the guidelines for other TSGs and WGs for the definition of the first Release of UMTS.

Schedule of Tasks to be Performed.

| Task | Planned Start | Planned Finish |
| --- | --- | --- |
| Work Item Creation | 15/2/99 | 23/2/99 |
| Work item Approval by TSG SA | 1/3/99 | 5/3/99 |
| Review of requirements from other partners input papers | 22/2/99 | 5/3/99 |
| Members and partners input and e-mail discussion | 22/2/99 | 5/3/99 |
| Review and resolution of issues at WG1 meeting | 9/3/99 | 12/3/99 |
| Presentation to other groups for comments | 16/3/99* | 12/4/99 |
| Ad hoc meeting to resolve any final problems | 14/4/99* | 16/4/99 |
| Submission to TSG SA for approval | 30/4/99 | 30/4/99 |

Note:	* These dates are a guess at present

## Supporting Individual Members

All WG1 members

## Rapporteur

David Verrier (France Telecom)

Tel:	+33 45296462

FAX:	+33 45296643

E-mail	david.verrier@cnet.francetelecom.fr