Title

UMTS Service Principles

Intended Output

Technical Specification

Impact on Other Technical Specifications and Technical Reports

This specification will be based on the ETSI specification UMTS 22.01 that defines UMTS Service Principles.  Any other agreed requirements defined by the partners or individual members will be captured in this specification.

Technical Scope

The goal of standardisation with respect to services in UMTS is to define a framework within which proprietary services can be created and supported on all networks. Service principles are an agreed set of goals and ideas, which provide the complete high level view of services in UMTS. The requirements upon which more detailed standardisation work is based are defined by the service principles.

Impact on Other 3GPP Work Items

This specification provides the guidelines for other TSGs and WGs for the definition of the first Release of UMTS.

Schedule of Tasks to be Performed.

| Task | Planned Start | Planned Finish |
| --- | --- | --- |
| Work Item Creation | 15/2/99 | 23/2/99 |
| Work item Approval by TSG SA | 1/3/99 | 5/3/99 |
| Review of requirements from other partners input papers | 22/2/99 | 5/3/99 |
| Members and partners input and e-mail discussion | 22/2/99 | 5/3/99 |
| Review and resolution of issues at WG1 meeting | 9/3/99 | 12/3/99 |
| Presentation to other groups for comments | 16/3/99* | 12/4/99 |
| Ad hoc meeting to resolve any final problems | 14/4/99* | 16/4/99 |
| Submission to TSG SA for approval | 30/4/99 | 30/4/99 |

Note:	* These dates are a guess at present

Supporting Individual Members

All WG1 members

Rapporteur

Paul Dwyer ( Vodafone )

Tel:	+44 1635 676194

FAX:	+44 1635 676947

E-mail	paul.dwyer@vodafone.co.uk