Title

UMTS Services and Service Capabilities

Intended Output

Technical Specification

Impact on Other Technical Specifications and Technical Reports

ETSI TS 22-05 ( UMTS Services and Service Capabilities ) will be used as the basis for this specification. Any relevant material in ETSI TR 22-25 ( UMTS Quality of service and network performance) will be transferred into 22-05 and the TR will not be progressed in 3GPP. Any other agreed requirements defined by the other partners or individual members will be captured in this specification.

Technical Scope

Pre-UMTS systems have largely standardised the complete sets of bearer services, teleservices and supplementary services which they provide. One major difference between UMTS and pre-UMTS systems is that service capabilities rather than services are standardised for UMTS, allowing service differentiation and system continuity.  This Technical Specification (TS) describes how and what kind of services the UMTS user has access to

Impact on Other 3GPP Work Items

This specification will define the services and service requirements which the architecture, networks, terminals etc will have to support.

Schedule of Tasks to be Performed.

| Task | Planned Start | Planned Finish |
| --- | --- | --- |
| Work Item Creation | 15/2/99 | 23/2/99 |
| Work item Approval by TSG SA | 1/3/99 | 5/3/99 |
| Transfer of material from TR 22-25 | 22/2/99 | 5/3/99 |
| Review of requirements from other partners input papers | 22/2/99 | 5/3/99 |
| Members and partners input and e-mail discussion | 22/2/99 | 5/3/99 |
| Review and resolution of issues at WG1 meeting | 9/3/99 | 12/3/99 |
| Presentation to other groups for comments | 16/3/99* | 12/4/99 |
| Ad hoc meeting to resolve any final problems | 14/4/99* | 16/4/99 |
| Submission to TSG SA for approval | 26/4/99* | 28/4/99 |

Note:	* These dates are a guess at present

Supporting Individual Members

All WG1 members

Rapporteur

Wayne Ashwell	( BT )

Tel:	+44 1473 227171

Mobile:	+44 7803 232851

FAX:	+44 1473 231585

E-mail	Wayne.Ashwell@bt.com