TSG-SA Working Group 1 (Services) meeting #5	TSG S1 (99) 929

San Diego, USA 29th Nov – 3rd Dec 1999	Agenda Item: 3.0

Source: 	Vice Chairman

Title:	Summary for S1 EMAIL AGreement BEFORE S1#6

Document for:	Information

# Summary for S1 EMAIL AGreement BEFORE S1#6

## Time tables:

Approval for SA#6 (15.-17.12)

22.11.1999: Deadline to submit all documents for which agreement is requested
(Note: These should be already agreed between interested people when possible).

Mo 6.12.1999: Decisions on email agreement made and mailing of draft S1 status report.

Next status is discussed at San Diego Meeting.

## Summary of all topics

Approval for all documents will be made at S1 main mailing lists. Discussion for some topics at dedicated mailing lists. Please contact any of the officials if you notice some topic missing from the list.

|  | Topic | Responsible | S1 TDoc | Version | Target | Status | Approval Deadline | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | LS to EP UMTS on Request for information on Virtual Home Environment (VHE) work on fixed network access | Reed, BT | 864/99 | S1-99864.doc | To EP UMTS, SPAN 3, SPAN 6. | Approved W46 |  |  |
| 2 | LS on SAT/MexE <-> CAMEL Interworking / Traceability | Toivanen, Nokia | 865/99 | S1-99865.doc | To N1, SMG3 WPA | Agreed W43 |  |  |
| 3 | CR to 02.07 on GSM 400 (rev of 647) | Dahlkvist, Ericsson |  |  |  | Delayed |  | These specs will be studied at next S1. |
| 4 | CR to 02.40 on GSM 400 (rev of 648) | Dahlkvist, Ericsson |  |  |  | Delayed |  | These specs will be studied at next S1. |
| 5 | CR to 22.129 on Performance requirements for real time services and requirements for handover between UMTS and GPRS (rev 843) | Josep Casals, T-MODUS | 868/99 | S1-99868.doc | TSG SA#6 | Approved W45 |  | Rev 843 |
| 6 | LS to SA2 and RAN groups on CR at TDoc 843 | Josep Casals, T-MODUS | 869/99 | S1-99869.doc | To SA2 / RAN | Approved W45 |  | Rev 844 |
| 7 | LS on Multimedia Messaging (MMS) | Josef Laumen, Bosch | 870/99 | S1-99869.doc | To SA2, CC T2 | Delayed |  |  |
| 8 | LS on security requirements for Multimedia Messaging Service (MMS) | Jörg Swetina, Siemens | 871/99 | S1-99870.doc | To SA3 | Delayed |  |  |