TSG-SA Working Group 1 (Services) meeting #8	TSG S1 (00) 259

Beijing, China: 10-14th April 2000	Agenda Item: 6.6

Source: 		Siemens

Agenda Item:

Work Item Description

# Title: Provisioning of IP-based multimedia services in UMTS

1		3GPP Work Area

|  | Radio Access |
| --- | --- |
| X | Core Network |
| X | Services |

2		Linked work items

(Proposed S2 Workitem:  An architecture for Call control and roaming to support IP-based multimedia services in UMTS)

3		Justification

The work item describes the work to be done – from a services point of view – on R00 IP Multimedia service requirements.

4		Objective

The objective is to define concepts regarding general service requirements and service features for Release 2000, consisting of an evolved Release 99, and IM (IP Multimedia) services. IM services shall support multiple media components per call based on non-UMTS  IP multimedia call control standards.

The focus of work shall be:

- Support and evolution of 3GPP Release 99

- High level vision of multimedia services

- Examination of potential service drivers

- New and evolved service capabilities and end user benefits

- Case study of realisation of some services (e.g. CFU)

- Evaluation of what does and does not need to be standardised

- Release a roadmap of time of delivery expectations for standards and products

- Release a Feature List of global interest and potential service candidates

Requirements shall be identified concerning the support of  Supplementary Services - respectively the IM services equivalent of these. Requirements for Handover shall be stated.

IM call control shall make use of existing multimedia call control standards (e.g. H.323, SIP).

- Service Aspects

In contrast to 2G systems new services in 3GPP will not be standardised. New services will be enabled by Service Capabilities, which are based on toolsets (e.g. CAMEL, MExE, SAT, OSA). If in addition to existing Service Capabilities new SCs particular to IM services are required or existing SCs need to be modified this needs to be identified.

6		MMI-Aspects

For IM services IP-based based call control protocols will be used in the terminal. The MMI to handle call control will not be standardised but will be manufacturer specific and/or will be left to applications based on toolkits in the terminal.

7		Charging Aspects

Charging of IP-based multimedia services must be addressed in UMTS

8		Security Aspects

Security requirements for IP-based multimedia Service Capabilities must be addressed.

9	Impacts

| Affects: | USIM | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes | x | x |  | x |  |
| No |  |  | x |  |  |
| Don't know |  |  |  |  | x |

- Expected Output and Time scale (to be updated at each plenary)

The results of this Workitem shall be provided in a Technical Report:  TR 22.976.

In order to clearly state the TSG-S1 Service Requirements to other TSG’s and WG’s in a timely fashion the following Work Plan is proposed.

| S1 | Dates | Actions |
| --- | --- | --- |
| S1#7 | February 9-11, 2000 | Work on TR22.976 so it is suitable for v1.0.0 at SA#7 Liase TR22.976 to S2#12. |
| S1 R2000 adhoc | February 29-March 2, 2000 | Scope widened to encompass all of Release 2000 Forward TR22.976 as v1.0.0 to TSG-SA for information |
| S1#8 | April 10-14, 2000 | Prepare TR22.976 for approval at SA#8 Liase TR22.976 to S2#13. Work on of any new Stage 1’s required so they are suitable for v1.0.0 at SA#8. Produce initial CR’s to the existing 22-series |
| S1 R2000 adhoc | 3rd-5th May, 2000 | Progress and finalise work on the TR |
| S1#9 | July 17-21, 2000 | Prepare any new Stage 1’s for approval at SA#9. Complete CR’s to the 22-series. |
| S1#10 | November 13-17, 2000 | Revise Stage 1’s in line with feedback from other TSG’s and WG’s. Begin TR on R2001. |

| New specifications |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| 22.976 | Study on Release 2000 services and capabilities | S1 |  | SA#7 |  |  |
| Ed comment: there will be potentially other new specs, yet to be identified |
| Affected existing specifications |
| Spec No. | CR | Subject | Approved at plenary# | Comments |
| Ed comment: there will be probably various R99 specifications impacted, yet to be identified |

11		Work item raporteurs

[Mark Cataldo (Motorola Limited) ???]

12		Work item leadership

TSG S1

13		Supporting Companies

[Siemens et al. ... ]

14		Classification of the WI (if known)

|  | Feature (go to 14a) |
| --- | --- |
|  | Building Block (go to 14b) |
|  | Work Task (go to 14c) |