TSG-SA Working Group 1 (Services) meeting #8	TSG S1 (00) 260

Beijing, China: 10-14th April 2000	Agenda Item: 6.6

Source: 		Siemens

Agenda Item:

Work Item Description

# Title: Provisioning of IP-based multimedia services in UMTS

1		3GPP Work Area

|  | Radio Access |
| --- | --- |
| X | Core Network |
| X | Services |

2		Linked work items

none identified

3		Justification

The work item describes the ongoing work on R00 service requirements, in particular ongoing in "S1-IP", 22.976.

4		Objective

<please add>

- Service Aspects

yes

6		MMI-Aspects

yes, as new, IP-based based call control protocol will be used in the terminal

7		Charging Aspects

yes, charging of IP-based multimedia services must be addressed in UMTS

8		Security Aspects

yes, security mechanisms for IP-based multimedia must be addressed.

9	Impacts

| Affects: | USIM | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | x |  | x |  |
| No |  |  | x |  |  |
| Don't know | x |  |  |  |  |

- Expected Output and Time scale (to be updated at each plenary)

11		Work item raporteurs

N.N.

12		Work item leadership

S1

13		Supporting Companies

Siemens, ...

14		Classification of the WI (if known)

| X | Feature (go to 14a) |
| --- | --- |
|  | Building Block (go to 14b) |
|  | Work Task (go to 14c) |

14a	The WI is a Feature:

The WI " An architecture for Call control and roaming to support IP-based multimedia services in UMTS" is a building block of this feature.

### S2#12, 6.-9.3.2000, Tokyo, Japan					S2-000592

Source: 		Siemens

Agenda Item:		R00 work organization

Work Item Description

# Title: An architecture for Call control and roaming to support IP-based multimedia services in UMTS

1		3GPP Work Area

|  | Radio Access |
| --- | --- |
| X | Core Network |
| X | Services |

2		Linked work items

none identified

3		Justification

The work item describes the ongoing architectural work in 3GPP for R00, which has been initially been tasked by SA to S2 under the "all-IP option" by SA#4 (6/99).

4		Objective

The objective is to define a new network subsystem (defined in S2 as IM CN subsystem: (IP Multimedia CN subsystem)), which comprises all CN elements for provision of IM (IP Multimedia) services. This enables new services with multiple media components per call based on non-UMTS IP multimedia call control standards (e.g. H.323, SIP). Also, services comparable to that of the CS domain can be offered, e.g. pure voice calls. Terminals using the services of the IM CN subsystem have to support the IP bearer services of the PS domain as it provides the IP transport between the terminal and the network. The PS domain bearer service offers the handover functionality for maintaining the service while the terminal changes the location. The separation of IP bearer provided by the PS domain and the call/service control provided by the IM CN subsystem results in an IM domain, that is flexible to operate on any other IP access system, e.g. wired networks. The IM CN subsystem provides also supplementary services related to the multimedia call control and supports application services.

- Service Aspects

New services which are provided by this network subsystem are currently defined by a separate work item in S1 [Ed comment: Work item needs to be created by S1]

6		MMI-Aspects

yes, as new, IP-based based call control protocol will be used in the terminal

7		Charging Aspects

yes, charging of IP-based multimedia services must be addressed in UMTS

8		Security Aspects

yes, security mechanisms for IP-based multimedia must be addressed.

9	Impacts

| Affects: | USIM | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | x |  | x |  |
| No |  |  | x |  |  |
| Don't know | x |  |  |  |  |

- Expected Output and Time scale (to be updated at each plenary) (copied from S2-99C16)

| Meeting | Date | Activity |
| --- | --- | --- |
| SA2#9 | October 25-29, 1999 | Define overall workplan. Start work on identifying requirements and issues related to architectural and functional aspects as compared to R99 (TR 23.ywz) |
| SA2#10 | Nov 29 –Dec 3, 1999 | Identify additional requirements from architectural and functional aspects as compared to R99 (TR 23.ywz). Start definition of R00 documents. |
| SA1#6 | Nov 29 - Dec 3, 1999 | Start work on R00 Stage 1 |
| SA#6 | December 15-17, 1999 | R99 finalized. |
| SA2#11 | January 24-28, 2000 | Refined version of TR. Review draft Stage 1 description. Start Project Plan work. Continue definition of R00 documents. |
| SA1#7 | Feb 7-11, 2000 | Refine R00 stage 1. |
| SA2#12 | March 6-9, 2000 | TR v 1.0.0. Review R00 Stage 1 description . Continue Project Plan work. Finilize definition of R00 documents. Based on the TR, start the CR process for S2’s technical specifications. |
| SA#7 | March 15-17, 2000 | R00 Stage 1 stable. |
| SA2#13 | May 22-26, 2000 | Work on TR discontinued. Finalize Project Plan work. Finalize definition of R00 documents. Continue the CR process. |
| SA#8 | June 21-23, 2000 | R00 Stage 2 at least 80% complete. Project Plan approved. Definition of R00 documents approved. |
| SA2#14 | September 4-8, 2000 | Finilize R00 Stage 2 work. |
| SA#9 | September 27-29, 2000 | R00 work approved. |
| SA2#15 | November 13-17, 2000 | Start R01 work. |
| SA#10 | December 13-15, 2000 | R00 approved. |

| New specifications |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title |  | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# |  | Approved at plenary# |  | Comments |
| 23.821 | Architecture Principles for Release 2000 |  | S2 |  | SA#7 |  |  |  |  |
| Ed comment: there will be potentially other new specs, yet to be identified |  |  |  |  |  |  |  |  |  |
| Affected existing specifications |  |  |  |  |  |  |  |  |  |
| Spec No. | CR | Subject |  |  |  | Approved at plenary# |  | Comments |  |
| Ed comment: there will probably various R99 specifications impacted, yet to be identified |  |  |  |  |  |  |  |  |  |

11		Work item raporteurs

Liz Daniel, Lucent

12		Work item leadership

S2

13		Supporting Companies

Alcatel, AT&T, Ericsson, Fujitsu, Lucent, Motorola, Nokia, Siemens, Telenor, Telia, T-Mobil, Vodafone-Airtouch

14		Classification of the WI (if known)

|  | Feature (go to 14a) |
| --- | --- |
| X | Building Block (go to 14b) |
|  | Work Task (go to 14c) |

14b	The WI is a Building Block: parent Feature

Provisioning of IP-based multimedia services in UMTS [Ed comment: this is only a tentative title reflecting the work currently performed in S1, where a work item still has to be created]