## Slide 1
SA1#106 preparation
José Almodóvar
SA1 Chair, KPN
S1-241010 3GPP SA1#106, 27-31 May 2024 - Korea, Jeju
© 3GPP 2024

## Slide 2: Reminder on (Rel-20) Part 1 & Part 2
It has been decided to devide the SA1 work for Rel-20 Studies in 2 Parts:
  Part 1 (5GA):
    Only studies with normative work aiming for 5G Advanced (normative work targeted in Rel-20)
    About ≈50% of SA1’s time  around max. 6 SIDs
  Part 2 (6G):
    Studies with normative work aiming for 6G (normative work targeted after Rel-20)
    About ≈50% of SA1’s time  from one big to up to max. 6 SIDs

## Slide 3: SA1#106, Jeju, 27 – 31 May
Deadlines:
  Tdoc number and CR number requests: Friday, 17 May 2024, 23:00 UTC
  Document submission: Friday, 17 May 2024, 23:00 UTC
Goals:
  Continue on cleaning Rel-18 (and even Rel-17): Cleaning specs
    See S1-233292
  On Rel-20 5G Advanced: Complete the content definition
    Three 5GA SIDs (Study Item Descriptions) already agreed
    More 5GA SIDs are still welcome at SA1#106
    Total number of 5GA studies in Stage 1 Rel-20 is up to SA1 to decide
  On Rel-20 6G: start the discussions
    Check following slides.
Rel-20 5GA part (≈50%)
SIDs presentation
SA1#106
SIDs agreement

## Slide 4
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
Now
TSGs
SA1 5GA SID definition
Workshop 6G TSGs
100%
SA1 5GA Studies + Norm 80%
100%
St. 2 (SA2, SA6, …) 5GA St.+Norm 80%
Stage 3 5GA St + Norm
Stage 3 6G SID def.
#113
Sep.
#114
Dec.
#115
Mar.
Jun
Workshop IMT-2030 use cases
RAN1
RAN Completion (RAN2/3/4core)
#116
SA1 6G Study(ies)
RAN4 C.def.
RAN4 Perf
RP Content def.
SA1 6G SID def.
RP IMT-2030 disc.
RP ITU Study
RP 6G Study(ies)
RAN1 6G Study(ies)
SA2 6G Study(ies)
Stage 3 6G Study(ies)
Rel-20 - 5GA part
Rel-20 - 6G part
2025
2026
2027
SA2 & RAN WGs 6G SID def.
SA3/4/5/6 SID def. and compl. TBD
5GA ASN.1 & Open APIs
RAN2/3/4 6G Study(ies)
St.2 SID def. TBD
St.3 SID def. TBD
Release 20 timeline
or
TBD
Note: All starting dates are indicative
Presented at SA#103 (note that this is a post-SA#103 edited version)

## Slide 5
6G SID definiton
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
SA1#106
May
TSGs
5GA SID definition
100%
SA1 5GA Studies + Norm 80%
Workshop IMT-2030 use cases
SA1 6G Study or Studies???
Rel-20 - 5GA (st.+norm.)
Rel-20 - 6G st.
2025
Release 20 SA1 timeline
SA1#107
Aug
presentations
SID(s) agreement

## Slide 6: 6G planning
From an SA1 perspective, the three major events are:
3GPP Members (SA1 delegates) will all get the opportunity to present their company’s 6G views after the workshop
8-10 May | Workshop on Stage1 IMT 2030 Use cases (Rotterdam, Netherlands) – presentations for information of 6G “external views”, no decision power
27-31 May | SA1#106 (Jeju, South Korea) – 6G presentations from 3GPP members (i.e. Rel-20 Part 2)
19-23 Aug | SA1#107 (Maastricht, Netherlands) – Last 6G presentations + Part 2 SIDs Agreement

## Slide 7: 6G presentations SA1#106
In order to have a fruitful discussions, we ask companies to bring slides:
  5-6 slides on content (company position, topics, example of use cases,…)
  (optionally) 1-2 slides on the study planning (1 or X SIDs, blocks…)
  10 mins max. per company (questions included)
The goals of the SA1#106 are:
  To understand each other’s position regarding 6G topics, interests,…
  To make a decision on the way forward (1 or several SIDs for 6G?).

## Slide 8
Rel-20 Part 2
Rel-20 Part 1
Summary
2024
26 Feb – 1 Mar
8-10 May
19-23 Aug
27-31 May
SA1#105
Agree 5GA SIDs
Workshop on Stage1 IMT 2030 UC
6G External views
SA1#107
Agree the 6G SID(s)
SA1#106
Agree 5GA SIDs
Initiate 6G Views from SA1 members
SIDs presentation
SIDs agreement
SID(s) agreement
presentations

## Slide 9
Thank you

## Slide 10: Stage 1 Workshop on IMT 2030 UC
The aim is to bring SA1 and 3GPP closer to the work done by different research global/regional research organizations and others regarding 6G Use Cases (UC).
  2.5 day workshop
  Presentations from 3GPP MRPs (e.g. GSMA, 5GAA, 5GACIA, …), regional research organizations, global organizations/institutions (e.g. NGMN, ITU-R).
The workshop will have no decision power
  Conference-style event with a restricted agenda
  Presentations will be by invitation only
  There will be no company contributions

## Slide 11: Stage 1 Workshop on IMT 2030 UC
Wednesday
GSMA, NGMN and verticals MRPs (e.g. 5GAA, 5GACIA)
Thursday
Regional Research Assoc. (e.g. Europe, America, South Korea, Japan, China and India)
Friday
ITU-R, 3GPP (next steps)
3GPP registration: https://portal.3gpp.org/Home.aspx#/meeting?MtgId=60676
Invitation to external 3GPP member will be sent soon