## Slide 1: SA1 6G work planning proposal: On “early agreements”
Source: Apple

## Slide 2: Timing Considerations
SA1 studies reach a “conclusion phase” towards the end of the study period
  it is at this point that a finalised set of consolidated potential requirements is agreed, as well as the need for potential normative work
The current timeline for the upcoming 6G studies are as follows:
  SA1 6G study is scheduled to conclude by March 2026
  TSG 6G workshop will be held in March 2025, SA1 may have a chance to share progress of their 6G study
  SA2 6G SID is expected to be approved in June 2025
Waiting for SA1 to conclude potential requirements in the “normal way” may result in missed opportunities to help progress 6G studies in other groups

## Slide 3: Questions
Is it possible / desirable for SA1 to attempt to make “early agreements” on specific topics?
“Early agreements” refer to any potential requirements that SA1 can agree as an outcome of the 6G study before the study concludes.
The timing for such “early agreements” could be, for example:
  by February 2025, so that they may be considered for a potential SA1 presentation to the TSG 6G workshop
  by May 2025, so that they may be considered in the SA2 study
If the answer to the 1st question above is ”yes”: what are the topics that SA1 can target to discuss “early agreements”?
  Examples are included in the Annex on the last slide
  Note: No process defined yet on how SA1 can make “early agreements”

## Slide 4: Possible next steps and timeline
If SA1 agrees on “early agreements”, then it is proposed to:
  Identify a (short) list of topics for “early agreements”
    Examples of “early topics” are provided in the annex
    These topics can be independently progressed, as soon as identified on this list
  In parallel, define a process on how SA1 can make “early agreements”, e.g.:
    Include the “early topics” in the agenda for the November and February meetings, and also May 2025 meeting, if needed
    As soon as consensus is reached on an “early topic”, include corresponding potential requirements in the conclusion section of the SA1 6G TR, as early as Feb 2025
  Discussion / agreement of such a process needs to be triggered as soon as possible, e.g. at this meeting, or in September in an official SA1 call

## Slide 5: Annex: possible topics for “early agreements”
Initial directions on interworking with previous generations
Features from 5G to support in 6G, e.g. voice, NB-IoT / eMTC