## Slide 1
Proposed Steps
after SA1#111
© 3GPP 2025
Vasil Aleksiev (SA1 Chair), Alain Sultan (MCC)
S1-253008 - 3GPP SA1#111, 18-22 August 2025, Gothenburg, Sweden

## Slide 2
Part 1: Rel-20 on FS_6G
© 3GPP 2025

## Slide 3
#111
Mar.
#107
Mar.
#108
Jun.
#109
Sep.
#106
Dec.
#110
Dec.
TSGs
2025
SA1#110
May
SA1#111
Aug.
NOW
SA1#112
Nov
SA1#113
Feb
TR 22.870 finalization
#112
Jun.
#113
Sep.
#114
Dec.
2026
No new use cases allowed
(only resubmission from previous meeting that were not agreed)
- Consolidation starts
New use cases allowed
Reminder on TR 22.870 (FS_6G_REQ) Milestones
_____
New use cases allowed
*
FS_6G_REQ
Target completion date: March 2026
Next Milestones:
  SA1#111 (Aug 25): New use cases allowed
  SA1#112 (Nov 25): No new use cases allowed (only resubmission from previous meeting that were not agreed) - Consolidation starts
  SA1#113 (Feb 26): Finalization
* Possibility of an (online) ad-hoc meeting SA1#111bis: to be discussed and decided at SA1#111

## Slide 4: Discussion on next steps on FS_6G
Two main potential issues (as identified by SA1 leadership and 6G SI rapporteurs) that would require more discussion time:
  Solving the Editor’s notes - some of which require significant discussions
  Consolidating the proposed requirements and KPIs – as it is, this is starting only in November (SA1#112) and finishing at the following meeting (SA1#113). This is at the best a very challenging timeline, if not unrealistic.
Two options proposed to tackle these issues:
  online ad-hoc meeting (SA1#112 ad-hoc-e), or
  3 or 4 drafting calls

## Slide 5: The two Options
Option#1: SA1#112 ad-hoc-e with decision power and limited agenda
  The meeting would run in a similar way to what used to be done during Covid: e-mail discussions in parallel to calls, etc.
  Number of calls and their dates to be decided, e.g. 5 calls spread on 2 weeks
  Limited agenda would contain only:
    Editor’s notes solving
    Skeleton/consolidation of potential requirements (e.g. service and performance requirements subsections)
Option#2: Organize drafting calls, without decision power
  Number of calls and their dates to be decided
  The 3GPP portal would open e.g. 2 days prior to each call and close e.g. 4 hours before each call

## Slide 6: Way forward
Chose between Option 1 OR Option 2
Then decide about the exact date and process for the selected Option (SA1 would be consulted as much as possible but the final decision would be taken by SA1 chair)
  The exact dates would be specified as early as possible, ideally already by the end of SA1#111

## Slide 7
Part 2: Rel-21
© 3GPP 2025

## Slide 8
Initial discussions on SA1 Rel-21 timeline
Here are some proposals to start the SA1 timeline discussions:
Option A
  Discuss the proposals/ideas/draft WIDs/SIDs on Rel-21 in November (SA1#112) and February (SA1#113) meetings
  Have agreement on the set of the (main) Rel-21 WID/SIDs by SA1#113.
    This would not prohibit miniWIDs to be submitted/agreed later
  Start the technical work in May 2026 (SA1#114)
Option B
  Option A + 3 months
Option C
  One single meeting to discuss and agree all the Rel-21 proposals
  C1: this meeting is SA1#113
  C2: this meeting is SA1#114
See next slide for calendar view

## Slide 9
Discussion on Rel-21 SA1 WID/SIDs timeline
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#113
TSG#114
TSG#115
TSG#116
2025
2026
Mar.
Mar.
Mar.
Jun.
Jun.
Sep.
Sep.
Dec.
Dec.
Dec.
2027
SA1#110
SA1#115
SA1#112
SA1#113
SA1#114
SA1#109
SA1#116
FS_6G RAN WG
FS_6G RAN Plenary
presentations
agreement
Release 21
Now
SA1#111
FS_6G Stage 1
FS_6G Stage 2
or
FS_6G Stage 3
TBD
SA1#117
SA1#118
Rel-21 Stage 1
TBD
Jun.
TBD
Option A
presentations
agreement
Option B
C1
C2
Reminder:
Release 20
FS_6G

## Slide 10
Annex
© 3GPP 2025

## Slide 11: Annex
For Part 1:
Option#1: SA1#112 ad-hoc-e with decision power and limited agenda
  IF we go for this solution, then the exact dates will be defined as a 2nd step
    e.g. 5 calls spread between 14-21 October 2025, with deadline for submission 03 October 23 UTC
Option#2: Organize drafting calls, without decision power:
  IF we go for this solution, then the exact dates will be defined as a 2nd step, e.g.:
    30 Sept – address pending editor’s notes
    21 October – remaining pending editor’s notes/ major discussions left
    28 October – major discussions left/ skeleton for consolidation
    02 November – skeleton/consolidation of potential requirements (e.g. service and performance requirements subsections)
For Part 2:
Reminder on TSG statements on Rel-21 Timeline:
  Rel-21 timeline to be decided no later than June 2026
  ITU deadlines for 6G: March 2029 for technology proposal, mid-2030 for specifications
Note: The passed durations between end of Stage 1 and end of Stage 3 were:
  Rel-16: 6 Quarters; Rel-17: 9 Q (Covid); Rel-18: 8 Q; Rel-19: 7 Q