## Slide 1: FS_SIMP at SA1 113
Erik Guttman
FS_6G_SIMP rapporteur, Samsung

## Slide 2: Plan for SA1 113
Seek approval for
  S1-261020 TR 22.860 Skeleton
  S2-261022 TR 22.860 Scope
Discuss (briefly or only off-line)
  S1-261023 22860-pCR-Confidentiality-to-third-party
    This is an example of a requirement recommended to not pursue in Rel-21.

## Slide 3: Plan for future meetings
SA1 114 (May 2026)
  Consider proposals for TR 22.860
SA1 115 (Aug 2026)
  Consider proposals for TR 22.860
  Begin evaluation and drafting of conclusions
  Send TR 22.860 to TSG #113 (Sep 2026) for Information
SA1 116 (Nov 2026)
  Conclude evaluation and conclusions
  Send TR 22.860 to TSG #114 (Dec 2026) for Approval