## Slide 1: FS_GUSH Status Update
Chris Friel
Telefónica
FS_GUSH Rapporteur
3GPP TSG-SA WG1 Meeting #65
Taipei, Taiwan, 20-24 January 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_GUSH Status
Is this a new WI? Y
This WI has not been approved by SP
  The following slides assume approval at SP#64
Notes: 1

## Slide 3: FS_GUSH Progress
Progress made at this meeting
  New WID for a Study agreed
Work/Study Item Completion: 0%
Draft update to TR 22.852 Completion: 0%
Controversial issues
  None
Notes: 1

## Slide 4: FS_GUSH Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 4
Notes: 1

## Slide 5: FS_GUSH Completion Date
Target completion date in WID: 06/2014 SP#64
Current target completion date: 06/2014 SP#64
Will target completion date be met? Y
Expected date to send TR to SA plenary:
  For information: SA1#66 (05/2014)
  For approval: SA1#66 (05/2014)
Notes: 1

## Slide 6: FS_GUSH Planning/Progress
Topics to focus on at SA1#66 (May 2014):
  Update Scenarios and Use Cases in TR22.852 to include GERAN and UTRAN where appropriate
  Include Scenarios covering inter-action of GERAN, UTRAN and E-UTRAN
Planning for subsequent meetings
  SA1#67 (Aug 2014)
    None anticipated
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  Tentative start date: 01/02/2014
Notes: 1

## Slide 8: FS_GUSH Progress Estimate
Estimated percentage completion:
  SA1#66 (May 2014): 100%
Notes: 1

## Slide 9: FS_GUSH Agreed documents
List of agreed documents at this meeting:
S1-140331 | Telefónica | WID on Study on RAN Sharing Enhancements on GERAN and UTRAN
Notes: 1