## Slide 1: SEES Status Update
Toon Norp
KPN
SEES Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #66
Sapporo, Japan, 12-18 May 2014
Notes: 1

## Slide 2: SEES Status
Is this a new WI? No
This WI has been approved at SP#61
  Approved WID is in tdoc SP-130505
Notes: 1

## Slide 3: SEES Progress
Progress made at this meeting
  Editorial clean up of the TR
  3 use cases updated
  General requirements section
  Consolidated potential requirements
  Conclusions and recommendations
  TR ready for approval
  CRs to 22.115 and 22.101 presented but not yet agreed
Work/Study Item Completion: 80%
Draft TR 22.853 Completion: 100%
Notes: 1

## Slide 4: SEES Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: ~2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Number of Drafting session participants: ~30
Notes: 1

## Slide 5: SEES Completion Date
Target completion date in WID: 06/2014 SP#64
Current target completion date: 09/2014 SP#65
Will target completion date be met? Yes
Expected date to send TS to SA plenary:
  For information: SA1#65 (01/2014)
  CRs for approval: SA1#67 (08/2014)
Notes: 1

## Slide 6: SEES Planning/Progress
Topics to focus on at SA1#67 (August 2014):
  Normative CRs
Planning for subsequent meetings
  None
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Align process of CRs
  Tentative start date: 01/06/2014
Notes: 1

## Slide 8: SEES Progress Estimate
Estimated percentage completion:
  SA1#67 (Aug 2014): 100%
Notes: 1

## Slide 9: SEES Agreed documents
List of agreed documents at this meeting:
S1-141281 | KPN, MCC | Proposed editorial clean-up to TR 22853v100
S1-141282 | Ericsson | Update of the Connection Patterns use case
S1-141421 | Huawei, NEC, KPN | Clarification of background traffic use case
S1-141283 | Huawei, KPN | Complete “FFS” on Presence/LCS and reason
S1-141551 | Huawei, KPN, China Mobile | Generic requirements on service/capability exposure towards third parties
S1-141545 | Huawei, NEC, KPN, China Mobile | Consolidation of SEES service/capabilities
S1-141552 | KPN, Huawei, NEC, China Mobile | Proposed SEES conclusion
S1-141510 | Rapporteur | TR22.853 to include agreements at this meeting
S1-141553 | Rapporteur | CP for TR22.853
Notes: 1