## Slide 1: FS_ACDC Status Update Study on Application specific Congestion control for Data Communication
Atsushi Minokuchi
NTT DOCOMO
FS_ACDC Rapporteur
3GPP TSG-SA WG1 Meeting #66
Sapporo, Japan, 12-16 May 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_ACDC Status
Is this a new WI? n
This WI has been approved at SP#57
  Approved WID is in tdoc SP-120546
Update of WID has been approved at SP#61
  Approved WID is in tdoc SP-130415
Notes: 1

## Slide 3: FS_ACDC Progress
Progress made at this meeting
  Potential requirements related to network sharing and to “mode (idle/connected)” were clarified.
  TR was cleaned up.
  No controversial issue is foreseen except for a question on how many categories are needed.
Study Item Completion: 90%
Draft TR 22.806 Completion: 90%
Notes: 1

## Slide 4: FS_ACDC Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of slots requested for next meeting
  sum of plenary and drafting slots: 0.5
Number of Drafting session participants: 20
Notes: 1

## Slide 5: FS_ACDC Completion Date
Target completion date in WID: 03/2014 SP#63
Is current completion date the same as above? n
  If not, current target completion date: 06/2014 SP#64
Will target completion date be met? n
  If not, change target completion date to:
    09/2014 SP#65
Expected date to send TR to SA plenary:
  For approval: SA1#66 (05/2014)
Notes: 1

## Slide 6: FS_ACDC Planning/Progress
Topics to focus on at SA1#67 (August 2014):
  Clarify how many ACDC categories are needed.
Planning for subsequent meetings
  None
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  None
Notes: 1

## Slide 8: FS_ACDC Progress Estimate
Estimated percentage completion:
  SA1#67 (Aug 2014): 100%
Notes: 1

## Slide 9: FS_ACDC Agreed documents
List of agreed documents at this meeting:
S1-141107 | Qualcomm Incorporated, NTT DOCOMO | Proposed Editorial Changes to TR 22.806 Study on Application specific Congestion control for Data Communication
S1-141164 | FS_ACDC Rapporteur | ACDC TR editorial: references
S1-141166 | NTT DOCOMO | ACDC TR clean-up: use case 2 and 3, removing overlap with SCM.
S1-141168 | NTT DOCOMO | ACDC TR clean-up: use case 16, update of description due to SCM.
S1-141169 | NTT DOCOMO | ACDC TR clean-up: clause 7, update of the list of potential requirements due to SCM.
S1-141337 | TeliaSonera AB | Proposal for conclusion on ACDC and Network Sharing (Use Case 15)
S1-141341 | FS_ACDC Rapporteur | ACDC TR editorial: to solve Editor’s NOTE on a term “honour”
S1-141342 | Qualcomm Incorporated, NTT DOCOMO | Consolidation of Potential Requirements from TR 22.806 Study to Normative Text
S1-141509 | NTT DOCOMO, Qualcomm Incorporated | ACDC TR clean-up: use case 9, removing overlap with SCM.
S1-141550 | Qualcomm Incorporated | ACDC System Overview
S1-141582 | NTT DOCOMO, Qualcomm Incorporated | Proposed Text for ACDC Consolidated Requirements
NOTE: S1-141342 is not added to TR.
Notes: 1