## Slide 1: FS_IOPS Status Update
Ellie Bramer
General Dynamics UK Ltd
FS_IOPS Rapporteur
3GPP TSG-SA WG1 Meeting #66
Sapporo, Japan, 12-16 May 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_IOPS Status
Is this a new WI? No
This WI has been approved at SP#60
  Approved WID is in tdoc SP-130596
Notes: 1

## Slide 3: FS_IOPS Progress
Progress made at this meeting
  Modification of Security requirements in TR
  Modification of Operational requirements in TR
  New section ‘6.6 Minimum set of services’ added to TR
Study Item Completion: 100%
Draft TR 22.897 Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 4: FS_IOPS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of Drafting session participants: 30
Notes: 1

## Slide 5: FS_IOPS Completion Date
Target completion date in WID: <06/2014> SP#64
Current target completion date: <06/2014> SP#64
Will target completion date be met? Yes
Expected date to send TR to SA plenary:
  For approval: SA1#66 (05/2014)
Notes: 1

## Slide 6: FS_IOPS Agreed documents
List of agreed documents at this meeting:
S1-141062 | General Dynamics UK Ltd | Aligning the title of the FS_IOPS technical report with MCC drafting rules
S1-141559 | KPN | Modification of service requirements for Isolated E-UTRAN to reflect operational aspects of local subscription data
S1-141289 | French Ministry of Interior | Minimum set of services for an Isolated E-UTRAN
S1-141290 | French Ministry of Interior | Operational requirements for Isolated E-UTRAN operation
S1-141513 | Rapporteur | TR 22.897
S1-141560 | Rapporteur | Cover page
Notes: 1