## Slide 1: SEES Status Update
Toon Norp
KPN
SEES Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #66
Sophia Antipolis, France, 18-22 August 2014
Notes: 1

## Slide 2: SEES Status
Is this a new WI? No
This WI has been approved at SP#61
  Approved WID is in tdoc SP-130505
Notes: 1

## Slide 3: SEES Progress
Progress made at this meeting
  One 22.101 CR agreed on exposure of network services and capabilities to 3rd party (including connection properties)
    Merger of two CRs
  One 22.115 CR agreed on exposure of charging to 3rd party
Work/Study Item Completion: 100%
Draft TR 22.853 Completion: 100%
Notes: 1

## Slide 4: SEES Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: ~1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 0
Number of Drafting session participants: NA
Notes: 1

## Slide 5: SEES Completion Date
Target completion date in WID: 06/2014 SP#64
Current target completion date: 09/2014 SP#65
Will target completion date be met? Yes
Expected date to send TS to SA plenary:
  CRs for approval: SA1#67 (08/2014)
Notes: 1

## Slide 6: SEES Planning/Progress
Topics to focus on at SA1#68 (Nov 2014):
  None
Planning for subsequent meetings
  None
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  None
Notes: 1

## Slide 8: SEES Progress Estimate
Estimated percentage completion:
  SA1#68 (Nov 2014): 100%
Notes: 1

## Slide 9: SEES Agreed documents
List of agreed documents at this meeting:
S1-143604 | Huawei, China Mobile, China Unicom, KPN, NEC, Intel, China Telecom | 22.101CR: Exposure of network service and capabilities to 3rd party
S1-143605 | Huawei, NEC, KPN, China Mobile, China Unicom, Intel | 22.115CR: Exposure of charging to 3rd party
Notes: 1