## Slide 1: MCPTT Status Update Mission Critical Push to Talk
David Cypher
US Department of Commerce
MCPTT Rapporteur
3GPP TSG-SA WG1 Meeting #67
Sophia Antipolis, France, 18-22 August 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: MCPTT Status
Is this a new WI? <n>
This WI has been approved at SP#64
  Approved WID is in tdoc SP-140435
Notes: 1

## Slide 3: MCPTT Progress
Progress made at this meeting
  Removal of a number of Editor’s Notes
  Off-network, On-network requirements
  Informative text for various features
Work/Study Item Completion: 75%
Draft TS 22.179 Completion: 75%
Controversial issues
  Applicability of terms (e.g., affiliation) and requirements to On-network, Off-network, and common to both
  Differentiation and use of the various priorities (access, floor, group, etc.)
  Performance requirements
  Final TS structure.
Notes: 1

## Slide 4: MCPTT Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 17
Number of slots requested for next meeting
  sum of plenary and drafting slots: 18
Number of Drafting session participants: 30-50
Notes: 1

## Slide 5: MCPTT Completion Date
Target completion date in WID: 12/2014 SP#66
Is current completion date the same as above? n
  If not, current target completion date: 09/2014 SP#65
Will target completion date be met? n
  If not, change target completion date to:
    12/2014 SP#66
Expected date to send TS to SA plenary:
  For information: SA1#67 (08/2014)
  For approval: SA1#68 (11/2014)
Notes: 1

## Slide 6: MCPTT Planning/Progress
Topics to focus on at SA1#68 (Nov 2014):
  Editor’s notes (FFS); unfilled clauses
  Priority; UE/User; On-,Off-Network, and Common
  Cleanup, placement, and consistency
Planning for subsequent meetings
  SA1#69 (Feb 2015)
    <New WID; revision WID, or maintenance WID>
  SA1#70 (Apr 2015)
    <Continue to expand the scope and requirements>
  <Until close of WI as defined in WID>
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  planning next meeting
    Action item list
    Assignment of contact to action item
  Tentative start date: <10/1/2014>
Notes: 1

## Slide 8: MCPTT Progress Estimate
Estimated percentage completion:
  SA1#68 (Nov 2014): <100%>
Notes: 1

## Slide 9: MCPTT Agreed documents
List of agreed documents at this meeting:
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Notes: 1