## Slide 1: FS_MBSP Status Update Multimedia Broadcast Supplement for PWS
Eddy Hall
Qualcomm Incorporated
FS_MBSP Rapporteur
3GPP TSG-SA WG1 Meeting #67
Sophia Antipolis, France, 18-22 August 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_MBSP Status
Is this a new WI? No
This WI has been approved at SP#62
  Approved WID is in tdoc SP-130599
Notes: 1

## Slide 3: FS_MBSP Progress
Progress made at this meeting
  4 new use cases on limited service mode, network overload, interaction with MBMS and combinations with existing PWS
  Editorial and definition alignment and clean up
  Completion of potential requirements
Work/Study Item Completion: 70%
Draft TR 22.815 Completion: 70%
Controversial issues
  <list of controversial issues, if any>
Notes: 1

## Slide 4: FS_MBSP Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Number of Drafting session participants: 20
Notes: 1

## Slide 5: FS_MBSP Completion Date
Target completion date in WID: 09/2014 SP#65
Is current completion date the same as above? N
  If not, current target completion date: <12/2014> SP#66
Will target completion date be met? Y
Expected date to send <TR/TS> to SA plenary:
  For information: SA1#65 (09/2014)
  For approval: SA1#66 (12/2014)
Notes: 1

## Slide 6: FS_MBSP Planning/Progress
Topics to focus on at SA1#68 (Nov 2014):
  Consolidated potential requirements
  Conclusions
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  Ensure consistent terminology regarding use of PWS Warning Notifications and MBSP messages
Notes: 1

## Slide 8: FS_MBSP Progress Estimate
Estimated percentage completion:
  SA1#68 (Nov 2014): 100%
Notes: 1

## Slide 9: FS_MBSP Agreed documents
List of agreed documents at this meeting:
S1-143423 | one2many | Editorial corrections
S1-143426 | one2many | Proposed text for clause 5 on Considerations
S1-143427 | one2many | Introduction to Clause 6 on Potential Requirements
S1-143428 | one2many | Potential Requirements updates
S1-143611 | one2many | Use Case for Multimedia PWS in limited service state
S1-143430 | Sprint | Use case on UE restrictions when network is overloaded or stressed
S1-143277 | Sprint, one2many | Use case on multi-media PWS interaction with MBMS
S1-143424 | Sprint | Use case on combinations of current text PWS and multi-media PWS
S1-143612 | Rapporteur | Alignment of PWS text message terminology
S1-143422 | Rapporteur (Qualcomm) | TR22.815 v0.4.0 to include agreements at this meeting
Notes: 1