## Slide 1: GUSH Status Update RAN Sharing Enhancements on GERAN and UTRAN
Chris Friel
Telefónica
GUSH Rapporteur
3GPP TSG-SA WG1 Meeting #67
Sophia Antipolis, France, 18-22 August 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: GUSH Status
Is this a new WI? n
This WI has been approved at SP#63
  Approved WID is in tdoc SP-140339
Notes: 1

## Slide 3: GUSH Progress
Progress made at this meeting
  1 new Use Case agreed covering “Interworking between shared RATs”
  1 existing Use Case updated covering “Common network shared by multiple operators”
  Update agreed to “Potential requirements” section
  New WID for normative work agreed
Work/Study Item Completion: 50%
Draft TR 22.852 Completion: 100%
Controversial issues
  None identified
Notes: 1

## Slide 4: GUSH Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
Number of Drafting session participants: 20
Notes: 1

## Slide 5: GUSH Completion Date
Target completion date in WID: 09/2014 SP#65
Is current completion date the same as above? y
Will target completion date be met? y
Expected date to send TR to SA plenary:
  For approval: SA1#67 (08/2014)
Notes: 1

## Slide 6: GUSH Planning/Progress
Topics to focus on at SA1#68 (Nov 2014):
  Allocation of Shared RAN resources based on the proportion of assigned RAN usage for each Participating Operator.
  On-demand capacity negotiation.
  Selective OAM access to Participating Operators.
  Load balancing respecting the agreed shares of RAN resources.
  Generation and retrieval of usage and accounting information on a per Participating Operator basis.
  PWS in shared RAN.
  RAN Allocation in a common radio network shared by multiple operators.
Planning for subsequent meetings
  None envisaged
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  Tentative start date: 01/10/2014
Notes: 1

## Slide 8: GUSH Progress Estimate
Estimated percentage completion:
  SA1#68 (Nov 2014): 100%
Notes: 1

## Slide 9: GUSH Agreed documents
List of agreed documents at this meeting:
S1-143434 | Telefónica | Add new Section 4.17 (Scenario and use case 15, Interworking between shared RATs)
S1-143435 | Telefónica | Update Section 4.16 (Scenario and use case 14, Common network shared by multiple operators)
S1-143436 | Telefónica | Update Section 6 (Potential requirements)
S1-143437 | Telefónica | New WID on GERAN UTRAN Sharing Enhancements (GUSH)
Notes: 1