## Slide 1: FS_UC_SPOOF Status Update Service aspects for dealing with User Control over spoofed calls
Greg Schumacher
Sprint
FS_UC_SPOOF Rapporteur
3GPP TSG-SA WG1 Meeting #67
Sophia Antipolis, France, 18-22 August 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_UC_SPOOF Status
Is this a new WI? n
This WI has been approved at SP#63
  Approved WID is in tdoc SP-140074
Notes: 1

## Slide 3: FS_UC_SPOOF Progress
Progress made at this meeting
  Agreed on clarifications and cleanup to existing use cases
  Agreed on new use cases:
    reporting spoof detection results to user
    use of spoof detection results in call filtering
  Agreed on definitions of Caller Identity, Robo-call system, and spoofed call
Work/Study Item Completion: 70%
Draft TR 22.898 Completion: 70%
Controversial issues
  None
Notes: 1

## Slide 4: FS_UC_SPOOF Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Number of Drafting session participants: 17
Notes: 1

## Slide 5: FS_UC_SPOOF Completion Date
Target completion date in WID: 12/2014 SP#66
Is current completion date the same as above? Y
Expected date to send TR to SA plenary:
  For information: SA1#67 (08/2014)
  For approval: SA1#68 (11/2014)
Notes: 1

## Slide 6: FS_UC_SPOOF Planning/Progress
Topics to focus on at SA1#68 (Nov 2014):
  Examine potential interactions with existing services and capabilities
  Consolidation of potential requirement
  Conclusions
Planning for subsequent meetings
  No further work is planned
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  None planned
Notes: 1

## Slide 8: FS_UC_SPOOF Progress Estimate
Estimated percentage completion:
  SA1#68 (Nov 2014): 100%
Notes: 1

## Slide 9: FS_UC_SPOOF Agreed documents
List of agreed documents at this meeting:
S1-143178 | Sprint | References
S1-143444 | Sprint | Use case including caller identity trust level in call filtering
S1-143441 | Sprint, LG Electronics, Inc. | Use case of presenting a trust level of the caller’s claimed identity
S1-143442 | Sprint | Definitions and abbreviations
S1-143443 | Sprint | Accepted use case clarification and editorial
Notes: 1