## Slide 1: ELIOT Status Update Enhancing Location Capabilities for Emergency Communication
Greg Schumacher
Sprint
Rapporteur
3GPP TSG-SA WG1 Meeting #69
Sanya, China, 2-6 February 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: ELIOT Status
Is this a new WI? Y
This WI has not been approved by SP
  The following slides assume approval at SP#67
Notes: 1

## Slide 3: ELIOT Progress
Progress made at this meeting
  WID agreed
Work/Study Item Completion: 0%
Controversial issues
  None
S1-150314
Notes: 1

## Slide 4: ELIOT Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
S1-150314
Notes: 1

## Slide 5: ELIOT Completion Date
Target completion date in WID: 12/2015 SP#70
    Guide: SA plenary meeting number and date (not SA1)
Is current completion date the same as above? y
S1-150314
Notes: 1

## Slide 6: ELIOT Planning/Progress
Topics to focus on at SA1#70 (Apr 2015):
  Revise Appendix A for new FCC regulations
  Add definition and requirements for dispatchable address delivery for emergency calls
  Add Z-axis delivery requirements for emergency calls
Planning for subsequent meetings
  SA1#71 (Aug 2015)
    Refinement of requirements as Roadmap & FCC rules are clarified
  SA1#72 (Nov 2015)
    Any final cleanup needed
S1-150314
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  None planned
S1-150314
Notes: 1

## Slide 8: ELIOT Progress Estimate
Estimated percentage completion:
  SA1#70 (Apr 2015): 33%
  SA1#71 (Aug 2015): 66%
  SA1#72 (Nov 2015): 100%
S1-150314
Notes: 1

## Slide 9: ELIOT Agreed documents
List of agreed documents at this meeting:
  None submitted
S1-150314
Notes: 1