## Slide 1: FS_CATS Status Update Control of Applications when Third party Servers encounter difficulties
Eriko Yoshida
KDDI
FS_CATS Rapporteur
3GPP TSG-SA WG1 Meeting #70
Los Cabos, Mexico, 13-17 April 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_CATS Status
Is this a new WI? No
This WI has been approved at SP#64
  Approved WID is in tdoc SP‑140246
Revised WI has been approved at SP#66
  Approved WID is in tdoc SP‑140758
Notes: 1

## Slide 3: FS_CATS Progress
Progress made at this meeting
  Consolidation of potential requirements.
  Conclusion of the TR
Work/Study Item Completion: 100%
TR 22.818 Completion: 100%
Controversial issues
  none
S1-151435
Notes: 1

## Slide 4: FS_CATS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0.3
S1-151435
Notes: 1

## Slide 5: FS_CATS Completion Date
Target completion date in WID: <03/2015> SP#67
Is current completion date the same as above? n
  If not, current target completion date: <06/2015> SP#68
Will target completion date be met? y
Expected date to send TR to SA plenary:
  For approval: SA1#68 (06/2015)
S1-151435
Notes: 1

## Slide 6: FS_CATS Agreed documents
S1-151038 | KDDI | P-CR to TR 22.818 on Section 6 Potential Requirements
S1-151039 | KDDI | Proposed conclusion for CATS
S1-151473 | KDDI, Qualcomm, Intel, Teliasonera AB, China Telecom, China Unicom, Nokia Networks | WID proposal for Control of Applications when Third party Servers encounter difficulties (CATS)
S1-151472 | Rapporteur | Cover Page for FS_CATS TR22.818
S1-151435
List of agreed documents at this meeting:
Notes: 1