## Slide 1: FS_PPEPO_LTE Status Update Study on Paging Policy Enhancements and Procedure Optimizations in LTE - status update
Zhuoyun Zhang
China Unicom
FS_PPEPO_LTE Rapporteur
3GPP TSG-SA WG1 Meeting #70
Los Cabos, Mexico, 13-17 April 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_PPEPO_LTE Status
Is this a new WI? <n>
This WI has been approved at SP#67
  Approved WID is in tdoc SP- 150053
Notes: 1

## Slide 3: FS_PPEPO_LTE Progress
Progress made at this meeting
  Skeleton, introduction and scope have been agreed
  Three use cases have been agreed: Paging optimization for low mobility devices, paging policy differentiation based on application characteristics, paging policy differentiation based on user’s active area
Work/Study Item Completion: 40%
Draft TR 22.838 Completion: 40%
Controversial issues
  None
S1-151441
Notes: 1

## Slide 4: FS_PPEPO_LTE Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
S1-151441
Notes: 1

## Slide 5: FS_PPEPO_LTE Completion Date
Target completion date in WID: : <12/2015> SP#70
Is current completion date the same as above? <y>
Will target completion date be met? <y>
Expected date to send TR to SA plenary:
  For information: SA1#71 (08/2015)
  For approval: SA1#72 (11/2015)
S1-151441
Notes: 1

## Slide 6: FS_PPEPO_LTE Planning/Progress
  Topics to focus on at SA1#71 (Aug 2015)
    Use cases
    Considerations
Planning for subsequent meetings
  SA1#72 (Nov 2015)
    Potential requirements
    Clean-ups
    Conclusions
S1-151441
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Socialize use cases
  Tentative start date: <15/05/2015>
S1-151441
Notes: 1

## Slide 8: FS_PPEPO_LTE Progress Estimate
Estimated percentage completion:
  SA1#71 (Aug 2015): <70%>
  SA1#72 (Nov 2015): <100%>
S1-151441
Notes: 1

## Slide 9: FS_PPEPO_LTE Agreed documents
List of agreed documents at this meeting:
S1-151522 | Sony | Use case on Paging optimization for low mobility devices
S1-151139 | China Unicom | Proposed skeleton for FS_PPEPO_LTE TR
S1-151140 | China Unicom | Proposed FS_PPEPO_LTE TR Introduction
S1-151159 | China Unicom | Proposed FS_PPEPO_LTE TR Scope
S1-151523 | China Unicom | Use case on paging policy differentiation based on application characteristics
S1-151604 | China Unicom | Use case on paging policy differentiation based on user’s active area
S1-151441
Notes: 1