## Slide 1: CATS Status Update Control of Applications when Third party Servers encounter difficulties
Eriko Yoshida
KDDI
CATS Rapporteur
3GPP TSG-SA WG1 Meeting #70
Los Cabos, Mexico, 13-17 April 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: CATS Status
Is this a new WI? Yes
This WI has not been approved by SP
  The following slides assume approval at SP#68
Notes: 1

## Slide 3: CATS Progress
Progress made at this meeting
  Agreed WID
  Initial presentation of CR addressing 22.011
Work/Study Item Completion: 0%
Controversial issues
  More time requested to review CR to 22.011
S1-151475
Notes: 1

## Slide 4: CATS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0.01
Number of slots requested for next meeting
  sum of plenary and drafting slots: 0.3
S1-151475
Notes: 1

## Slide 5: CATS Completion Date
Target completion date in WID: 06/2015 SP#68
Is current completion date the same as above? n
  If not, current target completion date: 09/2015 SP#69
Will target completion date be met? y
S1-151475
Notes: 1

## Slide 6: CATS Planning/Progress
Topics to focus on at SA1#70 (Apr 2015):
  Agree WID
  CR to 22.011 on CATS normative requirements
Planning for subsequent meetings
  SA1#71 (Aug 2015)
    CR to 22.011 on CATS normative requirements
S1-151475
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Rapporteur to ensure CR based on latest version of 22.011 (post SA#68)
  Socialise CR to SA1 reflector
  Address offline comments prior to SA1#71
S1-151475
Notes: 1

## Slide 8: CATS Progress Estimate
Estimated percentage completion:
  SA1#70 (Apr 2015): 0%
  SA1#71 (Aug 2015): 100%
S1-151475
Notes: 1

## Slide 9: CATS Agreed documents
List of agreed documents at this meeting:
S1-151473 | KDDI | WID proposal for Control of Applications when Third party Servers encounter difficulties (CATS)
S1-151475
Notes: 1