## Slide 1: SMARTER Status Update FS_SMARTER_mIoT
Adrian Neal
Vodafone
SMARTER-mIoT Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #72
Anaheim, USA, 16-20 November 2015
Notes: 1

## Slide 2: FS_SMARTER_mIoT Status
Is this a new WI? y
This WI has been agreed at SA1#71bis
  It will be sent to SA#70 for approval.
Notes: 1

## Slide 3: FS_SMARTER_mIoT Progress
Progress made at this meeting
  Descriptive content and potential requirements added to sections 5.1, 5.2, 5.3, 6.1, 6.2.
Work/Study Item Completion:
  35%
TR 22.xxx Completion: 35%
Controversial issues
  None.
Number of slots assigned at this meeting
  Part of overall SMARTER allocation of 15
Number of slots requested for next meeting
  4 (1+3).
S1-154466
Notes: 1

## Slide 4: FS_SMARTER_mIoT Completion Date
Target completion date in WID: 06/2016 SA#72
Is current completion date the same as above? y
Will target completion date be met? y
Expected date to send TR 22.xxx to SA plenary:
  For information: SA#71 (03/2016)
  For approval: SA#72 (06/2016)
S1-154466
Notes: 1

## Slide 5: FS_SMARTER_mIoT Planning/Progress
TR22.xxx at SA1#73 (Feb 2016):
  Further streamlining of description text in sections 5.1, 5.2, 5.3.
  Further consolidation of Potential Requirements.
  Contributions to Section 6 “Considerations”.
  Editorial/rapporteur clean-up if needed. Preparation and cover sheet for Information at SA Plenary.
Planning for subsequent meetings
  SA1#73 (Feb 2016)
    Progression of TR22.xxx to > 50%.
    Send TR22.xxx to SA Plenary for Information
  SA1#74 (May 2016)
    Try to complete TR22.xxx and send to SA for Approval
    Preparation of WID(s) for normative work.
S1-154466
Notes: 1

## Slide 6: Work plan between meetings
Prepare new contributions.
  Rapporteur call for contributions.
  Contributions following best practice from this meeting.
S1-154466
Notes: 1

## Slide 7: FS_SMARTER_mIoT Progress Estimate
Estimated percentage completion:
  SA1#73 (Feb 2016): <75%>
  SA1#74 (May 2016): <100%>
S1-154466
Notes: 1