## Slide 1: MPS_Mods Status Update MPS Modifications
Ray P. Singh
Applied Communication Sciences
MPS-Mods Rapporteur
3GPP TSG-SA WG1 Meeting #73
Okinawa, Japan, 1-5 February 2016
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: MPS_Mods Status
Is this a new WI? n
This WI has been approved at SP#65
  Approved WID is in tdoc SP-150043
Notes: 1

## Slide 3: MPS_Mods Progress
Progress made at this meeting
  Alignment of text describing option to invoke MPS based on terminating MPS subscriber in clause 5.4
  Update of Priority Data Bearer Service in clause 5.4a to align with Stage 2
  Addition of anonymity requirement in clause 7.4
Work/Study Item Completion: 80%
Controversial issues
  None
Notes: 1

## Slide 4: <WI Code> Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 1
Number of Drafting session participants: x
Notes: 1

## Slide 5: MPS_Mods Completion Date
Target completion date in WID: 06/2016 SP#72
    Guide: SA plenary meeting number and date (not SA1)
Is current completion date the same as above? y
Will target completion date be met? y
Notes: 1

## Slide 6: MPS_Mods Planning/Progress
Topics to focus on at next SA1 meeting:
  Clarification of priority for handover
  Clarification of priority for circuit switch fallback
  Clarification of interworking with other networks
  General clean up
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
Notes: 1

## Slide 8: MPS_Mods Progress Estimate
Estimated percentage completion:
  now: 80%
  Next meeting: 100%
Notes: 1

## Slide 9: MPS_Mods Agreed documents
List of agreed documents at this meeting:
S1-160332 | Applied Communication Sciences, OEC, T-Mobile US, AT&T, Alcatel Lucent, Nokia | Text alignment for terminating UE option
S1-160333 | Applied Communication Sciences, OEC, AT&T, T-Mobile US | Update to Priority Data Bearer Service
S1-160334 | Applied Communication Sciences, OEC, T-Mobile US, AT&T | MPS Anonymity Requirement
Notes: 1