## Slide 1: eULRS Status Update Enhancements to User Location Reporting Support
Zhuoyun Zhang
China Unicom
eULRS Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #73
Okinawa, Japan, 1-5 February 2016
Notes: 1

## Slide 2: eULRS Status
Is this a new WI? No
This WI has been approved at SP#69
  Approved WID is in tdoc SP- 150540
Notes: 1

## Slide 3: eULRS Progress
Progress made at this meeting
  One CR is agreed to be added to TS22.101 to define requirements for enhancements on user location reporting support
Work Item Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 4: eULRS Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 2
Number of Drafting session participants: ~20
Notes: 1

## Slide 5: eULRS Completion Date
Target completion date in WID: 12/2015 SP#70
Is current completion date the same as above? No
Will target completion date be met? <n>
  If not, change target completion date to:
    <03/2016> SP#71
Notes: 1

## Slide 6: eULRS Agreed documents
List of agreed documents at this meeting:
S1-160473 | China Unicom, ZTE, CATR, Huawei | CR22.101v14.1.0: Requirements for enhancements on User Location Reporting Support
Notes: 1